## Slide 1: FS_5GSAT_Ph4_ARC Status Report Study on integration of satellite components in the 5G architecture Phase 4
Hucheng Wang (CATT),
Relja Djapic (TNO)

## Slide 2
FS_5GSAT_Ph4_ARC status after SA#109
Progress since SA#109
  In SA2#171 meeting, 14 pCRs are approved, including:
    8 pCRs for KI#1 (Support of IMS voice call over NB-IoT NTN via GEO satellite connecting to EPC) are approved, including 7 pCRs for new/update solutions and 1 pCR for Interim Agreement;
    5 pCRs for KI#3 (Support of IMS emergency call over NB-IoT NTN via GEO satellite connecting to EPC) are approved;
    1 pCR for KI#4 (Location service for IMS emergency call and regulatory services over NB-IoT NTN) is approved.
  RAN impacts and dependencies
  Yes, KI#1 and KI#3 have RAN impact, KI#2 may have dependency on RAN conclusion.
Contentious issues
  None
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1070011 | Study on Integration of satellite components in the 5G architecture Phase 4 | FS_5GSAT_Ph4_ARC | 12/12/2025 | 60 | SP-250400 | 80 | In progress

## Slide 3
FS_5GSAT_Ph4_ARC status after SA#109
Next Steps (for SA2#172)
  Continue solution updates, prioritizing solutions for KI-1 and KI-2
  If one TU is allocated at SA2-172:
    Prepare TR 23.700-19 to be submitted for information at SA-110
    Propose to extend the study to SA2-173 (26Q1)
  If two TUs are allocated at SA2-172
    Work on conclusions for TR 23.700-19
    Prepare TR 23.700-19 to be submitted for information or approval at SA-110
    Evaluate whether normative work can start at SA2-173 or postponed.

## Slide 4
Progress since SA2#171
  8 pCRs for KI#1 (Support of IMS voice call over NB-IoT NTN via GEO satellite connecting to EPC) are approved, including 7 pCRs for new/update solutions and 1 pCR for Interim Agreement;
  5 pCRs for KI#3 (Support of IMS emergency call over NB-IoT NTN via GEO satellite connecting to EPC) are approved;
  1 pCR for KI#4 (Location service for IMS emergency call and regulatory services over NB-IoT NTN) is approved.
  RAN impacts and dependencies
  Yes, KI#1 and KI#3 have RAN impact, KI#2 may have dependency on RAN conclusion.
Contentious issues
  None
FS_5GSAT_Ph4_ARC status after SA2#171
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1070011 | Study on Integration of satellite components in the 5G architecture Phase 4 | FS_5GSAT_Ph4_ARC | 12/12/2025 | 60 | SP-250400 | 80 | In progress

## Slide 5
Next Steps (for SA2#172)
  Continue solution updates, prioritizing solutions for KI-1 and KI-2
  If one TU is allocated at SA2-172:
    Prepare TR 23.700-19 to be submitted for information at SA-110
    Propose to extend the study to SA2-173 (26Q1)
  If two TUs are allocated at SA2-172
    Work on conclusions for TR 23.700-19
    Prepare TR 23.700-19 to be submitted for information or approval at SA-110
    Evaluate whether normative work can start at SA2-173 or postponed.
FS_5GSAT_Ph4_ARC status after SA2#171

## Slide 6
FS_5GSAT_Ph4_ARCH status after SA2#171
Work plan
Meeting | Date | Planned TU’s | Actual TU’s | Action plan
SA2#168 | Apr. 2025 | 1 | 1 | 1 TU for TR scope, TR skeleton, Assumption, KI definition. Start solution discussion
SA2#169 | May. 2025 | 2 | 2 | Last chance for KI update, continue solution discussion Conclude KI#5
SA2#170 | Aug. 2025 | 1.5 | 1.5 | continue solution discussion
SA2#171 | Qct. 2025 | 1 | 1 | Last meeting for new solution (solutions for KI#3 and 4 focusing on general aspects will be prioritized) Solution evaluation and try to conclude topics with common understanding
SA2#172 | Nov. 2025 | 1 |  | Last meeting for solution update, KI#1 and 2 will be prioritized Conclude the study as much as possible (feedback from RAN WGs, SA4, CT1, SA3, SA1 need to be considered) if we can have one more TU Submit WI to SA2 for Information.
SA2#173 | Feb. 2026 | 2 |  | Normative work starts
SA2#174 | Apr. 2026 | 2 |  | 
SA2#175 | May. 2026 | 1.5 |  | 
SA2#176 | Aug. 2026 | 1 |  | 
Total TU’s |  | 13 | 5.5 |