## Slide 1: Status report for 5GS Enhancement for Energy Efficiency and Energy Saving (EnergySys)
Jungshin Park (Samsung),
Konstantinos Samdanis (Lenovo)

## Slide 2: EnergySys Status at SA#110
  Progress since SA#109
  Discussion on CRs for maintenance of TS documents was continued
  49 TDocs were submitted to the meeting (18 CRs and 2 LS were handled, 11 CRs and 2 LS were replied)
  Impacts and dependencies on other WGs
  None
  Contentious issues
  None
  Next steps:
  Continue CR discussion
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1050112 | 5GS Enhancement for Energy Efficiency and Energy Saving | EnergySys | 12/12/2024 | 100% | SP-241388 | 100% | CR for maintenance

## Slide 3: EnergySys Status after SA2#172
  Progress at SA2#172
  Discussion on CRs for maintenance of TS documents was continued
  21 TDocs were submitted to the meeting (10 CRs and 1 LS were handled, 7 CRs and 1 LS were replied)
  WT#1: 7 CRs have been agreed for correction on Energy information collection and exposure
  Impacts and dependencies on other WGs
  None
  Contentious issues
  None
  Next steps:
  Continue CR discussion
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1050112 | 5GS Enhancement for Energy Efficiency and Energy Saving | EnergySys | 12/12/2024 | 100% | SP-241388 | 100% | CR for maintenance

## Slide 4: EnergySys Status after SA2#171
  Progress at SA2#171
  Discussion on CRs for maintenance of TS documents was continued
  28 TDocs were submitted to the meeting (8 CRs and 1 LS were handled, 4 CRs and 1 LS were replied)
  Impacts and dependencies on other WGs
  None
  Contentious issues
  None
  Next steps:
  Continue CR discussion
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1050112 | 5GS Enhancement for Energy Efficiency and Energy Saving | EnergySys | 12/12/2024 | 100% | SP-241388 | 100% | CR for maintenance

## Slide 5: FS_EnergySys/EnergySys Work Plan
Total 12.5 TUs used
  8.5 TUs (= 6.5 TU + additional 2 TUs) for Study Phase
  4 TUs for Normative Work
Meeting | Date | Planned TU’s | Actual TU’s | Action plan
SA2#159 | Oct 2023 | 1 | 1 | TR skeleton, scope, architectural assumptions, key issue discussion
SA2#160 | Nov 2023 | 1 | 1 | Continue discussion on Key Issues, start solution discussion
SA2#160AH-e | Jan 2024 | 1 | 1 | Start solution discussion, last meeting for Key Issue proposals
SA2#161 | Feb 2024 | 1.5 | 1.5 | Continue solution discussion, last meeting for new solution proposals
SA2#162 | Apr 2024 | 1 | 1 | Focus on solution updates, only unhandled new solution proposals from #161, start discussion on evaluation and conclusion
SA2#163 | May 2024 | 1 | 1 | Critical solution updates only, Complete study conclusion, Prepare a WID proposal for normative work based on conclusion
SA2#164 | Aug 2024 | 2 | 2 | Complete study conclusions, Submit a WID proposal to SA#105
SA2#165 | Oct 2024 | 2 | 2 | Start normative work: discuss general description for essential parts of the feature, focus on changes for TS 23.501
SA2#166 | Nov 2024 | 2.5 | 2 | Continue normative work: update texts for functional descriptions in TS 23.501/503, work on procedures in TS 23.502
 | Total | 13 | 12.5 | 

## Slide 6: Backup

## Slide 7: EnergySys Status at SA#109
  Progress since SA#108
  Discussion on CRs for maintenance of TS documents was continued
  31 TDocs were submitted to the meeting (17 CRs and 1 LS were handled, 9 CRs were agreed, 1 LS was replied)
  Impacts and dependencies on other WGs
  None
  Contentious issues
  None
  Next steps:
  Continue CR discussion
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1050112 | 5GS Enhancement for Energy Efficiency and Energy Saving | EnergySys | 12/12/2024 | 100% | SP-241388 | 100% | CR for maintenance

## Slide 8: EnergySys Status after SA2#170
  Progress at SA2#170
  Discussion on CRs for maintenance of TS documents was continued
  31 TDocs were submitted to the meeting (17 CRs and 1 LS were handled, 9 CRs were agreed, 1 LS was replied)
  WT#1: 7 CRs are agreed for correction on Energy Consumption information collection
  Impacts and dependencies on other WGs
  None
  Contentious issues
  None
  Next steps:
  Continue CR discussion
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1050112 | 5GS Enhancement for Energy Efficiency and Energy Saving | EnergySys | 12/12/2024 | 100% | SP-241388 | 100% | CR for maintenance