## Slide 1: FS_AVATAR Planning

## Slide 2: FS_AVATAR Roadmap
SA4
Dec, 23
Feb, 24
Apr, 24
May, 24
#127
#128-e
#129
Aug, 24
#130-e
Nov, 24
#131
Document existing formats & identify standardization needs
SA
#102
#103
Jun, 24
#104
Sep, 24
#105
MPEG, VRM, MSF, …
External SDOs
SA4
(End of Rel.18)
Mar, 24
End of Rel.19
Dec, 25
Address 5G system integration: traffic characteristics, security and privacy aspects, 5G Media architecture and procedure extensions, address any other SA1 requirements
Study and recommend IOP format
Rel-19 Normative Work

## Slide 3: Rel-18 and Rel-19 Planning
It is rather unlikely that FS_AVATAR will conclude in Rel-18
Study would automatically continue in Rel-19
Focus of the study should be on the following points:
  Document existing Avatar representations and formats
  Identify base representation for interoperability based on existing standardized formats
  Study integration in 5G with all its aspects: traffic characteristics, procedures, signaling, privacy and security, …
After study concludes
  Define a narrow scope work item to add Avatar representation for a selected set of media services (such as IBACS)
RISK FACTOR:
  No suitable standardized IOP representation format can be identified/agreed on
  Mitigation: work with related SDOs to address 3GPP’s requirements
  Impact: might result in delays to the study/normative work