6Source:	SA4 MTSI SWG Chairman

Title:	Report for MTSI SWG 24 March 2021 Teleconference on ITT4RT and FS_FLUS_NBMP

Document for:	Approval

Agenda Item:	6.1

## Executive Summary

The MTSI SWG teleconference on ITT4RT and FS_FLUS_NBMP received six input contributions. For ITT4RT, the Draft CR update to viewport-relative overlay configurations was agreed while the proposals for use of Scene Description and a Draft CR updating multiple overlay configurations were both noted.

The two remaining ITT4RT documents were not treated due to the lack of time.

For FS_FLUS_NBMP, the proposed update to the TR was agreed after some editorial changes.

## 0.	Opening of the conference call

| Topic: ITT4RT Date: 24 Mar 2021, Time 16:00-18:00 CET Host: Intel | · Update permanent document to include use cases, architecture / call flows, requirements, potential solutions, and working assumptions (according to Phase 2 described below) · Agree on draft CRs to TS 26.114 and TS 26.223 addressing the work item objectives (according to Phase 2 described below) · Contribution submission deadline: 23:59 CET, 19 Mar 2021 |
| --- | --- |
| Topic: FS_ FLUS_NBMP | · Update on: o Gap analysis and potential solutions needed to make the above interactions work. o Different use cases for mapping of 3GPP QoS to NBMP QoS o Gap analysis and potential solutions needed for mapping QoS parameters · Update on Draft CR TR26.939 · Contribution submission deadline: 23:59 CET, the Friday prior to the telco. |

The chair, Nikolai Leung (Qualcomm), opened the conference call at about 16:?? hours CET on March 24, 2021.

Bo Burman and Iraj Sodagar volunteered to take minutes on the conference call. Nikolai also requested the participants to add their names to the attendance list at the end of the on-line minutes located here:

https://docs.google.com/document/d/1f9mxfuoCpyOX8IyoMnKjhux4_xY6g25XW2iqfIrP3kg/edit?usp=sharing

1.   	Approval of the agenda and registration of documents

| S4aM200639 | Proposed agenda for SA4 MTSI SWG 24 March 2021 Teleconference on ITT4RT and FS_FLUS_NBMP | MTSI SWG Chair (Nikolai Leung) | 1 |
| --- | --- | --- | --- |

The agenda was approved.

3.   	Reports/Liaisons

4.5.	ITT4RT (Immersive Teleconferencing and Telepresence for Remote Terminals)

| S4aM200629 | Scene Description for ITT4RT | Qualcomm Incorporated | 4.5 |
| --- | --- | --- | --- |

Presenter: Imed Bouazizi from Qualcomm.

Discussion:

- Bo: IMS Telepresence in TS 26.223 has scene description mechanism CLUE - have you evaluated this solution against CLUE?

- Imed: thinks CLUE may not support immersive scenes, but would need to look into it

- Bo: suggest that the comparison be done

- Naotaka: What is the relationship between scene graph and scene description?

- Imed: They are the same. Scene graph is the (internal) representation of the scene description.

- Saba: Who manages the scene description when multiple receivers want different scenes?

- Imed: Only one scene is created by MRF or sender, but others can only modify their personal nodes in the scene.

- Saba: Is there flexibility in the receiver to display a different number of overlays?

- Imed: they can add the subnodes.

- Saba: can they manage the scene coming from other points?

- Imed: No. Only the owner of the scene has the complete control as the owner of the root node.  A node comes with the scene description for the node compared to the root node.

- Nik: the proposal is to adopt section 2 and start the CR. Since the FDIS happens before the end of this year, and considering the timeframe for this work is to be completed by May, does it mean that we need to extend the ITT4RT work?

- Imed: the standards are usually stable at DIS stage, so waiting for FDIS is not necessary. In the past we even referenced MPEG’s CDs.

- Igor: depends on the stability of the spec. For this spec, there will be a lot of comments on CD. My impression is that the FDIS would be ready in Oct or January. Our argument is that the SD should be stable before adding it. Extending the ITT4RT can be discussed. Our position is to hold our agreement that is documented in PD. One possible approach is to complete the V1 of ITT4RT and then start a new version.

- Nik: people should think about the future plan for ITT4RT, whether it is extensions or the next version.

- Imed: we had the agreement to have SD in phase 2 and now we are pushing out phase 2 and only addressing left overs from phase 1. If that is the case, let’s close version 1 now and start version 2.

- Igor: I agree that one possible approach is to extend the timeline to reach the critical mass of new features. We can discuss all options in the next meeting.

Decision: Noted.

| S4aM200630 | Draft CR updates on Viewport-relative Overlay Configuration | Tencent | 4.5 |
| --- | --- | --- | --- |

Presenter: Rohit Abhishek from Tencent

Discussion:

- Saba: on the layering order text, should we make it a shall in terms of lower numbers being in front of higher layer numbers? On Opacity, can we say that the number can not be outside of 0-100. And what happens if more than one overlay has priority of 0?

- Rohit: decided by receiver.

- Saba: so if a receiver receives more overlays of priority 0 than it can handle?

- Rohit: decided by receiver.

- Nakata-san: do we have a description of viewport-relative overlays? if not please add it.

- Imed: this approach overall is cumbersome compared to Scene description and it does not work with complex scenes. So I have general concerns of adding more and more to the additional attributes to SDP regarding overlays.

- Iraj: If these parameters existed in OMAF when we adopted that in the PD, why weren't all of those parameters, including these four, added then?

- Imed: I’m not opposed to this proposal, but for more complex compositions I believe we need a more expressive language than SDP.

- Iraj: I think that proposal is much bigger than this contribution.

- Imed: We need more discussion about what would be the best solution.

- Iraj: If we would not have this and rely on more CR to complete phase 1, we would have a solution that is obsolete in a year.

- Saba: We already have the overlay defined in SDP with 4 parameters. I don’t see any big impact from adding these 4. I don’t see a problem.

- Imed: What we have not is good enough for a basic solution. We’re not aware of any deployments now or any immediate deployments.

- Saba: If scene description would be optional, I don’t see a reason to block these 4 parameters.

- Imed: That doesn’t mean we should have 3-4 solutions for the same thing.

- Saba: The basic case can be addressed with just SDP and we shouldn’t block these 4 parameters just because of that.

- Iraj: If what we have in the CR is one option to solve one thing, we shouldn’t make that tool a half-baked thing.

- Imed: What use case are you addressing? This is composition. If there are more than 3 DoF in the use case, there are other solutions. Why would you allow for overlapping overlays?

- Iraj: Existing overlay parameters are already all about composition.

- Imed: You should not allow them to overlap.

- Iraj: That’s a new use case. The sender now decides whether the receiver can change the position of the overlays. We’re signaling just some flexibility.

- Ozgur: On multiple overlapping overlays, I think that is possible, e.g. by a sphere-relative overlay and a viewport-relative overlay that could overlap. We already enabled support for multiple overlays and it makes sense to handle overlap.
In the CR there’s mention of “player” - I think that must be an ITT4RT client.

- Saba: I think that overlays can be rendered on top of other overlays.

- Igor: We should evaluate proposals based on technical merits. I think this increases experience.

- Imed: If you have one static and one viewport-relative overlay, it is very difficult for an application to understand if they overlap or not. That decision is only taken by the GPU when rendering. Having this in SDP doesn’t really help.

- Nik: Looking at a more comprehensible solution is still valid, but I’ve heard support and like to move forward with this. Please make an update as a draft CR and submit to SA4#113-e, including the modification of “player” as suggested by Ozgur.

Decision: Agreed.

| S4aM200631 | Draft CR updates on Multiple Overlay Configuration | Tencent | 4.5 |
| --- | --- | --- | --- |

Presenter: Rohit Abhishek from Tencent

Discussion:

- Bo: Who is allowing the client to use multiple overlay?

- Rohit: the sender.

- Bo: if you are sending multiple overlay, shouldn’t allow to use them?

- Rohit: this is regarding the mixing overlay from other senders.

- Bo: this scenario is more complex than even SD.

- Nik: If the receiver is receiving the overlay, it comes from MCU. is that correct?

- Rohit: These flags are defining how much local control a receiver is allowed to have, e.g. if an overlay is allowed to be moved such that it overlaps another.

- Bo: When would multiple 360 be used and how to handle that?

- Rohit: You select to view one.

- Bo: When would you use overlays from another 360 source than the one you’re viewing?

- Rohit: When there are presentations in multiple rooms and you want to view all presentations.

- Bo: I don’t think we have any use cases or architecture for this at this point.

- Imed: this adds more complexity, and creates the race condition between multiple senders. I also would be concerns how senders sending mix signals to a receiver.

- Saba: Does the overlay_overlap_flag prohibit a sphere-relative overlay prohibit a viewport-relative overlay from overlapping?

- Rohit: Yes.

- Saba: Why do you also have a requirement to always list the flag and a default value? Shouldn’t it be allowed to omit the flag and have it mean default value?

- Nik: If you have a full-mesh-type network with direct connections between ITT4RT-Rx clients, the thing they’re sending is not immersive and couldn’t include overlays, so there seems some things are missing here.

- Igor: Can we get more clarification on the second parameter and the direct link between ITT4RT-Rx clients? Then, the -Rx client becomes a -Tx client?

- Iraj: The -Rx client would only transmit a 2D video.

- Igor: The -Rx transmit that video to the main sender, the -Tx client.

- Saba: Overlays can only be sent from -Tx clients. It must be reworded such.

- Iraj: Cannot the -Rx treat 2D videos from other -Rx clients as overlays?

- Saba: We haven’t defined that case, an -Rx client currently sends its 2D video to the -Tx client.

- Iraj: We take that into consideration and don’t define new use cases.

Decision: Noted.

| S4aM200634 | Bitstream Structure for ITT4RT | Tencent | 4.5 |
| --- | --- | --- | --- |

Decision: Not treated.

| S4aM200638 | ITT4RT draft CR 26.114 on Viewport-dependent delivery | Nokia | 4.5 |
| --- | --- | --- | --- |

Decision: Not treated.

4.11.  FS_FLUS_NBMP (Feasibility Study on the use of NBMP in E_FLUS)

| S4aM200637 | FS_FLUS_NBMP: proposed update to TR (revised) | Tencent | 4.11 |
| --- | --- | --- | --- |

Presenter: Iraj Sodagar from Tencent

Discussion:

- Imed: How do you intend to address gaps such as workflow manager discovery? As I understand it, it is up to the FLUS Sink to announce such.

- Iraj: It is part of FLUS Sink capability to announce any connection to a workflow manager. The scheme can include a URN for a workflow manager. In capability location, build a URL of such. Nothing new is defined.

- Prakash: Editorial: TS 26.236 should be TS 26.238 throughout the document.

- Iraj: OK.

Decision: Agreed with editorial changes.

5.   	Review of the future work plan

ITT4RT Work Plan

| SA4#113e (6-14 Apr 2021, Online) | · Updates of time plan as found necessary · Update permanent document to keep track of potential solutions and working assumptions addressing work item objectives (according to Phase 2 described below) · Agree on CRs to TS 26.114 and TS 26.223 addressing the work item objectives (according to Phase 2 described below) · Schedule telcos as needed to ensure consistent progress |
| --- | --- |
| SA4#114e (19-28 May 2021, Online) | · Updates of time plan as found necessary · Update permanent document to keep track of potential solutions and working assumptions addressing work item objectives (according to Phase 2 described below) · Agree on CRs to TS 26.114 and TS 26.223 addressing the work item objectives (according to Phase 2 described below) · Schedule telcos as needed to ensure consistent progress |
| SA#92e (15-21 June 2021, Online) | · Approval of CRs to TS 26.114 and TS 26.223 · WI Completion |

FS_FLUS_NBMP Work Plan

| SA4#113 | · Discuss the outstanding issues · Agree on Draft CR TR26.939 |
| --- | --- |
| SA4#114 | · Finalize the possible enhancements and extensions areas to TS26.238 and NBMP specifications. · Finalize possible missing QoS parameters · Agree on CR TR26.939 |
| SA#92-e (15- 21 Jun 2021) | · Present CR TR26.939 for approval |

6.   	Close of the session

Farewells were given to Ozgur Oyman (who is transitioning another company) in case he does not return to SA4 (after 10 years!).

The session was closed at 18:00 CET.

List of Annexes:

1.	Annex 1: Meeting Agenda (the final revision)

2.	Annex 2: List of documents

3.	Annex 3: List of participants

## Annex 1: Meeting Agenda (the final revision)

Source:                	SA4 MTSI SWG Chairman[1]

Title:                      	Proposed agenda for SA4 MTSI SWG 24 March 2021 Teleconference on ITT4RT and FS_FLUS_NBMP

## Document for:    	Approval

## Agenda Item:      	1

0.   	Opening of the conference call

| Topic: ITT4RT Date: 24 Mar 2021, Time 16:00-18:00 CET Host: Intel | · Update permanent document to include use cases, architecture / call flows, requirements, potential solutions, and working assumptions (according to Phase 2 described below) · Agree on draft CRs to TS 26.114 and TS 26.223 addressing the work item objectives (according to Phase 2 described below) · Contribution submission deadline: 23:59 CET, 19 Mar 2021 |
| --- | --- |
| Topic: FS_ FLUS_NBMP | · Update on: o Gap analysis and potential solutions needed to make the above interactions work. o Different use cases for mapping of 3GPP QoS to NBMP QoS o Gap analysis and potential solutions needed for mapping QoS parameters · Update on Draft CR TR26.939 · Contribution submission deadline: 23:59 CET, the Friday prior to the telco. |

1.   	Approval of the agenda and registration of documents

| S4aM200639 | Proposed agenda for SA4 MTSI SWG 24 March 2021 Teleconference on ITT4RT and FS_FLUS_NBMP | MTSI SWG Chair (Nikolai Leung) | 1 |
| --- | --- | --- | --- |

3.   	Reports/Liaisons

4.5.	ITT4RT (Immersive Teleconferencing and Telepresence for Remote Terminals)

| S4aM200629 | Scene Description for ITT4RT | Qualcomm Incorporated | 4.5 |
| --- | --- | --- | --- |
| S4aM200630 | Draft CR updates on Viewport-relative Overlay Configuration | Tencent | 4.5 |
| S4aM200631 | Draft CR updates on Multiple Overlay Configuration | Tencent | 4.5 |
| S4aM200634 | Bitstream Structure for ITT4RT | Tencent | 4.5 |
| S4aM200638 | ITT4RT draft CR 26.114 on Viewport-dependent delivery | Nokia | 4.5 |

4.11.  FS_FLUS_NBMP (Feasibility Study on the use of NBMP in E_FLUS)

| S4aM200637 | FS_FLUS_NBMP: proposed update to TR (revised) | Tencent | 4.11 |
| --- | --- | --- | --- |

5.   	Review of the future work plan

ITT4RT Work Plan

| SA#91e (18-29 Mar 2021, Online) | · Approval of CRs to TS 26.114 and TS 26.223 |
| --- | --- |
| SA4#113e (6-14 Apr 2021, Online) | · Updates of time plan as found necessary · Update permanent document to keep track of potential solutions and working assumptions addressing work item objectives (according to Phase 2 described below) · Agree on CRs to TS 26.114 and TS 26.223 addressing the work item objectives (according to Phase 2 described below) · Schedule telcos as needed to ensure consistent progress |
| SA4#114e (19-28 May 2021, Online) | · Updates of time plan as found necessary · Update permanent document to keep track of potential solutions and working assumptions addressing work item objectives (according to Phase 2 described below) · Agree on CRs to TS 26.114 and TS 26.223 addressing the work item objectives (according to Phase 2 described below) · Schedule telcos as needed to ensure consistent progress |
| SA#92e (15-21 June 2021, Online) | · Approval of CRs to TS 26.114 and TS 26.223 · WI Completion |

FS_FLUS_NBMP Work Plan

| SA4#113 | · Discuss the outstanding issues · Agree on Draft CR TR26.939 |
| --- | --- |
| SA4#114 | · Finalize the possible enhancements and extensions areas to TS26.238 and NBMP specifications. · Finalize possible missing QoS parameters · Agree on CR TR26.939 |
| SA#92-e (15- 21 Jun 2021) | · Present CR TR26.939 for approval |

6.   	Close of the session

Note: The deadline for document submission is 19 March 2021 @ 23:59 CET.  Please use the 3GPP portal to request Tdoc#’s.

____________________

Tdoc “colour code”:   black = submitted for the meeting

blue = postponed from an earlier SA4 meeting

red  =  covered during this meeting

grey =  late submission

strikethrough = withdrawn

Conclusion codes:	a = agreed

app = approved

n = noted

u = updated

np = not pursued

pp = postponed

Note: These conclusion codes appearing in the agenda are only informative. Please refer always to the main body of the meeting report for precise and complete explanation of decisions for each document.

Other notations:   	* = allocated under more than one agenda item

-> = replaced by, [or] action follows

"Noted":   A document is "noted" to indicate that its content was made available to the meeting, but that the document itself was not agreed or endorsed by the meeting. Any agreements or actions resulting from discussion of the document are explicitly indicated in the meeting report.

[1]	Nikolai Leung (nleung@qti.qualcomm.com)

## Annex 2: List of documents

| Tdoc | Title | Source | Agenda Item | Conclusion |
| --- | --- | --- | --- | --- |
| S4aM200639 | Proposed agenda for SA4 MTSI SWG 24 March 2021 Teleconference on ITT4RT and FS_FLUS_NBMP | MTSI SWG Chair (Nikolai Leung) | 1 | Approved |
| S4aM200629 | Scene Description for ITT4RT | Qualcomm Incorporated | 4.5 | Noted |
| S4aM200630 | Draft CR updates on Viewport-relative Overlay Configuration | Tencent | 4.5 | Agreed |
| S4aM200631 | Draft CR updates on Multiple Overlay Configuration | Tencent | 4.5 | Noted |
| S4aM200634 | Bitstream Structure for ITT4RT | Tencent | 4.5 | Not Treated |
| S4aM200638 | ITT4RT draft CR 26.114 on Viewport-dependent delivery | Nokia | 4.5 | Not Treated |
| S4aM200637 | FS_FLUS_NBMP: proposed update to TR (revised) | Tencent | 4.11 | Agreed |

## Annex 3: List of participants

## Self-registration attendance list

If you are attending, please remove the underline if your name is listed.  Otherwise please add your name and organization to the list.

| Name | Organization Represented |
| --- | --- |
| Abhishek, Rohit | Tencent |
| Ahsan, Saba | Nokia |
| Bouazizi, Imed | Qualcomm |
| Burman, Bo | Ericsson LM |
| Curcio, Igor | Nokia |
| Gudumasu, Srinivas | InterDigital |
| Gunkel, Simon | KPN N.V. |
| Hu, James | AT&T |
| Jung, Kyunghun | Facebook |
| Kolan, Prakash | Samsung Research America |
| Leung, Nikolai | Qualcomm Incorporated |
| Liu, Yan | Huawei |
| Lo, Charles | Qualcomm Incorporated |
| Morita, Naotaka | NTT |
| O’Leary, Ed | Rogers Communications |
| Oyman, Ozgur | Intel |
| Pousi, Timo | Ericsson LM |
| Sodagar, Iraj | Tencent |
| Su, Huan-Yu | Huawei |
| Szucs, Paul | Sony |
| Yang, Hyun-Koo | Samsung Electronics |
| Yip, Eric | Samsung Electronics |
| You, Yu | Nokia |

Nikolai Leung