3GPP TSG-SA WG4 Meeting#133-e						S4-251344

Online, 18th–25th July 2025

Agenda item: 	17.1

Source: 	Apple Inc.

Title: 	[FS_Med_IM] Draft Work Plan

Version:	0.1

Document for	Discussion and agreement

# 1 Introduction

The following document provides a draft work plan for the draft New Feasibility Study on image formats.

# 2 Objective

The objectives of work on draft new feasibility study on image formats are reproduced here as reference.

The objectives of this study are to:

- The study should gather currently widely employed use cases of still images on mobile devices:

  - Sharing of images using messaging services including 3GPP and 3rd party services.

  - Traditional photo taking for uploading to and sharing via cloud, social networking, as well as device-to-device sharing.

  - Web delivery of photos to a mobile device (e.g. photos on webpages).

  - Taking, processing, and sharing of screen captures.

  - HDR processing, visualization, and rendering aspects.

- Already widely employed and 3GPP relevant imaging formats in the market for each of these use cases should be gathered.

- Image capturing formats for traditional photo taking should be gathered.

- Based on the identified image formats, identify key operating points suitable for interop for these image formats.

- In the cases where interoperability is not the primary focus, a list of guidelines may be provided for mobile devices, based on other criteria such as screen capabilities and computational resource consumption. These use cases are:

  - use of tiling for edits and random access of large images.

  - HDR gain map metadata processing capabilities in relation to device support of SDR only/HLG/PQ.

- This study should finally provide recommendations for subsequent normative work.

- To liaise with MPEG and TC 42 on this topic as needed.

# 4 Proposed Time and Work Plan

Legend: Black items like this: upcoming work. Grey items like this: past work. Lighter grey items like this: (also crossed out) not done, pushed forward/postpend:

| Meeting | Work on “Feasibility Study on image format” |
| --- | --- |
| 3GPP SA4#133-e (21st – 25th July, 2025, Online) | - Agree study item |
| SA#109 (16th – 19th Sep 2025, Beijing, CN) | - Approve study item in SP-240XYZ. |
| 3GPP SA4#134 (17th – 21st November, 2025, Dallas, US) | - Gather currently deployed use cases for images - Gather deployed imaging formats for each use case |
| SA4#135 (9th-13th Feb 2026, India, IN) | - Complete gathering currently deployed use cases for images. - Continue gathering deployed imaging formats for each use case. - Identify key interoperability points for the image formats. - Provide guidelines where interoperability is not a focus. - Start identifying guidance for normative work. |
| SA#111 (10th - 13th March, 2026, Japan, JP) | - Send TR to SA plenary for information. |
| SA4#135-bis-e (13th – 17th April 2026) | - Complete gathering deployed imaging formats for each use case. - Complete identifying interoperability points for the image formats. - Complete guidelines where interoperability is not a focus. - Complete guidance for normative work. |
| SA#112 (9th - 12th June, 2026, Singapore, SG) | - Send TR to SA plenary for approval. |