## Slide 1: SA4 Work and Study Items Status at the start of SA4#134
Gilles Teniou, SA4 Chair (Tencent)
and all SA4 WID/SID Rapporteurs
(Agenda Item 5.1)

## Slide 2: Outline
Rel-19 Work Items
  Status at the end of SA#109 (and SA4#133-e)
  Rapporteur’s progress report since SA4#133-e
Rel-20 Work Items
  Status at the end of SA#109 (and SA4#133-e)
  Rapporteur’s progress report since SA4#133-e
Study Items
  Status at the end of SA#109 (and SA4#133-e)
  Rapporteur’s progress report since SA4#133-e

## Slide 3: Overview of work progress Rel-19 Work Items – after SA#109 (SA4#133-e)
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1030002 | Video Operating Points - Harmonization and Stereo MV-HEVC | VOPS | 12/12/2025 | 90% | SP-250633 | 95% | Stage 3 complete Work on conformance remaining
1040021 | EVS Codec Extension for Immersive Voice and Audio Services, Phase 2 | IVAS_Codec_Ph2 | 9/9/2025-> 12/12/2025 | 65% | SP-250262 | 80% | Exception requested
1050113 | Terminal Audio quality performance and Test methods for Immersive Audio Services | ATIAS_Ph2 | 9/9/2025-> 12/12/2025 | 65% | SP-241314 | 75% | Exception requested
1070057 | Stage 3 for Advanced Media Delivery | AMD_PRO-MED | 9/9/2025 | 40% | SP-250265 | 85% | Stage 3 complete Work on OpenAPI remaining

## Slide 4: Video Operating Points - Harmonization and Stereo MV-HEVC (VOPS)
Rapporteur: Waqar Zia (waqar_zia (at) apple.com)
Progress since last SA4 meeting
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  Based on the powers granted by SA4 plenary, TS 26.265 cover page agreed in S4aV250062 and TS sent to SA plenary for approval (S4aV250065)
Any recommendations based on the agreements?
  The agreements have already been sent to SA plenary.
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  2 sets of contributions provided:
    Conformance: S4-251715, S4-251778, S4-251917, PD v1.01: S4-251931
    Essential corrections S4-251716, S4-251779
  Discuss and agree to essential corrections and close conformance and overall work.
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030002 | Video Operating Points - Harmonization and Stereo MV-HEVC | VOPS | 12/12/2025 | 90% | SP-250633 | 95% | Stage 3 complete Work on conformance remaining

## Slide 5: EVS Codec Extension for Immersive Voice and Audio Services, Phase 2 (IVAS_Codec_Ph2)
Rapporteur: Su, Huan-yu, vivo Mobile Communications Co Ltd., suhuanyu@vivo.com
Progress since last SA4 meeting
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  Matured IVAS-7b and IVAS-8b and approved them on be half of SA4 using the special power granted at SA4#133-e
  Decision on launching the Characterization test on the fixed-point C-code
Any recommendations based on the agreements?
  Proceed to finalize the WI at SA4#134
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Review / agree to the IVAS Characterization Material Collection Entity Report, Host Lab and Cross-Check Lab Report, Listening Lab Reports, and the Global Analysis Lab Report
  Agree to the draft of TS 26.251 (fixed-point C-code)
  Updates to TS/TR with availability of TS 26.251: TS 26.249, TS 26.250, TS 26.117, TS 26.224, TS 26.256, TR 26.997, TS 26.254, TS 26.252
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1040021 | EVS Codec Extension for Immersive Voice and Audio Services, Phase 2 | IVAS_Codec_Ph2 | 9/9/2025 | 65% | SP-250262 | 80% | 

## Slide 6: Terminal Audio quality performance and Test methods for Immersive Audio Services, Phase 2 (ATIAS_Ph2)
Rapporteur: Jan Reimes, HEAD acoustics GmbH, jan.reimes@head-acoustics.com
Progress since last SA4 meeting
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  Updates on test method for motion-to-sound latency (S4aA250099)
  Discussion/requests to include some additional test methods to align with DaCAS (S4aA250126, S4aA250119)
Any recommendations based on the agreements?
  Offline work to finalize test methods & requirements for ambient sound field capture & final editorial pass on PDoc ATIAS-2
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Comprehensive update on ambient sound field test methods & requirements for Pdoc/CR (S4-251750)
  Follow-up proposals on "DaCAS alignment discussion" (S4-251860, S4-251833)
  Additional update/clarification for Pdoc (S4-251847)
   Produce final CRs to 26.260/261!
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1050113 | Terminal Audio quality performance and Test methods for Immersive Audio Services | ATIAS_Ph2 | 9/9/2025-> 12/12/2025 | 65% | SP-241314 | 75% | Exception requested

## Slide 7: Stage 3 for Advanced Media Delivery (AMD_PRO-MED)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1070057 | Stage 3 for Advanced Media Delivery | AMD_PRO-MED | 9/9/2025 | 40% | SP-250265 | 85% | Stage 3 complete Work on OpenAPI remaining
Rapporteurs:
Thomas Stockhammer, Qualcomm Incorporated, tsto@qti.qualcomm.com, for all topics except OpenAPI
Richard Bradbury, BBC, richard.bradbury@rd.bbc.co.uk, for all topics related to OpenAPI
Progress since last SA4 meeting
What happened during the Adhoc calls, i.e., which key issues & documents were agreed
  The work item was completed during the Sep 3-5 MBS AHG, except OpenAPI. Many documents were agreed and sent to SA plenary for approval. See AHG Report and chairman’s report to SA plenary.
  During the AHG Call in October, Open API status was reviewed (S4aI250186) the OpenAPI/schema related CRs were agreed
    S4aI250175 [AMD_PRO-MED] XML Schema corrections
    S4aI250181 [AMD_PRO-MED] Correction to M3 data models
    S4aI250195 [AMD_PRO-MED] Corrections to ContentHostingConfiguration and ContentContributionConfiguration OpenAPI Schema
    S4aI250196 [AMD_PRO-MED] OpenAPI YAML updates for in-session repair
Any recommendations based on the agreements?
  Agree resubmitted CRs: S4aI250175  S4-251621, S4aI250181  S4-251624, S4aI250195  S4-251788, S4aI250196  S4-251711
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Based on the resubmitted CRs and the updated OpenAPI status in S4-251703 the work item can be declared completed.
  The work item summary in S4-251702 should be reviewed and endorsed.
  On top of the OpenAPI/Schema contributions, other category F CRs are submitted and should be treated accordingly

## Slide 8: Overview of work progress Rel-20 Work Items – after SA#109 (SA4#133-e)
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1080049 | New WID on AI/ML for IMS services | AI_IMS-MED | 3/3/2025 | - | SP-250634 | 0% | Rel-20 WID (5GA)
1060022 | Diverse audio Capturing System for UEs | DaCAS | 9/9/2025-> 5/5/2026 | 50% | SP-241673 | 55% | Rel-19-> Rel-20 work item

## Slide 9: AI/ML for IMS services (AIML_IMS-MED)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1080049 | New WID on AI/ML for IMS services | AI_IMS-MED | 3/3/2025 | - | SP-250634 | 0% | Rel-20 WID (5GA)
Rapporteurs:
Eric Yip, Samsung, eric.yip@samsung.com
Progress since last SA4 meeting
What happened during the Adhoc calls, i.e., which key issues & documents were agreed
  Multiple tdocs were submitted, reviewed and all noted, on the following topics: Call flows for AIML task and model selection (remote inference, device inference, split inference), AI Intermediate data format, AI metadata format, Skeleton CR;
  LS on AIML for Media was sent to SA2 (informing the work and asking for feedback regarding support of current IMS architecture)
  Discussion on whether work should output CR to TS 26.114 or TS 26.264 or both or to create a new specification
  Discussion on the way forward regarding prioritization of scenarios for the work (network inference, split inference etc.)
Any recommendations based on the agreements?
  Using a TS neutral skeleton CR as a basis to start the work was agreed verbally – later allowing text to target either 114 or 264 depending on the text contents
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Agree neutral skeleton base CR
  Agree to call flows for several scenarios (7 call flow related contributions)
  Come to an agreement on work prioritization/scope, further liaisons to SA2/CT on certain issues (repository/MF capability profiles)

## Slide 10: Diverse audio Capturing System for UEs (DaCAS)
Rapporteur: Wang Bin, Beijing Xiaomi Mobile Software, wangbin23@xiaomi.com
Progress since last SA4 meeting
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  There 2 telco meeting since last SA4 meeting.
  5 input contributions on 15 Sep,2025 meeting,2 were agreed which related to test scripts and single source capture evaluation procedure
  3 input contributions on 27 Oct,2025 meeting, all were noted for further discussions.
Any recommendations based on the agreements?
  Repository for scripts / test data under SA4/audio should be considered
  Test methods and requirements developed under DaCAS and found relevant for ATIAS scope should be proposed for inclusion in TS 26.260 / 26.261
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  There are 9 contributions submitted for this meeting’s discussion, related topics are as follows:
    Test scripts updates, repository application?
    Test methods and requirements
    Requirements for raw microphone signals
    Example solution deliverables
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1060022 | Diverse audio Capturing System for UEs | DaCAS | 9/9/2025-> 5/5/2026 | 50% | SP-241673 | 55% | Rel-19-> Rel-20 work item

## Slide 11: Overview of work progress Study Items – after SA#109 (SA4#133-e)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030009 | Study on Audio Codec APIs | FS_ACAPI | 12/12/2025 | 47% | SP-240480 | 49% | 
1070055 | Study on Ultra Low Bitrate Speech Codec | FS_ULBC | 6/6/2026 | 10% | SP-250263 | 15% | 
1080050 | Study on Media Energy Consumption Exposure and Evaluation Framework phase 2 | FS_Energy_Ph2-MED | 3/3/2026 | 0% | SP-250636 | 0% | 
1090041 | Study on Usage of Dynamically Changing Traffic Characteristics and Enhanced QoS support in Media Applications and Services | FS_DCTC_eQOS_MED | 9/9/2026 | 0% | SP-250937 |  | 
1090042 | Study on Advanced Video Formats and Operation Points | FS_AVFOPS_MED | 6/6/2026 | 0% | SP-250938 |  | 
1090043 | Study on 3D Gaussian splats for 6G | FS_3DGS_6G_MED | 3/3/2027 | 0% | SP-250939 |  | 
 | Study on Advanced Media Delivery Phase 2 | FS_AMD_Ph2 | 9/9/2026 | 0% | SP-251265 |  | 

## Slide 12: Study on Audio Codec APIs (FS_ACAPI)
Rapporteur:
Stefan Döhla (stefan DOT doehla AT iis DOT fraunhofer DOT de)
Progress since last SA4 meeting
2 Ad-Hoc Calls with 2 documents
Recommendations based on the agreements
  Endorse TR 26.858v0.7.0 as the basis of further work
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Review WebCodec registrations (1900) and LS to W3C
  Progress TR 26.858 – completion seems to not be possible at this meeting.
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030009 | Study on Audio Codec APIs | FS_ACAPI | 12/12/2025 | 49% | SP-240480 | 60% | 
S4-251746 | DRAFT LS on IVAS codec WebCodecs API (To W3C Media Working Group)
S4-251896 | Editor's version of TR 26.858 v0.8.0-draft
S4-251900 | [FS_ACAPI] Registration of 3GPP communication codecs as WebCodecs

## Slide 13: Study on Ultra Low Bitrate Speech Codec (FS_ULBC) 1/2
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1070055 | Study on Ultra Low Bitrate Speech Codec | FS_ULBC | 6/6/2026 | 15% | SP-250263 | 25% | S
Rapporteur:
Jiayi Xu, China Mobile, xujiayi@chinamobile.com
Progress since last SA4 meeting
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  Additional application scenarios were agreed for TR (S4aA250256, S4aA250265, and S4aA250260)
  Updated mouth-to-ear delay estimation was agreed for TR (S4aA250276)
  Design constraints related to complexity, memory, and parameter/configuration were agreed for TR (S4aA250253, S4aA250269, and S4aA250275)
  Evaluation of existing technologies, including the complexity of DAC and Lyra V2, the impact of noise suppression on AI-based codecs and PLC with DAC codec were agreed for TR (S4aA250261, S4aA250262, S4aA250263, S4aA250264, and S4aA250268)
  Considerations on ULBC codec evaluation was agreed for TR (S4aA250252)
  The list of open issues, considerations on complexity, the SPS scheme based on the 'Cell_specific_Koffset' approach, and better G/T values from field measurements were agreed for P-doc (S4aA250272, S4aA250266, S4aA250277, S4aA250208, S4aA250267)
  Discussions on RAN simulation methodologies, bundling times, and TBS values, but no agreements were reached.
Any recommendations based on the agreements?
  NONE

## Slide 14: Study on Ultra Low Bitrate Speech Codec (FS_ULBC) 2/2
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1070055 | Study on Ultra Low Bitrate Speech Codec | FS_ULBC | 6/6/2026 | 15% | SP-250263 | 25% | S
Rapporteur:
Jiayi Xu, China Mobile, xujiayi@chinamobile.com
Progress since last SA4 meeting
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Maintenance: TR V0.4.0 (1810), P-doc (1811)
  ULBC Simulation Work:
    Simulation Parameters and System Design (1648, 1806, 1834)
    Simulation Methodology (1664, 1863, 1864, 1886)
    Simulation Results (Qualcomm 1739, Xiaomi 1800, Ericsson 1921)
    TBS and bit rate (1739,1792)
    Bundling Time (1905)
  Design Constraints: 1918
    ULBC Complexity (1747, 1793, 1807, 1817, 1844)
    Audio Bandwidth (1794, 1808)
    Noise Suppression(1748, 1786, 1811, 1848, 1908)
    TBS and bit rate (1739,1792)
  Existing Technologies Evaluation (1819)
  Test Methodologies (1814, 1850)
  Performance Requirements (1785)
  Next Steps
    Considerations for the ULBC Codec Selection Process (1809)
    Proposed Work Plan

## Slide 15: Study on Media Energy Consumption Exposure and Evaluation Framework phase 2 (FS_Energy_Ph2-MED )
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1080050 | New SID on Media Energy Consumption Exposure and Evaluation Framework phase 2 | FS_Energy_Ph2-MED | 3/3/2026 | - | SP-250636 | 0% | 
Rapporteur:
Julien Lemotheux, Orange, julien.lemotheux@orange.com
Progress since last SA4 meeting
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  During MBS meeting in Paris: 5 CRs endorsed to address Rel-20 SA1 requirements, and addition of 3 new Key Issues identified during phase 1 on Energy-related configuration by the Application Service Provider for media delivery services, Media Application Server Energy management and Client-driven management of media delivery service energy optimization.
  During October 23rd MBS call: 3 potential solutions submitted. All noted.
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Agree the CR merging all the CRs endorsed during Paris meeting.
  Progress on potential solutions to existing and new key issues (10 solutions submitted).

## Slide 16: Study on Usage of Dynamically Changing Traffic Characteristics and Enhanced QoS support in Media Applications and Services (FS_DCTC_eQOS_MED)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1090041 | Study on Usage of Dynamically Changing Traffic Characteristics and Enhanced QoS support in Media Applications and Services | FS_DCTC_eQOS_MED | 9/9/2026 | 0% | SP-250937 |  | 
Rapporteur:
Rufael Mekuria, Huawei, Rufael.mekuria@huawei.com
Progress since last SA4 meeting
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
Any recommendations based on the agreements?
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
FS_DCTC_EQoS Time_MED | Target
SA September 2025 | Study Item Approved
SA4 Dallas November | Define use cases/scenarios and start TR
SA4 February | Complete Initial test results
SA4 May/April | Continue/start Work on solutions for enhanced QoS usage, refine experimental results
SA4 July/August | Complete the study/complete TR
This meeting | contributor
7 papers on use cases/scenarios | Huawei/Interdigital
1 paper on handling RAN 1 LS | Huawei
2 Draft LS response | Huawei Interdigital
Skeleton TR | rapporteur

## Slide 17: Study on Advanced Video Formats and Operation Points (FS_AVFOPS_MED)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1090042 | Study on Advanced Video Formats and Operation Points | FS_AVFOPS_MED | 6/6/2026 | 0% | SP-250938 | 1090042 | 
Rapporteur:
  Emmanuel Thomas, Xiaomi, thomase@xiaomi.com
Progress since last SA4 meeting
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  No Adhoc call previous to meeting as it is the kick-off meeting of FS_AVFOPS_MED.
Any recommendations based on the agreements?
  None
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Progress the conformance work in coordination with VOPS Work Item.
  Process inputs received on objective 1 on new scenario for TR 26.966 and on the future plan for the conformance work.
  Based on the agreement, start a CR for TR 26.966 and update the conformance PD from VOPS to AV_FOPS_MED.

## Slide 18: Study on 3D Gaussian splats for mobile (FS_3DGS_MED )
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1090043 | Study on 3D Gaussian splats | FS_3DGS_MED | 3/3/2027 | 0% | SP-251190 |  | 
Rapporteur:
  Ricard Julien, Tencent, jricard@global.tencent.com
Progress since last SA4 meeting
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  New study, no Adhoc call was made.
Any recommendations based on the agreements?
  None
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Received: 14 TDocs
  5 TDocs covering 8 use cases
    Static 3DGS: capture, creation, transmission, display (3)
    Dynamic 3DGS: capture, creation, transmission, display (4)
    Large 3DGS scene: transmission, display (1)
    3D Avatar communication (1)
  8 TDocs related to Draft TR
    Draft TR Skeleton (1)
    3DGS representation formats (2)
    Rendering process (2)
    Quality and requirements (1)
    3DGS creation (2)
  Plans for the meeting
    Use case discussions
    Initiate the Draft TR
    Update work plan

## Slide 19: Study on Advanced Media Delivery Phase 2 (FS_AMD_Ph2)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1080050 | Study on Advanced Media Delivery Phase 2 | FS_AMD_Ph2 | 3/3/2026 | - | SP-251265 | 0% | 
Rapporteur:
Thomas Stockhammer, Qualcomm Incorporated, tsto@qti.qualcomm.com.
Progress since last SA4 meeting
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  Based on the discussion during the Sep 3-5 AHG, a company contribution + discussion paper (SP-251136) was submitted and SA approved
  During the Oct 23 AHG call, initial documents were discussed and the following documents were agreed/endorsed
    S4aI250184, [FS_AMD_Ph2] Proposed Work Plan, including an online tracking sheet
Topic | Title | Lead | AHG Doc | Input | 
1 | Common Client Metadata phase 2 | Thomas Stockhammer, Qualcomm | S4aI250187 (a) | S4-251704 S4-251706 | 5%
2a | Common server- and network-assisted streaming | Thomas Stockhammer, Qualcomm |  | S4-251713 | 0%
2b | Quality metrics in media streaming |  |  |  | 0%
2c | Secure Communication of Network Properties (SCONE-PRO) | Thomas Stockhammer, Qualcomm |  | S4-251714 | 0%
3 | Multiple service locations phase 2 |  |  |  | 0%
4 | Combined Unicast-Multicast-Broadcast | Thomas Stockhammer, Qualcomm | S4aI250188 (e) |  | 5%
5 | 5G System-independent Media Streaming | Thomas Stockhammer, Qualcomm | S4aI250189 (e) | S4-251708 | 5%
6 | Latency Measurements and Control | Thomas Stockhammer, Qualcomm | S4aI250194 (n) | S4-251709 | 5%
7 | Network Slicing phase 3 | Prakash Kolan, Samsung |  | S4-251922 | 0%
8 | Multi-access media delivery phase 2 | Prakash Kolan, Samsung |  | S4-251889 S4-251890 S4-251930 | 0%
 | Overall progress |  |  |  | 1%
    S4aI250187 Discussion paper on [FS_AMD_Ph2] WT#1: Common Client Metadata phase 2
    S4aI250189 [FS_AMD_Ph2] WT#5: 5G System-independent media streaming
Any recommendations based on the agreements?
  Progress work based on agreements in the workplan and refine the online tracking sheet, as well as the CMCDv2 agreed process-
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Progress the different work topics based on the input contributions (input for all but WT#3) and endorse WT#3 CRs as basis for future work
  Based on agreement from AHG meeting, send an LS to CTA WAVE on CMCD version 2 to get access to draft spec and time plan

## Slide 20: Thank you