3GPP TSG-SA WG4 Meeting #134															S4-251995

Dallas, United States 17 – 21 November 2025           In revision of S4-251760

Source: 	Huawei, HiSilicon

Title: 	FS_DCTC_eQOS_MED draft Time plan v. 0.0.1

Document for	Agreement

Agenda item: 	10.6

# Introduction

This document contains the Time Plan related to  feasibility study on dynamically changing traffic characteristics and enhanced QoS support (FS_DCTC_eQOS_MED), the objectives are as follows :

- Document popular media applications and service scenarios that may exhibit dynamically changing traffic characteristics (as defined in Table 1), such as:

  - Real-Time Communication for conversational, XR and/or gaming applications and services, both on the uplink and downlink.

  - Video on demand streaming and progressive download

  - Live Streaming

  - Short form video download

  - Media transmission for upstream AI inference.

NOTE: 	The applications and services documented will be based on representative workflows and implementations used in practice to enable realistic evaluation

NOTE: 	The aim is to strengthen the generic support for these applications not to include them in an SA4 architecture or make them part of a new SA4 specification.

- For a relevant subset of the media applications/service scenarios defined above do the following:

  - Develop observation tests to evaluate these scenarios. Tests will for example collect network traffic traces in real and emulated network.

  - Execute the tests and collect relevant information to what extent the reference applications exhibit dynamically changing traffic characteristics (see Table 1).

  - Document possible benefits of applying QoS features as defined in Table 1 and potentially Table 2

NOTE: 	All tests will be documented sufficiently to enable reproducing the tests.

- Based on the findings in the tests from 2 do the following:

  - Document and describe observed dynamic traffic characteristics in media applications and services.

  - Document potential improvements when applying different QoS features from Table 1 or Table 2, for uplink, downlink and with dependent UL/DL flows, these may include:

    - PDU Set marking overhead for each media stream and for a set of multi-modal streams.

    - Effectiveness of using PSI for one or more media streams, taking into account the desired QoS granularity and synchronization.

    - Other potential improvements

  - Map the reference scenarios to end-to-end procedures and

    - document guidelines on how to enable the features,

    - identify the impacts when implementing the features, for example PDU set marking overhead

    - identify and document potential gaps in the tested applications to support the features.

    - Identify potential improvements to usage of the QoS framework to exploit existing signalling in applications.

    - Identify improvements to QoE metrics, if any

- Based on the findings in 3, do one or more of the following

  - Document guidelines on how to identify and characterize dynamic traffic characteristics in media applications and services.

  - Refine call flows and typical workflows involving QoS usage and dynamically changing traffic characteristics usage in typical scenarios using characteristics as defined in Table 1.

  - Identify gaps in stage-2 and stage-3 specifications, if any.

  - Develop solutions for identified gaps and recommend potential updates to SA4’s stage-2 and stage-3 specifications.

  - Provide recommendations for normative work.

# Time and Work Plan

The following time and work plan for the FS_DCTC_eQOS_MED work item is proposed. This work item is expected to be completed by SA WG4 by September 2026. The agreed working mode is to proceed with individual CRs.

| Meeting/Telcos |  |
| --- | --- |
| SA4#134 meeting (17-21 November 2025) | - Prepare a draft skeleton for the technical report - Add the use cases relevant for 3GPP - Start objectives 1 and 2. - agree on the time plan. - Review responses related to liaisons if received. - Work on the TR |
| SA4 RTC SWG Telco 17th of December 14- 16 hrs CET | - Continue objective 1 and 2 |
| SA4 RTC SWG Telco __28th of January 15- 17 hrs CET | - Continue objective 1 and 2 - Agree the methodology |
| SA4#135 meeting (9-13 February 2026) | - Complete objective 1 - start objective 3, 4. - Prepare and submit corresponding CRs - Update the time plan. - Review related LS responses in case received - Work on the TR |
| SA4 RTC SWG Telco (date TBD). Submission deadline: TBD | - continue objective 2, 3, 4. |
| SA4#135-bis-e April | - Continue objective 2, 3, 4. - Review response to the liaison if received. - Prepare and submit corresponding CRs - Coordinate work with other 3GPP working groups and external organizations as needed. - Work on the TR |
| SA4#136 meeting (May 11 - 15 2026) | - Continue objective 3, 4. - Conclude objective 2 - Review response to the liaison if received. - Prepare and submit corresponding CRs - Coordinate work with other 3GPP working groups and external organizations as needed. - Work on the TR - Send the TR to SA for information. |
| SA#112 (June 9 – 12) | - Presentation to SA for information |
| SA4 RTC SWG Telco (date TBD). Submission deadline: TBD | - Continue the above. - Work on the TR |
| SA4#137-e (August 24-28 2026) | - Finalize all objectives - Prepare and submit corresponding CRs - Agree on the work item summary - Work on the TR - Complete the TR and send to plenary for approval |
| SA#113 September 15- 18 2026) | - Present the work item summary - Present the TR for approval |