# Multi-SDO Project on Converged Management PM Interface definitions

# Document number:	S5eCPM0037 (revision of S5eCPM0015)

# Source:	Christian Toche, Huawei Technologies

# Title:		Converged Management PM Interface definitions Project Plan

# Meeting date:	Friday 22 March 2013

Contents

1	Objective	1

2	References	1

3	Project Structure	1

3.1	Deliverables	1

3.2	Sub-projects	2

4.	Document Management	2

4.1	Edition of Output Documents	2

4.2	Progressing the Output Documents	2

4.3	Approval of the Output Documents	3

4.4	Document Sharing	3

5	 Meetings	3

5.1	Conference Calls	3

5.2	Face-to-Face Meetings	3

5.3	Conflict resolution	4

# 1	Objective

This document provides the project structure and working methods for the Multi-SDO project on Converged Management PM Interface definitions. Given the different working methods in the involved organizations, the working methods defined herein are adopted by the Multi-SDO Joint Working Group (JWG) to progress and conclude its work in an efficient manner.

# 2	References

[1]		S5eCPM0005 Multi-SDO project description Converged Management PM Interface definitions

# 3	Project Structure

## 3.1	Deliverables

According to [1], the JWG will produce the following output documents:

- PM0	Results of gap analysis (Editor: Christian)

- PM1	PM Concepts, Principles and High-level Requirements (Editor: TBD)

- PM2	PM Templates (Editor: ?, should be 3GPP)

- PM6	PM File Format Definition (Stage 2) (Editor: Vinay?)

- PM7	PM File Format XML Definition (Editor: TBD)

- PM3	PM Interface Requirements (Editor: TBD)

- PM4	PM Interface Information Service (Editor: TBD)

- PM5	PM Interface Solutions Set(s) (Editor: TBD)

## 3.2	Sub-projects

It is suggested to break the project into subject related sub-projects (as different expertise may be required):

- Work on Requirements in parallel with NGCOR

- Gap analysis of existing PM solutions

- Measurement & KPI definition template

- Measurement file format

- Measurement file reporting interface

- Measurement job & threshold administration

The time-line of each sub-project should be aligned with NGCOR progress and the targets defined in the joint project definition [1].

The current targets are as follows:

- measurement & KPI definition template - mid 2013

- file format target - end 2013

- harmonization of KPI definitions: need NGCOR Phase 2 input mid- 2013 then define the date

- PM operations - mid-2014

# 4.	Document Management

## 4.1	Edition of Output Documents

Microsoft Word is used for editing and publishing the Output Documents.

Editor Role:

- is a function to update the respective Output Document based on clear instructions from the JWG (preferably via agreed contribution; exceptionally via recorded meeting reports)

- has to provide updates of the respective Output Document before each meeting, and to present the changes (if any) for each meeting

- in certain cases (e.g. face-to-face meetings) online-editing may be used; the editor will publish a new version of the Output Document either during the face-to-face meeting or immediately after (via ADN)

## 4.2	Progressing the Output Documents

Progress on Output Document shall be as follows:

- “Blank sheet” initial approach

- Contribution driven additions/enhancements/modifications (with clear instructions, supplemented by justifications)

- Justification, if challenged, should be use case/requirements driven

- Contributors may be requested to update their contribution before an agreement can be reached

- Agreements shall be by consensus (given that the JWG does not have decision power nor voting rules)

- Output Documents (if changed) are approved at each meeting

- Major disagreements are, if feasible, escalated to the Multi-SDO Steering Committee

- Editors Notes shall be used to reflect unresolved issues within Output Documents (while allowing to progress the work on Output Documents based on input contributions)

## 4.3	Approval of the Output Documents

Output Document Lifecycle: The JWG will produce and agree on the Output Documents, while subsequent approval has to take place in the respective organizations

- Each new version of Output Documents (if any) will need to be approved at each meeting, and subsequently serve as the basis for further work

- When JWG considers its work as complete with respect to a specific Output Document, it will call for a Final Review by the respective organizations

- The outcome of the Final Review will then be sent to the respective organizations for Final Approval

- The outcome of the Final Approval will be used by the respective organizations for formal documentation within the respective organizations

- When the JWG is discontinuing its activity, Output Documents are no longer maintained/updated by the JWG

## 4.4	Document Sharing

ETSI ADN is used for documentation sharing. Each document is identifiable by a unique contribution number.

http://webapp.etsi.org/meetingDocuments/ViewDocumentList.asp?MTG_Id=30829

The source (company, companies, organization, organizational entity, position within an organization) should be clearly identified within any contribution.

The intent of a contribution shall be clearly identified (discussion, agreement, background info).

Proposed changes to the Output Documents shall be clearly identified.

# 5		Meetings

## 5.1	Conference Calls

Bi-weekly conference calls shall be conducted to progress work on Output Documents (exceptions: holidays; official meetings of the respective organizations; lack of input contributions).

Conference calls facilities are required to conduct Bi-weekly conference calls.

An agenda shall be provided by the convenor of the JWG. This agenda is to be published on ADN, and to be sent to the respective organizations.

A convenor shall chair each meeting. In case of absence of the convenor, a co-convenor shall chair the meeting.

Meeting minutes shall be provided by the note taker of the JWG.

All contributions shall be uploaded via ADN two days before the conference call. For example, for a call on Tuesday, the deadline will be Friday COB. Late contributions are permissible but will be discussed only if all the participants agree. In case there are no contributions submitted by the deadline, the convenor will cancel the call.

## 5.2	Face-to-Face Meetings

F2F Meetings shall be utilized to expedite progress (to ensure solutions are available to service providers within a reasonable time frame).

F2F Meetings shall have a clear objective, allow for expert discussions, and allow for online editing of Output Documents.

F2F Meetings shall not overlap with official meetings of the respective organizations, though joint meetings within these official meetings are a viable option.

F2F Meetings shall be organized preferably before or after official meetings of the respective organizations within the same region (to keep travel costs low).

Hosting requirements:

- Required is a sufficiently spaced meeting room (could be company office, hotel meeting rooms, or others), power outlets for participants, white-board, and a projector (including the possibility to project)

- Also required is a sufficient invitation: stating inviting companies (see above), dates/times of meeting, meeting location (and if needed: how to get to this location), hotel recommendation(s), considerations for lunch (self-funded)

- Optional items (nice to have, but not requirements)

  - Wireless Internet access

  - Locked-down rates in meeting hotel or nearby-hotel(s)

  - Food/drinks/lunch during the meeting

  - Social event (could be self-funded)

- Number of participants

  - To be confirmed before each meeting

  - Required room size: min 10 / max 20 participants

## 5.3	Conflict resolution

Major disagreements are, if feasible, escalated to the Multi-SDO Steering Committee.