3GPP TSG-SA5 (Telecom Management)	S5-101386

Meeting SA5#71, 10-14 May 2010, Montreal, Canada	revision of S5-10xyzw

- Source:	SA5 chairman

- Title:	Shadow TS Management

- Version:	1.0.0

- Document for:	Approval

Agenda Item:	5.1 Administrative issues at SA5 level

# 1	Object

The objective of this document is to describe the general principles and the overall process for the management of Shadow TSs in SA5.

This document is a shorter version of the previous document provided by NSN which was discussed at SA5#68 (Nov. 2009). The aim here is to agree first on the general principles before discussing a detailed process (naming rules, etc).

# 2	References

[1]	21.900 	Technical Specification Group working methods

# 3	Rationale

A Shadow TS aims at capturing all agreements to an existing TS made while working on a current 3GPP work item.

A Shadow TS is needed for the introduction of a new feature which is expected to take several meetings to be specified and when this feature cannot be progressively introduced in existing TS using the usual CR process [1].

In this context, the production of a Shadow TS avoids to produce and implement CRs which would only cover a part of the desired functionality and might cause inconsistencies in the concerned specification or in related specifications.

The use of a Shadow TS allows the reader to immediately recognize what changes would apply to the existing TS if the work item would be declared finalized.

# 4	General Principles

The Shadow TS shall be documented as a “clone” of the existing TS and will follow all 3GPP drafting rules and templates (change history, etc).

The Rapporteur shall maintain the Shadow TS synchronized with the existing TS and will update the Shadow TS based on approved CRs whenever needed.

Pseudo CRs (pCRs) are produced by delegates and by the Rapporteur to add or modify functionalities in the Shadow TS. The Shadow TS is updated after each meeting taking into account the agreements made during the meeting and during email approvals.

All changes compared with the baseline are shown with revision marks in the Shadow TS.

When the work item is finalized, the agreed material from the Shadow TS is converted into a CR to the existing TS by the Rapporteur.

If several work items produce different Shadow TSs to the same existing TS, their material will need to be checked for inconsistencies before CRs are produced to include the agreed material into the existing TS.

# 5	Overall Process

## 5.1	Creation of a Shadow TS

The first version of a Shadow TS is created by the work item Rapporteur when a meeting agreed for a change to existing TS under that work item, but did not regard that change as ready for a CR, nevertheless important enough to create a Shadow TS.

## 5.2	Sync of the Shadow TS with the existing TS

If for the existing TS of a Shadow TS a new version is published by MCC, then the Rapporteur creates a new version of the Shadow TS based on the new published version of the existing TS. The new Shadow TS needs to be approved by the group.

## 5.3	Before a meeting

If a Shadow TS exists, then contributions under the same work item relating to the same baseline TS are written as pCRs against the latest approved version of the Shadow TS.

## 5.4	During a meeting

Agreed pCRs are recorded in the Rapporteur report and the SWG exec report and will be used for the post-meeting update of the Shadow TS. It is also possible that a new version of the Shadow TS is approved directly at the meeting.

## 5.5	After a meeting

If it is not possible to do it during the meeting, the Rapporteur shall produce an updated Shadow TS according to the meeting agreements and will send the new Shadow TS for a one week email approval. Delegates are invited to check if the updates are in line with the meeting agreements.

If some comments during the email approval period lead to any corrections of the latest Shadow TS, the Rapporteur will produce a final version available at the end of the email approval. After the deadline has passed, the approved version of the Shadow TS will be stored by MCC in the SA5 “Shadow TSs” folder.

## 5.6	Submission to TSG for Approval

When the contents of a Shadow TS is such that the group considers it as sufficiently fulfilling the objectives of the work item, then the Rapporteur creates a CR to the subject TS implementing the changes which are captured in the Shadow TS.

The Change History table of the Shadow TS is not included into that CR.

If all the content of a Shadow TS is converted into CR/CRs, then the Shadow TS ceases to exist.

# 6	Process flow diagram

The diagram below shows a high-level view of the Shadow TS Management Process flow.

Approval of Shadow TS

(email approval or approval at meeting)

Shadow TS is created

Rapporteur creates CR to TS - based on Shadow TS - ,

CR is approved

Contribution based on TS is agreed, but not ready for CR

Work item lists

TS as affected

New approved Shadow TS

Contribution based on Shadow TS is agreed, but not ready for CR

New version of existing TS is published

Content of Shadow TS is agreed for inclusion into TS

THE END

Shadow TS is updated

Shadow TS is updated