TSG SA 3GPPSA#87-e	SP-abcd

17 – 20 March, 2020

Source:	SA5

Title:	Rel-16 Work Item Exception for TM_SBMA

Document for:	Approval

Agenda Item:	X

3GPP™ Work Item Exception

# Title : 	Trace Management in the context of Services Based Management Architecture

## Acronym  : 	TM_SBMA

## Unique Identifier :	820036

Release ZZ Submission form

| Feature / Item: | TM_SBMA |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: N | ME: N | AN: Y | CN: Y | Others (specify): N |
| Expected Completion Date: | SA#88 (Jun 2020) |  |  |  |  |
| Service(s) impacted: | None |  |  |  |  |
| Specification(s) affected: | 28.622, 28.532, 28.533, 28.541 |  |  |  |  |
| Task(s) within work which are not complete: | Definition of Trace control NRM fragment in TS 28.622. Updates to management services definitions in TS 28.532. Examples of deployment scenarios illustrating the use of the MnS in TS 28.533. Potential updates to 5G NRM. |  |  |  |  |
| Consequences if not included in Release ZZ: | No support for management activation of trace and MDT in 5G |  |  |  |  |

Abstract of document:

This document is the Exception request for Rel-16 Work Item “Trace Management in the context of Services Based Management Architecture”

Contentious Issues:

None