3GPP TSG-SA5 Meeting #129e 	S5-201530

- e-meeting, 24 February – 4 March 2020

Source:	Nokia

Title:	Rel-16 Work Item Exception for NRM enhancements

Document for:	Approval

Agenda Item:	6.4.6

3GPP™ Work Item Exception

# Title : 		NRM Enhancements

## Acronym  : 	eNRM

## Unique Identifier :	820032

Release 16 Submission form

| Feature / Item: | eNRM |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: | ME: | AN: yes | CN: yes | Others (specify): |
| Expected Completion Date: | TSG SA#88 (June 2020) |  |  |  |  |
| Service(s) impacted: | None |  |  |  |  |
| Specification(s) affected: | 28.541, 28.623 |  |  |  |  |
| Task(s) within work which are not complete: | - Stage 2 work: NR_CLI_RIM feature support in OAM - Stage 3 work: NR_CLI_RIM feature support in OAM , Change control process of stage 3 code |  |  |  |  |
| Consequences if not included in Release 16: | NR CLI RIM related attributes cannot be provisioned from OAM, difficult to manage the change of the stage 3 code |  |  |  |  |

Abstract of document:

Exception sheet for Rel-16 Work Item NRM Enhancements

Contentious Issues:

None