## Slide 1: SA5 OAM&P SWG Exec Report SA5#131e, 25 May – 3 Jun,2020 e-meeting
Zou Lan, SA5 Vice-Chair, HUAWEI
Thomas Tovinger, SA5 Chair, ERICSSON
Mirko Cano Soveri, MCC

## Slide 2: Incoming LSs
Tdoc | Title | Source | Decision | Reply In
S5-203033 | Reply LS ccSA5 on support for eCall over NR | S2-2003308 | Noted | 
S5-203035 | Resubmitted Reply LS to SA5 on support for eCall over NR | SP-200287 | replied to | S5-203369
S5-203024 | LS reply to SA5 on GST attributes and on NG.116 publication and future co-operation. | GSMA | replied to | S5-203370
S5-203308 | LS from GSMA NEST ccSA5 for mapping with slices of different domains via Cross-domain OAM coordination | GSMA NEST | Noted | 
S5-203309 | LS from GSMA NEST to SA5 for mapping with slices of different domains via Cross-domain OAM coordination | GSMA NEST | replied to | S5-203459
S5-203025 | LS to SA5 on NGMN Continuous Delivery in Telecommunication Network Environments | NGMN | Noted | 
S5-203026 | Ls reply to SA5 on Energy Efficiency for 5G | ETSI TC EE | Noted | 
S5-203028 | Ls reply to S5-197831 | ONAP | replied to | S5-203314
S5-203029 | LS reply to S5-202300 | ONAP | replied to | S5-203313
S5-203034 | Reply LS ccSA5 on QoS Monitoring for URLLC | S2-2003468 | Postponed | 
S5-203036 | LS to SA5 on O-RAN – 3GPP Cooperation on Management Services | O-RAN | Postponed | 
S5-203032 | Reply LS to SA5 on the status update of the SON support for NR works | R3-202630 | Noted | 
S5-203030 | Reply LS to SA5 on energy efficiency | R3-197745 | replied to | S5-203016
S5-203031 | Resubmitted Ls to SA5 on removal of Management Based MDT Allowed IE for NR | R3-201437 | replied to | S5-203410

## Slide 3: Outgoing LSs
Tdoc | Title | To | Cc | Reply To
S5-203369 (email approval) | Reply LS to SA to Reply LS on support for eCall over NR | TSG SA | SA WG2, RAN WG2, CT WG1, RAN WG5, SA WG1, SA WG4, TSG RAN, TSG CT | S5-203035
S5-203370 (email approval) | LS on SA5 Rel-17 work on SLA | 5GJA, 3GPP SA2, RAN3, IETF TEAS WG | 3GPP SA, SA1, SA6, RAN2, ETSI ISG ZSM | S5-203024
S5-203459 (email approval) | Reply LS on mapping with slices of different domains via Cross-domain OAM coordination | GSMA NEST | ETSI ZSM | S5-203309
S5-203314 (email approval) | Reply LS to ONAP LS reply to S5-197831 | ONAP | - | S5-203028
S5-203313 | Reply LS to ONAP LS reply to S5-202300 | ONAP | - | S5-203029
S5-203166 | LS to CT4 on MDT specific configuration parameters in NR | 3GPP CT4 | - | New
S5-203361 (email approval) | LS on the clarification of handover and reselection parameters | 3GPP RAN3 | - | New
S5-203016 | Reply LS on energy efficiency | 3GPP RAN3 | 3GPP RAN2, 3GPP SA | S5-203030
S5-203360 | LS to SA2 on Network data analysis assisted energy saving | 3GPP SA2 | 3GPP SA | New
S5-203410 | Reply LS to LS on removal of Management Based MDT Allowed IE for NR | 3GPP RAN3 | 3GPP RAN2 | S5-203031
S5-203262 | LS to IETF for transport support for E2E network slice in 3gpp | IETF TEAS WG | - | New

## Slide 4
New or Revised Work Items / Study Items
Tdoc | Type | Release | Title | Source | Potential related groups
S5-203324 | New WID | Rel-17 | Enhancements of 5G performance measurements and KPIs (ePM_KPI_5G) | Intel, China Telecom, CMCC, Samsung | SA2(IABARC/5G_AIS/5G_eSBA) RAN1 (NR_feMIMO) RAN2 (LTE_NR_DC_enh2)
S5-203325 | New WID | Rel-17 | New work item on management of the enhanced tenant concept (eMEMTANE) | Huawei | 
S5-203326 | New WID | Rel-17 | Autonomous network levels (ANL) | China Mobile, Huawei, China Telecom, CATT | RAN3(NR_SON_MDT) SA2(eNA)
S5-203362 (email approval) | New WID | Rel-17 | Enhancement of Handover Optimization(E_HOO) | Ericsson | RAN2(NR_Mob_enh-Core/LTE_feMob-Core)
S5-203327 | New WID | Rel-17 | Management data collection control and discovery (MADCOL) | Nokia, Nokia Shanghai Bell | -

## Slide 5
Documents endorsed by OA&M SWG
TDoc | Title | Source | Potential related topics and related groups

## Slide 6: Overview of SA5 OAM ongoing WIs/SIs progress
Rel-17:(14 WI/SI ->21 WI/SI )
10 ongoing WIs
4 ongoing SIs -> 6 ongoing SIs
5 new Wis (wait for SA approval)
Rel-16 Operations, Administration, Maintenance and Provisioning (OAM&P) |  | 
QOED | Management of QoE measurement collection | 760058
EE_5G | Energy Efficiency of 5G | 810023
5G_SLICE_ePA | Enhancement of performance assurance for 5G networks including network slicing | 810031
5GDMS | Discovery of management services in 5G | 820035
eNRM | NRM enhancements | 820032
TM_SBMA | Trace Management in the context of Services Based Management Architecture | 820036
COSLA | Closed loop SLS Assurance | 850026
OAM_RTT | Streaming trace reporting | 850027
SON_5G | Self-Organizing Networks (SON) for 5G networks | 850030
MEMTANE | Enhancement of 3GPP management system for multiple tenant environment support | 850031
OAM&P Studies |  | 
FS_OAM_NPN | Study on non-public networks management | 830024
FS_5GSAT_MO | Study on management and orchestration aspects with integrated satellite components in a 5G network | 830025
FS_ANL | Study on autonomous network levels | 850032
Rel-17 Operations, Administration, Maintenance and Provisioning (OAM&P) |  | 
NPM | Network policy management for 5G mobile networks based on NFV scenarios | 860024
IDMS_MN | Intent driven management service for mobile networks | 810027
EE5GPLUS | Enhancements on EE for 5G networks | 
OAM_NPN | Management of non-public networks | 
EMA5SLA | Enhancement on Management Aspects of 5G Service-Level Agreement | 
e_5GMDT | Management of MDT enhancement in 5G | 
adNRM | Additional NRM features | 
eQoE | Enhancement of QoE Measurement Collection | 
eSON_5G | Self-Organizing Networks (SON) for 5G networks | 
eCOSLA | Enhanced Closed loop SLS Assurance | 
OAM&P Studies |  | 
FS_eMDAS | Study on enhancement of Management Data Analytics Service | 850028
FS_NSMEN | Study on network slice management enhancements | 860022
FS_EE5G | Study on new aspects of EE for 5G networks | 
FS_eECM | Study on management aspects of edge computing | 
Rel-16: (13)
4 WIs (QOED,eNRM,5GDMS,SON_5G) will ask for Rel-16 exception, 6 WIs are completed.
2 SIs (FS_5GSAT_MO, FS_ANL) will be moved to Rel-17. 1 SI is completed.

## Slide 7
COSLA/MEMTANE
MEMTANE: The following topics are discussed and agreed in the meeting:
clarifications about how to distinguish different tenant
Add use case for performance management supporting multiple tenant
Working Progress
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
COSLA | Closed loop SLS assurance | 55%->65%->100% | TS 28.535/28.536 | SP-190781 | SA#88 (06/2020) | Ericsson | SA2, RAN3, ETSI ZSM | NWDAF, RAN intelligence automation
MEMTANE | Enhancement of 3GPP management system for multiple tenant environnent support | 35%->70%->100% | TS 28.531/28.532/28.533/28.541/28.552/28.554 | SP-190786 | SA#88 (06/2020) | Huawei | ETSI ZSM, SA2(potentially) | Tbd
COSLA: The following topics are discussed and agreed in the meeting.
Update Clause 4.2 Management control loops
use case for 5GC service assurance, use case of SLS assurance control
Remove CSI definition
Generic SLS Assurance Procedure
attributes to assurance control loop

## Slide 8
SON_5G：The group discussed and the following topics need more discussion, exception is needed:
  Add attributes of related to HO parameter for 28.541
  Handover related parameters for 28.313
  LS to RAN3 for clarification to ask “which HO and/or reselection parameters RAN3 likes SA5 to provide ranges
  The group decided to ask for exception to resolve the HO parameters and stage3 work.
ES_5G: The group discussed and agreed the following topics:
  Update on D-SON ES solution management service
  Add ES coverage relation in NRCellRelation
FS_EE5G: The group discussed and agreed the following topics:
  Key Issues and Potential Solutions
  Key Issue: EE KPI for 5GC
  LS sent to RAN3 to inform the SA5 energy efficiency working progress and also clarify the EE KPI.
SON_5G/EE_5G/FS_EE5G
Working Progress
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
SON_5G | Self-Organizing Networks (SON) for 5G networks | 40%->70%->75% | TS 28.313/28.544 | SP-190785 | SA#88 (6/2020) | Intel | RAN3, RAN2, SA2 | Tbd
EE_5G | Energy efficiency of 5G | 95%->95%->100% | TS 28.310 | SP-180819 | SA#87 (03/2020) | Orange | RAN3, ETSI EE, ITU-T SG5 | Energy saving, EE measurements
FS_EE5G | Study on new aspects of EE for 5G networks | 0%->10% | TR 28.813 | SP-200187 | SA#93 (June 2021) | Orange | RAN3, ETSI EE, ITU-T SG5 | Energy saving, EE measurements

## Slide 9
eNRM：The following topics are agreed:
  5GC update support 5QI monitor
  IOC for 5QI to DSCP mapping
  updating ServiceProfile and SliceProfile attributes
  Transport support of slicing (transport endpoint in NRM, transport information and slice mapping on backhaul endpoints, LS to GSMA and ZSM on mapping with slices of different domains via Cross-domain OAM coordination, LS to IETF for transport support for E2E network slice in 3gpp)
  NRM fragment to support RIM
  PM control NRM fragment
  FM control NRM fragment
  Clarify usage of the VsDataContainer
  subscription and heartbeat NRM control fragments
  Add configuredMaxTxEIRP on NRSectorCarrier
  Update the decription for RRMPolicy_ and resouceType
  Update definition for attribute localAddress in EP_RP IOC
  Add CommModelList NRM
  The group decided to ask for exception to guarantee for the stage2 and stage 3 alignment.
eNRM
Working Progress
WI code | WI Title | Completion rate | TS/TR | reference | Target date | Rapporteur | Related groups | Related topic
eNRM | NRM enhancements | 92%->95%->98% | TS 28.541 | SP-190140 | SA#88 (06/2020) | Nokia | SA2, RAN3, ORAN (potentially) | NR, 5GC modelling

## Slide 10
WI code | WI Title | Completion rate | TS/TR | reference | Target date | Rapporteur | Related groups | Related topic
5G_SLICE_ePA | Enhancement of performance assurance for 5G networks including network slicing | 97%->98%->100% | TS 28.552/28.554 | SP-190247 | SA#88 (06/2020) | Intel,CMCC | SA2, RAN2 | PM
TM_SBMA | Trace Management in the context of Services Based Management Architecture | 50%->90%->100% | TS 32.421/ 32.422/ 28.530/ 28.532/28.533/ 28.540/28.541 | SP-181073 | SA#88 (06/2020) | Nokia | RAN3, RAN2, SA2 | Trace
OAM_RTT | Streaming trace reporting | 25%->90%->100% | 32.421/32.422/32.423/28.532/28.533 | SP-190782 | SA#88 (06/2020) | Nokia | RAN3, RAN2, SA2 | Trace
QOED | Management of QoE measurement collection | 75%->80%->95% | TS 28.404/28.405/28.406/28.307/28.308/28.309 | SP-181069 | SA#88 (06/2020) | Ericsson | SA4, CT1, RAN2, RAN3,CT4 | QoE
5GDMS | Discovery of management services in 5G | 80%->90%->90%?? | TS 28.533/28.532/531 | SP-181072 | SA#88 (06/2020) | Huawei |  | Service based discovery
5G_SLICE_ePA/QOED/TM_SBMA/OAM_RTT/5GDMS (1/3)

## Slide 11
    NR measurements:
    Add UE power headroom Measurement
    Add Power utilization measurements
    Modify UL Cell PDCP SDU Data Volume on Xn Interface
    Add Number of UE and MAC data volume related SSB beam index Measurements
    update the descriptions of PRB related measurements
    Modification of “Distribution of Normally Released Call (5QI 1 QoS Flow) Duration” and “Distribution of Abnormally Released Call (5QI 1 QoS Flow) Duration” measurements.
    Add measurements on DL packet delay between NG-RAN and UE
    Add measurements on UL packet delay between NG-RAN and UE
    5GC measurements：
    Addition of authentication measurements for AMF
    Addition of QoS flow measurements for UPF
    Addition of AM policy association update measurements for PCF
    Add measurements on N9 interface for UPF
    Add Paging Measurement
Working Progress
5G_SLICE_ePA/QOED/TM_SBMA/OAM_RTT/5GDMS (2/3)
    Slicing related measurements：
    Cleanup network slice instance
    KPI：
    Add KPIs on integrated uplink delay in NG-RAN
    Add KPIs on integrated downlink delay in NG-RAN
    Add KPIs on e2e UL delay for network slice
    Add KPIs on e2e DL delay for network slice
    Add KPIs for UL packet delay in NG-RAN
    Correction of Integrated downlink delay in RAN KPI
5G_SLICE_ePA: The group discussed and agreed on the following measurements :

## Slide 12
QOED: The group discussed and agreed on the following topics:
  Addition of QMC operations and notifications
  Alignment of QMC terminology
  The group decided to ask for exception to complete the stage3 work.
OAM_RTT: The group discussed and agreed on the following topics
  Add streaming data reporting service
  Update Trace Record Schema
5GDMS: The group discussed and the following topics needs more discussion.
  Clarify the MnS producer profile.
  Clarify systemDN usage for MnS producer profile notification
  The group decided to ask for exception to get consensus on the support to discovery feature.
Working Progress
5G_SLICE_ePA/QOED/TM_SBMA/OAM_RTT/5GDMS (3/3)

## Slide 13
FS_ANL/FS_OAM_NPN/ FS_5GSAT_MO
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
Working Progress
FS_ANL | Study on levels of autonomous network | 50%->75%->85% | TR 28.810 | SP-190928 | SA#88 (06/2020) ->SA#89 (09/2020) | CMCC,Huawei | ETSI ZSM, SA2, RAN3, RAN2 | 
FS_OAM_NPN | Study on non-public networks management | 70%->90%->100% | TR 28.807 | SP-190137 | SA#88 (06/2020) | Huawei | SA1, SA2, RAN3, 5G-ACIA | NPN
FS_5GSAT_MO | Study on management and orchestration aspects with integrated satellite components in a 5G network | 60%->60%->65% | TR 28.808 | SP-190138 | SA#86(12/2019) ->SA#90 (12/2020) | Thales | SA2/RAN3 | Satellite
FS_ANL：The following topics are discussed and agreed in the meeting:
Update Clause 6.1.2 Framework approach for classification of autonomous
Add Clause 6.X Relation with existing standardized features
Clean up modification
The group agreed to send this study to SA for information and decided to continue the study until September 2020 (Rel-17).
FS_OAM_NPN: The following topics are discussed and agreed in the meeting
Rapporteur clean up
recommendation for management of PNI-NPN is added
FS_5GSAT_MO: The following topics are discussed and agreed in the meeting
use case for management of NGSO transparent satellite components
Add potential requirements for management of NGSO transparent satellite components
The group agreed to postpone this study to Rel-17.

## Slide 14
FS_eMDAS
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
Working Progress
FS_MDAS | Study on enhancement of Management Data Analytics Service | 30%->30%->50% | TR 28.809 | SP-190930 | SA#89 (09/2020) | Intel, NEC | SA2, RAN3 | 
FS_eMDAS：The following topics are discussed and agreed in the meeting:
MDA process
Add UC on MDA process training
Update fault management use case
Enhancing the Handover optimization use case and solution
Add use case and potential solutions of network slice throughput analysis
Add use case of UE uplink/downlink throughput
Update resource related use case
Modification of the resource utilization analysis use case
UC for Paging Optimization
UC for Performance related issues
addition of network slice load analysis requirements and solution
Add use case and potential solutions of cross-slice resource optimization analysis
Add UC on MDA assisted SON coordination
New use case on Inter-gNB Beam Selection Optimization
Add the use case for NAS level congestion control optimization
Add use case and potential solutions of KPI anomaly analysis
Add use case of jitter analysis

## Slide 15: TRs / TSs to be sent to SA#88
Tdoc | Title | Source | Sent for
S5-203164 | TR 28.807 Study on management aspects of non-public networks | Huawei | Approval
S5-203440 | TR 28.810 Study on concept, requirements and solutions for levels of autonomous network | China Mobile, Huawei | information
S5-203352 | TS 28.307 Management of Quality of Experience (QoE) measurement collection Integration Reference Point (IRP); Requirements | Ericsson | information and approval
S5-203353 | TS 28.308 Management of Quality of Experience (QoE) measurement collection Integration Reference Point (IRP); Information Service (IS) | Ericsson | information and approval
S5-203354 | TS 28.405 Management of Quality of Experience (QoE) measurement collection; Control and configuration | Ericsson | approval
S5-203355 | TS 28.406 Management of Quality of Experience (QoE) measurement collection; Information definition and transport | Ericsson | information and approval
S5-203365 | TS 28.535 Management services for communication service assurance; Requirements | Ericsson | approval
S5-203366 | TS 28.536 Management services for communication service assurance; Stage 2 and stage 3 | Ericsson | information and approval

## Slide 16: Exception to be sent to SA#88
Tdoc | Title | Source
S5-203357 | Rel-16 Exception request for QOED | Ericsson
S5-203359 | Rel-16 Exception request for SON_5G | Intel
S5-203363 | Rel-16 Exception request for 5GDMS | Huawei
S5-203364 | Rel-16 Exception request for eNRM | Nokia

## Slide 17: TRs / TSs to be sent to Edithelp
Title | Source
TR 28.807 Study on management aspects of non-public networks | Huawei
TR 28.810 Study on concept, requirements and solutions for levels of autonomous network | China Mobile, Huawei
TS 28.307 Management of Quality of Experience (QoE) measurement collection Integration Reference Point (IRP); Requirements | Ericsson
TS 28.406 Management of Quality of Experience (QoE) measurement collection; Information definition and transport | Ericsson

## Slide 18: New action items from this meeting
Item | Description | Rel. | Owner | Status | Target
131e.1 | How to handle the alignment of stage 2 and stage 3. | Rel-16 | Leaders | Open | SA5#132e

## Slide 19: Thank you!

## Slide 20: SA5 Leaders recommendation for Release plan (OAM) (1)
SA5 OAM Rel-16 plan
  Stage2/stage 3 freeze: Jun.2020
SA5 OAM Rel-17 plan (for discussion)
  Closure of WI/SI proposal: no new Rel-17 WI/SI is recommended after SA5 #130->SA5#132.
  Stage 1 freeze: Sep.2020 -> Dec.2020
  Stage 2 freeze: Mar.2021 -> Jun.2021
  Stage 3(CT related): Mar.2021-> Jun.2021
  Stage 3(others): Jun.2021->Sep.2021
SA5 Rel-18 plan (TBD)
SA Rel-17 plan:
  Stage 1: Dec 2019 (no change)
  Stage 2 freeze:
  Sep.2020-> Dec.2020
  Stage 3 freeze:
  Jun.2021-> Sep.2021
  Code freeze:
  Sep.2021->Dec.2021
RAN Rel-17 plan:
  Stage 3 freeze:
  Jun.2021->Sep.2021
  ASN.1 freeze:
  Sep.2021
CT Rel-17 plan:
  Stage 3 freeze: Jun.2021-> Sep.2021

## Slide 21: SA5 Leaders recommendation for Release plan (OAM) (2)
#127
#128
#129
#131
SA5 OAM time plan
SA5 Rel-16 timeplan:
Jun 2020 (SA5#131e) SA5 stage 2+3 freeze
SA5 Rel-17 OAM timeplan:
Oct 2019 (SA5#127) : start the discussion of R17 WIs/Sis
Closure of WI/SI proposal: no new Rel-17 WI/SI is recommended after SA5 #132
stage1 freeze: Dec 2020 (SA5#134)
  Stage 2 freeze: Jun.2021 (SA5#137)
  Stage 3(CT related) freeze: Mar.2021(SA5#137)
  Stage 3(other): Jun.2021 (SA5#138)
#132
#130
#133
#134
R16
stage 1 freeze
Rel-16
Schedule
Rel-17
Planning
R17
stage 1 freeze
Rel-17
Schedule
(preliminary)
R17
Initial input
#138
R17
stage 2 freeze
#137
R17
stage 3 freeze （CT related）
R16
stage 2+3 freeze
R17
stage 3 freeze