## Slide 1: Exec Report SA5#151 Charging Management (CH)
Gerald Görmer SA5 Vice Chair, MATRIXX Software

## Slide 2: Administrative aspects
SA5 Charging rapporteur call on 26th November to progress Rel-18 consolidation
Rel-19:
  SA5 Ch chair will publish a list of SA2 topics with charging aspects
  SA5 Charging is assuming a reasonable workload for Rel-19 which does not require for this time:
    the use of TU for the feature evaluation
    the consolidation of comments using NWM tool
SA5 Charging has evaluated the Forge process under SA5 OAM
  SA5 CH yaml is currently under the maintenance of 5G API project which provides quality check
  SA5 CH yaml resolves linkage on references for EDGE service charging
  SA5 CH yaml can resolve the import issue for MnS attributes

## Slide 3: Incoming LSs
Tdoc | Title | Source | Decision | Reply In
S5-236230 | Reply LS on CHF Logic Realization wrt/ Spending Limits functionality | S2-2309511 | replied | S5-236896
S5-236884 | LS to 3GPP on Monitoring of Encrypted 5GS Signalling Traffic | GSMA 5GPKIWP | postponed | -

## Slide 4: Outgoing LSs
Tdoc | Title | To | Cc | Reply To
S5-236896 | Reply LS on CHF Logic Realization wrt/ Spending Limits functionality | SA2 | - | S5-236230
S5-237035 | LS to CT4 on the need of the NR NTN information For e-mail approval | CT4 | CT1, CT3,SA2 | -

## Slide 5: Charging (CH) WIs/SIs

## Slide 6
New or Revised Charging SIDs/WIDs
Number | Title | Source
S5-236924 | Revised WID on Charging Aspects for SMF and MB-SMF to Support 5G Multicast-broadcast Services (SP-230623) | China Mobile

## Slide 7: SA5 progress – Summary
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
 | Rel-18 Work | ------ | ----- | ------ | ---- | ---- | 
980025 | Charging Aspects of Network Slicing Phase 2 | NETSLICE_CH_Ph2 | 03/03/2024 | 50% | SP-230176 | 70 % | 
990032 | Charging aspects for Charging Aspects for NSSAA | NSSAA_CH | 03/03/2024 | 40% | SP-230182 | 60 % | 
990028 | Charging aspects for Enhanced Support of Non-Public Networks | eNPN_CH | 03/03/2024 | 30% | SP-230177 | 55 % | 
1000008 | Charging Aspects of IMS Data Channel | IDC_CH | 03/03/2024 | 20% | SP-230179 | 40 % | 
1000010 | Charging Aspects for SMF and MB-SMF to Support 5G Multicast-broadcast Services | 5MBS_CH | 03/03/2024 | 30% | SP-230623 | 60 % | 
1010014 | Charging Aspects of TSN | TSN_CH | 03/03/2024 | 0% | SP-231151 | 30 % | 
1010015 | Charging Aspects of B2B | B2B_CH | 03/03/2024 | 0% | SP-231155 | 70 % | 
1010016 | Charging Aspects of 5WWC phase 2 | 5WWC_ Ph2 | 03/03/2024 | 0% | SP-231154 | 0 % | 
1010017 | Charging for roaming and additional actor using CHF to CHF interface | CHRACHF | 03/03/2024 | 0% | SP-231153 | 20 % | 
1010018 | Charging aspects of Satellite Access in 5GS | 5GSAT_ Ph2_CH | 03/03/2024 | 0% | SP-231152 | 20 % | 
 | Rel-18 Studies | ------ | ----- | ------ | ----- | ---- | 
920020 | Study on Nchf charging services phase 2 | FS_NCHF_Ph2 | 12/12/2023 | 96 % | SP-210390 | 98 % | Evaluation and conclusion in email approval
980026 | Study on CHF Segmentation | FS_CHFSeg | 15/09/2023 | 18 % | SP-221160 | 35% | 
980028 | Study on charging aspects of Satellite in 5GS | FS_5GSAT_CH | 12/12/2023 | 80% | SP-221162 | 100 % | TR for Approval
1080009 | Study on Charging Aspects of Ranging and Sidelink Positioning | FS_Ranging_SL_CH | 15/12/2023 | 15 % | SP-230622 | 40 % | 
 | Rel-19 Studies | ------ | ----- | ------ | ----- | ----- | 
For more information, see the full Work Plan at: ftp://ftp.3gpp.org/information/WorkPlan

## Slide 8
Charging Exception requests
Number | Title

## Slide 9: Rel-18 Charging Aspects of Network Slicing Phase 2
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
980025 | Charging aspects for enhancements of Network Slicing Phase 2 | NETSLICE_CH_Ph2 | 03/03/2024 | 50% | SP-230176 | 70 % | 
Progress since SA#101:
  10 pCRs for TS 28.203 were approved covering
    Introduce Reference Point for NSACF
    Introduce CDR description
    Introduction of CHF selection
    Update definition of charging information
    Update trigger description table
    Complete partial CDRs description
    Detailed message format and Binding
    Draft TS 28.203 (email approval S5-236887)
  Draft TS 28.203 (email approval S5‑236887)
RAN impacts and dependencies:
  None identified
Next steps:
  complement on stage 2 parameter definitions

## Slide 10: Rel-18 Charging aspects for Charging Aspects for NSSAA
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
990032 | Charging aspects for Charging Aspects for NSSAA | NSSAA_CH | 03/03/2024 | 40% | SP-230182 | 60 % | 
Progress since SA#101:
  8 pCRs for TS 28.204 were approved covering
    Introduce Reference Point for NSSAAF
    Introduce new applicable triggers
    Introduction of AAA-S Re-authentication and Re-authorization flows
    Introduction of AAA-S triggered Network Slice-Specific Authorization Revocation flows
    Introduce CDR generation, Ga record and CDR file transfer
    Introduce definition of charging information
    Introduce NSSAA specific charging information
  Draft TS 28.204 (email approval S5‑236888)
RAN impacts and dependencies:
  None identified
Next steps:
  complement on stage 2 parameter definitions

## Slide 11: Rel-18 Charging Aspects for Enhanced support of Non-Public Networks
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
990028 | Charging Aspects for Enhanced support of Non-Public Networks | eNPN_CH | 03/03/2024 | 30 % | SP-230177 | 55 % | 
Progress since SA#101:
  3 CRs were approved covering
    Addition of end user charging for PNI-NPN network usage of access
    Addition of end user charging for SNPN network usage of access
    Addition of the charging principle for SNPN charging
RAN impacts and dependencies:
  None identified
Next steps:
  Introduce more solutions

## Slide 12: Rel-18 Charging Aspects of IMS Data Channel
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1000008 | Charging Aspects of IMS Data Channel | IDC_CH | 03/03/2024 | 20 % | SP-230621 | 40 % | 
Progress since SA#101:
  4 CRs were approved covering
    IMS data channel duration-based charging termination process
    Addition of media information for IMS data channel
    Support of caller and callee information in stage 3
    Update CHF CDRs
RAN impacts and dependencies:
  None identified
Next steps:
  Introduce more solutions

## Slide 13: Rel-18 Charging Aspects for SMF and MB-SMF to Support 5G Multicast-broadcast Services
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1000010 | Charging Aspects for SMF and MB-SMF to Support 5G Multicast-broadcast Services | 5MBS_CH | 03/03/2024 | 30 % | SP-230623 | 60 % | 
Progress since SA#101:
  Decide to have a new TS 32.27x for 5G Multicast-broadcast Services charging.
  9 pCRs were approved covering
    Add CHF selection mechanism for MB-SMF
    Add 5MBS charging principles and charging information
    Add 5MBS CDR generation requirements
    Add message flows for 5MBS charging
  2 CRs were approved covering
    Add PDU session charging procedures for multicast communication
    Add 5MBS PDU session charging information
  Revised WID for approving to cover the new TS creation
  Draft TS 32.27x (email approval S5‑237034)
RAN impacts and dependencies:
  None identified
Next steps:
  Complement on stage 2 definitions.

## Slide 14: Rel-18 Charging Aspects of TSN
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1010014 | Charging Aspects of TSN | TSN_CH | 03/03/2024 | 0 % | SP-231151 | 30 % | 
Progress since SA#101:
  2 CRs were approved covering
    Add charging support for TSN service in TS 32.240
    Add architecture and principles for TSC traffic charging in TS 32.255
  6 pCRs were approved covering
    Initial skeleton of TS 32.282 v0.0.0
    Update of skeleton
    Update scope, references and definitions
    Update architecture considerations
    Update charging principles
    Update basic principles in charging scenarios
RAN impacts and dependencies:
  None identified
Next steps:
  Introduce more solutions

## Slide 15: Rel-18 Charging Aspects of B2B
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1010015 | Charging Aspects of B2B | B2B_CH | 03/03/2024 | 0 % | SP-231155 | 70 % | 
Progress since SA#101:
  3 CRs were approved covering
    Add annex for B2B charging in TS 32.240
    Update B2B charging principles in TS 32.240
    Add identification for business subscriber in TS 32.290
RAN impacts and dependencies:
  None identified
Next steps:
  Introduce more solutions

## Slide 16: Rel-18 Charging Aspects of 5WWC phase 2
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1010016 | Charging Aspects of 5WWC phase 2 | 5WWC_ Ph2 | 03/03/2024 | 0 % | SP-231154 | 0 % | 
Progress since SA#101:
  No contribution at this meeting
RAN impacts and dependencies:
  None identified
Next steps:
  Start the work item

## Slide 17: Rel-18 Charging for roaming and additional actor using CHF to CHF interface
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1010017 | Charging for roaming and additional actor using CHF to CHF interface | CHRACHF | 03/03/2024 | 0 % | SP-231153 | 20 % | 
Progress since SA#101:
  5 CRs were agreed impacting for TS 32.240, TS 32.255, TS 32.256, TS 32.290, and TS 32.291
    Addition of CHF as consumer for LBO roaming
RAN impacts and dependencies:
  None identified
Next steps:
  Addition of more information e.g., flows, charging information, quota management

## Slide 18: Rel-18 Charging aspects of Satellite Access in 5GS
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1010018 | Charging aspects of Satellite Access in 5GS | 5GSAT_ Ph2_CH | 03/03/2024 | 0 % | SP-231152 | 20 % | 
Progress since SA#101:
  2 CRs for TS 32.255 and TS 32.256 were approved covering
    Add charging description for 5G data connectivity via satellite access
    Add charging support for 5G connection via satellite access
RAN impacts and dependencies:
  None identified
Next steps:
  Introduce more solutions

## Slide 19: Rel-18 Study (FS_NCHF_Ph2)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
920020 | Study on Nchf charging services phase 2 | FS_NCHF_Ph2 | 12/12/2023 | 96 % | SP-210390 | 98 % | 
Progress since SA#101:
  5 pCRs for TR 28.826 were approved covering
    Payload Data reference
    Updated evaluations and conclusion
    Clarifications and corrections
  1 pCR on Final conclusion and recommendations optimization solutions for email approval
RAN impacts and dependencies:
  None identified
Next steps:
  Email discussion on evaluations and conclusion for next meeting

## Slide 20: Rel-18 Study (FS_CHFSeg)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
980026 | Study on CHF Segmentation | FS_CHFSeg | 15/09/2023 | 18% | SP-221160 | 35 % | 
Progress since SA#101:
  13 pCRs for TR 28.840 were approved covering
    11 CHF Selection Scenarios (CHF Selection: wo NRF, using Location, by Charging Domain, by NF Type, by User Group)
  Draft TR 28.840 (email approval S5‑236891)
RAN impacts and dependencies:
  None identified
Next steps:
  CHF Selection Solutions and Evaluation

## Slide 21: Rel-18 Study (FS_5GSAT_CH)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
980028 | Study on charging aspects of Satellite in 5GS | FS_5GSAT_CH | 12/12/2023 | 80 % | SP-221162 | 100 % | Completed
Progress since SA#101 :
  7 pCRs for TR 28.844 were approved covering
    Converged Charging for edge computing with satellite backhaul Solution Update
    Converged Charging for SSC-to-SSC communications via satellite backhaul Solution Update
    Add Evaluation for edge computing charging with satellite backhaul and SSC-to-SSC communications charging via satellite backhaul
    Add Conclusion for edge computing charging with satellite backhaul and SSC-to-SSC communications charging via satellite backhaul
    Add Conclusion and Recommendations
  LS needs to be approved via email approval in S5-237035
  Draft TR 28.844 (email approval S5‑236892)
  TR 28.844 for Approval (S5‑237003)
RAN impacts and dependencies:
  None identified
Next steps:
  New WID about satellite backhaul charging is proposed for SA5#152 meeting

## Slide 22: Rel-18 Study (FS_Ranging_SL_CH)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1080009 | Study on Charging Aspects of Ranging and Sidelink Positioning | FS_Ranging_SL_CH | 15/12/2023 | 15% | SP-230622 | 40 % | 
Progress since SA#101 :
  11 pCRs for TR 28.845 were approved covering
    Resolve Editor's Note in Business Roles and Charing Scenario for Ranging_SL UE Discovery
    8 Potential Solutions were proposed for 4 Charging Scenarios
  Draft TR 28.845 (email approval S5‑236893)
RAN impacts and dependencies:
  None identified
Next steps:
  Solutions Update and Evaluation

## Slide 23
Charging TSs & TRs to be sent to SA#102
Number | Title | For
S5-237003 | Presentation of TR 28.844 Study on charging aspects of satellite in 5GS | Approval

## Slide 24: Charging CRs
eNPN_CH
IDC_CH
5MBS_CH
TSN_CH
B2B_CH
CHRACHF
5GSAT_ Ph2_CH
Maintenance and Rel-18 small Enhancements

## Slide 25: Thank you!