3GPP TSG-SA5 (Telecom Management)	S5-09xyzw

Meeting SA5#67, 31 Aug-04 Sep 2009, Vancouver, Canada	revision of S5-09xyzw

Source:		John Power, Ericsson

Title:		UID_440065 IRP SOAP Solution Sets Rapporteur Report

Document for:		Approval

Agenda Item:		6.4.8

# Progress status

Percentage of completion: 20% (previously 12%)

Summary of progress: Draft TS 32.127 created; Way forward on missing Rel-8 specs agreed.

Outstanding issues: Agreement on WID to create missing specs; timely creation of those missing specs.

# Minutes

The RG session was held on 01/09/09, Quarter 4.

| Tdoc | Title/Discussion/Conclusion | Source |
| --- | --- | --- |
| S5-093314 | Advanced Alarm Management (AAM) Integration Reference Point (IRP): SOAP Solution Set (SS) first draft Red-coloured text removed. Definitions and abbreviations clarified. Revised in S5-093517. | Ericsson |

# Action items

| Item | Description | Release | Owner | Status | Target |
| --- | --- | --- | --- | --- | --- |
| 63.1 | Description of the action | Rel-9 | Rapporteur | New | SA5#64 |