Third Generation Partnership Project (3GPP™)

FINAL Meeting Report
for
TSG SA WG5
meeting: 71

Montreal, Canada, 10/05/2010 to 14/05/2010

1	Opening of the meeting	4

2	Approval of the agenda and registration of new documents	4

3	IPR declaration	4

4	Meetings and activities reports	4

4.1	Last SA5 meeting report	4

4.2	Last SA meeting report	5

4.3	LS status	5

4.4	Inter-organizational communication reports	5

4.5	Other reports	5

5	Cross-SWG issues at SA5 level	5

5.1	Administrative issues at SA5 level	5

5.2	Meeting calendar	6

5.3	Technical issues at SA5 level	6

5.4	Review of the 3GPP Work Plan	6

6	OAM&P (Operations, Administration, Maintenance & Provisioning	7

6.1	OAM&P Plenary	7

6.2	New OAM&P Work Item proposals	13

6.3	OAM&P Maintenance and Rel-10 small Enhancements	13

6.4	OAM&P 9 Performance Management (420032)	28

6.4.1	Enhancement of E-UTRAN Performance Measurements (430041)	28

6.5	OAM&P 9 Self-Organizing Networks (SON) - OAM aspects (430043)	30

6.5.1	SON Self-Optimization management (390007)	30

6.5.2	Automatic Radio Network Configuration Data Preparation (440067)	31

6.6	OAM&P 9 Subscription Management (SuM) evolution (440058)	33

6.7	OAM&P 9 User Data Convergence (UDC) - Modelling and Management (440060)	34

6.7.1	Framework for Model Handling and Management (440062)	34

6.8	OAM&P 10 Network Infrastructure Management (460032)	36

6.8.1	OAM&P for LIPA_SIPTO (450040)	36

6.8.2	Common RAT Network Resource Model (460033)	37

6.8.3	IRP Solution Set Specification Organization Improvements (470035)	37

6.8.4	Service Oriented Architecture (SOA) for IRP continuation (470036)	44

6.9	OAM&P 10 Performance Management (470039)	45

6.9.1	Key Performance Indicators (KPIs) for IMS (470040)	45

6.9.2	Key Performance Indicators (KPIs) for EPC (470041)	46

6.9.3	Management of UE based network performance measurements (470042)	47

6.9.4	3G HNB and LTE HeNB Subsystem performance measurements (470043)	49

6.10	OAM&P 10 Self-Organizing Networks (SON) - OAM aspects (460034)	51

6.10.1	SON Self-optimization management continuation (460035)	51

6.10.2	SON Self-healing management (460036)	52

6.10.3	OAM aspects of Energy Saving in Radio Networks (470037)	54

6.11	OAM&P 10 Subscription Management (SuM) evolution (470038)	56

6.12	OAM&P Studies	57

6.12.1	Study on Alignment of 3GPP Generic NRM IRP and TMF Shared Information Data (SID) model (460037)	57

6.12.2	Study on Harmonization of 3GPP Alarm IRP and TMF Interface Program (TIP) Fault Management (460038)	58

6.12.3	Study on version handling (470050)	59

7	Charging Management	59

7.1	Charging Plenary	59

7.2	New Charging Work Item proposals	60

7.3	Charging Maintenance and Rel-10 small Enhancements	60

7.4	Rel-10 Charging	65

7.4.1	IWLAN mobility charging (440063)	65

7.4.2	Charging for LIPA_SIPTO (460039)	65

7.4.3	Charging for IP Flow Mobility and seamless WLAN offload (470021)	66

7.4.4	Add solutions for Rc reference point within the Online Charging System (OCS) (470045)	66

7.4.5	Advice of Charge (AoC) service support enhancements (470047)	66

8	Any Other Business	67

9	Closing	67

Annex A: List of contribution documents	69

Annex B: List of change requests	84

Annex C: Lists of liaisons	91

C1: Incoming liaison statements	91

C2: Outgoing liaison statements	91

Annex D: List of agreed/approved new and revised Work Items	92

Annex E: List of action items	93

Annex F: List of email approvals	94

Annex G: List of participants	95

## 1	Opening of the meeting

The SA5 Chairman, Christian Toche of Huawei Technologies, opened the SA5#71 meeting in Montreal and welcomed the Delegates.

## 2	Approval of the agenda and registration of new documents

The SA5 Secretary informed the Delegates that they now have to sign the attendance list instead of ticking attendance; also, the Secretary is not allowed anymore to add attendees to the report at a later time, if they have not signed the attendance list during the meeting.

S5-101100	Agenda
					Source: WG Chairman

Discussion:

The SA5 Chairman presented the agenda for the meeting.

Decision: 		The document was approved.

## 3	IPR declaration

The attention of the delegates to the meeting of this Technical Specification Group was drawn to the fact that 3GPP Individual Members have the obligation under the IPR Policies of their respective Organizational Partners to inform their respective Organizational Partners of Essential IPRs they become aware of.

The delegates were asked to take note that they were thereby invited:

-	to investigate whether their organization or any other organization owns IPRs which were, or were likely to become Essential in respect of the work of 3GPP.

-	to notify their respective Organizational Partners of all potential IPRs, e.g., for ETSI, by means of the IPR Information Statement and the Licensing declaration forms.

## 4	Meetings and activities reports

### 4.1	Last SA5 meeting report

S5-101101	Report from last SA5 meeting
					Source: MCC

Decision: 		The document was revised to S5-101440.

S5-101440	Report from last SA5 meeting
					Source: MCC

(Replaces S5-101101)

Decision: 		The document was approved.

### 4.2	Last SA meeting report

S5-101102	Report from last SA meeting
					Source: WG Chairman

Decision: 		The document was noted.

### 4.3	LS status

### 4.4	Inter-organizational communication reports

S5-101175	3GPP documents from NGMN Operation Workshop in Bonn March 29-30 2010
					Source: WG Chairman

Decision: 		The document was noted.

S5-101228	Report of March 16 Joint Conference between SA2/SA5 on ePCC
					Source: Rapporteur

Decision: 		The document was approved.

S5-101417	Report of methodology alignment meetings with ITU-T SG2
					Source: WG Vice-Chairman

Discussion:

ALU asked that SA5 should take into account the XML schema activities in other fora.

Decision: 		The document was noted.

### 4.5	Other reports

## 5	Cross-SWG issues at SA5 level

### 5.1	Administrative issues at SA5 level

S5-101113	SA5 Working Procedures
					Source: WG Chairman

Decision: 		The document was noted.

S5-101114	SA5 Meeting Facility Requirements
					Source: WG Chairman

Decision: 		The document was noted.

S5-101115	Draft TS/TR Management Process
					Source: WG Vice Chair

Decision: 		The document was noted.

S5-101126	Agenda leaders meeting
					Source: WG Chairman

Decision: 		The document was approved.

S5-101127	Minutes leaders meeting
					Source: WG Chairman

Decision: 		The document was approved.

S5-101369	Investigation on Shadow TS and Super CR Handling Process in SA1/SA2/SA3
					Source: China Mobile

Decision: 		The document was approved.

S5-101386	Shadow TS Management
					Source: WG Chairman

Decision: 		The document was approved.

### 5.2	Meeting calendar

S5-101112	SA5 Meeting Calendar
					Source: WG Chairman

Decision: 		The document was noted.

### 5.3	Technical issues at SA5 level

### 5.4	Review of the 3GPP Work Plan

S5-101116	TR 30.818 Project scheduling for SA5 Release 8
					Source: MCC

Discussion:

This TR will be sent to SA for approval.

Decision: 		The document was agreed.

S5-101117	TR 30.819 Project scheduling for SA5 Release 9
					Source: MCC

Decision: 		The document was noted.

S5-101118	TR 30.820 Project scheduling for SA5 Release 10
					Source: MCC

Decision: 		The document was noted.

S5-101119	SA5 3GPP Work Plan
					Source: MCC

Decision: 		The document was noted.

S5-101120	Deliverables due for the NEXT SA Plenary
					Source: MCC

Decision: 		The document was noted.

## 6	OAM&P (Operations, Administration, Maintenance & Provisioning

### 6.1	OAM&P Plenary

S5-101103	OAM Time Plan
					Source: WG Chairman

Discussion:

There were some revisions and the revised schedule was approved.

Decision: 		The document was approved.

S5-101104	OAM Detailed Report from LAST Meeting
					Source: OAM SWG Chair

Decision: 		The document was approved.

S5-101105	OAM Executive Report from THIS Meeting
					Source: OAM SWG Chair

Decision: 		The document was approved.

S5-101106	OAM Detailed Report from THIS Meeting
					Source: OAM SWG Chair

Decision: 		The document was [not addressed].

S5-101123	Minutes Enhancement of E-UTRAN Performance Measurements (430041)
					Source: Rapporteur

Abstract:

r1

Decision: 		The document was approved.

S5-101125	Minutes SON Self-Optimization management (390007)
					Source: Rapporteur

Discussion:

Qualcomm asked what the status of the MRO is; Huawei suggested that currently a reply LS from RAN3 is awaited.

Qualcomm asked if the MRO solution is complete; Huawei suggested that the solution in 32.522 is complete and the work on the PM part has still to be carried out.

Decision: 		The document was approved.

S5-101128	Report of April 27-28-29 e-meeting on OAM&P CRs
					Source: OAM SWG Chair

Discussion:

The OAM Chairman presented the report; it was observed that the first SA5 e-meeting worked very efficiently; however, the workload for the face-to-face meeting did not seem to be reduced. It was decided to continue having e-meetings.

Decision: 		The document was approved.

S5-101129	Outputs of SA5 ad hoc meeting on NGMN requirements May 6-7 2010
					Source: WG Chairman

Discussion:

There were no comments.

Decision: 		The document was approved.

S5-101131	Minutes UID_440067 Automatic Radio Network Configuration Data Preparation
					Source: Rapporteur

Decision: 		The document was approved.

S5-101133	Minutes UID_440058 Subscription Management (SuM) evolution
					Source: Rapporteur

Decision: 		The document was approved.

S5-101135	Minutes UDC Framework for Model Handling and Management (440062)
					Source: Rapporteur

Decision: 		The document was approved.

S5-101137	Minutes OAM&P for LIPA_SIPTO (450040)
					Source: Rapporteur

Decision: 		The document was approved.

S5-101139	Minutes Common RAT Network Resource Model (460033)
					Source: Rapporteur

Decision: 		The document was approved.

S5-101141	Minutes IRP Solution Set Specification Organization Improvements (470035)
					Source: Rapporteur

Decision: 		The document was approved.

S5-101143	Minutes Service Oriented Architecture (SOA) for IRP continuation (470036)
					Source: Rapporteur

Decision: 		The document was approved.

S5-101145	Minutes Key Performance Indicators (KPIs) for IMS (470040)
					Source: Rapporteur

Decision: 		The document was approved.

S5-101147	Minutes Key Performance Indicators (KPIs) for EPC (470041)
					Source: Rapporteur

Decision: 		The document was approved.

S5-101149	Minutes Management of UE based network performance measurements (470042)
					Source: Rapporteur

Decision: 		The document was approved.

S5-101151	Minutes 3G HNB and LTE HeNB Subsystem performance measurements (470043)
					Source: Rapporteur

Decision: 		The document was approved.

S5-101153	Minutes SON Self-optimization management continuation (460035)
					Source: Rapporteur

Decision: 		The document was approved.

S5-101155	Minutes SON Self-healing management (460036)
					Source: Rapporteur

Decision: 		The document was approved.

S5-101157	Minutes OAM aspects of Energy Saving in Radio Networks (470037)
					Source: Rapporteur

Decision: 		The document was approved.

S5-101159	Minutes OAM&P 10 Subscription Management (SuM) evolution (470038)
					Source: Rapporteur

Decision: 		The document was approved.

S5-101161	Minutes Study on Alignment of 3GPP Generic NRM IRP and TMF Shared Information Data (SID) model (460037)
					Source: Rapporteur

Decision: 		The document was approved.

S5-101163	Minutes Study on Harmonization of 3GPP Alarm IRP and TMF Interface Program (TIP) Fault Management (460038)
					Source: Rapporteur

Decision: 		The document was withdrawn.

S5-101165	Minutes Study on version handling (470050)
					Source: Rapporteur

Decision: 		The document was approved.

S5-101166	LS on H(e)NB distress and remediation
					Source: S3-092214

Discussion:

This is a resubmitted LS from SA5#70, as reply has still to be sent.

Decision: 		The document was postponed for next meeting.

S5-101335	LS to SA5 on Relay Node Security
					Source: S3-100605

Discussion:

The LS was discussed in conjunction with 1166. Ericsson suggested that there should not be any additional security requirements for OAM, compared to eNB or HeNB.

Qualcomm suggested that the reply should state there is no progress.

InterDigital suggested that there is a related contribution to 1166 (1409).

Decision: 		The document was replied to in S5-101418.

S5-101418	Reply to: LS to SA5 on Relay Node Security
					Source: current meeting

Decision: 		The document was approved.

S5-101170	Reply LS on Optimized load balancing within EPC
					Source: S2-101633

Decision: 		The document was noted.

S5-101409	Solution proposal for distress and remediation (Re-submission of S5-100604)
					Source: Nokia Siemens Networks

Discussion:

Qualcomm suggested that as the contribution is identical the comments to the contribution are the same: concerning the list of tampering-related alarms, the list is already detailed enough; concerning the distress channel, the solutions for this issue should be left to implementation and deployment.

NSN replied that the events covered are not enough currently; Qualcomm suggested that the current list of events is quite detailed, but if NSN think that something additional is necessary then that would be acceptable.

Some further offline discussion is necessary.

Decision: 		The document was sent for email discussion.

S5-101168	LS on PLMN coding in trace IEs
					Source: R3-101325

Decision: 		The document was replied to in .

S5-101172	Response to 3GPP SA5 liaison to Broadband Forum March 2010 meeting, re.
					Source: bbf2010.317.01

Decision: 		The document was postponed to next meeting.

S5-101419	Reply to: Response to 3GPP SA5 liaison to Broadband Forum March 2010 meeting, re.
					Source: current meeting

Decision: 		The document was revised to S5-101561.

S5-101561	Reply to: Response to 3GPP SA5 liaison to Broadband Forum March 2010 meeting, re.
					Source: current meeting

(Replaces S5-101419)

Decision: 		The document was revised to S5-101568.

S5-101568	Reply to: Resolution on the request to deprecate LIPA object in TR-196 data model
					Source: current meeting (NEC)

(Replaces S5-101561)

Decision: 		The document was approved.

S5-101173	Resolution on the request to deprecate LIPA object in TR-196 data model
					Source: bbf2010.318.02

Decision: 		The document was replied to in S5-101568.

S5-101174	NGMN TOP10 Requirements
					Source: WG Chairman

Decision: 		The document was noted.

S5-101559	Proposal for LS to RAN3 on Configuration of Parameter Ranges for MRO
					Source: Qualcomm CDMA Technologies

(Replaces S5-101476)

Decision: 		The document was approved.

S5-101226	LS reply to RAN3 on PLMN coding in trace IEs
					Source: Motorola

Discussion:

It was agreed to create a common understanding of MCC and MNC before the reply to RAN3.

Some further offline discussion between NSN, Motorola and Ericsson is needed to reach consensus.

Decision: 		The document was revised to S5-101420.

S5-101420	LS reply to RAN3 on PLMN coding in trace IEs
					Source: Motorola

(Replaces S5-101226)

Decision: 		The document was revised to S5-101565.

S5-101565	LS reply to RAN3 on PLMN coding in trace IEs
					Source: Motorola

(Replaces S5-101420)

Decision: 		The document was approved.

S5-101530	WI update of Common RAT Network Resource Model (NRM)
					Source: Ericsson

Decision: 		The document was agreed.

S5-101533	WI proposal on Study of Alarm correlation and alarm root cause analysis
					Source: Ericsson

Discussion:

ZTE, DT, Huawei, ALU, Orange, Motorola, Vodafone, CMCC,  supported the WI.

ACTION:	Check whether NGMN documents can be referenced in 3GPP specifications
	(action on: MCC / due by: 2010-08-02)

Decision: 		The document was revised to S5-101566.

S5-101566	WI proposal on Study of Alarm correlation and alarm root cause analysis
					Source: Ericsson

(Replaces S5-101533)

Decision: 		The document was agreed.

### 6.2	New OAM&P Work Item proposals

S5-101400	WID IRP Overview, Profiles, Usage Guide
					Source: Nokia Siemens Networks

Discussion:

Vodafone, ZTE and NEC supported the WI proposal.

Decision: 		The document was revised to S5-101421.

S5-101421	WID IRP Overview, Profiles, Usage Guide
					Source: Nokia Siemens Networks

(Replaces S5-101400)

Decision: 		The document was agreed.

### 6.3	OAM&P Maintenance and Rel-10 small Enhancements

S5-101121	Agenda OAM&P Maintenance and Rel-10 small Enhancements
					Source: OAM SWG Chair

Decision: 		The document was approved.

S5-101217	E TD Clarification of use of DN in Type 1 HNB HeNB mgmt
					Source: Ericsson

Discussion:

The proposal was agreed in principle and Ericsson will provide a CR for the next meeting, or eMeeting.

Decision: 		The document was endorsed.

S5-101176	CR R10 32.153 New rule for namespaces in SOAP specifications
					Source: Ericsson

Decision: 		The document was agreed.

S5-101199	32.152 R10 Introduction of {xor}
					Source: Ericsson

Decision: 		The document was revised to S5-101432.

S5-101432	32.152 R10 Introduction of {xor}
					Source: Ericsson

(Replaces S5-101199)

Decision: 		The document was agreed.

S5-101220	CR R9 32.150 clarification on the meaning of imported entities
					Source: Motorola

Decision: 		The document was revised to S5-101422.

S5-101422	CR R9 32.150 clarification on the meaning of imported entities
					Source: Motorola, ZTE

(Replaces S5-101220)

Decision: 		The document was revised to S5-101541.

S5-101541	CR R9 32.150 clarification on the meaning of imported entities
					Source: Motorola, ZTE

(Replaces S5-101422)

Discussion:

The CR was agreed but ITU-T feedback is expected.

Decision: 		The document was endorsed.

S5-101221	CR R9 32.151 clarification on the meaning of imported entities
					Source: Motorola

Discussion:

Clauses affected should be corrected.

Decision: 		The document was revised to S5-101423.

S5-101423	CR R9 32.151 clarification on the meaning of imported entities
					Source: Motorola, ZTE

(Replaces S5-101221)

Discussion:

The CR was agreed but ITU-T feedback is expected.

Decision: 		The document was endorsed.

S5-101274	Small corrections to Bulk CM IRP XML SS
					Source: Orange

Decision: 		The document was revised to S5-101424.

S5-101424	Small corrections to Bulk CM IRP XML SS
					Source: Orange

(Replaces S5-101274)

Decision: 		The document was revised to S5-101569.

S5-101569	Small corrections to Bulk CM IRP XML SS
					Source: Orange

(Replaces S5-101424)

Decision: 		The document was sent for email approval.

S5-101223	CR R10 32.762 Addition of eNBId and adjustment of cellIdentity
					Source: Motorola

Discussion:

NSN had some reservations on the CR but did not intend to object.

Decision: 		The document was revised to S5-101435.

S5-101435	CR R10 32.762 Addition of eNBId and adjustment of cellIdentity
					Source: Motorola

(Replaces S5-101223)

Discussion:

The CR is agreed but will not yet be sent to SA as the IS must aligned.

Decision: 		The document was endorsed.

S5-101224	CR R10 32.763 Addition of eNBId and adjustment of cellIdentity
					Source: Motorola

Decision: 		The document was revised to S5-101436.

S5-101436	CR R10 32.763 Addition of eNBId and adjustment of cellIdentity
					Source: Motorola

(Replaces S5-101224)

Decision: 		The document was withdrawn.

S5-101225	CR R10 32.765 Addition of eNBId and adjustment of cellIdentity
					Source: Motorola

Decision: 		The document was revised to S5-101437.

S5-101437	CR R10 32.765 Addition of eNBId and adjustment of cellIdentity
					Source: Motorola

(Replaces S5-101225)

Decision: 		The document was withdrawn.

S5-101229	CR R10 32.502 Correction of errors in references and section referencing
					Source: ETRI

Decision: 		The document was revised to S5-101433.

S5-101433	CR R10 32.502 Correction of errors in references and section referencing
					Source: ETRI

(Replaces S5-101229)

Decision: 		The document was agreed.

S5-101235	CR 32.762 Rel-10 Remove superfluous attribute farEndNeIpAddr
					Source: Ericsson

Decision: 		The document was agreed.

S5-101239	CR R10 32.632 addition of MscPool information object class
					Source: China Mobile

Discussion:

Ericsson suggested that the figure on MSCpool has to be aligned with 32.752; this has to be checked by the author.

It was decided to update the contribution for the next meeting.

Decision: 		The document was noted.

S5-101240	CR R10 32.633 addition of SgsnPool information object class
					Source: China Mobile

Discussion:

It was decided to update the contribution for the next meeting.

Decision: 		The document was noted.

S5-101241	CR R10 32.635 addition of SgsnPool information object class
					Source: China Mobile

Discussion:

It was decided to update the contribution for the next meeting.

Decision: 		The document was noted.

S5-101242	CR R10 32.632 addition of SgsnPool information object class
					Source: China Mobile

Discussion:

It was decided to update the contribution for the next meeting.

Decision: 		The document was noted.

S5-101243	CR R10 32.633 addition of MscPool information object class
					Source: China Mobile

Discussion:

It was decided to update the contribution for the next meeting.

Decision: 		The document was noted.

S5-101244	CR R10 32.635 addition of MscPool information object class
					Source: China Mobile

Discussion:

It was decided to update the contribution for the next meeting.

Decision: 		The document was noted.

S5-101245	CR R10 32.406 Correct reference of measurements cause
					Source: China Mobile

Decision: 		The document was revised to S5-101434.

S5-101434	CR R10 32.406 Correct reference of measurements cause
					Source: China Mobile

(Replaces S5-101245)

Decision: 		The document was revised to S5-101542.

S5-101542	CR R10 32.406 Correct reference of measurements cause
					Source: China Mobile

(Replaces S5-101434)

Decision: 		The document was agreed.

S5-101272	Cell Reserved For Operator Use-Requirement
					Source: Orange, AT&T, Alcatel-Lucent

Discussion:

Deutsche Telekom, Vodafone, Telecom Italia and Huawei supported the contribution.

It was observed that a complete package should be sent. There is no technical issue with the content of the CR but it  was decided not to send yet the CR to SA, but wait for the entire package.

Some editorial changes must be performed.

Decision: 		The document was revised to S5-101438.

S5-101438	Cell Reserved For Operator Use-Requirement
					Source: Orange, AT&T, Alcatel-Lucent

(Replaces S5-101272)

Decision: 		The document was revised to S5-101449.

S5-101449	Cell Reserved For Operator Use-Requirement
					Source: Orange, AT&T, Alcatel-Lucent

(Replaces S5-101438)

Decision: 		The document was endorsed.

S5-101273	Cell Reserved For Operator Use - Information Service
					Source: Orange, Alcatel-Lucent

Decision: 		The document was revised to S5-101439.

S5-101439	Cell Reserved For Operator Use - Information Service
					Source: Orange, Alcatel-Lucent

(Replaces S5-101273)

Decision: 		The document was revised to S5-101450.

S5-101450	Cell Reserved For Operator Use - Information Service
					Source: Orange, Alcatel-Lucent

(Replaces S5-101439)

Decision: 		The document was revised to S5-101543.

S5-101543	Cell Reserved For Operator Use - Information Service
					Source: Orange, Alcatel-Lucent

(Replaces S5-101450)

Decision: 		The document was revised to S5-101550.

S5-101550	Cell Reserved For Operator Use - Information Service
					Source: Orange, Alcatel-Lucent

(Replaces S5-101543)

Decision: 		The document was endorsed.

S5-101293	R8 32.425 Exclude HO case from E-RAB release
					Source: Ericsson

Discussion:

More discussion is necessary.

Decision: 		The document was noted.

S5-101294	R9 32.425 Exclude HO case from E-RAB release
					Source: Ericsson

Discussion:

More discussion is necessary.

Decision: 		The document was noted.

S5-101295	R10 32.425 Exclude HO case from E-RAB release
					Source: Ericsson

Discussion:

More discussion is necessary.

Decision: 		The document was noted.

S5-101299	CR R10 32.827 Removal of unused references and addition of missing use case
					Source: ETRI

Decision: 		The document was agreed.

S5-101300	Rel-10 CR 32.425 Editorial changes to reference part
					Source: Huawei

Decision: 		The document was agreed.

S5-101301	Rel-10 CR 32.375 No Operation Mapping in XML for file integrity solution
					Source: Huawei

Decision: 		The document was noted.

S5-101327	CR R10 32532 modify the input parameters of opration Interface
					Source: ZTE

Decision: 		The document was noted.

S5-101328	CR R10 32533 Correct input parameters of operation Interface
					Source: ZTE

Decision: 		The document was noted.

S5-101329	Tdoc_Modify the input parameter of operation named as getSubscriptionIds
					Source: ZTE

Decision: 		The document was withdrawn.

S5-101330	CR 32.302 Modify the input parameter of operation named as getSubsriptionIds
					Source: ZTE

Decision: 		The document was withdrawn.

S5-101331	CR 32.303 Modify the input parameter of operation named as getSubscriptionIds
					Source: ZTE

Decision: 		The document was withdrawn.

S5-101332	CR 32.307 Modify the input parameter of operation named as getSubscriptionIds
					Source: ZTE

Decision: 		The document was withdrawn.

S5-101337	Address error conditions for deactivating trace
					Source: Alcatel-Lucent

Discussion:

Ericsson suggested this would create an inconsistency as it would leave other interfaces without the same change; ALU replied that this CR treats this specific case and anyone can bring a corresponding CR for other interfaces.

Vodafone supported the CR.

Decision: 		The document was revised to S5-101425.

S5-101425	Address error conditions for deactivating trace
					Source: Alcatel-Lucent

(Replaces S5-101337)

Discussion:

RAN2 is working on call trace and SA5 will wait for the outcome of this work to proceed with contributions.

Decision: 		The document was withdrawn.

S5-101340	Remove cellType
					Source: Ericsson

Decision: 		The document was noted.

S5-101341	CR 32.762 Rel-8 Remove cellType
					Source: Ericsson

Decision: 		The document was noted.

S5-101342	CR 32.762 Rel-9 Remove cellType
					Source: Ericsson

Decision: 		The document was noted.

S5-101343	CR 32.762 Rel-10 Remove cellType
					Source: Ericsson

Decision: 		The document was noted.

S5-101347	Definition of SON architectures
					Source: Orange, Telecom Italia, Vodafone, Deutsche Telekom

Discussion:

After a breakout session on the issue (report in 1347), an agreement could not be reached.

Decision: 		The document was noted.

S5-101349	CR R10 32.409 Add charging related measurements
					Source: ZTE

Decision: 		The document was withdrawn.

S5-101350	CR R10 32.409 Add emergency session related measurements
					Source: ZTE

Discussion:

NSN suggested that any session except SIP registers is applicable.

Decision: 		The document was revised to S5-101531.

S5-101531	CR R10 32.409 Add emergency session related measurements
					Source: ZTE

(Replaces S5-101350)

Decision: 		The document was revised to S5-101570.

S5-101570	CR R10 32.409 Add emergency session related measurements
					Source: ZTE

(Replaces S5-101531)

Discussion:

The comments from NSN have not been reflected in 531 and a further revision is necessary.

Decision: 		The document was sent for email approval.

S5-101351	CR R10 32.409 Add the measurement of successful session establishment mean time
					Source: ZTE

Decision: 		The document was revised to S5-101532.

S5-101532	CR R10 32.409 Add the measurement of successful session establishment mean time
					Source: ZTE

(Replaces S5-101351)

Decision: 		The document was agreed.

S5-101352	CR R10 32.632 Add attributes MaxThroughput and MaxPdpContextNum to GgsnFunction
					Source: ZTE,China Mobile

Discussion:

NSN suggested this is an implementation and licensing issue. CMCC confirmed this understanding. NSN reminded that the same discussion had been held in SA5#70 with no conclusion. An agreement could not be reached.

Decision: 		The document was noted.

S5-101353	CR R10 32.633 Add attributes MaxThroughput and MaxPdpContextNum to GgsnFunction
					Source: ZTE,China Mobile

Decision: 		The document was noted.

S5-101354	CR R10 32.635 Add attributes MaxThroughput and MaxPdpContextNum to GgsnFunctio
					Source: ZTE,China Mobile

Decision: 		The document was noted.

S5-101355	CR R10 32.409 Add the measurement of number of 200 OK (Successful) messages for the roamers
					Source: ZTE

Decision: 		The document was agreed.

S5-101357	CR R10 32.426 Add successful case of subscriber management related performance measurements
					Source: ZTE

Decision: 		The document was withdrawn.

S5-101359	CR R10 32.782 Remove the superfluous relationship of EP_RP_EPS
					Source: ZTE

Decision: 		The document was agreed.

S5-101360	Submit S5-101065r3  CR R9 32.762 Add attribute MBSFNAreaList
					Source: ZTE

Discussion:

Ericsson asked the CR to be moved to Release 10 as it is a functional modification of a feature.

More discussion is necessary.

Decision: 		The document was revised to S5-101426.

S5-101426	Submit S5-101065r3  CR R9 32.762 Add attribute MBSFNAreaList
					Source: ZTE

(Replaces S5-101360)

Decision: 		The document was endorsed.

S5-101361	Submit S5-101066r3 CR R9 32.763 Add attribute MBSFNAreaList
					Source: ZTE

Decision: 		The document was revised to S5-101427.

S5-101427	Submit S5-101066r3 CR R10  32.763 Add attribute MBSFNAreaList
					Source: ZTE

(Replaces S5-101361)

Decision: 		The document was withdrawn.

S5-101362	Submit S5-101067r3 CR R9 32.765 Add attribute MBSFNAreaList
					Source: ZTE

Decision: 		The document was revised to S5-101428.

S5-101428	Submit S5-101067r3 CR R10  32.765 Add attribute MBSFNAreaList
					Source: ZTE

(Replaces S5-101362)

Decision: 		The document was withdrawn.

S5-101363	Submit S5-101072 CR R9 32.752 Add IOC MBMSGWFunction
					Source: ZTE

Decision: 		The document was revised to S5-101429.

S5-101429	Submit S5-101072 CR R10  32.752 Add IOC MBMSGWFunction
					Source: ZTE

(Replaces S5-101363)

Decision: 		The document was revised to S5-101547.

S5-101547	Submit S5-101072 CR R10  32.752 Add IOC MBMSGWFunction
					Source: ZTE

(Replaces S5-101429)

Decision: 		The document was endorsed.

S5-101364	Submit S5-101073 CR R9 32.753 Add IOC MBMSGWFunction
					Source: ZTE

Decision: 		The document was revised to S5-101430.

S5-101430	Submit S5-101073 CR R10 32.753 Add IOC MBMSGWFunction
					Source: ZTE

(Replaces S5-101364)

Decision: 		The document was withdrawn.

S5-101365	Submit S5-101074 CR R9 32.755 Add IOC MBMSGWFunction
					Source: ZTE

Decision: 		The document was revised to S5-101431.

S5-101431	Submit S5-101074 CR R10 32.755 Add IOC MBMSGWFunction
					Source: ZTE

(Replaces S5-101365)

Decision: 		The document was withdrawn.

S5-101367	R10 CR 32.421 Add new use case random check
					Source: ZTE

Decision: 		The document was withdrawn.

S5-101368	R10 CR 32.422 enhancement of EPC activation mechanism to support random check
					Source: ZTE

Decision: 		The document was withdrawn.

S5-101389	32.600 Removal of 3G/UMTS restriction and cleanup of definitions
					Source: Ericsson

Decision: 		The document was agreed.

S5-101390	32.150 Move common definitions from 32.600 and clarify SS definition
					Source: Ericsson

Decision: 		The document was agreed.

S5-101393	R8 CR 32.450 Add formulas for IP Throughput KPI
					Source: Ericsson

Decision: 		The document was withdrawn.

S5-101394	R9 CR 32.450 Add formulas for IP Throughput KPI
					Source: Ericsson

Decision: 		The document was revised to S5-101534.

S5-101534	R9 CR 32.450 Add formulas for IP Throughput KPI
					Source: Ericsson

(Replaces S5-101394)

Decision: 		The document was agreed.

S5-101395	R8 CR 32.425 Add IP Throughput measurements
					Source: Ericsson

Decision: 		The document was withdrawn.

S5-101396	R9 CR 32.425 Add IP Throughput measurements
					Source: Ericsson

Decision: 		The document was revised to S5-101535.

S5-101535	R9 CR 32.425 Add IP Throughput measurements
					Source: Ericsson

(Replaces S5-101396)

Decision: 		The document was revised to S5-101544.

S5-101544	R9 CR 32.425 Add IP Throughput measurements
					Source: Ericsson

(Replaces S5-101535)

Decision: 		The document was agreed.

S5-101397	R10 CR 32.425 Add IP Throughput measurements
					Source: Ericsson

Decision: 		The document was revised to S5-101536.

S5-101536	R10 CR 32.425 Add IP Throughput measurements
					Source: Ericsson

(Replaces S5-101397)

Decision: 		The document was revised to S5-101545.

S5-101545	R10 CR 32.425 Add IP Throughput measurements
					Source: Ericsson

(Replaces S5-101536)

Decision: 		The document was agreed.

S5-101398	Missing Requirement for an operator's defined time period at the HNB to deactivate the air-interface in case of lost connection between HNB and the rest of the operator network
					Source: Nokia Siemens Networks

Decision: 		The document was revised to S5-101537.

S5-101537	Missing Requirement for an operator's defined time period at the HNB to deactivate the air-interface in case of lost connection between HNB and the rest of the operator network
					Source: Nokia Siemens Networks

(Replaces S5-101398)

Decision: 		The document was revised to S5-101549.

S5-101549	Missing Requirement for an operator's defined time period at the HNB to deactivate the air-interface in case of lost connection between HNB and the rest of the operator network
					Source: Nokia Siemens Networks

(Replaces S5-101537)

Decision: 		The document was agreed.

S5-101399	Missing Requirement for an operator's defined time period at the HeNB to deactivate the air-interface in case of lost connection between HeNB and the rest of the operator network
					Source: Nokia Siemens Networks

Decision: 		The document was revised to S5-101538.

S5-101538	Missing Requirement for an operator's defined time period at the HeNB to deactivate the air-interface in case of lost connection between HeNB and the rest of the operator network
					Source: Nokia Siemens Networks

(Replaces S5-101399)

Decision: 		The document was revised to S5-101548.

S5-101548	Missing Requirement for an operator's defined time period at the HeNB to deactivate the air-interface in case of lost connection between HeNB and the rest of the operator network
					Source: Nokia Siemens Networks

(Replaces S5-101538)

Decision: 		The document was revised to S5-101552.

S5-101552	Missing Requirement for an operator's defined time period at the HeNB to deactivate the air-interface in case of lost connection between HeNB and the rest of the operator network
					Source: Nokia Siemens Networks

(Replaces S5-101548)

Decision: 		The document was agreed.

S5-101472	Report of breakout session on SON architectures
					Source: Orange

Decision: 		The document was noted.

S5-101484	Remediation procedure for HeNB
					Source: Nokia Siemens Networks

Decision: 		The document was not addressed.

S5-101485	Remediation procedure for HeNB
					Source: Nokia Siemens Networks

Decision: 		The document was not addressed.

### 6.4	OAM&P 9 Performance Management (420032)

#### 6.4.1	Enhancement of E-UTRAN Performance Measurements (430041)

S5-101122	Agenda Enhancement of E-UTRAN Performance Measurements (430041)
					Source: Rapporteur

Decision: 		The document was approved.

S5-101169	Response LS on the support for load-related cause value in RRC Connection Reject message
					Source: R2-101867

Decision: 		The document was noted.

S5-101197	LS on PDCP throughput measurements
					Source: R2-102655

Decision: 		The document was noted.

S5-101202	32.425 changes to E-RAB release measurement addition
					Source: Alcatel-Lucent

Decision: 		The document was noted.

S5-101219	Resubmission of S5e100037 CR R10 Measurement related to common LAs to support faster CS fallback in EPS
					Source: Motorola, Vodafone

Decision: 		The document was withdrawn.

S5-101222	CR R9 Clarification of causes in HO measurements
					Source: Motorola, NSN

Decision: 		The document was revised to S5-101510.

S5-101510	CR R9 Clarification of causes in HO measurements
					Source: Motorola, NSN

(Replaces S5-101222)

Decision: 		The document was agreed.

S5-101511	CR R10 Clarification of causes in HO measurements
					Source: Motorola, NSN

Decision: 		The document was revised to S5-101551.

S5-101551	CR R10 Clarification of causes in HO measurements
					Source: Motorola, NSN

(Replaces S5-101511)

Decision: 		The document was agreed.

S5-101302	Rel-9 CR 32.425 Introduction of RRC state transition measurements for MRO
					Source: Huawei

Decision: 		The document was withdrawn.

S5-101403	CR R9 Measurement related to common LAs to support faster CS fallback in EPS
					Source: Motorola, Vodafone

Decision: 		The document was revised to S5-101504.

S5-101504	CR R9 Measurement related to common LAs to support faster CS fallback in EPS
					Source: Motorola, Vodafone

(Replaces S5-101403)

Decision: 		The document was agreed.

S5-101404	CR R10 Measurement related to common LAs to support faster CS fallback in EPS
					Source: Motorola, Vodafone

Decision: 		The document was revised to S5-101505.

S5-101505	CR R10 Measurement related to common LAs to support faster CS fallback in EPS
					Source: Motorola, Vodafone

(Replaces S5-101404)

Decision: 		The document was agreed.

S5-101470	Reply to: LS on PDCP throughput measurements
					Source: SA5 (Ericsson)

Decision: 		The document was withdrawn.

### 6.5	OAM&P 9 Self-Organizing Networks (SON) - OAM aspects (430043)

#### 6.5.1	SON Self-Optimization management (390007)

S5-101124	Agenda SON Self-Optimization management (390007)
					Source: Rapporteur

Decision: 		The document was approved.

S5-101303	32.523 SON Policy NRM IRP CORBA Solution Set skeleton
					Source: Huawei

Decision: 		The document was agreed.

S5-101304	32.523 SON Policy NRM IRP CORBA Solution Set Rapporteur proposal
					Source: Huawei

Discussion:

Vodafone suggested the semantics are not the ones that are usually followed; Huawei suggested this is aligned with stage 2; subsequently Huawei suggested that this is not necessary and the TS was agreed.

Decision: 		The document was agreed.

S5-101305	32.523 presentation sheet
					Source: Huawei

Decision: 		The document was agreed.

S5-101306	32.525 SON Policy NRM IRP XML Solution Set skeleton
					Source: Huawei

Decision: 		The document was agreed.

S5-101307	32.525 SON Policy NRM IRP XML Rapporteur proposal
					Source: Huawei

Decision: 		The document was agreed.

S5-101308	32.525 presentation sheet
					Source: Huawei

Decision: 		The document was agreed.

#### 6.5.2	Automatic Radio Network Configuration Data Preparation (440067)

S5-101130	Agenda UID_440067 Automatic Radio Network Configuration Data Preparation
					Source: Rapporteur

Decision: 		The document was noted.

S5-101195	Alignment of XML with TS 32.502 for ARCF
					Source: Nokia Siemens Networks

Decision: 		The document was revised to S5-101445.

S5-101445	Alignment of XML with TS 32.502 for ARCF
					Source: Nokia Siemens Networks

(Replaces S5-101195)

Decision: 		The document was revised to S5-101497.

S5-101497	Alignment of XML with TS 32.502 for ARCF
					Source: Nokia Siemens Networks

(Replaces S5-101445)

Decision: 		The document was revised to S5-101502.

S5-101502	Alignment of XML with TS 32.502 for ARCF
					Source: Nokia Siemens Networks

(Replaces S5-101497)

Decision: 		The document was agreed.

S5-101198	Alignment of SOAP SS with TS 32.502 for ARCF
					Source: Nokia Siemens Networks

Decision: 		The document was revised to S5-101446.

S5-101446	Alignment of SOAP SS with TS 32.502 for ARCF
					Source: Nokia Siemens Networks

(Replaces S5-101198)

Decision: 		The document was agreed.

S5-101218	E TD UML modelling for 32.502 ARCF handling
					Source: Ericsson

Decision: 		The document was revised to S5-101554.

S5-101444	Correction of UML for ARCF Handling
					Source: Nokia Siemens Networks

Decision: 		The document was revised to S5-101554.

S5-101554	Correction of UML for ARCF Handling
					Source: Nokia Siemens Networks

(Replaces S5-101444)

Decision: 		The document was sent for email approval.

S5-101257	Introduction to ARCF related CR to 32.503
					Source: Nokia Siemens Networks

Decision: 		The document was noted.

S5-101258	Alignment of CORBA SS with 32.502 for ARCF
					Source: Nokia Siemens Networks

Discussion:

Some editorial changes are necessary.

Decision: 		The document was revised to S5-101443.

S5-101443	Alignment of CORBA SS with 32.502 for ARCF
					Source: Nokia Siemens Networks

(Replaces S5-101258)

Discussion:

The CR is provisionally agreed with the understanding that there is an agreement on the UML diagram on the IS.

Decision: 		The document was agreed.

S5-101259	Introduction to ARCF related CR to 32.505
					Source: Nokia Siemens Networks

Decision: 		The document was noted.

S5-101260	Introduction to ARCF related CR to 32.507
					Source: Nokia Siemens Networks

Decision: 		The document was noted.

### 6.6	OAM&P 9 Subscription Management (SuM) evolution (440058)

S5-101132	Agenda UID_440058 Subscription Management (SuM) evolution
					Source: Rapporteur

Decision: 		The document was approved.

S5-101345	CR 32172 Modifications to CS and GPRS Service Parameters and Modeling
					Source: Nokia Siemens Networks

Decision: 		The document was noted.

S5-101376	Correcting and extending Packet Access service parameters and modeling
					Source: Alcatel-Lucent

Decision: 		The document was revised to S5-101451.

S5-101451	Correcting and extending Packet Access service parameters and modeling
					Source: Alcatel-Lucent

(Replaces S5-101376)

Decision: 		The document was agreed.

S5-101377	Aligning with the IS Modifications to Packet Access Service Parameters and Modeling
					Source: Alcatel-Lucent

Decision: 		The document was revised to S5-101452.

S5-101452	Aligning with the IS Modifications to Packet Access Service Parameters and Modeling
					Source: Alcatel-Lucent

(Replaces S5-101377)

Decision: 		The document was agreed.

### 6.7	OAM&P 9 User Data Convergence (UDC) - Modelling and Management (440060)

It was decided to have a series of conferences calls on UDC after the meeting.

S5-101509	LS on Requirement for UDC Data Model in Rel-10
					Source: C4-101446

Decision: 		The document was postponed to next meeting.

#### 6.7.1	Framework for Model Handling and Management (440062)

S5-101134	Agenda UDC Framework for Model Handling and Management (440062)
					Source: Rapporteur

Decision: 		The document was approved.

S5-101236	pCR to 32181 -  input on UDC Information models
					Source: Nokia Siemens Networks, Deutsche Telekom, Ericsson

Decision: 		The document was approved.

S5-101237	pCR to 32181 - relation of UDC and SUM
					Source: Nokia Siemens Networks, Deutsche Telekom

Decision: 		The document was approved.

S5-101267	pCR on 32.181, UDC Framework - Subscription and Notification Related Data
					Source: Huawei, Deutsche Telekom, China Mobile

Decision: 		The document was revised to S5-101467.

S5-101467	pCR on 32.181, UDC Framework - Subscription and Notification Related Data
					Source: Huawei, Deutsche Telekom, China Mobile

(Replaces S5-101267)

Decision: 		The document was approved.

S5-101271	pCR on 32.181, UDC Framework - Information and Data Model Figure Changes
					Source: Alcatel-Lucent, Deutsche Telekom, Nokia Siemens Networks, Ericsson, Huawei

Decision: 		The document was approved.

S5-101283	pCR on 32.181, Chapter 8 Consolidated data model management
					Source: Deutsche Telekom, Nokia Siemens Networks

Decision: 		The document was revised to S5-101466.

S5-101466	pCR on 32.181, Chapter 8 Consolidated data model management
					Source: Deutsche Telekom, Nokia Siemens Networks

(Replaces S5-101283)

Decision: 		The document was revised to S5-101540.

S5-101540	pCR on 32.181, Chapter 8 Consolidated data model management
					Source: Deutsche Telekom, Nokia Siemens Networks

(Replaces S5-101466)

Discussion:

Ericsson objected to the pCR, suggesting that the contribution is not in line with the CT4 architecture.

Supporting companies were Vodafone, NSN, Deutsche Telekom, Alcatel-Lucent.

Ericsson suggested that the pCR is subject to interpretation as there are no semantics; NSN replied that the agreement during conference calls was that an LS was decided to be drafted to CT4 and that the Front End was not needed and that the provisioning GW was necessary.

Ericsson suggested it would be beneficial to proceed with this discussion offline.

NSN suggested that the present situation is already result of NSN compromise and some further compromise should come on the other side.

Ericsson suggested that the Rapporteur report does not capture all the stated point during the discussion. A revision will be proposed.

The SA5 Chairman suggested it seems that there is still space for discussion on this topic; it was decided to proceed with an email discussion in the next week. The SA5 Chairman also listed the possible options: asking for exception to SA, asking for permission to come with a Cat. B CR in the next SA, postponing to Rel-10, ask for approval with 1540 stating that there is one objection.

The decision was confirmed to proceed with an email approval; timeline:

26 May: deadline for approval of the pCR;

28 May: new draft TS delivered and last check by Delegates is done.

31 May: final version of TS is delivered.

It was also decided to have a conference call on the 19th of May at 07:00 AM CET. NSN will handle the arrangements for the confcall.

Decision: 		The document was sent for email approval.

S5-101374	Reply LS on Update on status of Service User Profile Management
					Source: Alcatel-Lucent

Decision: 		The document was revised to S5-101455.

S5-101455	Reply LS on Update on status of Service User Profile Management
					Source: Alcatel-Lucent

(Replaces S5-101374)

Decision: 		The document was approved.

S5-101380	Draft LS proposal to CT4 on UDC Provisioning FrontEnd
					Source: Nokia Siemens Networks

Discussion:

Ericsson objected to the text of the LS.

Decision: 		The document was rejected.

S5-101562	TS 32.181 1.1.0
					Source: Deutsche Telekom

Decision: 		The document was sent for email approval.

S5-101563	TS 32.181 1.2.0
					Source: Deutsche Telekom

Decision: 		The document was not addressed.

### 6.8	OAM&P 10 Network Infrastructure Management (460032)

#### 6.8.1	OAM&P for LIPA_SIPTO (450040)

S5-101136	Agenda OAM&P for LIPA_SIPTO (450040)
					Source: Rapporteur

Decision: 		The document was approved.

S5-101209	Discussion of LIPA and SIPTO and impacts on OAM&P
					Source: Alcatel-Lucent

Decision: 		The document was noted.

#### 6.8.2	Common RAT Network Resource Model (460033)

S5-101138	Agenda Common RAT Network Resource Model (460033)
					Source: Rapporteur

Decision: 		The document was approved.

S5-101358	Add new requirement for  Generic RAN NRM Requirement
					Source: ZTE

Discussion:

merged in S5-101471.

Decision: 		The document was revised to S5-101471.

S5-101391	Requirements for Generic RAN NRM
					Source: Ericsson

Decision: 		The document was revised to S5-101471.

S5-101471	Requirements for Generic RAN NRM
					Source: Ericsson, ZTE

(Replaces S5-101391)

Decision: 		The document was agreed.

S5-101392	Introductory information for Generic RAN NRM IS
					Source: Ericsson

Decision: 		The document was agreed.

#### 6.8.3	IRP Solution Set Specification Organization Improvements (470035)

S5-101140	Agenda IRP Solution Set Specification Organization Improvements (470035)
					Source: Rapporteur

Decision: 		The document was approved.

S5-101177	R10 TS 32.626 Generic NRM IRP SS
					Source: Nokia Siemens Networks

Decision: 		The document was revised to S5-101477.

S5-101477	R10 TS 32.626 Generic NRM IRP SS
					Source: Nokia Siemens Networks

(Replaces S5-101177)

Decision: 		The document was agreed.

S5-101178	R10 TS 32.646 UTRAN NRM IRP SS
					Source: Nokia Siemens Networks

Decision: 		The document was revised to S5-101478.

S5-101478	R10 TS 32.646 UTRAN NRM IRP SS
					Source: Nokia Siemens Networks

(Replaces S5-101178)

Decision: 		The document was agreed.

S5-101179	R10 TS 32.656 GERAN NRM IRP SS
					Source: Nokia Siemens Networks

Decision: 		The document was revised to S5-101479.

S5-101479	R10 TS 32.656 GERAN NRM IRP SS
					Source: Nokia Siemens Networks

(Replaces S5-101179)

Decision: 		The document was agreed.

S5-101180	R10 TS 32.766 E-UTRAN NRM IRP SS
					Source: Nokia Siemens Networks

Decision: 		The document was revised to S5-101480.

S5-101480	R10 TS 32.766 E-UTRAN NRM IRP SS
					Source: Nokia Siemens Networks

(Replaces S5-101180)

Decision: 		The document was agreed.

S5-101181	R10 TS 32.306 Notification IRP SS
					Source: Nokia Siemens Networks

Decision: 		The document was revised to S5-101481.

S5-101481	R10 TS 32.306 Notification IRP SS
					Source: Nokia Siemens Networks

(Replaces S5-101181)

Decision: 		The document was agreed.

S5-101182	Presentation sheet for SA Information/Approval of R10 TS 32.626 Generic NRM IRP SS
					Source: Nokia Siemens Networks

Decision: 		The document was agreed.

S5-101183	Presentation sheet for SA Information/Approval of R10 TS 32.646 UTRAN NRM IRP SS
					Source: Nokia Siemens Networks

Decision: 		The document was agreed.

S5-101184	Presentation sheet for SA Information/Approval of R10 TS 32.656 GERAN NRM IRP SS
					Source: Nokia Siemens Networks

Decision: 		The document was agreed.

S5-101185	Presentation sheet for SA Information/Approval of R10 TS 32.766 E-UTRAN NRM IRP SS
					Source: Nokia Siemens Networks

Decision: 		The document was agreed.

S5-101186	Presentation sheet for SA Information/Approval of R10 TS 32.306 Notification IRP SS
					Source: Nokia Siemens Networks

Decision: 		The document was agreed.

S5-101187	Work-plan for SS Merger - SA5#71 Updates
					Source: Nokia Siemens Networks

Decision: 		The document was agreed.

S5-101276	R10 TS 32.111-6 Alarm IRP SS
					Source: Ericsson

Decision: 		The document was revised to S5-101482.

S5-101482	R10 TS 32.111-6 Alarm IRP SS
					Source: Ericsson

(Replaces S5-101276)

Decision: 		The document was revised to S5-101523.

S5-101523	R10 TS 32.111-6 Alarm IRP SS
					Source: Ericsson

(Replaces S5-101482)

Decision: 		The document was agreed.

S5-101277	R10 TS 32.606 Basic CM IRP SS
					Source: Ericsson

Decision: 		The document was revised to S5-101483.

S5-101483	R10 TS 32.606 Basic CM IRP SS
					Source: Ericsson

(Replaces S5-101277)

Decision: 		The document was revised to S5-101524.

S5-101524	R10 TS 32.606 Basic CM IRP SS
					Source: Ericsson

(Replaces S5-101483)

Decision: 		The document was agreed.

S5-101278	Presentation sheet for R10 TS 32.111-6 Alarm IRP SS
					Source: Ericsson

Decision: 		The document was agreed.

S5-101279	Presentation sheet for R10 TS 32.606 Basic CM IRP SS
					Source: Ericsson

Decision: 		The document was agreed.

S5-101282	R10 Presentation of 32.746
					Source: Ericsson

Decision: 		The document was agreed.

S5-101284	R10 Draft TS 32.746 STN NRM IRP SS
					Source: Ericsson

Decision: 		The document was revised to S5-101486.

S5-101486	R10 Draft TS 32.746 STN NRM IRP SS
					Source: Ericsson

(Replaces S5-101284)

Decision: 		The document was agreed.

S5-101285	R10 Presentation of 32.716
					Source: Ericsson

Decision: 		The document was agreed.

S5-101286	R10 Draft TS 32.716 TN NRM IRP SS
					Source: Ericsson

Decision: 		The document was revised to S5-101487.

S5-101487	R10 Draft TS 32.716 TN NRM IRP SS
					Source: Ericsson

(Replaces S5-101286)

Decision: 		The document was agreed.

S5-101287	R10 Presentation of 32.176
					Source: Ericsson

Decision: 		The document was agreed.

S5-101288	R10 Draft TS 32.176 SuM NRM IRP SS
					Source: Ericsson

Decision: 		The document was revised to S5-101488.

S5-101488	R10 Draft TS 32.176 SuM NRM IRP SS
					Source: Ericsson

(Replaces S5-101288)

Decision: 		The document was agreed.

S5-101289	R10 Presentation of 32.776
					Source: Ericsson

Decision: 		The document was agreed.

S5-101290	R10 Draft TS 32.776 HNS NRM IRP SS
					Source: Ericsson

Decision: 		The document was revised to S5-101489.

S5-101489	R10 Draft TS 32.776 HNS NRM IRP SS
					Source: Ericsson

(Replaces S5-101290)

Decision: 		The document was agreed.

S5-101291	R10 Presentation of 32.786
					Source: Ericsson

Decision: 		The document was agreed.

S5-101292	R10 Draft TS 32.786 HeNS NRM IRP SS
					Source: Ericsson

Decision: 		The document was revised to S5-101490.

S5-101490	R10 Draft TS 32.786 HeNS NRM IRP SS
					Source: Ericsson

(Replaces S5-101292)

Decision: 		The document was agreed.

S5-101309	Draft TS 32.316 Generic IRP SS
					Source: Huawei

Decision: 		The document was revised to S5-101494.

S5-101494	Draft TS 32.316 Generic IRP SS
					Source: Huawei

(Replaces S5-101309)

Decision: 		The document was agreed.

S5-101310	Draft TS 32.636 Core network resources IRP SS
					Source: Huawei

Decision: 		The document was revised to S5-101491.

S5-101491	Draft TS 32.636 Core network resources IRP SS
					Source: Huawei

(Replaces S5-101310)

Decision: 		The document was agreed.

S5-101311	Draft TS 32.696 IM NRM IRP SS
					Source: Huawei

Decision: 		The document was revised to S5-101492.

S5-101492	Draft TS 32.696 IM NRM IRP SS
					Source: Huawei

(Replaces S5-101311)

Decision: 		The document was agreed.

S5-101312	Draft TS 32.756 EPC NRM IRP SS
					Source: Huawei

Decision: 		The document was revised to S5-101493.

S5-101493	Draft TS 32.756 EPC NRM IRP SS
					Source: Huawei

(Replaces S5-101312)

Decision: 		The document was agreed.

S5-101413	Presentation sheet for TS 32.316
					Source: Huawei

Decision: 		The document was revised to S5-101515.

S5-101515	Presentation sheet for TS 32.316
					Source: Huawei

(Replaces S5-101413)

Decision: 		The document was agreed.

S5-101414	Presentation sheet for TS 32.636
					Source: Huawei

Decision: 		The document was revised to S5-101516.

S5-101516	Presentation sheet for TS 32.636
					Source: Huawei

(Replaces S5-101414)

Decision: 		The document was agreed.

S5-101415	Presentation sheet for TS 32.696
					Source: Huawei

Decision: 		The document was revised to S5-101517.

S5-101517	Presentation sheet for TS 32.696
					Source: Huawei

(Replaces S5-101415)

Decision: 		The document was agreed.

S5-101416	Presentation sheet for TS 32.756
					Source: Huawei

Decision: 		The document was revised to S5-101518.

S5-101518	Presentation sheet for TS 32.756
					Source: Huawei

(Replaces S5-101416)

Decision: 		The document was agreed.

S5-101503	Revised WI proposal on IRP SS organisation improvement
					Source: Huawei

Decision: 		The document was revised to S5-101571.

S5-101571	Revised WI proposal on IRP SS organisation improvement
					Source: MCC

(Replaces S5-101503)

Decision: 		The document was sent for email approval.

#### 6.8.4	Service Oriented Architecture (SOA) for IRP continuation (470036)

S5-101142	Agenda Service Oriented Architecture (SOA) for IRP continuation (470036)
					Source: Rapporteur

Decision: 		The document was approved.

S5-101401	Discovery Use Cases
					Source: Nokia Siemens Networks

Decision: 		The document was noted.

### 6.9	OAM&P 10 Performance Management (470039)

#### 6.9.1	Key Performance Indicators (KPIs) for IMS (470040)

S5-101144	Agenda Key Performance Indicators (KPIs) for IMS (470040)
					Source: Rapporteur

Decision: 		The document was approved.

S5-101249	draft 32.cde KPI for IMS
					Source: China Mobile

Decision: 		The document was revised to S5-101555.

S5-101555	draft 32.cde KPI for IMS
					Source: China Mobile

(Replaces S5-101249)

Decision: 		The document was agreed.

S5-101250	pCR Initial Registration Success Rate of S-CSCF definition proposal
					Source: China Mobile

Decision: 		The document was revised to S5-101519.

S5-101519	pCR Initial Registration Success Rate of S-CSCF definition proposal
					Source: China Mobile

(Replaces S5-101250)

Decision: 		The document was approved.

S5-101268	IMPI registered state on CSCF
					Source: Orange, China Mobile

Discussion:

It was agreed to update the contribution for the next meeting.

Decision: 		The document was noted.

S5-101269	IMPU registered state on CSCF
					Source: Orange, China Mobile

Discussion:

It was agreed to update the contribution for the next meeting.

Decision: 		The document was noted.

S5-101270	Accumulated Sessions duration at CSCF
					Source: Orange, China Mobile

Discussion:

It was agreed to update the contribution for the next meeting.

Decision: 		The document was noted.

#### 6.9.2	Key Performance Indicators (KPIs) for EPC (470041)

S5-101146	Agenda Key Performance Indicators (KPIs) for EPC (470041)
					Source: Rapporteur

Decision: 		The document was approved.

S5-101246	draft 32.cde KPI for EPC
					Source: China Mobile

Abstract:

r1

Decision: 		The document was revised to S5-101556.

S5-101556	draft 32.cde KPI for EPC
					Source: China Mobile

(Replaces S5-101246)

Decision: 		The document was agreed.

S5-101247	pCR EPS attach related KPI definition proposal
					Source: China Mobile

Discussion:

It was agreed to update the contribution for the next meeting.

Decision: 		The document was noted.

S5-101248	pCR S1-U interface related KPI definition proposal
					Source: China Mobile

Discussion:

It was agreed to update the contribution for the next meeting.

Decision: 		The document was noted.

#### 6.9.3	Management of UE based network performance measurements (470042)

S5-101148	Agenda Management of UE based network performance measurements (470042)
					Source: Rapporteur

Decision: 		The document was approved.

S5-101207	Requirements TS skeleton for Management of UE based Measurements for MDT
					Source: Ericsson, Huawei, Nokia Siemens Networks

Discussion:

Telecom Italia suggested that the title should not contain MDT, but could be contained in the scope. NSN suggested this is acceptable but RAN2 is working on MDT and SA5 should be aligned. Vodafone supported the proposal from Telecom Italia. It was decided to apply this change and the skeleton was agreed.

Decision: 		The document was approved with modification.

S5-101208	pCR to Requirements TS for Management of UE based Measurements for MDT
					Source: Ericsson, Huawei, Nokia Siemens Networks

Decision: 		The document was revised to S5-101513.

S5-101513	pCR to Requirements TS for Management of UE based Measurements for MDT
					Source: Ericsson, Huawei, Nokia Siemens Networks

(Replaces S5-101208)

Decision: 		The document was approved.

S5-101227	Pseudo CR R10 Business requirements for OAM aspects of UE measurements collection
					Source: Motorola, Vodafone

Discussion:

Discussed in conjunction with 1208.

Decision: 		The document was noted.

S5-101255	UE Selection aspects for MDT
					Source: Nokia Siemens Networks

Decision: 		The document was postponed to next meeting.

S5-101275	Use case and requirements for management of UE based network performance measurements
					Source: Telecom Italia, Vodafone, AT&T

Decision: 		The document was revised to S5-101512.

S5-101512	Use case and requirements for management of UE based network performance measurements
					Source: Telecom Italia, Vodafone, AT&T

(Replaces S5-101275)

Discussion:

Ericsson suggested that a requirement for UE's is missing.

Decision: 		The document was revised to S5-101557.

S5-101557	Use case and requirements for management of UE based network performance measurements
					Source: Telecom Italia, Vodafone, AT&T

(Replaces S5-101512)

Decision: 		The document was sent for email approval.

S5-101313	Discussion paper for control plane UE measurements management
					Source: Huawei

Decision: 		The document was postponed to next meeting.

S5-101314	Discussion paper on extending management based trace for area based UE measurements management
					Source: Huawei

Decision: 		The document was postponed to next meeting.

S5-101379	Requirements for management of UE based performance measurements for MDT
					Source: Qualcomm CDMA Technologies

Discussion:

A part of the contribution was included in 1506.

Decision: 		The document was noted.

S5-101196	LS on UE selection for MDT
					Source: R2-102666

Decision: 		The document was replied to in S5-101514.

S5-101514	Reply to: LS on UE selection for MDT
					Source: current meeting

Decision: 		The document was revised to S5-101558.

S5-101558	Reply to: LS on UE selection for MDT
					Source: current meeting

(Replaces S5-101514)

Decision: 		The document was approved.

S5-101256	DRAFT LS proposal to RAN on UE selection for MDT
					Source: Nokia Siemens Networks

Decision: 		The document was noted.

S5-101402	Draft LS Reply to RAN2 on UE selection for MDT
					Source: Huawei

Decision: 		The document was noted.

S5-101506	Requirements management of UE based network performance measurements
					Source: SA5

Discussion:

The group went through the list and the capabilities were agreed.

Decision: 		The document was agreed.

S5-101507	Scope for management of UE based network performance measurements
					Source: SA5

Discussion:

The group went through the list and the capabilities were agreed.

Decision: 		The document was agreed.

#### 6.9.4	3G HNB and LTE HeNB Subsystem performance measurements (470043)

S5-101150	Agenda 3G HNB and LTE HeNB Subsystem performance measurements (470043)
					Source: Rapporteur

Decision: 		The document was approved.

S5-101370	Add CSG related performance measurements related to HNS
					Source: China Mobile

Discussion:

It was agreed to update the contribution for the next meeting.

Decision: 		The document was noted.

S5-101371	Add faulty transport blocks related performance measurements
					Source: China Mobile

Discussion:

It was agreed to update the contribution for the next meeting.

Decision: 		The document was noted.

S5-101372	Add RAB and RRC related performance measurements
					Source: China Mobile

Discussion:

It was agreed to update the contribution for the next meeting.

Decision: 		The document was noted.

S5-101410	HNB and HeNB Performance Management Counters
					Source: Femto Forum

Discussion:

It was agreed to update the contribution for the next meeting.

Decision: 		The document was noted.

S5-101412	HNB Performance Measurement counters
					Source: Vodafone, Alcatel-Lucent

Decision: 		The document was sent for email approval.

S5-101498	LS to BBF to add PM counters to the datamodel
					Source: SA5 (ALU)

Decision: 		The document was revised to S5-101546.

S5-101546	LS to BBF to add PM counters to the datamodel
					Source: SA5 (ALU)

(Replaces S5-101498)

Decision: 		The document was revised to S5-101553.

S5-101553	LS to BBF to add PM counters to the datamodel
					Source: SA5 (ALU)

(Replaces S5-101546)

Decision: 		The document was revised to S5-101564.

S5-101564	LS to BBF to add PM counters to the datamodel
					Source: SA5 (ALU)

(Replaces S5-101553)

Decision: 		The document was approved.

### 6.10	OAM&P 10 Self-Organizing Networks (SON) - OAM aspects (460034)

#### 6.10.1	SON Self-optimization management continuation (460035)

S5-101152	Agenda SON Self-optimization management continuation (460035)
					Source: Rapporteur

Decision: 		The document was approved.

S5-101216	E TD Objectives of Self optimization coordination
					Source: Ericsson

Discussion:

More offline discussion is necessary.

Decision: 		The document was noted.

S5-101261	Proposal for a new clause in 32.522 on optimization coordination
					Source: Nokia Siemens Networks

Decision: 		The document was approved.

S5-101381	Proposal for LS to RAN3 on Configuration of Parameter Ranges for MRO
					Source: Qualcomm CDMA Technologies

Decision: 		The document was revised to S5-101476.

S5-101476	Proposal for LS to RAN3 on Configuration of Parameter Ranges for MRO
					Source: Qualcomm CDMA Technologies

(Replaces S5-101381)

Decision: 		The document was revised to S5-101559.

S5-101382	CR 32.522 Rel-10 Add RACH Optimization
					Source: Ericsson

Discussion:

An agreement could not be reached.

Decision: 		The document was noted.

#### 6.10.2	SON Self-healing management (460036)

S5-101154	Agenda SON Self-healing management (460036)
					Source: Rapporteur

Decision: 		The document was approved.

S5-101234	Need for further study on threshold correlation
					Source: New Postcom, China Telecom

Decision: 		The document was revised to S5-101441.

S5-101441	Need for further study on threshold correlation
					Source: New Postcom, China Telecom

(Replaces S5-101234)

Decision: 		The document was noted.

S5-101262	Introduction to NRM for Cell Outage Compensation
					Source: Nokia Siemens Networks

Decision: 		The document was noted.

S5-101263	CR to 32.522: NRM for Cell Outage Compensation
					Source: Nokia Siemens Networks

Discussion:

A breakout session was held on the issue; the CR is not considered invalid, but needs to be confirmed.

It was observed that there is need for alignment of 32.521 and 32.541.

Decision: 		The document was noted.

S5-101315	pCR clarifications and enhancements for COC
					Source: Huawei

Decision: 		The document was noted.

S5-101323	pCR 32.541 Cleanup and English improvement
					Source: ZTE

Decision: 		The document was revised to S5-101461.

S5-101461	pCR 32.541 Cleanup and English improvement
					Source: ZTE

(Replaces S5-101323)

Decision: 		The document was sent for email approval.

S5-101324	pCR 32.541 Add description of logical function blocks
					Source: ZTE

Decision: 		The document was revised to S5-101464.

S5-101464	pCR 32.541 Add description of logical function blocks
					Source: ZTE

(Replaces S5-101324)

Decision: 		The document was approved.

S5-101325	pCR 32.542 Add NRM IOCs sections
					Source: ZTE

Decision: 		The document was noted.

S5-101326	pCR 32.542 Add description of Self-healing Functions
					Source: ZTE

Decision: 		The document was noted.

S5-101333	pCR 32.541 Add new self-healing use case of signalling link fault
					Source: ZTE

Decision: 		The document was withdrawn.

S5-101334	pCR 32.541 update the description of Recovery actions
					Source: ZTE

Decision: 		The document was revised to S5-101465.

S5-101465	pCR 32.541 update the description of Recovery actions
					Source: ZTE

(Replaces S5-101334)

Decision: 		The document was approved.

S5-101366	pCR 32.542 Add Self Recovery of NE software NRMs
					Source: ZTE

Decision: 		The document was noted.

S5-101473	Report of breakout session Cell Outage Compensation
					Source: Nokia Siemens Networks

Discussion:

In addition to the conclusion of the report, it was proposed to put the requirements in 32.541. Vodafone asked why the requirements are needed to be put in 32.541. Motorola suggested that the conclusion would otherwise be incomplete.

A decision could not be reached on a way forward, and it was also decided to call for contributions on the issue for the July meeting.

Decision: 		The document was noted.

#### 6.10.3	OAM aspects of Energy Saving in Radio Networks (470037)

S5-101156	Agenda OAM aspects of Energy Saving in Radio Networks (470037)
					Source: Rapporteur

Decision: 		The document was approved.

S5-101264	Skeleton for 32.es1
					Source: Nokia Siemens Networks

Decision: 		The document was approved.

S5-101346	Adding ESM concepts to ESM stage 1 TS
					Source: NEC,  NSN, Huawei

Decision: 		The document was approved.

S5-101266	Use case descriptions for 32.es1
					Source: Nokia Siemens Networks

Decision: 		The document was approved with modifications.

S5-101348	Adding high-level description of the capacity-limited network use case to ESM stage 1 TS
					Source: NEC

Decision: 		The document was revised to S5-101495.

S5-101495	Adding high-level description of the capacity-limited network use case to ESM stage 1 TS
					Source: NEC

(Replaces S5-101348)

Abstract:

r1

Decision: 		The document was revised to S5-101560.

S5-101560	Adding high-level description of the capacity-limited network use case to ESM stage 1 TS
					Source: NEC

(Replaces S5-101495)

Decision: 		The document was sent for email approval.

S5-101317	Add eNB overlaid energy saving use case
					Source: Huawei

Decision: 		The document was approved.

S5-101322	Add conflict related use case and requirements
					Source: ZTE

Discussion:

More discussion is necessary.

Decision: 		The document was noted.

S5-101265	Requirements for 32.es1
					Source: Nokia Siemens Networks

Discussion:

3.1 was approved. The group went through the entire contributions and there were several changes agreed.

Decision: 		The document was revised to S5-101501.

S5-101318	Add energy saving policy management requirements
					Source: Huawei

Decision: 		The document was revised to S5-101500.

S5-101501	Requirements for 32.es1
					Source: Nokia Siemens Networks

(Replaces S5-101265)

Decision: 		The document was approved.

S5-101500	Add energy saving policy management requirements
					Source: Huawei

(Replaces S5-101318)

Decision: 		The document was sent for email approval.

S5-101411	Add energy saving management requirements regarding energy consumption
					Source: Vodafone

Discussion:

The document was discussed jointly to a previous contribution and was partially approved.

Decision: 		The document was approved with modifications.

S5-101319	Add ES and cell outage coordination requirement
					Source: Huawei

Discussion:

NSN had some comments on the contribution; the contribution will be updated for the next meeting.

Decision: 		The document was noted.

S5-101320	Add cell energy saving management requirements
					Source: Huawei

Decision: 		The document was noted.

S5-101321	Add new ESM requirements
					Source: ZTE

Discussion:

The contribution was discussed in conjunction with 1320.

Decision: 		The document was noted.

S5-101385	Add energy savings requirements
					Source: Alcatel-Lucent

Decision: 		The document was revised to S5-101520.

S5-101520	Add energy savings requirements
					Source: Alcatel-Lucent

(Replaces S5-101385)

Decision: 		The document was sent for email approval.

### 6.11	OAM&P 10 Subscription Management (SuM) evolution (470038)

S5-101158	Agenda OAM&P 10 Subscription Management (SuM) evolution (470038)
					Source: Rapporteur

Decision: 		The document was approved.

S5-101230	[Discussion Paper] new fetch capabilities based on aggregation or association relation
					Source: Ericsson

Decision: 		The document was noted.

S5-101231	[Discussion paper] Clarifying the role of 3GPP SuM in the eTOM
					Source: Ericsson

Decision: 		The document was noted.

S5-101232	SuM Rel-10 CR 32172 Introducing guideline for applied model extension
					Source: Ericsson

Decision: 		The document was rejected.

S5-101233	SuM Rel-10 CR 32175 Introducing guideline for applied model extension
					Source: Ericsson

Decision: 		The document was rejected.

### 6.12	OAM&P Studies

#### 6.12.1	Study on Alignment of 3GPP Generic NRM IRP and TMF Shared Information Data (SID) model (460037)

S5-101160	Agenda Study on Alignment of 3GPP Generic NRM IRP and TMF Shared Information Data (SID) model (460037)
					Source: Rapporteur

Decision: 		The document was withdrawn.

S5-101203	Inventory NRM Comparison
					Source: Nokia Siemens Networks

Discussion:

It was agreed to use 32.828 for the TR on SID alignment and 32.829 for the TR on FM Harmonization.

It was agreed to send 32.828 and 32.829 to SA for information.

Decision: 		The document was approved.

S5-101336	Discussion on inventory management in 3GPP and MTOSI
					Source: Alcatel-Lucent

Decision: 		The document was approved.

S5-101442	WI proposal on Study Item for PM harmonization
					Source: Alcatel-Lucent

Discussion:

The possibility to insert reference to NGMN specifications has to be checked with NGMN.

Orange, Vodafone, Deutsche Telekom, ZTE, China Unicom supported the WI.

There were no objections.

Decision: 		The document was revised to S5-101521.

S5-101521	WI proposal on Study Item for PM harmonization
					Source: Alcatel-Lucent

(Replaces S5-101442)

Decision: 		The document was agreed at OAM level.

S5-101508	WI proposal on Study on Management of Converged Networks
					Source: Nokia Siemens Networks

Discussion:

Ericsson, Huawei, Vodafone, Alcatel-Lucent, ZTE, Motorola, Orange, Piworks, China Unicom supported the WI.

There was some discussion the terminology (converging versus converged, there was a strong majority supporting converged.) and the WI was updated along with some other editorials.

Decision: 		The document was revised to S5-101522.

S5-101522	WI proposal on Study on Management of Converged Networks
					Source: Nokia Siemens Networks

(Replaces S5-101508)

Decision: 		The document was revised to S5-101567.

S5-101567	WI proposal on Study on Management of Converged Networks
					Source: Nokia Siemens Networks

(Replaces S5-101522)

Decision: 		The document was approved.

S5-101539	Presentation sheet for TR 32.828 for SA information
					Source: Nokia Siemens Networks

Decision: 		The document was withdrawn.

#### 6.12.2	Study on Harmonization of 3GPP Alarm IRP and TMF Interface Program (TIP) Fault Management (460038)

S5-101162	Agenda Study on Harmonization of 3GPP Alarm IRP and TMF Interface Program (TIP) Fault Management (460038)
					Source: Rapporteur

Decision: 		The document was withdrawn.

#### 6.12.3	Study on version handling (470050)

S5-101164	Agenda Study on version handling (470050)
					Source: Rapporteur

Decision: 		The document was approved.

S5-101200	Version handling TR skeleton
					Source: Ericsson

Decision: 		The document was agreed.

S5-101201	Version handling TR initial draft
					Source: Ericsson

Decision: 		The document was approved.

## 7	Charging Management

### 7.1	Charging Plenary

S5-101107	CH Agenda and Time Plan
					Source: CH SWG Chair

Decision: 		The document was approved.

S5-101108	CH List of Documents
					Source: CH SWG Chair

Decision: 		The document was withdrawn.

S5-101109	CH Detailed Report from LAST Meeting
					Source: CH SWG Chair

Decision: 		The document was approved.

S5-101110	CH Executive Report from THIS Meeting
					Source: CH SWG Chair

Decision: 		The document was approved.

S5-101111	CH Detailed Report from THIS Meeting
					Source: CH SWG Chair

Decision: 		The document was [not addressed].

S5-101167	Reply LS on Charging from E-CSCF
					Source: S1-100456

Decision: 		The document was noted.

S5-101171	Sharing draft Recommendations ITU-T Y.2233 Rev.1 and Y.2111 Rev.1Amd
					Source: COM13-LS092R1

Decision: 		The document was replied to in S5-101475.

S5-101475	Reply to: Sharing draft Recommendations ITU-T Y.2233 Rev.1 and Y.2111 Rev.1Amd
					Source: current meeting

Decision: 		The document was sent for email approval.

S5-101206	Patent application potentially pertaining OCS-PCEF-PCRF relation
					Source: Amdocs

Decision: 		The document was noted.

### 7.2	New Charging Work Item proposals

### 7.3	Charging Maintenance and Rel-10 small Enhancements

S5-101188	R9 CR 32.260 Charging information for Emergency IMS Sessions
					Source: Nokia Siemens Networks

Decision: 		The document was revised to S5-101453.

S5-101453	R9 CR 32.260 Charging information for Emergency IMS Sessions
					Source: Nokia Siemens Networks

(Replaces S5-101188)

Decision: 		The document was revised to S5-101525.

S5-101525	R9 CR 32.260 Charging information for Emergency IMS Sessions
					Source: Nokia Siemens Networks

(Replaces S5-101453)

Decision: 		The document was agreed.

S5-101189	R9 CR 32.298 Charging information for Emergency IMS Sessions
					Source: Nokia Siemens Networks

Decision: 		The document was revised to S5-101456.

S5-101456	R9 CR 32.298 Charging information for Emergency IMS Sessions
					Source: Nokia Siemens Networks

(Replaces S5-101189)

Decision: 		The document was revised to S5-101527.

S5-101527	R9 CR 32.298 Charging information for Emergency IMS Sessions
					Source: Nokia Siemens Networks

(Replaces S5-101456)

Decision: 		The document was agreed.

S5-101191	R8 CR 32 260 Correction of trigger conditions
					Source: Nokia Siemens Networks, China Mobile

Decision: 		The document was revised to S5-101447.

S5-101447	R8 CR 32 260 Correction of trigger conditions
					Source: Nokia Siemens Networks, China Mobile

(Replaces S5-101191)

Decision: 		The document was agreed.

S5-101192	R9 CR 32 260 Correction of trigger conditions
					Source: Nokia Siemens Networks, China Mobile

Decision: 		The document was revised to S5-101448.

S5-101448	R9 CR 32 260 Correction of trigger conditions
					Source: Nokia Siemens Networks, China Mobile

(Replaces S5-101192)

Decision: 		The document was agreed.

S5-101193	R10 CR 32.260 Charging information for Emergency IMS Sessions
					Source: Nokia Siemens Networks

Decision: 		The document was revised to S5-101454.

S5-101454	R10 CR 32.260 Charging information for Emergency IMS Sessions
					Source: Nokia Siemens Networks

(Replaces S5-101193)

Decision: 		The document was revised to S5-101526.

S5-101526	R10 CR 32.260 Charging information for Emergency IMS Sessions
					Source: Nokia Siemens Networks

(Replaces S5-101454)

Decision: 		The document was agreed.

S5-101194	R10 CR 32.298 Charging information for Emergency IMS Sessions
					Source: Nokia Siemens Networks

Decision: 		The document was revised to S5-101457.

S5-101457	R10 CR 32.298 Charging information for Emergency IMS Sessions
					Source: Nokia Siemens Networks

(Replaces S5-101194)

Decision: 		The document was revised to S5-101528.

S5-101528	R10 CR 32.298 Charging information for Emergency IMS Sessions
					Source: Nokia Siemens Networks

(Replaces S5-101457)

Decision: 		The document was agreed.

S5-101210	CR R9 32.240 Inter Operator Identification setting description for Emergency IMS session charging
					Source: Alcatel-Lucent

Decision: 		The document was revised to S5-101458.

S5-101458	CR R9 32.240 Inter Operator Identification setting description for Emergency IMS session charging
					Source: Alcatel-Lucent

(Replaces S5-101210)

Decision: 		The document was agreed.

S5-101211	CR R8 32.240 Alignment for Inter Operator Identification description setting for IMS Centralised service
					Source: Alcatel-Lucent

Decision: 		The document was revised to S5-101459.

S5-101459	CR R8 32.240 Alignment for Inter Operator Identification description setting for IMS Centralised service
					Source: Alcatel-Lucent

(Replaces S5-101211)

Decision: 		The document was agreed.

S5-101212	CR R9 32.240 Alignment for   Inter Operator Identification  description setting for IMS Centralised service
					Source: Alcatel-Lucent

Decision: 		The document was revised to S5-101460.

S5-101460	CR R9 32.240 Alignment for   Inter Operator Identification  description setting for IMS Centralised service
					Source: Alcatel-Lucent

(Replaces S5-101212)

Decision: 		The document was agreed.

S5-101213	CR R8 32.260 Alignment for Inter Operator Identification description setting for IMS Centralised service
					Source: Alcatel-Lucent

Decision: 		The document was revised to S5-101462.

S5-101462	CR R8 32.260 Alignment for Inter Operator Identification description setting for IMS Centralised service
					Source: Alcatel-Lucent

(Replaces S5-101213)

Decision: 		The document was agreed.

S5-101214	CR R9 32.260 Alignment for Inter Operator Identification description setting for IMS Centralised service
					Source: Alcatel-Lucent

Decision: 		The document was revised to S5-101463.

S5-101463	CR R9 32.260 Alignment for Inter Operator Identification description setting for IMS Centralised service
					Source: Alcatel-Lucent

(Replaces S5-101214)

Decision: 		The document was agreed.

S5-101251	R10 CR 32.274 Add Originating Address in 'SMS information used for SMS Charging'
					Source: ZTE Corporation

Decision: 		The document was withdrawn.

S5-101252	R10 CR 32.251 Add Bearer Number field
					Source: ZTE Corporation

Decision: 		The document was noted.

S5-101253	R10 CR 32.298 Add Bearer Number field
					Source: ZTE Corporation

Decision: 		The document was noted.

S5-101254	R10 CR 32.251 Small Corrections in Text of Descriptions
					Source: ZTE Corporation

Decision: 		The document was revised to S5-101474.

S5-101474	R10 CR 32.251 Small Corrections in Text of Descriptions
					Source: ZTE Corporation

(Replaces S5-101254)

Decision: 		The document was agreed.

S5-101296	R9 CR 32.298 Correction on ASN.1 definitions
					Source: Nokia Siemens Networks

Decision: 		The document was agreed.

S5-101373	Rel-9 CR 32.275 Correction of CAT service charging
					Source: China Mobile

Decision: 		The document was withdrawn.

S5-101375	Rel-9 CR 32.275 Correction of CRS service charging
					Source: China Mobile

Decision: 		The document was withdrawn.

S5-101384	R10 CR 32.298 Correction on ASN.1 definitions
					Source: Nokia Siemens Networks

Decision: 		The document was agreed.

S5-101387	Rel-8 CR 32.299 correction of Trigger-Type AVP
					Source: Ericsson

Decision: 		The document was merged in 1468.

S5-101388	Rel-9 CR 32.299 correction of Trigger-Type AVP
					Source: Ericsson

Decision: 		The document was merged in 1469.

S5-101405	R8 CR 32.299 Correction on AVP definitions
					Source: Nokia Siemens Networks

Decision: 		The document was revised to S5-101468.

S5-101468	R8 CR 32.299 Correction on AVP definitions
					Source: Nokia Siemens Networks

(Replaces S5-101405)

Decision: 		The document was agreed.

S5-101406	R9 CR 32 299 Correction on AVP definitions
					Source: Nokia Siemens Networks

Decision: 		The document was revised to S5-101469.

S5-101469	R9 CR 32 299 Correction on AVP definitions
					Source: Nokia Siemens Networks

(Replaces S5-101406)

Decision: 		The document was agreed.

### 7.4	Rel-10 Charging

#### 7.4.1	IWLAN mobility charging (440063)

No input.

#### 7.4.2	Charging for LIPA_SIPTO (460039)

No input.

#### 7.4.3	Charging for IP Flow Mobility and seamless WLAN offload (470021)

S5-101215	Charging for IP Flow Mobility and seamless WLAN offload - discussion on guidelines
					Source: Alcatel-Lucent

Decision: 		The document was noted.

#### 7.4.4	Add solutions for Rc reference point within the Online Charging System (OCS) (470045)

S5-101338	CR 32299 Rel-10 Rc Incorporation
					Source: Huawei

Decision: 		The document was withdrawn.

S5-101339	32299 structure discussion for satisfying Rc
					Source: Huawei

Decision: 		The document was noted.

S5-101356	Create Informative Annex For Rc Operator Guidance
					Source: Openet

Decision: 		The document was withdrawn.

S5-101407	R10 CR 32.296 Ro option for Rc solution
					Source: Nokia Siemens Networks, Deutsche Telekom

Decision: 		The document was withdrawn.

#### 7.4.5	Advice of Charge (AoC) service support enhancements (470047)

S5-101204	CR R10 32280 Add PSTN-ISDN Emulation Support to AoC
					Source: Deutsche Telekom

Decision: 		The document was withdrawn.

S5-101205	CR R10 32280 Correction of AoC UNI Protocol Mapping
					Source: Deutsche Telekom

Decision: 		The document was revised to S5-101496.

S5-101496	CR R10 32280 Correction of AoC UNI Protocol Mapping
					Source: Deutsche Telekom

(Replaces S5-101205)

Decision: 		The document was agreed.

S5-101499	LS to CT1 on Addition of PSTN-ISDN Emulation Support to AoC
					Source: SA5 (Charging)

Decision: 		The document was revised to S5-101529.

S5-101529	LS to CT1 on Addition of PSTN-ISDN Emulation Support to AoC
					Source: SA5 (Charging)

(Replaces S5-101499)

Decision: 		The document was approved.

### 8	Any Other Business

### 9	Closing

The SA5 Chairman thanked the host, the Delegates and the Officials for their hard work and contributions. The meeting was closed.

## Annex A: List of contribution documents

| Document | Title | Source | Decision | Replaces | Replaced by |
| --- | --- | --- | --- | --- | --- |
| S5-101100 | Agenda | WG Chairman | approved | - | - |
| S5-101101 | Report from last SA5 meeting | MCC | revised | - | S5-101440 |
| S5-101102 | Report from last SA meeting | WG Chairman | noted | - | - |
| S5-101103 | OAM Time Plan | WG Chairman | approved | - | - |
| S5-101104 | OAM Detailed Report from LAST Meeting | OAM SWG Chair | approved | - | - |
| S5-101105 | OAM Executive Report from THIS Meeting | OAM SWG Chair | approved | - | - |
| S5-101106 | OAM Detailed Report from THIS Meeting | OAM SWG Chair | [not addressed] | - | - |
| S5-101107 | CH Agenda and Time Plan | CH SWG Chair | approved | - | - |
| S5-101108 | CH List of Documents | CH SWG Chair | withdrawn | - | - |
| S5-101109 | CH Detailed Report from LAST Meeting | CH SWG Chair | approved | - | - |
| S5-101110 | CH Executive Report from THIS Meeting | CH SWG Chair | approved | - | - |
| S5-101111 | CH Detailed Report from THIS Meeting | CH SWG Chair | [not addressed] | - | - |
| S5-101112 | SA5 Meeting Calendar | WG Chairman | noted | - | - |
| S5-101113 | SA5 Working Procedures | WG Chairman | noted | - | - |
| S5-101114 | SA5 Meeting Facility Requirements | WG Chairman | noted | - | - |
| S5-101115 | Draft TS/TR Management Process | WG Vice Chair | noted | - | - |
| S5-101116 | TR 30.818 Project scheduling for SA5 Release 8 | MCC | agreed | - | - |
| S5-101117 | TR 30.819 Project scheduling for SA5 Release 9 | MCC | noted | - | - |
| S5-101118 | TR 30.820 Project scheduling for SA5 Release 10 | MCC | noted | - | - |
| S5-101119 | SA5 3GPP Work Plan | MCC | noted | - | - |
| S5-101120 | Deliverables due for the NEXT SA Plenary | MCC | noted | - | - |
| S5-101121 | Agenda OAM&P Maintenance and Rel-10 small Enhancements | OAM SWG Chair | approved | - | - |
| S5-101122 | Agenda Enhancement of E-UTRAN Performance Measurements (430041) | Rapporteur | approved | - | - |
| S5-101123 | Minutes Enhancement of E-UTRAN Performance Measurements (430041) | Rapporteur | approved | - | - |
| S5-101124 | Agenda SON Self-Optimization management (390007) | Rapporteur | approved | - | - |
| S5-101125 | Minutes SON Self-Optimization management (390007) | Rapporteur | approved | - | - |
| S5-101126 | Agenda leaders meeting | WG Chairman | approved | - | - |
| S5-101127 | Minutes leaders meeting | WG Chairman | approved | - | - |
| S5-101128 | Report of April 27-28-29 e-meeting on OAM&P CRs | OAM SWG Chair | approved | - | - |
| S5-101129 | Outputs of SA5 adhoc meeting on NGMN requirements May 6-7 2010 | WG Chairman | approved | - | - |
| S5-101130 | Agenda UID_440067 Automatic Radio Network Configuration Data Preparation | Rapporteur | noted | - | - |
| S5-101131 | Minutes UID_440067 Automatic Radio Network Configuration Data Preparation | Rapporteur | approved | - | - |
| S5-101132 | Agenda UID_440058 Subscription Management (SuM) evolution | Rapporteur | approved | - | - |
| S5-101133 | Minutes UID_440058 Subscription Management (SuM) evolution | Rapporteur | approved | - | - |
| S5-101134 | Agenda UDC Framework for Model Handling and Management (440062) | Rapporteur | approved | - | - |
| S5-101135 | Minutes UDC Framework for Model Handling and Management (440062) | Rapporteur | approved | - | - |
| S5-101136 | Agenda OAM&P for LIPA_SIPTO (450040) | Rapporteur | approved | - | - |
| S5-101137 | Minutes OAM&P for LIPA_SIPTO (450040) | Rapporteur | approved | - | - |
| S5-101138 | Agenda Common RAT Network Resource Model (460033) | Rapporteur | approved | - | - |
| S5-101139 | Minutes Common RAT Network Resource Model (460033) | Rapporteur | approved | - | - |
| S5-101140 | Agenda IRP Solution Set Specification Organization Improvements (470035) | Rapporteur | approved | - | - |
| S5-101141 | Minutes IRP Solution Set Specification Organization Improvements (470035) | Rapporteur | approved | - | - |
| S5-101142 | Agenda Service Oriented Architecture (SOA) for IRP continuation (470036) | Rapporteur | approved | - | - |
| S5-101143 | Minutes Service Oriented Architecture (SOA) for IRP continuation (470036) | Rapporteur | approved | - | - |
| S5-101144 | Agenda Key Performance Indicators (KPIs) for IMS (470040) | Rapporteur | approved | - | - |
| S5-101145 | Minutes Key Performance Indicators (KPIs) for IMS (470040) | Rapporteur | approved | - | - |
| S5-101146 | Agenda Key Performance Indicators (KPIs) for EPC (470041) | Rapporteur | approved | - | - |
| S5-101147 | Minutes Key Performance Indicators (KPIs) for EPC (470041) | Rapporteur | approved | - | - |
| S5-101148 | Agenda Management of UE based network performance measurements (470042) | Rapporteur | approved | - | - |
| S5-101149 | Minutes Management of UE based network performance measurements (470042) | Rapporteur | approved | - | - |
| S5-101150 | Agenda 3G HNB and LTE HeNB Subsystem performance measurements (470043) | Rapporteur | approved | - | - |
| S5-101151 | Minutes 3G HNB and LTE HeNB Subsystem performance measurements (470043) | Rapporteur | approved | - | - |
| S5-101152 | Agenda SON Self-optimization management continuation (460035) | Rapporteur | approved | - | - |
| S5-101153 | Minutes SON Self-optimization management continuation (460035) | Rapporteur | approved | - | - |
| S5-101154 | Agenda SON Self-healing management (460036) | Rapporteur | approved | - | - |
| S5-101155 | Minutes SON Self-healing management (460036) | Rapporteur | approved | - | - |
| S5-101156 | Agenda OAM aspects of Energy Saving in Radio Networks (470037) | Rapporteur | approved | - | - |
| S5-101157 | Minutes OAM aspects of Energy Saving in Radio Networks (470037) | Rapporteur | approved | - | - |
| S5-101158 | Agenda OAM&P 10 Subscription Management (SuM) evolution (470038) | Rapporteur | approved | - | - |
| S5-101159 | Minutes OAM&P 10 Subscription Management (SuM) evolution (470038) | Rapporteur | approved | - | - |
| S5-101160 | Agenda Study on Alignment of 3GPP Generic NRM IRP and TMF Shared Information Data (SID) model (460037) | Rapporteur | withdrawn | - | - |
| S5-101161 | Minutes Study on Alignment of 3GPP Generic NRM IRP and TMF Shared Information Data (SID) model (460037) | Rapporteur | approved | - | - |
| S5-101162 | Agenda Study on Harmonization of 3GPP Alarm IRP and TMF Interface Program (TIP) Fault Management (460038) | Rapporteur | withdrawn | - | - |
| S5-101163 | Minutes Study on Harmonization of 3GPP Alarm IRP and TMF Interface Program (TIP) Fault Management (460038) | Rapporteur | withdrawn | - | - |
| S5-101164 | Agenda Study on version handling (470050) | Rapporteur | approved | - | - |
| S5-101165 | Minutes Study on version handling (470050) | Rapporteur | approved | - | - |
| S5-101166 | LS on H(e)NB distress and remediation | S3-092214 | postponed for next meeting | - | - |
| S5-101167 | Reply LS on Charging from E-CSCF | S1-100456 | noted | - | - |
| S5-101168 | LS on PLMN coding in trace IEs | R3-101325 | replied to | - | - |
| S5-101169 | Response LS on the support for load-related cause value in RRC Connection Reject message | R2-101867 | noted | - | - |
| S5-101170 | Reply LS on Optimized load balancing within EPC | S2-101633 | noted | - | - |
| S5-101171 | Sharing draft Recommendations ITU-T Y.2233 Rev.1 and Y.2111 Rev.1Amd | COM13-LS092R1 | replied to | - | - |
| S5-101172 | Response to 3GPP SA5 liaison to Broadband Forum March 2010 meeting, re. | bbf2010.317.01 | ostponed to next meeting | - | - |
| S5-101173 | Resolution on the request to deprecate LIPA object in TR-196 data model | bbf2010.318.02 | replied to | - | - |
| S5-101174 | NGMN TOP10 Requirements | WG Chairman | noted | - | - |
| S5-101175 | 3GPP documents from NGMN Operation Workshop in Bonn March 29-30 2010 | WG Chairman | noted | - | - |
| S5-101176 | CR R10 32.153 New rule for namespaces in SOAP specifications | Ericsson | agreed | - | - |
| S5-101177 | R10 TS 32.626 Generic NRM IRP SS | Nokia Siemens Networks | revised | - | S5-101477 |
| S5-101178 | R10 TS 32.646 UTRAN NRM IRP SS | Nokia Siemens Networks | revised | - | S5-101478 |
| S5-101179 | R10 TS 32.656 GERAN NRM IRP SS | Nokia Siemens Networks | revised | - | S5-101479 |
| S5-101180 | R10 TS 32.766 E-UTRAN NRM IRP SS | Nokia Siemens Networks | revised | - | S5-101480 |
| S5-101181 | R10 TS 32.306 Notification IRP SS | Nokia Siemens Networks | revised | - | S5-101481 |
| S5-101182 | Presentation sheet for SA InformationApproval of R10 TS 32.626 Generic NRM IRP SS | Nokia Siemens Networks | agreed | - | - |
| S5-101183 | Presentation sheet for SA InformationApproval of R10 TS 32.646 UTRAN NRM IRP SS | Nokia Siemens Networks | agreed | - | - |
| S5-101184 | Presentation sheet for SA InformationApproval of R10 TS 32.656 GERAN NRM IRP SS | Nokia Siemens Networks | agreed | - | - |
| S5-101185 | Presentation sheet for SA InformationApproval of R10 TS 32.766 E-UTRAN NRM IRP SS | Nokia Siemens Networks | agreed | - | - |
| S5-101186 | Presentation sheet for SA InformationApproval of R10 TS 32.306 Notification IRP SS | Nokia Siemens Networks | agreed | - | - |
| S5-101187 | Work-plan for SS Merger - SA5#71 Updates | Nokia Siemens Networks | agreed | - | - |
| S5-101188 | R9 CR 32.260 Charging information for Emergency IMS Sessions | Nokia Siemens Networks | revised | - | S5-101453 |
| S5-101189 | R9 CR 32.298 Charging information for Emergency IMS Sessions | Nokia Siemens Networks | revised | - | S5-101456 |
| S5-101191 | R8 CR 32 260 Correction of trigger conditions | Nokia Siemens Networks, China Mobile | revised | - | S5-101447 |
| S5-101192 | R9 CR 32 260 Correction of trigger conditions | Nokia Siemens Networks, China Mobile | revised | - | S5-101448 |
| S5-101193 | R10 CR 32.260 Charging information for Emergency IMS Sessions | Nokia Siemens Networks | revised | - | S5-101454 |
| S5-101194 | R10 CR 32.298 Charging information for Emergency IMS Sessions | Nokia Siemens Networks | revised | - | S5-101457 |
| S5-101195 | Alignment of XML with TS 32.502 for ARCF | Nokia Siemens Networks | revised | - | S5-101445 |
| S5-101196 | LS on UE selection for MDT | R2-102666 | replied to | - | - |
| S5-101197 | LS on PDCP throughput measurements | R2-102655 | noted | - | - |
| S5-101198 | Alignment of SOAP SS with TS 32.502 for ARCF | Nokia Siemens Networks | revised | - | S5-101446 |
| S5-101199 | 32.152 R10 Introduction of {xor} | Ericsson | revised | - | S5-101432 |
| S5-101200 | Version handling TR skeleton | Ericsson | agreed | - | - |
| S5-101201 | Version handling TR initial draft | Ericsson | approved | - | - |
| S5-101202 | 32.425 changes to E-RAB release measurement addition | Alcatel-Lucent | noted | - | - |
| S5-101203 | Inventory NRM Comparison | Nokia Siemens Networks | approved | - | - |
| S5-101204 | CR R10 32280 Add PSTN-ISDN Emulation Support to AoC | Deutsche Telekom | withdrawn | - | - |
| S5-101205 | CR R10 32280 Correction of AoC UNI Protocol Mapping | Deutsche Telekom | revised | - | S5-101496 |
| S5-101206 | Patent application potentially pertaining OCS-PCEF-PCRF relation | Amdocs | noted | - | - |
| S5-101207 | Requirements TS skeleton for Management of UE based Measurements for MDT | Ericsson, Huawei, Nokia Siemens Networks | approved with modification | - | - |
| S5-101208 | pCR to Requirements TS for Management of UE based Measurements for MDT | Ericsson, Huawei, Nokia Siemens Networks | revised | - | S5-101513 |
| S5-101209 | Discussion of LIPA and SIPTO and impacts on OAM&P | Alcatel-Lucent | noted | - | - |
| S5-101210 | CR R9 32.240 Inter Operator Identification setting description for Emergency IMS session charging | Alcatel-Lucent | revised | - | S5-101458 |
| S5-101211 | CR R8 32.240 Alignement for Inter Operator Identification┬Ø description setting for IMS Centralised service | Alcatel-Lucent | revised | - | S5-101459 |
| S5-101212 | CR R9 32.240 Alignement for Inter Operator Identification description setting for IMS Centralised service | Alcatel-Lucent | revised | - | S5-101460 |
| S5-101213 | CR R8 32.260 Alignement for Inter Operator Identification description setting for IMS Centralised service | Alcatel-Lucent | revised | - | S5-101462 |
| S5-101214 | CR R9 32.260 Alignement for Inter Operator Identification description setting for IMS Centralised service | Alcatel-Lucent | revised | - | S5-101463 |
| S5-101215 | Charging for IP Flow Mobility and seamless WLAN offload - discussion on guidelines | Alcatel-Lucent | noted | - | - |
| S5-101216 | E TD Objectives of Self optimization coordination | Ericsson | noted | - | - |
| S5-101217 | E TD Clarification of use of DN in Type 1 HNB HeNB mgmt | Ericsson | endorsed | - | - |
| S5-101218 | E TD UML modelling for 32.502 ARCF handling | Ericsson | revised | - | S5-101554 |
| S5-101219 | Resubmission of S5e100037 CR R10 Measurement related to common LAs to support faster CS fallback in EPS | Motorola, Vodafone | withdrawn | - | - |
| S5-101220 | CR R9 32.150 clarification on the meaning of imported entities | Motorola | revised | - | S5-101422 |
| S5-101221 | CR R9 32.151 clarification on the meaning of imported entities | Motorola | revised | - | S5-101423 |
| S5-101222 | CR R9 Clarification of causes in HO measurements | Motorola, NSN | revised | - | S5-101510 |
| S5-101223 | CR R10 32.762 Addition of eNBId and adjustment of cellIdentity | Motorola | revised | - | S5-101435 |
| S5-101224 | CR R10 32.763 Addition of eNBId and adjustment of cellIdentity | Motorola | revised | - | S5-101436 |
| S5-101225 | CR R10 32.765 Addition of eNBId and adjustment of cellIdentity | Motorola | revised | - | S5-101437 |
| S5-101226 | LS reply to RAN3 on PLMN coding in trace IEs | Motorola | revised | - | S5-101420 |
| S5-101227 | Pseudo CR R10 Business requirements for OAM aspects of UE measurements collection | Motorola, Vodafone | noted | - | - |
| S5-101228 | Report of March 16 Joint Conference between SA2/SA5 on ePCC | Rapporteur | approved | - | - |
| S5-101229 | CR R10 32.502 Correction of errors in references and section referencing | ETRI | revised | - | S5-101433 |
| S5-101230 | [Discussion Paper] new fetch capabilities based on aggregation or association relation | Ericsson | noted | - | - |
| S5-101231 | [Discussion paper] Clarifying the role of 3GPP SuM in the eTOM | Ericsson | noted | - | - |
| S5-101232 | SuM Rel-10 CR 32172 Introducing guideline for applied model extension | Ericsson | rejected | - | - |
| S5-101233 | SuM Rel-10 CR 32175 Introducing guideline for applied model extension | Ericsson | rejected | - | - |
| S5-101234 | Need for further study on threshold correlation | New Postcom, China Telecom | revised | - | S5-101441 |
| S5-101235 | CR 32.762 Rel-10 Remove superflous attribute farEndNeIpAddr | Ericsson | agreed | - | - |
| S5-101236 | pCR to 32181 - input on UDC Information models | Nokia Siemens Networks, Deutsche Telekom, Ericsson | approved | - | - |
| S5-101237 | pCR to 32181 - relation of UDC and SUM | Nokia Siemens Networks, Deutsche Telekom | approved | - | - |
| S5-101239 | CR R10 32.632 addition of MscPool informaiton object class | China Mobile | noted | - | - |
| S5-101240 | CR R10 32.633 addition of SgsnPool informaiton object class | China Mobile | noted | - | - |
| S5-101241 | CR R10 32.635 addition of SgsnPool informaiton object class | China Mobile | noted | - | - |
| S5-101242 | CR R10 32.632 addition of SgsnPool informaiton object class | China Mobile | noted | - | - |
| S5-101243 | CR R10 32.633 addition of MscPool informaiton object class | China Mobile | noted | - | - |
| S5-101244 | CR R10 32.635 addition of MscPool informaiton object class | China Mobile | noted | - | - |
| S5-101245 | CR R10 32.406 Correct reference of measurements cause | China Mobile | revised | - | S5-101434 |
| S5-101246 | draft 32.cde KPI for EPC | China Mobile | revised | - | S5-101556 |
| S5-101247 | pCR EPS attach related KPI definition proposal | China Mobile | noted | - | - |
| S5-101248 | pCR S1-U interface related KPI definition proposal | China Mobile | noted | - | - |
| S5-101249 | draft 32.cde KPI for IMS | China Mobile | revised | - | S5-101555 |
| S5-101250 | pCR Initial Registration Success Rate of S-CSCF definition proposal | China Mobile | revised | - | S5-101519 |
| S5-101251 | R10 CR 32.274 Add Originating Address in 'SMS information used for SMS Charging' | ZTE Corporation | withdrawn | - | - |
| S5-101252 | R10 CR 32.251 Add Bearer Number field | ZTE Corporation | noted | - | - |
| S5-101253 | R10 CR 32.298 Add Bearer Number field | ZTE Corporation | noted | - | - |
| S5-101254 | R10 CR 32.251 Small Corrections in Text of Descriptions | ZTE Corporation | revised | - | S5-101474 |
| S5-101255 | UE Selection aspects for MDT | Nokia Siemens Networks | postponed to next meeting | - | - |
| S5-101256 | DRAFT LS proposal to RAN on UE selection for MDT | Nokia Siemens Networks | noted | - | - |
| S5-101257 | Introduction to ARCF related CR to 32.503 | Nokia Siemens Networks | noted | - | - |
| S5-101258 | Alignment of CORBA SS with 32.502 for ARCF | Nokia Siemens Networks | revised | - | S5-101443 |
| S5-101259 | Introduction to ARCF related CR to 32.505 | Nokia Siemens Networks | noted | - | - |
| S5-101260 | Introduction to ARCF related CR to 32.507 | Nokia Siemens Networks | noted | - | - |
| S5-101261 | Proposal for a new clause in 32.522 on optimization coordination | Nokia Siemens Networks | approved | - | - |
| S5-101262 | Introduction to NRM for Cell Outage Compensation | Nokia Siemens Networks | noted | - | - |
| S5-101263 | CR to 32.522: NRM for Cell Outage Compensation | Nokia Siemens Networks | noted | - | - |
| S5-101264 | Skeleton for 32.es1 | Nokia Siemens Networks | approved | - | - |
| S5-101265 | Requirements for 32.es1 | Nokia Siemens Networks | revised | - | S5-101501 |
| S5-101266 | Use case descriptions for 32.es1 | Nokia Siemens Networks | approved with modifications | - | - |
| S5-101267 | pCR on 32.181, UDC Framework - Subscription and Notification Related Data | Huawei, Deutsche Telekom, China Mobile | revised | - | S5-101467 |
| S5-101268 | IMPI registered state on CSCF | Orange, China Mobile | noted | - | - |
| S5-101269 | IMPU registered state on CSCF | Orange, China Mobile | noted | - | - |
| S5-101270 | Accumulated Sessions duration at CSCF | Orange, China Mobile | noted | - | - |
| S5-101271 | pCR on 32.181, UDC Framework - Information and Data Model Figure Changes | Alcatel-Lucent, Deutsche Telekom, Nokia Siemens Networks, Ericsson, Huawei | approved | - | - |
| S5-101272 | Cell Reserved For Operator Use-Requirement | Orange, AT&T, Alcatel-Lucent | revised | - | S5-101438 |
| S5-101273 | Cell Reserved For Operator Use - Information Service | Orange, Alcatel-Lucent | revised | - | S5-101439 |
| S5-101274 | Small corrections to Bulk CM IRP XML SS | Orange | revised | - | S5-101424 |
| S5-101275 | Use case and requirements for management of UE based network performance measurements | Telecom Italia, Vodafone, AT&T | revised | - | S5-101512 |
| S5-101276 | R10 TS 32.111-6 Alarm IRP SS | Ericsson | revised | - | S5-101482 |
| S5-101277 | R10 TS 32.606 Basic CM IRP SS | Ericsson | revised | - | S5-101483 |
| S5-101278 | Presentation sheet for R10 TS 32.111-6 Alarm IRP SS | Ericsson | agreed | - | - |
| S5-101279 | Presentation sheet for R10 TS 32.606 Basic CM IRP SS | Ericsson | agreed | - | - |
| S5-101282 | R10 Presentation of 32.746 | Ericsson | agreed | - | - |
| S5-101283 | pCR on 32.181, Chapter 8 Consolidated data model management | Deutsche Telekom, Nokia Siemens Networks | revised | - | S5-101466 |
| S5-101284 | R10 Draft TS 32.746 STN NRM IRP SS | Ericsson | revised | - | S5-101486 |
| S5-101285 | R10 Presentation of 32.716 | Ericsson | agreed | - | - |
| S5-101286 | R10 Draft TS 32.716 TN NRM IRP SS | Ericsson | revised | - | S5-101487 |
| S5-101287 | R10 Presentation of 32.176 | Ericsson | agreed | - | - |
| S5-101288 | R10 Draft TS 32.176 SuM NRM IRP SS | Ericsson | revised | - | S5-101488 |
| S5-101289 | R10 Presentation of 32.776 | Ericsson | agreed | - | - |
| S5-101290 | R10 Draft TS 32.776 HNS NRM IRP SS | Ericsson | revised | - | S5-101489 |
| S5-101291 | R10 Presentation of 32.786 | Ericsson | agreed | - | - |
| S5-101292 | R10 Draft TS 32.786 HeNS NRM IRP SS | Ericsson | revised | - | S5-101490 |
| S5-101293 | R8 32.425 Exclude HO case from E-RAB release | Ericsson | noted | - | - |
| S5-101294 | R9 32.425 Exclude HO case from E-RAB release | Ericsson | noted | - | - |
| S5-101295 | R10 32.425 Exclude HO case from E-RAB release | Ericsson | noted | - | - |
| S5-101296 | R9 CR 32.298 Correction on ASN.1 definitions | Nokia Siemens Networks | agreed | - | - |
| S5-101299 | CR R10 32.827 Removal of unused references and addition of missing usecase | ETRI | agreed | - | - |
| S5-101300 | Rel-10 CR 32.425 Editorial changes to reference part | Huawei | agreed | - | - |
| S5-101301 | Rel-10 CR 32.375 No Operation Mapping in XML for file integrity solution | Huawei | noted | - | - |
| S5-101302 | Rel-9 CR 32.425 Introduction of RRC state transition measurements for MRO | Huawei | withdrawn | - | - |
| S5-101303 | 32.523 SON Policy NRM IRP CORBA Solution Set skeleton | Huawei | agreed | - | - |
| S5-101304 | 32.523 SON Policy NRM IRP CORBA Solution Set Rapporteur proposal | Huawei | agreed | - | - |
| S5-101305 | 32.523 presentation sheet | Huawei | agreed | - | - |
| S5-101306 | 32.525 SON Policy NRM IRP XML Solution Set skeleton | Huawei | agreed | - | - |
| S5-101307 | 32.525 SON Policy NRM IRP XML Rapporteur proposal | Huawei | agreed | - | - |
| S5-101308 | 32.525 presentation sheet | Huawei | agreed | - | - |
| S5-101309 | Draft TS 32.316 Generic IRP SS | Huawei | revised | - | S5-101494 |
| S5-101310 | Draft TS 32.636 Core network resources IRP SS | Huawei | revised | - | S5-101491 |
| S5-101311 | Draft TS 32.696 IM NRM IRP SS | Huawei | revised | - | S5-101492 |
| S5-101312 | Draft TS 32.756 EPC NRM IRP SS | Huawei | revised | - | S5-101493 |
| S5-101313 | Discussion paper for control plane UE measurements management | Huawei | postponed to next meeting | - | - |
| S5-101314 | Discussion paper on extending management based trace for area based UE measurements management | Huawei | postponed to next meeting | - | - |
| S5-101315 | pCR clarifications and enhancements for COC | Huawei | noted | - | - |
| S5-101317 | Add eNB overlaid energy saving use case | Huawei | approved | - | - |
| S5-101318 | Add energy saving policy management requirements | Huawei | revised | - | S5-101500 |
| S5-101319 | Add ES and cell outage coordination requirement | Huawei | noted | - | - |
| S5-101320 | Add cell energy saving management requirements | Huawei | noted | - | - |
| S5-101321 | Add new ESM requirements | ZTE | noted | - | - |
| S5-101322 | Add conflict related use case and requirements | ZTE | noted | - | - |
| S5-101323 | pCR 32.541 Cleanup and english improvement | ZTE | revised | - | S5-101461 |
| S5-101324 | pCR 32.541 Add description of logical function blocks | ZTE | revised | - | S5-101464 |
| S5-101325 | pCR 32.542 Add NRM IOCs sections | ZTE | noted | - | - |
| S5-101326 | pCR 32.542 Add description of Self-healing Functions | ZTE | noted | - | - |
| S5-101327 | CR R10 32532 modify the input paramers of opration Interface | ZTE | noted | - | - |
| S5-101328 | CR R10 32533 Correct input paramers of opration Interface | ZTE | noted | - | - |
| S5-101329 | Tdoc_Modify the input parameter of operation named as getSubscriptionIds | ZTE | withdrawn | - | - |
| S5-101330 | CR 32.302 Modify the input parameter of operation named as getSubsriptionIds | ZTE | withdrawn | - | - |
| S5-101331 | CR 32.303 Modify the input parameter of operation named as getSubscriptionIds | ZTE | withdrawn | - | - |
| S5-101332 | CR 32.307 Modify the input parameter of operation named as getSubscriptionIds | ZTE | withdrawn | - | - |
| S5-101333 | pCR 32.541 Add new self-healing use case of signalling link fault | ZTE | withdrawn | - | - |
| S5-101334 | pCR 32.541 update the description of Recovery actions | ZTE | revised | - | S5-101465 |
| S5-101335 | LS to SA5 on Relay Node Security | S3-100605 | replied to | - | - |
| S5-101336 | Discussion on inventory management in 3GPP and MTOSI | Alcatel-Lucent | approved | - | - |
| S5-101337 | Address error conditions for deactivating trace | Alcatel-Lucent | revised | - | S5-101425 |
| S5-101338 | CR 32299 Rel-10 Rc Incorportation | Huawei | withdrawn | - | - |
| S5-101339 | 32299 structure discussion for statisfying Rc | Huawei | noted | - | - |
| S5-101340 | Remove cellType | Ericsson | noted | - | - |
| S5-101341 | CR 32.762 Rel-8 Remove cellType | Ericsson | noted | - | - |
| S5-101342 | CR 32.762 Rel-9 Remove cellType | Ericsson | noted | - | - |
| S5-101343 | CR 32.762 Rel-10 Remove cellType | Ericsson | noted | - | - |
| S5-101345 | CR 32172 Modifications to CS and GPRS Service Parameters and Modeling | Nokia Siemens Networks | noted | - | - |
| S5-101346 | Adding ESM concepts to ESM stage 1 TS | NEC, NSN, Huawei | approved | - | - |
| S5-101347 | Definition of SON architectures | Orange, Telecom Italia, Vodafone, Deutsche Telekom | noted | - | - |
| S5-101348 | Adding high-level description of the capacity-limited network use case to ESM stage 1 TS | NEC | revised | - | S5-101495 |
| S5-101349 | CR R10 32.409 Add charging related measurements | ZTE | withdrawn | - | - |
| S5-101350 | CR R10 32.409 Add emergency session related measurements | ZTE | revised | - | S5-101531 |
| S5-101351 | CR R10 32.409 Add the measurement of successful session establishment mean time | ZTE | revised | - | S5-101532 |
| S5-101352 | CR R10 32.632 Add attributes MaxThroughput and MaxPdpContextNum to GgsnFunction | ZTE,China Mobile | noted | - | - |
| S5-101353 | CR R10 32.633 Add attributes MaxThroughput and MaxPdpContextNum to GgsnFunction | ZTE,China Mobile | noted | - | - |
| S5-101354 | CR R10 32.635 Add attributes MaxThroughput and MaxPdpContextNum to GgsnFunctio | ZTE,China Mobile | noted | - | - |
| S5-101355 | CR R10 32.409 Add the measurement of number of 200 OK (Successful) messages for the roamers | ZTE | agreed | - | - |
| S5-101356 | Create Informative Annex For Rc Operator Guidance | Openet | withdrawn | - | - |
| S5-101357 | CR R10 32.426 Add successful case of subscriber management related performance measurements | ZTE | withdrawn | - | - |
| S5-101358 | Add new requirement for Generic RAN NRM Requirement | ZTE | revised | - | S5-101471 |
| S5-101359 | CR R10 32.782 Remove the superfluous relationship of EP_RP_EPS | ZTE | agreed | - | - |
| S5-101360 | Submit S5-101065r3 CR R9 32.762 Add attribute MBSFNAreaList | ZTE | revised | - | S5-101426 |
| S5-101361 | Submit S5-101066r3 CR R9 32.763 Add attribute MBSFNAreaList | ZTE | revised | - | S5-101427 |
| S5-101362 | Submit S5-101067r3 CR R9 32.765 Add attribute MBSFNAreaList | ZTE | revised | - | S5-101428 |
| S5-101363 | Submit S5-101072 CR R9 32.752 Add IOC MBMSGWFunction | ZTE | revised | - | S5-101429 |
| S5-101364 | Submit S5-101073 CR R9 32.753 Add IOC MBMSGWFunction | ZTE | revised | - | S5-101430 |
| S5-101365 | Submit S5-101074 CR R9 32.755 Add IOC MBMSGWFunction | ZTE | revised | - | S5-101431 |
| S5-101366 | pCR 32.542 Add Self Recovery of NE software NRMs | ZTE | noted | - | - |
| S5-101367 | R10 CR 32.421 Add new use case random check | ZTE | withdrawn | - | - |
| S5-101368 | R10 CR 32.422 enhancement of EPC activation mechanism to support random check | ZTE | withdrawn | - | - |
| S5-101369 | Investigation on Shadow TS and Super CR Handling Process in SA1/SA2/SA3 | China Mobile | approved | - | - |
| S5-101370 | Add CSG related performance measurements related to HNS | China Mobile | noted | - | - |
| S5-101371 | Add faulty transport blocks related performance measurements | China Mobile | noted | - | - |
| S5-101372 | Add RAB and RRC related performance measurements | China Mobile | noted | - | - |
| S5-101373 | Rel-9 CR 32.275 Correction of CAT service charging | China Mobile | withdrawn | - | - |
| S5-101374 | Reply LS on Update on status of Service User Profile Management | Alcatel-Lucent | revised | - | S5-101455 |
| S5-101375 | Rel-9 CR 32.275 Correction of CRS service charging | China Mobile | withdrawn | - | - |
| S5-101376 | Correcting and extending Packet Access service parameters and modeling | Alcatel-Lucent | revised | - | S5-101451 |
| S5-101377 | Aligning with the IS ÔÇô Modifications to Packet Access Service Parameters and Modeling | Alcatel-Lucent | revised | - | S5-101452 |
| S5-101379 | Requirements for management of UE based performance measurements for MDT | Qualcomm CDMA Technologies | noted | - | - |
| S5-101380 | Draft LS proposal to CT4 on UDC Provisioning FrontEnd | Nokia Siemens Networks | rejected | - | - |
| S5-101381 | Proposal for LS to RAN3 on Configuration of Parameter Ranges for MRO | Qualcomm CDMA Technologies | revised | - | S5-101476 |
| S5-101382 | CR 32.522 Rel-10 Add RACH Optimization | Ericsson | noted | - | - |
| S5-101384 | R10 CR 32.298 Correction on ASN.1 definitions | Nokia Siemens Networks | agreed | - | - |
| S5-101385 | Add energy savings requirements | Alcatel-Lucent | revised | - | S5-101520 |
| S5-101386 | Shadow TS Management | WG Chairman | approved | - | - |
| S5-101387 | Rel-8 CR 32.299 correction of Trigger-Type AVP | Ericsson | merged in 1468 | - | - |
| S5-101388 | Rel-9 CR 32.299 correction of Trigger-Type AVP | Ericsson | merged in 1469 | - | - |
| S5-101389 | 32.600 Removal of 3G/UMTS restriction and cleanup of definitions | Ericsson | agreed | - | - |
| S5-101390 | 32.150 Move common definitions from 32.600 and clarify SS definition | Ericsson | agreed | - | - |
| S5-101391 | Requirements for Generic RAN NRM | Ericsson | revised | - | S5-101471 |
| S5-101392 | Introductory information for Generic RAN NRM IS | Ericsson | agreed | - | - |
| S5-101393 | R8 CR 32.450 Add formulas for IP Throughput KPI | Ericsson | withdrawn | - | - |
| S5-101394 | R9 CR 32.450 Add formulas for IP Throughput KPI | Ericsson | revised | - | S5-101534 |
| S5-101395 | R8 CR 32.425 Add IP Throughput measurements | Ericsson | withdrawn | - | - |
| S5-101396 | R9 CR 32.425 Add IP Throughput measurements | Ericsson | revised | - | S5-101535 |
| S5-101397 | R10 CR 32.425 Add IP Throughput measurements | Ericsson | revised | - | S5-101536 |
| S5-101398 | Missing Requirement for an operator's defined time period at the HNB to deactivate the air-interface in case of lost connection between HNB and the rest of the operator network | Nokia Siemens Networks | revised | - | S5-101537 |
| S5-101399 | Missing Requirement for an operator's defined time period at the HeNB to deactivate the air-interface in case of lost connection between HeNB and the rest of the operator network | Nokia Siemens Networks | revised | - | S5-101538 |
| S5-101400 | WID IRP Overview, Profiles, Usage Guide | Nokia Siemens Networks | revised | - | S5-101421 |
| S5-101401 | Discovery Use Cases | Nokia Siemens Networks | noted | - | - |
| S5-101402 | Draft LS Reply to RAN2 on UE selection for MDT | Huawei | noted | - | - |
| S5-101403 | CR R9 Measurement related to common LAs to support faster CS fallback in EPS | Motorola, Vodafone | revised | - | S5-101504 |
| S5-101404 | CR R10 Measurement related to common LAs to support faster CS fallback in EPS | Motorola, Vodafone | revised | - | S5-101505 |
| S5-101405 | R8 CR 32.299 Correction on AVP definitions | Nokia Siemens Networks | revised | - | S5-101468 |
| S5-101406 | R9 CR 32 299 Correction on AVP definitions | Nokia Siemens Networks | revised | - | S5-101469 |
| S5-101407 | R10 CR 32.296 Ro option for Rc solution | Nokia Siemens Networks, Deutsche Telekom | withdrawn | - | - |
| S5-101409 | Solution proposal for distress and remediation (Re-submission of S5-100604) | Nokia Siemens Networks | sent for email discussion | - | - |
| S5-101410 | HNB and HeNB Performance Management Counters | Femto Forum | noted | - | - |
| S5-101411 | Add energy saving management requirements regarding energy consumption | Vodafone | approved with modifications | - | - |
| S5-101412 | HNB Performance Measurement counters | Vodafone, Alcatel-Lucent | sent for email approval | - | - |
| S5-101413 | Presentation sheet for TS 32.316 | Huawei | revised | - | S5-101515 |
| S5-101414 | Presentation sheet for TS 32.636 | Huawei | revised | - | S5-101516 |
| S5-101415 | Presentation sheet for TS 32.696 | Huawei | revised | - | S5-101517 |
| S5-101416 | Presentation sheet for TS 32.756 | Huawei | revised | - | S5-101518 |
| S5-101417 | Report of methodology alignment meetings with ITU-T SG2 | WG Vice-Chairman | noted | - | - |
| S5-101418 | Reply to: LS to SA5 on Relay Node Security | current meeting | approved | - | - |
| S5-101419 | Reply to: Response to 3GPP SA5 liaison to Broadband Forum March 2010 meeting, re. | current meeting | revised | - | S5-101561 |
| S5-101420 | LS reply to RAN3 on PLMN coding in trace IEs | Motorola | revised | S5-101226 | S5-101565 |
| S5-101421 | WID IRP Overview, Profiles, Usage Guide | Nokia Siemens Networks | agreed | S5-101400 | - |
| S5-101422 | CR R9 32.150 clarification on the meaning of imported entities | Motorola, ZTE | revised | S5-101220 | S5-101541 |
| S5-101423 | CR R9 32.151 clarification on the meaning of imported entities | Motorola, ZTE | endorsed | S5-101221 | - |
| S5-101424 | Small corrections to Bulk CM IRP XML SS | Orange | revised | S5-101274 | S5-101569 |
| S5-101425 | Address error conditions for deactivating trace | Alcatel-Lucent | withdrawn | S5-101337 | - |
| S5-101426 | Submit S5-101065r3 CR R9 32.762 Add attribute MBSFNAreaList | ZTE | endorsed | S5-101360 | - |
| S5-101427 | Submit S5-101066r3 CR R10 32.763 Add attribute MBSFNAreaList | ZTE | withdrawn | S5-101361 | - |
| S5-101428 | Submit S5-101067r3 CR R10 32.765 Add attribute MBSFNAreaList | ZTE | withdrawn | S5-101362 | - |
| S5-101429 | Submit S5-101072 CR R10 32.752 Add IOC MBMSGWFunction | ZTE | revised | S5-101363 | S5-101547 |
| S5-101430 | Submit S5-101073 CR R10 32.753 Add IOC MBMSGWFunction | ZTE | withdrawn | S5-101364 | - |
| S5-101431 | Submit S5-101074 CR R10 32.755 Add IOC MBMSGWFunction | ZTE | withdrawn | S5-101365 | - |
| S5-101432 | 32.152 R10 Introduction of {xor} | Ericsson | agreed | S5-101199 | - |
| S5-101433 | CR R10 32.502 Correction of errors in references and section referencing | ETRI | agreed | S5-101229 | - |
| S5-101434 | CR R10 32.406 Correct reference of measurements cause | China Mobile | revised | S5-101245 | S5-101542 |
| S5-101435 | CR R10 32.762 Addition of eNBId and adjustment of cellIdentity | Motorola | endorsed | S5-101223 | - |
| S5-101436 | CR R10 32.763 Addition of eNBId and adjustment of cellIdentity | Motorola | withdrawn | S5-101224 | - |
| S5-101437 | CR R10 32.765 Addition of eNBId and adjustment of cellIdentity | Motorola | withdrawn | S5-101225 | - |
| S5-101438 | Cell Reserved For Operator Use-Requirement | Orange, AT&T, Alcatel-Lucent | revised | S5-101272 | S5-101449 |
| S5-101439 | Cell Reserved For Operator Use - Information Service | Orange, Alcatel-Lucent | revised | S5-101273 | S5-101450 |
| S5-101440 | Report from last SA5 meeting | MCC | approved | S5-101101 | - |
| S5-101441 | Need for further study on threshold correlation | New Postcom, China Telecom | noted | S5-101234 | - |
| S5-101442 | WI proposal on Study Item for PM harmonization | Alcatel-Lucent | revised | - | S5-101521 |
| S5-101443 | Alignment of CORBA SS with 32.502 for ARCF | Nokia Siemens Networks | agreed | S5-101258 | - |
| S5-101444 | Correction of UML for ARCF Handling | Nokia Siemens Networks | revised | - | S5-101554 |
| S5-101445 | Alignment of XML with TS 32.502 for ARCF | Nokia Siemens Networks | revised | S5-101195 | S5-101497 |
| S5-101446 | Alignment of SOAP SS with TS 32.502 for ARCF | Nokia Siemens Networks | agreed | S5-101198 | - |
| S5-101447 | R8 CR 32 260 Correction of trigger conditions | Nokia Siemens Networks, China Mobile | agreed | S5-101191 | - |
| S5-101448 | R9 CR 32 260 Correction of trigger conditions | Nokia Siemens Networks, China Mobile | agreed | S5-101192 | - |
| S5-101449 | Cell Reserved For Operator Use-Requirement | Orange, AT&T, Alcatel-Lucent | endorsed | S5-101438 | - |
| S5-101450 | Cell Reserved For Operator Use - Information Service | Orange, Alcatel-Lucent | revised | S5-101439 | S5-101543 |
| S5-101451 | Correcting and extending Packet Access service parameters and modeling | Alcatel-Lucent | agreed | S5-101376 | - |
| S5-101452 | Aligning with the IS Modifications to Packet Access Service Parameters and Modeling | Alcatel-Lucent | agreed | S5-101377 | - |
| S5-101453 | R9 CR 32.260 Charging information for Emergency IMS Sessions | Nokia Siemens Networks | revised | S5-101188 | S5-101525 |
| S5-101454 | R10 CR 32.260 Charging information for Emergency IMS Sessions | Nokia Siemens Networks | revised | S5-101193 | S5-101526 |
| S5-101455 | Reply LS on Update on status of Service User Profile Management | Alcatel-Lucent | approved | S5-101374 | - |
| S5-101456 | R9 CR 32.298 Charging information for Emergency IMS Sessions | Nokia Siemens Networks | revised | S5-101189 | S5-101527 |
| S5-101457 | R10 CR 32.298 Charging information for Emergency IMS Sessions | Nokia Siemens Networks | revised | S5-101194 | S5-101528 |
| S5-101458 | CR R9 32.240 Inter Operator Identification setting description for Emergency IMS session charging | Alcatel-Lucent | agreed | S5-101210 | - |
| S5-101459 | CR R8 32.240 Alignement for Inter Operator Identification┬Ø description setting for IMS Centralised service | Alcatel-Lucent | agreed | S5-101211 | - |
| S5-101460 | CR R9 32.240 Alignement for Inter Operator Identification description setting for IMS Centralised service | Alcatel-Lucent | agreed | S5-101212 | - |
| S5-101461 | pCR 32.541 Cleanup and english improvement | ZTE | sent for email approval | S5-101323 | - |
| S5-101462 | CR R8 32.260 Alignement for Inter Operator Identification description setting for IMS Centralised service | Alcatel-Lucent | agreed | S5-101213 | - |
| S5-101463 | CR R9 32.260 Alignement for Inter Operator Identification description setting for IMS Centralised service | Alcatel-Lucent | agreed | S5-101214 | - |
| S5-101464 | pCR 32.541 Add description of logical function blocks | ZTE | approved | S5-101324 | - |
| S5-101465 | pCR 32.541 update the description of Recovery actions | ZTE | approved | S5-101334 | - |
| S5-101466 | pCR on 32.181, Chapter 8 Consolidated data model management | Deutsche Telekom, Nokia Siemens Networks | revised | S5-101283 | S5-101540 |
| S5-101467 | pCR on 32.181, UDC Framework - Subscription and Notification Related Data | Huawei, Deutsche Telekom, China Mobile | approved | S5-101267 | - |
| S5-101468 | R8 CR 32.299 Correction on AVP definitions | Nokia Siemens Networks | agreed | S5-101405 | - |
| S5-101469 | R9 CR 32 299 Correction on AVP definitions | Nokia Siemens Networks | agreed | S5-101406 | - |
| S5-101470 | Reply to: LS on PDCP throughput measurements | SA5 (Ericsson) | withdrawn | - | - |
| S5-101471 | Requirements for Generic RAN NRM | Ericsson, ZTE | agreed | S5-101391 | - |
| S5-101472 | Report of breakout session on SON architectures | Orange | noted | - | - |
| S5-101473 | Report of breakout session Cell Outage Compensation | Nokia Siemens Networks | noted | - | - |
| S5-101474 | R10 CR 32.251 Small Corrections in Text of Descriptions | ZTE Corporation | agreed | S5-101254 | - |
| S5-101475 | Reply to: Sharing draft Recommendations ITU-T Y.2233 Rev.1 and Y.2111 Rev.1Amd | current meeting | sent for email approval | - | - |
| S5-101476 | Proposal for LS to RAN3 on Configuration of Parameter Ranges for MRO | Qualcomm CDMA Technologies | revised | S5-101381 | S5-101559 |
| S5-101477 | R10 TS 32.626 Generic NRM IRP SS | Nokia Siemens Networks | agreed | S5-101177 | - |
| S5-101478 | R10 TS 32.646 UTRAN NRM IRP SS | Nokia Siemens Networks | agreed | S5-101178 | - |
| S5-101479 | R10 TS 32.656 GERAN NRM IRP SS | Nokia Siemens Networks | agreed | S5-101179 | - |
| S5-101480 | R10 TS 32.766 E-UTRAN NRM IRP SS | Nokia Siemens Networks | agreed | S5-101180 | - |
| S5-101481 | R10 TS 32.306 Notification IRP SS | Nokia Siemens Networks | agreed | S5-101181 | - |
| S5-101482 | R10 TS 32.111-6 Alarm IRP SS | Ericsson | revised | S5-101276 | S5-101523 |
| S5-101483 | R10 TS 32.606 Basic CM IRP SS | Ericsson | revised | S5-101277 | S5-101524 |
| S5-101484 | Remediation procedure for HeNB | Nokia Siemens Networks | not addressed | - | - |
| S5-101485 | Remediation procedure for HeNB | Nokia Siemens Networks | not addressed | - | - |
| S5-101486 | R10 Draft TS 32.746 STN NRM IRP SS | Ericsson | agreed | S5-101284 | - |
| S5-101487 | R10 Draft TS 32.716 TN NRM IRP SS | Ericsson | agreed | S5-101286 | - |
| S5-101488 | R10 Draft TS 32.176 SuM NRM IRP SS | Ericsson | agreed | S5-101288 | - |
| S5-101489 | R10 Draft TS 32.776 HNS NRM IRP SS | Ericsson | agreed | S5-101290 | - |
| S5-101490 | R10 Draft TS 32.786 HeNS NRM IRP SS | Ericsson | agreed | S5-101292 | - |
| S5-101491 | Draft TS 32.636 Core network resources IRP SS | Huawei | agreed | S5-101310 | - |
| S5-101492 | Draft TS 32.696 IM NRM IRP SS | Huawei | agreed | S5-101311 | - |
| S5-101493 | Draft TS 32.756 EPC NRM IRP SS | Huawei | agreed | S5-101312 | - |
| S5-101494 | Draft TS 32.316 Generic IRP SS | Huawei | agreed | S5-101309 | - |
| S5-101495 | Adding high-level description of the capacity-limited network use case to ESM stage 1 TS | NEC | revised | S5-101348 | S5-101560 |
| S5-101496 | CR R10 32280 Correction of AoC UNI Protocol Mapping | Deutsche Telekom | agreed | S5-101205 | - |
| S5-101497 | Alignment of XML with TS 32.502 for ARCF | Nokia Siemens Networks | revised | S5-101445 | S5-101502 |
| S5-101498 | LS to BBF to add PM counters to the datamodel | SA5 (ALU) | revised | - | S5-101546 |
| S5-101499 | LS to CT1 on Addition of PSTN-ISDN Emulation Support to AoC | SA5 (Charging) | revised | - | S5-101529 |
| S5-101500 | Add energy saving policy management requirements | Huawei | sent for email approval | S5-101318 | - |
| S5-101501 | Requirements for 32.es1 | Nokia Siemens Networks | approved | S5-101265 | - |
| S5-101502 | Alignment of XML with TS 32.502 for ARCF | Nokia Siemens Networks | agreed | S5-101497 | - |
| S5-101503 | Revised WI proposal on IRP SS organisation improment | Huawei | revised | - | S5-101571 |
| S5-101504 | CR R9 Measurement related to common LAs to support faster CS fallback in EPS | Motorola, Vodafone | agreed | S5-101403 | - |
| S5-101505 | CR R10 Measurement related to common LAs to support faster CS fallback in EPS | Motorola, Vodafone | agreed | S5-101404 | - |
| S5-101506 | Requirements management of UE based network performance measurements | SA5 | agreed | - | - |
| S5-101507 | Scope for management of UE based network performance measurements | SA5 | agreed | - | - |
| S5-101508 | WI proposal on Study on Management of Converged Networks | Nokia Siemens Networks | revised | - | S5-101522 |
| S5-101509 | LS on Requirement for UDC Data Model in Rel-10 | C4-101446 | postponed to next meeting | - | - |
| S5-101510 | CR R9 Clarification of causes in HO measurements | Motorola, NSN | agreed | S5-101222 | - |
| S5-101511 | CR R10 Clarification of causes in HO measurements | Motorola, NSN | revised | - | S5-101551 |
| S5-101512 | Use case and requirements for management of UE based network performance measurements | Telecom Italia, Vodafone, AT&T | revised | S5-101275 | S5-101557 |
| S5-101513 | pCR to Requirements TS for Management of UE based Measurements for MDT | Ericsson, Huawei, Nokia Siemens Networks | approved | S5-101208 | - |
| S5-101514 | Reply to: LS on UE selection for MDT | current meeting | revised | - | S5-101558 |
| S5-101515 | Presentation sheet for TS 32.316 | Huawei | agreed | S5-101413 | - |
| S5-101516 | Presentation sheet for TS 32.636 | Huawei | agreed | S5-101414 | - |
| S5-101517 | Presentation sheet for TS 32.696 | Huawei | agreed | S5-101415 | - |
| S5-101518 | Presentation sheet for TS 32.756 | Huawei | agreed | S5-101416 | - |
| S5-101519 | pCR Initial Registration Success Rate of S-CSCF definition proposal | China Mobile | approved | S5-101250 | - |
| S5-101520 | Add energy savings requirements | Alcatel-Lucent | sent for email approval | S5-101385 | - |
| S5-101521 | WI proposal on Study Item for PM harmonization | Alcatel-Lucent | agreed at OAM level | S5-101442 | - |
| S5-101522 | WI proposal on Study on Management of Converged Networks | Nokia Siemens Networks | revised | S5-101508 | S5-101567 |
| S5-101523 | R10 TS 32.111-6 Alarm IRP SS | Ericsson | agreed | S5-101482 | - |
| S5-101524 | R10 TS 32.606 Basic CM IRP SS | Ericsson | agreed | S5-101483 | - |
| S5-101525 | R9 CR 32.260 Charging information for Emergency IMS Sessions | Nokia Siemens Networks | agreed | S5-101453 | - |
| S5-101526 | R10 CR 32.260 Charging information for Emergency IMS Sessions | Nokia Siemens Networks | agreed | S5-101454 | - |
| S5-101527 | R9 CR 32.298 Charging information for Emergency IMS Sessions | Nokia Siemens Networks | agreed | S5-101456 | - |
| S5-101528 | R10 CR 32.298 Charging information for Emergency IMS Sessions | Nokia Siemens Networks | agreed | S5-101457 | - |
| S5-101529 | LS to CT1 on Addition of PSTN-ISDN Emulation Support to AoC | SA5 (Charging) | approved | S5-101499 | - |
| S5-101530 | WI update of Common RAT Network Resource Model (NRM) | Ericsson | agreed | - | - |
| S5-101531 | CR R10 32.409 Add emergency session related measurements | ZTE | revised | S5-101350 | S5-101570 |
| S5-101532 | CR R10 32.409 Add the measurement of successful session establishment mean time | ZTE | agreed | S5-101351 | - |
| S5-101533 | WI proposal on Study of Alarm correlation and alarm root cause analysis | Ericsson | revised | - | S5-101566 |
| S5-101534 | R9 CR 32.450 Add formulas for IP Throughput KPI | Ericsson | agreed | S5-101394 | - |
| S5-101535 | R9 CR 32.425 Add IP Throughput measurements | Ericsson | revised | S5-101396 | S5-101544 |
| S5-101536 | R10 CR 32.425 Add IP Throughput measurements | Ericsson | revised | S5-101397 | S5-101545 |
| S5-101537 | Missing Requirement for an operator's defined time period at the HNB to deactivate the air-interface in case of lost connection between HNB and the rest of the operator network | Nokia Siemens Networks | revised | S5-101398 | S5-101549 |
| S5-101538 | Missing Requirement for an operator's defined time period at the HeNB to deactivate the air-interface in case of lost connection between HeNB and the rest of the operator network | Nokia Siemens Networks | revised | S5-101399 | S5-101548 |
| S5-101539 | Presentation sheet for TR 32.828 for SA information | Nokia Siemens Networks | withdrawn | - | - |
| S5-101540 | pCR on 32.181, Chapter 8 Consolidated data model management | Deutsche Telekom, Nokia Siemens Networks | sent for email approval | S5-101466 | - |
| S5-101541 | CR R9 32.150 clarification on the meaning of imported entities | Motorola, ZTE | endorsed | S5-101422 | - |
| S5-101542 | CR R10 32.406 Correct reference of measurements cause | China Mobile | agreed | S5-101434 | - |
| S5-101543 | Cell Reserved For Operator Use - Information Service | Orange, Alcatel-Lucent | revised | S5-101450 | S5-101550 |
| S5-101544 | R9 CR 32.425 Add IP Throughput measurements | Ericsson | agreed | S5-101535 | - |
| S5-101545 | R10 CR 32.425 Add IP Throughput measurements | Ericsson | agreed | S5-101536 | - |
| S5-101546 | LS to BBF to add PM counters to the datamodel | SA5 (ALU) | revised | S5-101498 | S5-101553 |
| S5-101547 | Submit S5-101072 CR R10 32.752 Add IOC MBMSGWFunction | ZTE | endorsed | S5-101429 | - |
| S5-101548 | Missing Requirement for an operator's defined time period at the HeNB to deactivate the air-interface in case of lost connection between HeNB and the rest of the operator network | Nokia Siemens Networks | revised | S5-101538 | S5-101552 |
| S5-101549 | Missing Requirement for an operator's defined time period at the HNB to deactivate the air-interface in case of lost connection between HNB and the rest of the operator network | Nokia Siemens Networks | agreed | S5-101537 | - |
| S5-101550 | Cell Reserved For Operator Use - Information Service | Orange, Alcatel-Lucent | endorsed | S5-101543 | - |
| S5-101551 | CR R10 Clarification of causes in HO measurements | Motorola, NSN | agreed | S5-101511 | - |
| S5-101552 | Missing Requirement for an operator's defined time period at the HeNB to deactivate the air-interface in case of lost connection between HeNB and the rest of the operator network | Nokia Siemens Networks | agreed | S5-101548 | - |
| S5-101553 | LS to BBF to add PM counters to the datamodel | SA5 (ALU) | revised | S5-101546 | S5-101564 |
| S5-101554 | Correction of UML for ARCF Handling | Nokia Siemens Networks | sent for email approval | S5-101444 | - |
| S5-101555 | draft 32.cde KPI for IMS | China Mobile | agreed | S5-101249 | - |
| S5-101556 | draft 32.cde KPI for EPC | China Mobile | agreed | S5-101246 | - |
| S5-101557 | Use case and requirements for management of UE based network performance measurements | Telecom Italia, Vodafone, AT&T | sent for email approval | S5-101512 | - |
| S5-101558 | Reply to: LS on UE selection for MDT | current meeting | approved | S5-101514 | - |
| S5-101559 | Proposal for LS to RAN3 on Configuration of Parameter Ranges for MRO | Qualcomm CDMA Technologies | approved | S5-101476 | - |
| S5-101560 | Adding high-level description of the capacity-limited network use case to ESM stage 1 TS | NEC | sent for email approval | S5-101495 | - |
| S5-101561 | Reply to: Response to 3GPP SA5 liaison to Broadband Forum March 2010 meeting, re. | current meeting | revised | S5-101419 | S5-101568 |
| S5-101562 | TS 32.181 1.1.0 | Deutsche Telekom | sent for email approval | - | - |
| S5-101563 | TS 32.181 1.2.0 | Deutsche Telekom | not addressed | - | - |
| S5-101564 | LS to BBF to add PM counters to the datamodel | SA5 (ALU) | approved | S5-101553 | - |
| S5-101565 | LS reply to RAN3 on PLMN coding in trace IEs | Motorola | approved | S5-101420 | - |
| S5-101566 | WI proposal on Study of Alarm correlation and alarm root cause analysis | Ericsson | agreed | S5-101533 | - |
| S5-101567 | WI proposal on Study on Management of Converged Networks | Nokia Siemens Networks | approved | S5-101522 | - |
| S5-101568 | Reply to: Resolution on the request to deprecate LIPA object in TR-196 data model | current meeting (NEC) | approved | S5-101561 | - |
| S5-101569 | Small corrections to Bulk CM IRP XML SS | Orange | sent for email approval | S5-101424 | - |
| S5-101570 | CR R10 32.409 Add emergency session related measurements | ZTE | sent for email approval | S5-101531 | - |
| S5-101571 | Revised WI proposal on IRP SS organisation improvement | MCC | sent for email approval | S5-101503 | - |

## Annex B: List of change requests

| Document | Title | Source | Spec | CR | Rev | Rel | Cat | WI | Decision |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| S5-101176 | CR R10 32.153 New rule for namespaces in SOAP specifications | Ericsson | - | - | - | - | - | - | agreed |
| S5-101188 | R9 CR 32.260 Charging information for Emergency IMS Sessions | Nokia Siemens Networks | - | - | - | - | - | - | revised |
| S5-101189 | R9 CR 32.298 Charging information for Emergency IMS Sessions | Nokia Siemens Networks | - | - | - | - | - | - | revised |
| S5-101191 | R8 CR 32 260 Correction of trigger conditions | Nokia Siemens Networks, China Mobile | - | - | - | - | - | - | revised |
| S5-101192 | R9 CR 32 260 Correction of trigger conditions | Nokia Siemens Networks, China Mobile | - | - | - | - | - | - | revised |
| S5-101193 | R10 CR 32.260 Charging information for Emergency IMS Sessions | Nokia Siemens Networks | - | - | - | - | - | - | revised |
| S5-101194 | R10 CR 32.298 Charging information for Emergency IMS Sessions | Nokia Siemens Networks | - | - | - | - | - | - | revised |
| S5-101195 | Alignment of XML with TS 32.502 for ARCF | Nokia Siemens Networks | - | - | - | - | - | - | revised |
| S5-101198 | Alignment of SOAP SS with TS 32.502 for ARCF | Nokia Siemens Networks | - | - | - | - | - | - | revised |
| S5-101199 | 32.152 R10 Introduction of {xor} | Ericsson | - | - | - | - | - | - | revised |
| S5-101202 | 32.425 changes to E-RAB release measurement addition | Alcatel-Lucent | - | - | - | - | - | - | noted |
| S5-101204 | CR R10 32280 Add PSTN-ISDN Emulation Support to AoC | Deutsche Telekom | - | - | - | - | - | - | withdrawn |
| S5-101205 | CR R10 32280 Correction of AoC UNI Protocol Mapping | Deutsche Telekom | - | - | - | - | - | - | revised |
| S5-101210 | CR R9 32.240 Inter Operator Identification setting description for Emergency IMS session charging | Alcatel-Lucent | - | - | - | - | - | - | revised |
| S5-101211 | CR R8 32.240 Alignement for Inter Operator Identification┬Ø description setting for IMS Centralised service | Alcatel-Lucent | - | - | - | - | - | - | revised |
| S5-101212 | CR R9 32.240 Alignement for Inter Operator Identification description setting for IMS Centralised service | Alcatel-Lucent | - | - | - | - | - | - | revised |
| S5-101213 | CR R8 32.260 Alignement for Inter Operator Identification description setting for IMS Centralised service | Alcatel-Lucent | - | - | - | - | - | - | revised |
| S5-101214 | CR R9 32.260 Alignement for Inter Operator Identification description setting for IMS Centralised service | Alcatel-Lucent | - | - | - | - | - | - | revised |
| S5-101218 | E TD UML modelling for 32.502 ARCF handling | Ericsson | - | - | - | - | - | - | revised |
| S5-101219 | Resubmission of S5e100037 CR R10 Measurement related to common LAs to support faster CS fallback in EPS | Motorola, Vodafone | - | - | - | - | - | - | withdrawn |
| S5-101220 | CR R9 32.150 clarification on the meaning of imported entities | Motorola | - | - | - | - | - | - | revised |
| S5-101221 | CR R9 32.151 clarification on the meaning of imported entities | Motorola | - | - | - | - | - | - | revised |
| S5-101222 | CR R9 Clarification of causes in HO measurements | Motorola, NSN | - | - | - | - | - | - | revised |
| S5-101223 | CR R10 32.762 Addition of eNBId and adjustment of cellIdentity | Motorola | - | - | - | - | - | - | revised |
| S5-101224 | CR R10 32.763 Addition of eNBId and adjustment of cellIdentity | Motorola | - | - | - | - | - | - | revised |
| S5-101225 | CR R10 32.765 Addition of eNBId and adjustment of cellIdentity | Motorola | - | - | - | - | - | - | revised |
| S5-101229 | CR R10 32.502 Correction of errors in references and section referencing | ETRI | - | - | - | - | - | - | revised |
| S5-101232 | SuM Rel-10 CR 32172 Introducing guideline for applied model extension | Ericsson | - | - | - | - | - | - | rejected |
| S5-101233 | SuM Rel-10 CR 32175 Introducing guideline for applied model extension | Ericsson | - | - | - | - | - | - | rejected |
| S5-101235 | CR 32.762 Rel-10 Remove superflous attribute farEndNeIpAddr | Ericsson | - | - | - | - | - | - | agreed |
| S5-101239 | CR R10 32.632 addition of MscPool informaiton object class | China Mobile | - | - | - | - | - | - | noted |
| S5-101240 | CR R10 32.633 addition of SgsnPool informaiton object class | China Mobile | - | - | - | - | - | - | noted |
| S5-101241 | CR R10 32.635 addition of SgsnPool informaiton object class | China Mobile | - | - | - | - | - | - | noted |
| S5-101242 | CR R10 32.632 addition of SgsnPool informaiton object class | China Mobile | - | - | - | - | - | - | noted |
| S5-101243 | CR R10 32.633 addition of MscPool informaiton object class | China Mobile | - | - | - | - | - | - | noted |
| S5-101244 | CR R10 32.635 addition of MscPool informaiton object class | China Mobile | - | - | - | - | - | - | noted |
| S5-101245 | CR R10 32.406 Correct reference of measurements cause | China Mobile | - | - | - | - | - | - | revised |
| S5-101251 | R10 CR 32.274 Add Originating Address in 'SMS information used for SMS Charging' | ZTE Corporation | - | - | - | - | - | - | withdrawn |
| S5-101252 | R10 CR 32.251 Add Bearer Number field | ZTE Corporation | - | - | - | - | - | - | noted |
| S5-101253 | R10 CR 32.298 Add Bearer Number field | ZTE Corporation | - | - | - | - | - | - | noted |
| S5-101254 | R10 CR 32.251 Small Corrections in Text of Descriptions | ZTE Corporation | - | - | - | - | - | - | revised |
| S5-101258 | Alignment of CORBA SS with 32.502 for ARCF | Nokia Siemens Networks | - | - | - | - | - | - | revised |
| S5-101263 | CR to 32.522: NRM for Cell Outage Compensation | Nokia Siemens Networks | - | - | - | - | - | - | noted |
| S5-101268 | IMPI registered state on CSCF | Orange, China Mobile | - | - | - | - | - | - | noted |
| S5-101269 | IMPU registered state on CSCF | Orange, China Mobile | - | - | - | - | - | - | noted |
| S5-101270 | Accumulated Sessions duration at CSCF | Orange, China Mobile | - | - | - | - | - | - | noted |
| S5-101272 | Cell Reserved For Operator Use-Requirement | Orange, AT&T, Alcatel-Lucent | - | - | - | - | - | - | revised |
| S5-101273 | Cell Reserved For Operator Use - Information Service | Orange, Alcatel-Lucent | - | - | - | - | - | - | revised |
| S5-101274 | Small corrections to Bulk CM IRP XML SS | Orange | - | - | - | - | - | - | revised |
| S5-101293 | R8 32.425 Exclude HO case from E-RAB release | Ericsson | - | - | - | - | - | - | noted |
| S5-101294 | R9 32.425 Exclude HO case from E-RAB release | Ericsson | - | - | - | - | - | - | noted |
| S5-101295 | R10 32.425 Exclude HO case from E-RAB release | Ericsson | - | - | - | - | - | - | noted |
| S5-101296 | R9 CR 32.298 Correction on ASN.1 definitions | Nokia Siemens Networks | - | - | - | - | - | - | agreed |
| S5-101299 | CR R10 32.827 Removal of unused references and addition of missing usecase | ETRI | - | - | - | - | - | - | agreed |
| S5-101300 | Rel-10 CR 32.425 Editorial changes to reference part | Huawei | - | - | - | - | - | - | agreed |
| S5-101301 | Rel-10 CR 32.375 No Operation Mapping in XML for file integrity solution | Huawei | - | - | - | - | - | - | noted |
| S5-101302 | Rel-9 CR 32.425 Introduction of RRC state transition measurements for MRO | Huawei | - | - | - | - | - | - | withdrawn |
| S5-101327 | CR R10 32532 modify the input paramers of opration Interface | ZTE | - | - | - | - | - | - | noted |
| S5-101328 | CR R10 32533 Correct input paramers of opration Interface | ZTE | - | - | - | - | - | - | noted |
| S5-101330 | CR 32.302 Modify the input parameter of operation named as getSubsriptionIds | ZTE | - | - | - | - | - | - | withdrawn |
| S5-101331 | CR 32.303 Modify the input parameter of operation named as getSubscriptionIds | ZTE | - | - | - | - | - | - | withdrawn |
| S5-101332 | CR 32.307 Modify the input parameter of operation named as getSubscriptionIds | ZTE | - | - | - | - | - | - | withdrawn |
| S5-101337 | Address error conditions for deactivating trace | Alcatel-Lucent | - | - | - | - | - | - | revised |
| S5-101338 | CR 32299 Rel-10 Rc Incorportation | Huawei | - | - | - | - | - | - | withdrawn |
| S5-101341 | CR 32.762 Rel-8 Remove cellType | Ericsson | - | - | - | - | - | - | noted |
| S5-101342 | CR 32.762 Rel-9 Remove cellType | Ericsson | - | - | - | - | - | - | noted |
| S5-101343 | CR 32.762 Rel-10 Remove cellType | Ericsson | - | - | - | - | - | - | noted |
| S5-101345 | CR 32172 Modifications to CS and GPRS Service Parameters and Modeling | Nokia Siemens Networks | - | - | - | - | - | - | noted |
| S5-101347 | Definition of SON architectures | Orange, Telecom Italia, Vodafone, Deutsche Telekom | - | - | - | - | - | - | noted |
| S5-101349 | CR R10 32.409 Add charging related measurements | ZTE | - | - | - | - | - | - | withdrawn |
| S5-101350 | CR R10 32.409 Add emergency session related measurements | ZTE | - | - | - | - | - | - | revised |
| S5-101351 | CR R10 32.409 Add the measurement of successful session establishment mean time | ZTE | - | - | - | - | - | - | revised |
| S5-101352 | CR R10 32.632 Add attributes MaxThroughput and MaxPdpContextNum to GgsnFunction | ZTE,China Mobile | - | - | - | - | - | - | noted |
| S5-101353 | CR R10 32.633 Add attributes MaxThroughput and MaxPdpContextNum to GgsnFunction | ZTE,China Mobile | - | - | - | - | - | - | noted |
| S5-101354 | CR R10 32.635 Add attributes MaxThroughput and MaxPdpContextNum to GgsnFunctio | ZTE,China Mobile | - | - | - | - | - | - | noted |
| S5-101355 | CR R10 32.409 Add the measurement of number of 200 OK (Successful) messages for the roamers | ZTE | - | - | - | - | - | - | agreed |
| S5-101356 | Create Informative Annex For Rc Operator Guidance | Openet | - | - | - | - | - | - | withdrawn |
| S5-101357 | CR R10 32.426 Add successful case of subscriber management related performance measurements | ZTE | - | - | - | - | - | - | withdrawn |
| S5-101359 | CR R10 32.782 Remove the superfluous relationship of EP_RP_EPS | ZTE | - | - | - | - | - | - | agreed |
| S5-101360 | Submit S5-101065r3 CR R9 32.762 Add attribute MBSFNAreaList | ZTE | - | - | - | - | - | - | revised |
| S5-101361 | Submit S5-101066r3 CR R9 32.763 Add attribute MBSFNAreaList | ZTE | - | - | - | - | - | - | revised |
| S5-101362 | Submit S5-101067r3 CR R9 32.765 Add attribute MBSFNAreaList | ZTE | - | - | - | - | - | - | revised |
| S5-101363 | Submit S5-101072 CR R9 32.752 Add IOC MBMSGWFunction | ZTE | - | - | - | - | - | - | revised |
| S5-101364 | Submit S5-101073 CR R9 32.753 Add IOC MBMSGWFunction | ZTE | - | - | - | - | - | - | revised |
| S5-101365 | Submit S5-101074 CR R9 32.755 Add IOC MBMSGWFunction | ZTE | - | - | - | - | - | - | revised |
| S5-101367 | R10 CR 32.421 Add new use case random check | ZTE | - | - | - | - | - | - | withdrawn |
| S5-101368 | R10 CR 32.422 enhancement of EPC activation mechanism to support random check | ZTE | - | - | - | - | - | - | withdrawn |
| S5-101373 | Rel-9 CR 32.275 Correction of CAT service charging | China Mobile | - | - | - | - | - | - | withdrawn |
| S5-101375 | Rel-9 CR 32.275 Correction of CRS service charging | China Mobile | - | - | - | - | - | - | withdrawn |
| S5-101376 | Correcting and extending Packet Access service parameters and modeling | Alcatel-Lucent | - | - | - | - | - | - | revised |
| S5-101377 | Aligning with the IS ÔÇô Modifications to Packet Access Service Parameters and Modeling | Alcatel-Lucent | - | - | - | - | - | - | revised |
| S5-101382 | CR 32.522 Rel-10 Add RACH Optimization | Ericsson | - | - | - | - | - | - | noted |
| S5-101384 | R10 CR 32.298 Correction on ASN.1 definitions | Nokia Siemens Networks | - | - | - | - | - | - | agreed |
| S5-101387 | Rel-8 CR 32.299 correction of Trigger-Type AVP | Ericsson | - | - | - | - | - | - | merged in 1468 |
| S5-101388 | Rel-9 CR 32.299 correction of Trigger-Type AVP | Ericsson | - | - | - | - | - | - | merged in 1469 |
| S5-101389 | 32.600 Removal of 3G/UMTS restriction and cleanup of definitions | Ericsson | - | - | - | - | - | - | agreed |
| S5-101390 | 32.150 Move common definitions from 32.600 and clarify SS definition | Ericsson | - | - | - | - | - | - | agreed |
| S5-101393 | R8 CR 32.450 Add formulas for IP Throughput KPI | Ericsson | - | - | - | - | - | - | withdrawn |
| S5-101394 | R9 CR 32.450 Add formulas for IP Throughput KPI | Ericsson | - | - | - | - | - | - | revised |
| S5-101395 | R8 CR 32.425 Add IP Throughput measurements | Ericsson | - | - | - | - | - | - | withdrawn |
| S5-101396 | R9 CR 32.425 Add IP Throughput measurements | Ericsson | - | - | - | - | - | - | revised |
| S5-101397 | R10 CR 32.425 Add IP Throughput measurements | Ericsson | - | - | - | - | - | - | revised |
| S5-101398 | Missing Requirement for an operator's defined time period at the HNB to deactivate the air-interface in case of lost connection between HNB and the rest of the operator network | Nokia Siemens Networks | - | - | - | - | - | - | revised |
| S5-101399 | Missing Requirement for an operator's defined time period at the HeNB to deactivate the air-interface in case of lost connection between HeNB and the rest of the operator network | Nokia Siemens Networks | - | - | - | - | - | - | revised |
| S5-101403 | CR R9 Measurement related to common LAs to support faster CS fallback in EPS | Motorola, Vodafone | - | - | - | - | - | - | revised |
| S5-101404 | CR R10 Measurement related to common LAs to support faster CS fallback in EPS | Motorola, Vodafone | - | - | - | - | - | - | revised |
| S5-101405 | R8 CR 32.299 Correction on AVP definitions | Nokia Siemens Networks | - | - | - | - | - | - | revised |
| S5-101406 | R9 CR 32 299 Correction on AVP definitions | Nokia Siemens Networks | - | - | - | - | - | - | revised |
| S5-101407 | R10 CR 32.296 Ro option for Rc solution | Nokia Siemens Networks, Deutsche Telekom | - | - | - | - | - | - | withdrawn |
| S5-101422 | CR R9 32.150 clarification on the meaning of imported entities | Motorola, ZTE | - | - | - | - | - | - | revised |
| S5-101423 | CR R9 32.151 clarification on the meaning of imported entities | Motorola, ZTE | - | - | - | - | - | - | endorsed |
| S5-101424 | Small corrections to Bulk CM IRP XML SS | Orange | - | - | - | - | - | - | revised |
| S5-101425 | Address error conditions for deactivating trace | Alcatel-Lucent | - | - | - | - | - | - | withdrawn |
| S5-101426 | Submit S5-101065r3 CR R9 32.762 Add attribute MBSFNAreaList | ZTE | - | - | - | - | - | - | endorsed |
| S5-101427 | Submit S5-101066r3 CR R10 32.763 Add attribute MBSFNAreaList | ZTE | - | - | - | - | - | - | withdrawn |
| S5-101428 | Submit S5-101067r3 CR R10 32.765 Add attribute MBSFNAreaList | ZTE | - | - | - | - | - | - | withdrawn |
| S5-101429 | Submit S5-101072 CR R10 32.752 Add IOC MBMSGWFunction | ZTE | - | - | - | - | - | - | revised |
| S5-101430 | Submit S5-101073 CR R10 32.753 Add IOC MBMSGWFunction | ZTE | - | - | - | - | - | - | withdrawn |
| S5-101431 | Submit S5-101074 CR R10 32.755 Add IOC MBMSGWFunction | ZTE | - | - | - | - | - | - | withdrawn |
| S5-101432 | 32.152 R10 Introduction of {xor} | Ericsson | - | - | - | - | - | - | agreed |
| S5-101433 | CR R10 32.502 Correction of errors in references and section referencing | ETRI | - | - | - | - | - | - | agreed |
| S5-101434 | CR R10 32.406 Correct reference of measurements cause | China Mobile | - | - | - | - | - | - | revised |
| S5-101435 | CR R10 32.762 Addition of eNBId and adjustment of cellIdentity | Motorola | - | - | - | - | - | - | endorsed |
| S5-101436 | CR R10 32.763 Addition of eNBId and adjustment of cellIdentity | Motorola | - | - | - | - | - | - | withdrawn |
| S5-101437 | CR R10 32.765 Addition of eNBId and adjustment of cellIdentity | Motorola | - | - | - | - | - | - | withdrawn |
| S5-101438 | Cell Reserved For Operator Use-Requirement | Orange, AT&T, Alcatel-Lucent | - | - | - | - | - | - | revised |
| S5-101439 | Cell Reserved For Operator Use - Information Service | Orange, Alcatel-Lucent | - | - | - | - | - | - | revised |
| S5-101443 | Alignment of CORBA SS with 32.502 for ARCF | Nokia Siemens Networks | - | - | - | - | - | - | agreed |
| S5-101444 | Correction of UML for ARCF Handling | Nokia Siemens Networks | - | - | - | - | - | - | revised |
| S5-101445 | Alignment of XML with TS 32.502 for ARCF | Nokia Siemens Networks | - | - | - | - | - | - | revised |
| S5-101446 | Alignment of SOAP SS with TS 32.502 for ARCF | Nokia Siemens Networks | - | - | - | - | - | - | agreed |
| S5-101447 | R8 CR 32 260 Correction of trigger conditions | Nokia Siemens Networks, China Mobile | - | - | - | - | - | - | agreed |
| S5-101448 | R9 CR 32 260 Correction of trigger conditions | Nokia Siemens Networks, China Mobile | - | - | - | - | - | - | agreed |
| S5-101449 | Cell Reserved For Operator Use-Requirement | Orange, AT&T, Alcatel-Lucent | - | - | - | - | - | - | endorsed |
| S5-101450 | Cell Reserved For Operator Use - Information Service | Orange, Alcatel-Lucent | - | - | - | - | - | - | revised |
| S5-101451 | Correcting and extending Packet Access service parameters and modeling | Alcatel-Lucent | - | - | - | - | - | - | agreed |
| S5-101452 | Aligning with the IS Modifications to Packet Access Service Parameters and Modeling | Alcatel-Lucent | - | - | - | - | - | - | agreed |
| S5-101453 | R9 CR 32.260 Charging information for Emergency IMS Sessions | Nokia Siemens Networks | - | - | - | - | - | - | revised |
| S5-101454 | R10 CR 32.260 Charging information for Emergency IMS Sessions | Nokia Siemens Networks | - | - | - | - | - | - | revised |
| S5-101456 | R9 CR 32.298 Charging information for Emergency IMS Sessions | Nokia Siemens Networks | - | - | - | - | - | - | revised |
| S5-101457 | R10 CR 32.298 Charging information for Emergency IMS Sessions | Nokia Siemens Networks | - | - | - | - | - | - | revised |
| S5-101458 | CR R9 32.240 Inter Operator Identification setting description for Emergency IMS session charging | Alcatel-Lucent | - | - | - | - | - | - | agreed |
| S5-101459 | CR R8 32.240 Alignement for Inter Operator Identification┬Ø description setting for IMS Centralised service | Alcatel-Lucent | - | - | - | - | - | - | agreed |
| S5-101460 | CR R9 32.240 Alignement for Inter Operator Identification description setting for IMS Centralised service | Alcatel-Lucent | - | - | - | - | - | - | agreed |
| S5-101462 | CR R8 32.260 Alignement for Inter Operator Identification description setting for IMS Centralised service | Alcatel-Lucent | - | - | - | - | - | - | agreed |
| S5-101463 | CR R9 32.260 Alignement for Inter Operator Identification description setting for IMS Centralised service | Alcatel-Lucent | - | - | - | - | - | - | agreed |
| S5-101468 | R8 CR 32.299 Correction on AVP definitions | Nokia Siemens Networks | - | - | - | - | - | - | agreed |
| S5-101469 | R9 CR 32 299 Correction on AVP definitions | Nokia Siemens Networks | - | - | - | - | - | - | agreed |
| S5-101474 | R10 CR 32.251 Small Corrections in Text of Descriptions | ZTE Corporation | - | - | - | - | - | - | agreed |
| S5-101484 | Remediation procedure for HeNB | Nokia Siemens Networks | - | - | - | - | - | - | not addressed |
| S5-101485 | Remediation procedure for HeNB | Nokia Siemens Networks | - | - | - | - | - | - | not addressed |
| S5-101496 | CR R10 32280 Correction of AoC UNI Protocol Mapping | Deutsche Telekom | - | - | - | - | - | - | agreed |
| S5-101497 | Alignment of XML with TS 32.502 for ARCF | Nokia Siemens Networks | - | - | - | - | - | - | revised |
| S5-101502 | Alignment of XML with TS 32.502 for ARCF | Nokia Siemens Networks | - | - | - | - | - | - | agreed |
| S5-101504 | CR R9 Measurement related to common LAs to support faster CS fallback in EPS | Motorola, Vodafone | - | - | - | - | - | - | agreed |
| S5-101505 | CR R10 Measurement related to common LAs to support faster CS fallback in EPS | Motorola, Vodafone | - | - | - | - | - | - | agreed |
| S5-101510 | CR R9 Clarification of causes in HO measurements | Motorola, NSN | - | - | - | - | - | - | agreed |
| S5-101511 | CR R10 Clarification of causes in HO measurements | Motorola, NSN | - | - | - | - | - | - | revised |
| S5-101525 | R9 CR 32.260 Charging information for Emergency IMS Sessions | Nokia Siemens Networks | - | - | - | - | - | - | agreed |
| S5-101526 | R10 CR 32.260 Charging information for Emergency IMS Sessions | Nokia Siemens Networks | - | - | - | - | - | - | agreed |
| S5-101527 | R9 CR 32.298 Charging information for Emergency IMS Sessions | Nokia Siemens Networks | - | - | - | - | - | - | agreed |
| S5-101528 | R10 CR 32.298 Charging information for Emergency IMS Sessions | Nokia Siemens Networks | - | - | - | - | - | - | agreed |
| S5-101531 | CR R10 32.409 Add emergency session related measurements | ZTE | - | - | - | - | - | - | revised |
| S5-101532 | CR R10 32.409 Add the measurement of successful session establishment mean time | ZTE | - | - | - | - | - | - | agreed |
| S5-101534 | R9 CR 32.450 Add formulas for IP Throughput KPI | Ericsson | - | - | - | - | - | - | agreed |
| S5-101535 | R9 CR 32.425 Add IP Throughput measurements | Ericsson | - | - | - | - | - | - | revised |
| S5-101536 | R10 CR 32.425 Add IP Throughput measurements | Ericsson | - | - | - | - | - | - | revised |
| S5-101537 | Missing Requirement for an operator's defined time period at the HNB to deactivate the air-interface in case of lost connection between HNB and the rest of the operator network | Nokia Siemens Networks | - | - | - | - | - | - | revised |
| S5-101538 | Missing Requirement for an operator's defined time period at the HeNB to deactivate the air-interface in case of lost connection between HeNB and the rest of the operator network | Nokia Siemens Networks | - | - | - | - | - | - | revised |
| S5-101541 | CR R9 32.150 clarification on the meaning of imported entities | Motorola, ZTE | - | - | - | - | - | - | endorsed |
| S5-101542 | CR R10 32.406 Correct reference of measurements cause | China Mobile | - | - | - | - | - | - | agreed |
| S5-101543 | Cell Reserved For Operator Use - Information Service | Orange, Alcatel-Lucent | - | - | - | - | - | - | revised |
| S5-101544 | R9 CR 32.425 Add IP Throughput measurements | Ericsson | - | - | - | - | - | - | agreed |
| S5-101545 | R10 CR 32.425 Add IP Throughput measurements | Ericsson | - | - | - | - | - | - | agreed |
| S5-101547 | Submit S5-101072 CR R10 32.752 Add IOC MBMSGWFunction | ZTE | - | - | - | - | - | - | endorsed |
| S5-101548 | Missing Requirement for an operator's defined time period at the HeNB to deactivate the air-interface in case of lost connection between HeNB and the rest of the operator network | Nokia Siemens Networks | - | - | - | - | - | - | revised |
| S5-101549 | Missing Requirement for an operator's defined time period at the HNB to deactivate the air-interface in case of lost connection between HNB and the rest of the operator network | Nokia Siemens Networks | - | - | - | - | - | - | agreed |
| S5-101550 | Cell Reserved For Operator Use - Information Service | Orange, Alcatel-Lucent | - | - | - | - | - | - | endorsed |
| S5-101551 | CR R10 Clarification of causes in HO measurements | Motorola, NSN | - | - | - | - | - | - | agreed |
| S5-101552 | Missing Requirement for an operator's defined time period at the HeNB to deactivate the air-interface in case of lost connection between HeNB and the rest of the operator network | Nokia Siemens Networks | - | - | - | - | - | - | agreed |
| S5-101554 | Correction of UML for ARCF Handling | Nokia Siemens Networks | - | - | - | - | - | - | sent for email approval |
| S5-101569 | Small corrections to Bulk CM IRP XML SS | Orange | - | - | - | - | - | - | sent for email approval |
| S5-101570 | CR R10 32.409 Add emergency session related measurements | ZTE | - | - | - | - | - | - | sent for email approval |

## Annex C: Lists of liaisons

### C1: Incoming liaison statements

| Document | Title | From | Decision | Reply in |
| --- | --- | --- | --- | --- |
| S5-101166 | LS on H(e)NB distress and remediation | S3-092214 | postponed for next meeting |  |
| S5-101168 | LS on PLMN coding in trace IEs | R3-101325 | replied to |  |
| S5-101169 | Response LS on the support for load-related cause value in RRC Connection Reject message | R2-101867 | noted |  |
| S5-101170 | Reply LS on Optimized load balancing within EPC | S2-101633 | noted |  |
| S5-101171 | Sharing draft Recommendations ITU-T Y.2233 Rev.1 and Y.2111 Rev.1Amd | COM13-LS092R1 | replied to | S5-101475 |
| S5-101172 | Response to 3GPP SA5 liaison to Broadband Forum March 2010 meeting, re. | bbf2010.317.01 | ostponed to next meeting | S5-101568 |
| S5-101172 | Response to 3GPP SA5 liaison to Broadband Forum March 2010 meeting, re. | bbf2010.317.01 | ostponed to next meeting | S5-101419 |
| S5-101172 | Response to 3GPP SA5 liaison to Broadband Forum March 2010 meeting, re. | bbf2010.317.01 | ostponed to next meeting | S5-101561 |
| S5-101173 | Resolution on the request to deprecate LIPA object in TR-196 data model | bbf2010.318.02 | replied to |  |
| S5-101196 | LS on UE selection for MDT | R2-102666 | replied to | S5-101514 |
| S5-101196 | LS on UE selection for MDT | R2-102666 | replied to | S5-101558 |
| S5-101197 | LS on PDCP throughput measurements | R2-102655 | noted |  |
| S5-101335 | LS to SA5 on Relay Node Security | S3-100605 | replied to | S5-101418 |
| S5-101410 | HNB and HeNB Performance Management Counters | Femto Forum | noted |  |

### C2: Outgoing liaison statements

| Document | Title | To | Cc | reply to i/c LS |
| --- | --- | --- | --- | --- |
| S5-101418 | Reply to: LS to SA5 on Relay Node Security | S3-100605 | - | S5-101335 |
| S5-101455 | Reply LS on Update on status of Service User Profile Management | - | - | - |
| S5-101529 | LS to CT1 on Addition of PSTN-ISDN Emulation Support to AoC | - | - | - |
| S5-101558 | Reply to: LS on UE selection for MDT | R2-102666 | - | S5-101196 |
| S5-101559 | Proposal for LS to RAN3 on Configuration of Parameter Ranges for MRO | - | - | - |
| S5-101564 | LS to BBF to add PM counters to the datamodel | - | - | - |
| S5-101565 | LS reply to RAN3 on PLMN coding in trace IEs | - | - | - |
| S5-101568 | Reply to: Resolution on the request to deprecate LIPA object in TR-196 data model | bbf2010.317.01 | - | S5-101172 |

## Annex D: List of agreed/approved new and revised Work Items

| Document | Title | Source | new/revised |
| --- | --- | --- | --- |
| S5-101421 | WID IRP Overview, Profiles, Usage Guide | Nokia Siemens Networks | New WID |
| S5-101566 | WI proposal on Study of Alarm correlation and alarm root cause analysis | Ericsson | new WID |
| S5-101567 | WI proposal on Study on Management of Converged Networks | Nokia Siemens Networks | new WID |
| S5-101530 | WI update of Common RAT Network Resource Model (NRM) | Ericsson | revised WID |

## Annex E: List of action items

| Meeting/Number | Agenda item | Document | Details | Responsible |
| --- | --- | --- | --- | --- |
| S5-71/1 | 6.1 | S5-101533 | Check whether NGMN documents can be referenced in 3GPP specifications | MCC |

## Annex F: List of email approvals

| Thread # | Initial Tdoc# | Rev | Title | Owner | Doc Type | Final Tdoc# | Deadline EOB | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| S5eOAM0363 | S5-101412 | 1 | HNB Performance Measurement counters | Vodafone, Alcatel-Lucent | pseudo CR |  | 28 May 2010 | Approved |
| S5eOAM0358 | S5-101461 | 3 | pCR 32.541 Cleanup and english improvement | ZTE | pseudo CR |  | 21 May 2010 | Approved |
| S5eCH0064 | S5-101475 | - | Reply to: Sharing draft Recommendations ITU-T Y.2233 Rev.1 and Y.2111 Rev.1Amd | Alcatel-Lucent | o/g LS |  | 31 May 2010 | Approved |
| S5eOAM0370 | S5-101500 | 3 | Add energy saving policy management requirements | Huawei | pseudo CR |  | 27 May 2010 | Approved |
|  | S5-101520 | - | Add energy savings requirements | Alcatel-Lucent | pseudo CR |  |  | Withdrawn |
| S5eOAM0367 | S5-101540 | - | pCR on 32.181, Chapter 8 Consolidated data model management | Deutsche Telekom, Nokia Siemens Networks | pseudo CR |  | 26 May 2010 | Approved |
| S5eOAM0359 | S5-101554 | - | Correction of UML for ARCF Handling | Nokia Siemens Networks | CR |  | 21 May 2010 | Agreed |
| S5eOAM0362 | S5-101557 | - | Use case and requirements for management of UE based network performance measurements | Telecom Italia, Vodafone, AT&T | pseudo CR |  | 21 May 2010 | Approved |
| S5eOAM0362 | S5-101557 | - | Use case and requirements for management of UE based network performance measurements | Telecom Italia, Vodafone, AT&T | pseudo CR |  | 21 May 2010 | Approved |
| S5eOAM0365 | S5-101562 | - | 32.181 1.1.0 UDC Framework for Model Handling and Management | Deutsche Telekom | TS |  | 21 May 2010 | Agreed |
| S5eOAM0364 | S5-101569 | - | Small corrections to Bulk CM IRP XML SS | Orange | CR |  | 21 May 2010 | Agreed |
| S5eOAM0371 | S5-101570 | - | Add emergency session related measurements | ZTE | CR |  | 21 May 2010 | Agreed |
| S5eOAM0374 | S5-101571 | - | Revised WI proposal on IRP SS organisation improvement | MCC | revised WID |  | 21 May 2010 | Agreed |
| S5eOAM0360 | - | - | Shadow TS on 32522-900 for WI 460035 SON continuation | Nokia Siemens Networks | shadow TS | S5-101572 | 21 May 2010 | Agreed |
| S5eOAM0372 | - | - | 32.523 SON Policy NRM IRP CORBA Solution Set | Huawei | TS |  | 25 May 2010 | Agreed |
| S5eOAM0373 | - | - | 32.525 SON Policy NRM IRP XML Solution Set | Huawei | TS |  | 25 May 2010 | Agreed |
| S5eOAM0382 |  |  | 32.cd1 Common RAT NRM Requirements | Ericsson | TS |  | 01 June 2010 | Agreed |
| S5eOAM0383 |  |  | 32.cd2 Common RAT NRM IS | Ericsson | TS |  | 01 June 2010 | Agreed |
| S5eOAM0376 |  |  | 32.xyz KPI IMS | China Mobile | TS |  | 26 May 2010 | Agreed |
| S5eOAM0377 |  |  | 32.xyz KPI EPC | China Mobile | TS |  | 26 May 2010 | Agreed |
| S5eOAM0385 |  |  | 32.cd1 Management of UE based network performance measurements | Nokia Siemens Networks | TS |  | 02 June 2010 | Agreed |
| S5eOAM0388 |  |  | 32.452 HNB and LTE HeNB Subsystem performance measurements | China Mobile | TS |  | 07 June 2010 | Agreed |
| S5eOAM0384 |  |  | 32.541 Self-Organizing Networks (SON); Self-healing concepts and requirements | ZTE | TS |  | 02 June 2010 | Agreed |
| S5eOAM0387 |  |  | 32.551 Energy Saving Management (ESM); Concepts and requirements | Nokia Siemens Networks | TS |  | 04 June 2010 | Agreed |
| S5eOAM0375 |  |  | 32.828 TMF SID | Nokia Siemens Networks | TR |  | 26 May 2010 | Agreed |
| S5eOAM0368 |  |  | 32.829 TMF FM | Alcatel-Lucent | TR |  | 21 May 2010 | Agreed |
| S5eOAM0379 |  |  | 32.8xx version handling | Ericsson | TR |  | 28 May 2010 | Agreed |
| S5eOAM0386 |  | - | 32.181 1.2.0 UDC Framework for Model Handling and Management | Deutsche Telekom | TS |  | 31 May 2010 | Agreed |

## Annex G: List of participants

| Name | Representing | Status-Partner | Country |
| --- | --- | --- | --- |
| Aba, Istvan (Mr.) | Deutsche Telekom AG | 3GPPMEMBER (ETSI) | AT |
| Andrianov, Anatoly (Mr.) | MOTOROLA GmbH | 3GPPMEMBER (ETSI) | US |
| Berggren, Tommy (Mr.) | TeliaSonera AB | 3GPPMEMBER (ETSI) | SE |
| Bizzarri, Simone (Mr.) | TELECOM ITALIA S.p.A. | 3GPPMEMBER (ETSI) | IT |
| Bódog, Gyula (Mr.) | Nokia Siemens Networks Oy | 3GPPMEMBER (ETSI) | HU |
| Catovic, Amer (Dr.) | QUALCOMM CDMA Technologies | 3GPPMEMBER (ETSI) | US |
| Chen, Ai (Miss) | China Mobile Com. Corporation | 3GPPMEMBER (CCSA) | CN |
| Chen, Liping (Miss) | ZTE Corporation | 3GPPMEMBER (ETSI) | CN |
| Cornily, Jean Michel (Mr.) | ORANGE SA | 3GPPMEMBER (ETSI) | FR |
| Elmdahl, Per (Mr.) | Nanjing Ericsson Panda Com Ltd | 3GPPMEMBER (CCSA) | SE |
| Feng, Jianmin (Mrs.) | China Unicom | 3GPPMEMBER (CCSA) | CN |
| Gang, Li (Mr.) | Nokia Siemens Networks Oy | 3GPPMEMBER (ETSI) | IT |
| Garbanati, Linda (Dr.) | Alcatel-Lucent Deutschland AG | 3GPPMEMBER (ETSI) | US |
| Garcia, Jean-Luc (Mr.) | France Telecom | 3GPPMEMBER (ETSI) | FR |
| Gardella, Maryse (Mrs.) | Alcatel-Lucent | 3GPPMEMBER (ETSI) | FR |
| Gompakis, Panagiotis (Mr.) | VODAFONE Group Plc | 3GPPMEMBER (ETSI) | DE |
| Görmer, Gerald (Mr.) | Nokia Siemens Networks Oy | 3GPPMEMBER (ETSI) | DE |
| Hassett, Brendan (Mr.) | Nippon Ericsson K.K. | 3GPPMEMBER (ARIB) | IE |
| Huang, Shuqiang (Mr.) | ZTE Corporation | 3GPPMEMBER (CCSA) | CN |
| Hübinette, Ulf (Mr.) | Telefon AB LM Ericsson | 3GPPMEMBER (ETSI) | SE |
| Kim, HongSoog (Dr.) | ETRI | 3GPPMEMBER (TTA) | KR |
| Knisely, Douglas (Mr.) | Airvana, Inc. | 3GPPMEMBER (ETSI) | US |
| Kuru, Bahadir (Mr.) | PIWorks | 3GPPMEMBER (ETSI) | TR |
| Kutscher, Dirk (Dr.) | NEC Corporation | 3GPPMEMBER (ARIB) | DE |
| Li, Hui (Mr.) | Huawei Technologies (UK) | 3GPPMEMBER (ETSI) | CN |
| Li, Yunxi (Mr.) | Nanjing Ericsson Panda Com Ltd | 3GPPMEMBER (CCSA) | CN |
| Liang, Shuangchun (Dr.) | China Mobile Com. Corporation | 3GPPMEMBER (CCSA) | CN |
| Lind, Steven (Mr.) | AT&T | 3GPPMEMBER (ATIS) | US |
| Mazzarella, Nick (Mr.) | Alcatel-Lucent | 3GPPMEMBER (ETSI) | US |
| McNamee, Alan (Mr.) | Openet Telecom | 3GPPMEMBER (ETSI) | IE |
| Munson, Gary (Mr.) | AT&T | 3GPPMEMBER (ATIS) | US |
| Naeem, Arsalan (Mr.) | ZTE Corporation | 3GPPMEMBER (ETSI) | CN |
| Petersen, Robert (Mr.) | Nippon Ericsson K.K. | 3GPPMEMBER (ARIB) | SE |
| Pollakowski, Olaf (Dr.) | Nokia Siemens Networks | 3GPPMEMBER (ETSI) | DE |
| Qiao, Zizhi (Dr.) | China Unicom | 3GPPMEMBER (CCSA) | CN |
| Ryu, Seungwan (Dr.) | ETRI | 3GPPMEMBER (TTA) | KR |
| Schmidt, Jörg (Mr.) | Nokia Siemens Networks | 3GPPMEMBER (ETSI) | DE |
| Schnell, Christof (Ing.) | Vodafone D2 GmbH | 3GPPMEMBER (ETSI) | DE |
| Seibel, Matthias (Mr.) | Deutsche Telekom AG | 3GPPMEMBER (ETSI) | DE |
| Shan, Mingjun (Mr.) | Huawei Technologies Japan Co., | 3GPPMEMBER (ARIB) | CN |
| Sudarsan, Padma (Ms.) | Alcatel-Lucent | 3GPPMEMBER (ATIS) | US |
| Suerbaum, Clemens (Mr.) | Nokia Siemens Networks | 3GPPMEMBER (ETSI) | DE |
| Teppo, Patrik (Mr.) | Ericsson Inc. | 3GPPMEMBER (ATIS) | SE |
| Toche, Christian (Mr.) | HUAWEI TECHNOLOGIES Co. Ltd. | 3GPPMEMBER (ETSI) | FX |
| Tovinger, Thomas (Mr.) | Telefon AB LM Ericsson | 3GPPMEMBER (ETSI) | SE |
| Tse, Edwin (Mr.) | Ericsson Inc. | 3GPPMEMBER (ATIS) | CA |
| Xia, Haitao (Mr.) | HuaWei Technologies Co., Ltd | 3GPPMEMBER (CCSA) | CN |
| Yang, Jie (Mr.) | Nanjing Ericsson Panda Com Ltd | 3GPPMEMBER (CCSA) | CN |
| Yao, Yizhi (Mr.) | MOTOROLA S.A.S | 3GPPMEMBER (ETSI) | CN |
| Zhang, Kai (Mr.) | Huawei Technologies Sweden AB | 3GPPMEMBER (ETSI) | CN |
| Zou, Lan (Miss) | HuaWei Technologies Co., Ltd | 3GPPMEMBER (ATIS) | CN |
| Zumerle, Dionisio (Ing.) | ETSI | 3GPPORG_REP (ETSI) | FR |