## Slide 1
SEAL_Ph4 work plan
Contact Person: Yanmei Yang
Yangyanmei@huawei.com
S6-253105

## Slide 2: Timeline of study
Milestone proposals for SEAL_Ph4 |  |  |  | 
 | Aug #68 | Oct #69 | Nov #70 | Feb #71
Progress | END of key issues and new solutions, update existing solutions Solution evaluation Technical solutions #5,#7,#10,#12; Solution evaluation for adoption solutions##5,#6 Start of Overall evaluation on all Gaps Start of TR Conclusions NOTE: WID proposal on Normative (see time plan for WID) | Complete the pending overall evaluation on all gaps Complete the pending TR Conclusions SID completion NOTE: Star of Normative ((see time plan for WID)) | Normative continue CRs to existing SEAL TS(s) PCRs on new External TR, and Internal TS(if have) | Normative continue CRs to existing SEAL TS PCRs on new External TR, and Internal TS(if have)

## Slide 3: Objectives of SEALPh4 WID
Objectives | Justifications
1. Improve existing SEAL technical specifications based on the conclusion of 3GPP TR 23.700-35: - Providing enhancements to the existing API design guidelines in TS 23.222 for the purpose of design easy-to-use APIs. - Technical enhancements to SEAL specifications (e. 3GPP TS 23.433/23.434/23.435/23.436/23.437/23.438) for improving SEAL API services from easy-to-use perspectives | -Easy-to-use APIs is a widely principles of many API providers, which simplify their customers to use their services. The guideline about how to design Easy-to-use APIs is necessary . -The technical issues identified within existing SEAL specifications during the study needs to be fixed
2. Specify External TR to capture the contents for improving the adoption of the 3GPP APIs by other SDOs e.g., to understand how to consume SEAL services to improve their applications. | -This is helpful for 3GPP external organizations and customers to reach a common understanding of the SEAL layers services as part of the whole picture of 3GPP exposure system, and know how to use SEAL services.
3. Specify a short TS for 3GPP level system exposure reference architecture, including an outline of components and general principles. | -It is also needed for 3GPP internal to reach a common understanding on how 3GPP level exposure system is constituted by different components/domains defined by different WGs. The output during the study could be used to be as the baseline.

## Slide 4: Timeline of WID
Milestone proposals for WID |  |  |  | 
 | Aug #68 | Oct #69 | Nov #70 | Feb #71
Progress | WID proposal on Normative | Start PCRs to existing SEAL TS Skeleton work on new External TR, and Internal TS | CRs to existing SEAL TS PCRs on new External TR, and Internal TS | CRs to existing SEAL TS (completion) PCRs on new External TR, and Internal TS