## Slide 1: 3GPP 6G workplan and timelines
Puneet Jain (TSG SA Chair)
Peter Schmitt (TSG CT Chair)
Ronald Borsato (TSG RAN Vice Chair)
6GWS-250240
AI#2
6GWS-250240, 3GPP workshop on 6G, Incheon, Korea, 10 - 11 Mar 2025

## Slide 2: Overall 3GPP 6G Workplan
Stage-1 workshop on IMT2030 use cases
First 3GPP TSG-wide 6G Workshop
To discuss vision & priorities for next generation radio technology, system architecture, core networks and protocols.
Studies for 6G
from Release 20
Normative work for 6G
from Release 21
Rotterdam, Netherland, May 8 – 10, 2024
Workshop Summary: SWS-240025
Workshop Presentations: Link
Incheon, S. Korea, March 10 – 11, 2025
WG SA1
TSGs#107
2024
SP-241391 : SA1 6G study item on use cases and service requirements (FS_6G_REQ) approved at TSG SA#105.
    RP‑243327 : The 6G RAN Study (part I: ITU focused) was approved at TSG RAN#106
    See next slide for the 6G studies timelines
Release 21 is expected to produce the 1st set of 3GPP 6G technical specifications and will be the release for IMT-2030 submission before 2030 and is expected to be delivered with a single drop (i.e., a single code freeze).
Rel-21 timeline is to be decided no later than June 2026
However, ASN.1/OpenAPI freeze date is no earlier than March 2029
2030

## Slide 3
2024
#103
Mar.
#111
Mar.
#107
Mar.
#104
Jun.
#108
Jun.
#112
Jun.
#105
Sep.
#109
Sep.
#102
Dec.
#106
Dec.
#110
Dec.
TSGs
Workshop on 6G
Stage 3 6G SID def.
#113
Sep.
#114
Dec.
#115
Mar.
Jun
Workshop IMT-2030 use cases
#116
SA1 6G Study
SA1 6G SID def.
RP IMT-2030 disc.
RP ITU Study
RP 6G Study
RAN1 6G Study(ies)
SA2 6G Study(ies)
Stage 3 6G Study(ies)
2025
2026
2027
SA2 & RAN WGs 6G SID def.
SA3/4/5/6 SID def. and compl. TBD
RAN2/3/4 6G Study(ies)
or
TBD
Release 20: 6G Timeline
Tech proposals
IMT-2030 Technical Performance Requirements
Requirements, evaluation criteria and submission templates
Workshop on technology proposals

## Slide 4
6G Study Items(s) - RAN Plenary
  RAN Plenary (RP) work is split into an ITU-focused SI and General RAN SI
    IMT-2030 discussion is expected in RAN from Sep 2024 to Dec 2024
    RP SI Rel-20 focusing on ITU– IMT-2030: approval Dec 2024 until June 2025
    RP SI Rel-20 focusing on 6G General: approval Mar 2025 (after 6G WS), until June 2026
6G Study Item(s) – RAN WGs
  RAN WGs: 21 months
    RAN WG SI package approval June 2025
    RAN1 SI starts in June 2025 until Mar 2027
    RAN2/3/4 SI start in Sep 2025 until June 2027
Release 20: 6G Study Item (SI)
6G Study Item(s) – TSG SA
  SA SI Approval
    SA1 SI approval: TSG#105 (Sept 2024)
    SA2 SI approval: TSG#108 (Jun 2025)
    Other SA WG (SA3, SA4, SA5, SA6) SI approval: TBD at future TSG meeting
  SA SI completion (18/21 months)
    SA1 6G SI completion: Mar 2026
    SA2 6G SI completion: Dec 2026 or Mar 2027 (To be confirmed at future TSG meeting)
6G Study Item(s) – TSG CT
  CT WGs: at least 9 months
    Discussion on 6G studies will start in Q4 2025 in CT
    CT WG 6G SI is expected to be approved in Mar 2026 (or Dec 2025).

## Slide 5: Thank you!
www.3gpp.org