## Slide 1: Way Forward of the Study
SI/TR Rapporteurs

## Slide 2: Background
TR 21.802 was sent for information to TSG#110, version 1.0.0 was created afterwards
18 pain-points are identified, 32 possible improvements with current tools are proposed which may mitigate the pain
45 requirements are raised, 32 out of which are marked as “Essential”
7 proposals on spec format are documented, including OpenDocument, AsciiDoc, Markdown, LaTex, DOCX with restrictions, and hybrid of those formats
4 proposals on WoW are documented, mainly focusing on Gitlab
According to current work plan, the study shall be concluded by March 2026

## Slide 3: Can we make it ?

## Slide 4: Discussion
Option#1
We stick to the current work plan and conclude the study anyhow by March 2026
Option#2
We extend the study by X months
We pause the evaluation on the solutions now, then organize trials on the solutions in the next X-3 months, finally make evaluations and conclusions in the last 3 months
The trials should include walk through of new WoW for at least one REAL meeting

## Slide 5: Discussion (cont.)
Some questions to ask ourselves
Are we fully sure about the details of the proposed solutions, i.e. do we really know how we will be working with the new WoW?
Can you (and your colleagues) manage to start to work with the new tools with a reasonable cost?
If a trial is going to be arranged, when can the environment be setup?

## Slide 6: Thank You!