**3GPP TSG RAN meeting #103 RP-24xxxx**

**Maastricht, Netherlands, March 18-21, 2024**

## Status Report to TSG

**Agenda item:** 9.3.3.1

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **WI / SI Name** | Data collection for SON (Self-Organising Networks)/MDT (Minimization of Drive Tests) in NR standalone and MR-DC (Multi-Radio Dual Connectivity) Phase 4 | | | | |
| included in this status report | Study Item:  No | Core part:  Yes | Performance part:  No | | Testing part:  No |
| **Acronym** | NR\_ENDC\_SON\_MDT\_Ph4-Core | | | | |
| **Unique ID** | 1021092 | | | | |
| **TSG Tdoc of latest approved WI/SI description (if any)** | RP-234038 | | | | |
| **Target Completion Date**  **(indicate if changed)** | Study Item:  N/A | Core part: 09/2025 | Performance part:  N/A | Testing part:  N/A | |
| **Overall Completion level** | Study Item:  N/A | Core part:  0% | Performance Part:  N/A | Testing part:  N/A | |

Note: Overall completion level percentage numbers should use one of the colors below:

* xx%: Normal progress, no RAN plenary action needed
* xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action
* xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

**Source:**

|  |  |  |
| --- | --- | --- |
| **Leading WG** | | RAN WG3 |
| **Rapporteur** | **Name** | Xufei Dong |
| **Company** | China Unicom |
| **Email** | dongxf37@chinaunicom.cn |
| **Name** | Miaoqi Zhang |
| **Company** | CMCC |
| **Email** | zhangmiaoqi@chinamobile.com |

## 1 Work plan related evaluation

|  |  |
| --- | --- |
| **Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting?** | No |

*If you answered No: Then please remove the Excel file from the zip file of this status report.*

*If you answered Yes: Then please fill out the attached Excel template to request a modification of the time budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and up to the target date of the WI/SI. The basis are the endorsed time budgets of the last RAN meeting. Please highlight all changes of the values.  
 One time unit (TU) corresponds to ~ 2 hours in the meeting.  
 If this status report covers a WI with Core and Performance part, then please have one line for each in the attached Excel table.  
 Note: If no Excel table is attached, then this means no time budget change.*

**Additional explanations/motivations for the time budget changes in the attached Excel table:**

## 2. Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1 RAN1

#### 2.1.1 Agreements

#### 2.1.2 Remaining Open issues

## 2.2 RAN2

The work has not been started yet according to agreed time plan in [2] and [3].

#### 2.2.1 Agreements

#### 2.2.2 Remaining Open issues

## 2.3 RAN3

The work has not been started yet according to agreed time plan in [2] and [3].

#### 2.3.1 Agreements

#### 2.3.2 Remaining Open issues

## 2.4 RAN4

#### 2.4.1 Agreements

#### 2.4.2 Remaining Open issues

## 2.5 RAN5

#### 2.5.1 Agreements

#### 2.5.2 Remaining Open issues

#### 2.5.3 Remaining Open issues with cross-WG dependencies

## 2.6 RAN6

#### 2.6.1 Agreements

#### 2.6.2 Remaining Open issues

## 3. Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1 SAx/CTs

#### 3.1.1 Agreements with cross-TSG impacts

#### 3.1.2 Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4. References

NOTE: This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

[1] RP-234038 – New WID: Data collection for SON (Self-Organising Networks)/MDT (Minimization of Drive Tests) in NR standalone and MR-DC (Multi-Radio Dual Connectivity) Phase 4, CMCC (moderator, RAN VC), RAN#102, Dec 2023.

[2] RP‑232745 Summary for RAN Rel-19 Package: RAN1/2/3-led, RAN chair (Qualcomm), RAN#102, Dec 2023.

[3] RP-232744 Status of time budgets for RAN1/2/3/4 ongoing and new WIs/SIs after RAN #102, RAN1 Chair (Samsung), RAN2 Chair (Interdigital), RAN3 Chair (ZTE), RAN4 Chair (Huawei), RAN#102, Dec 2023.

16.02.2024 minor adaptations for RAN #103

10.11.2023 minor adaptations for RAN #102

02.08.2023 minor adaptations for RAN #101

26.04.2023 minor adaptations for RAN #100

01.02.2023 minor adaptations for RAN #99

27.10.2022 minor adaptations for RAN #98e

01.08.2022 minor adaptations for RAN #97e

21.05.2022 minor adaptations for RAN #96

10.01.2022 minor adaptations for RAN #95e

04.10.2021 minor adaptations for RAN #94e

08.08.2021 minor adaptations for RAN #93e

17.05.2021 minor adaptations for RAN #92e

28.01.2021 minor adaptations for RAN #91e

09.11.2020 minor adaptations for RAN #90e

31.08.2020 minor adaptations for RAN #89e

20.04.2020 minor adaptations for RAN #88e

18.02.2020 minor adaptations for RAN #87e

14.11.2019 minor adaptations for RAN #86

18.08.2019 minor adaptations for RAN #85

12.05.2019 minor adaptations for RAN #84

27.02.2019 minor adaptations for RAN #83

21.11.2018 completion levels with colours added (for RAN #82)

v04.81 31.07.2018 simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80 21.05.2018 minor adaptations for RAN #80

v04.79 26.02.2018 minor adaptations for RAN #79

v04.78 18.11.2017 minor adaptations for RAN #78

v04.77 06.08.2017 minor adaptations for RAN #77

v04.76 15.05.2017 minor adaptations for RAN #76

v04.75 31.01.2017 minor adaptations for RAN #75

v04.74 28.10.2016 minor adaptations for RAN #74

v04.73 01.09.2016 adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72 26.05.2016 adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71 10.02.2016 minor adaptations for RAN #71

v04.70 30.10.2015 minor adaptations for RAN #70

v04.69 12.08.2015 minor adaptations for RAN #69

v04.68 21.05.2015 minor adaptations for RAN #68

v04.67 01.02.2015 minor adaptations for RAN #67

v04.66 16.11.2014 minor adaptations for RAN #66

v04.65 16.08.2014 minor adaptations for RAN #65

v04.64 22.05.2014 minor adaptations for RAN #64

v04.63 24.01.2014 restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62 11.11.2013 section 1.2.3 adapted for RAN #62

v03 11.08.2013 section 1.2.3 added on time budget

v02 07.05.2010 history added, some spelling corrections

v01 13.11.2009 First version of the template