3GPP TSG RAN meeting #108									           RP-251003

Pragues, Czech Republik, June 10-14th, 2025					rev of RP-250041

## Status Report to TSG

Title:			Status report for WID: Non-Terrestrial Networks (NTN) for NR Phase 3; rapporteur: Thales, CATT

Agenda item:			9.3.2.2

| WI / SI Name | Rel-19 Non-Terrestrial Networks (NTN) for NR Phase 3 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_NTN_Ph3 |  |  |  |  |
| Unique ID | 1020097 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-243300 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 09/2025 | Performance part: 03/2026 | Testing part: |  |
| Overall Completion level | Study Item: N/A | Core part: Overall: 90% RAN1: 100% RAN2: 90% RAN3: 95% RAN4: 85% | Performance Part: Overall: 0% RAN4: 0% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | Nicolas Chuberre |
|  | Company | Thales |
|  | Email | Nicolas.chuberre@thalesaleniaspace.com |
|  | Name | Jiancheng Sun |
|  | Company | CATT |
|  | Email | sunjiancheng@catt.cn |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

-

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.1.1 Decisions during RAN1#120bis

2.1.1.1.1 NR-NTN downlink coverage enhancement

Agreement

When PDCCH CSS type-0 repetition is performed, for SIB1 link level enhancement, support PDSCH repetition of SIB1 transmitted within the same slot as the type0-CSS PDCCH repetition.

- UE supporting SIB1 PDSCH coverage enhancement assumes that the PDCCH and associated PDSCH to be repeated in both slots where the corresponding PDCCHs are transmitted.

- Each PDSCH SIB1 repetition is within the same slot of each PDCCH candidate for scheduling DCI

- The two associated PDSCHs have the same RV

FFS: Whether it is supported that type-0 PDCCH repetition is not performed while the PDSCH-SIB1 repetition is performed, and if so whether/how to handle the slot determination.

Agreement

For enabling/disabling SIB1 PDSCH repetition, RAN1 to consider the following options:

- Option 1: Using reserved bit(s) in PBCH payload.

- Option 2: Using scheduling PDCCH.

- Option 3: The enabling/disabling of SIB1 PDSCH repetition is implicitly indicating by the enabling/disabling of Type-0 CSS PDCCH repetition.

Agreement

For PDCCH repetition for Type0 PDCCH CSS of searchSpaceZero configured within MIB pdcch-ConfigSIB1:

- Enabling/disabling using reserved bit(s) in PBCH payload

  - No UE behavior is defined for UE in connected mode specifically for the case where the network changes its signaling between enabling and disabling PDCCH repetition for Type0 PDCCH CSS.

Agreement

For Msg4 PDSCH repetition scheme, the Msg4 PDSCH is repeated in N consecutive slots:

- The same resource allocation is assumed for all repetitions

- The supported repetition factors are: 2 and 4

  - The network configures a single value between 2 and 4 at a given time

- The RV cycling is used for each repetition

  - If N=4:

| Starting RV | RV applicable to the nth repetition/transmission |  |  |  |
| --- | --- | --- | --- | --- |
|  | n mod 4 = 0 | n mod 4 = 1 | n mod 4 = 2 | n mod 4 = 3 |
| 0 | 0 | 2 | 3 | 1 |
| 2 | 2 | 3 | 1 | 0 |
| 3 | 3 | 1 | 0 | 2 |
| 1 | 1 | 0 | 2 | 3 |

Agreement

For PDCCH repetition for Type0 PDCCH CSS of searchSpaceZero configured within MIB pdcch-ConfigSIB1, support repeated PDCCH candidates in the two consecutive slots n0 and n0+1 associated with the same SSB index ( n0 as defined in section 13 of TS 38.213) at least for M=2.

- Repeated PDCCH candidates share the same aggregation level (AL), coded bits and same candidate index

    - Note: if the network repeats the Type 0 PDCCH across two consecutive slots, a legacy UE might decode the PDCCH and associated PDSCH in one slot and skip PDCCH monitoring in the other slot.

Note: further discuss the potential solution for M=1 and M=1/2.

Working assumption

For PDCCH CSS other than Type-0 CSS and other than Type-3 CSS for common search spaces other than SearchSpaceZero, intra-slot PDCCH repetition is supported.

RAN1 to down select between option 1 and option 2:

Option 1: Use same CORESET and two different SS (SS Set1 and SS Set2)

- Linking two PDCCH candidates (adopt the same mechanism for SS linking specified in Release 17)

- FFS: Blind decoding limit

Option 2: Use same CORESET associated with one SS which is repeated by introducing symbol domain offset X

- FFS: Blind decoding limit

- FFS: details configuration and signalling

Nokia expressed the concern on the above working assumption that this will take physical resources away from intra-slot scheduling for legacy PDSCH.

Agreement

For enabling/disabling Msg4 PDSCH repetition, RAN1 to down-select among the following options:

- Option 1: UE specific PDSCH with Msg4 repetition activation indicated via PDCCH- DCI Format 1_0

  - FFS: indication details.

  - FFS: whether/how network is informed by the UE that certain conditions are met to trigger Msg4 PDSCH repetition (e.g. RSRP detected at UE is less than x dB)

- Option 2: The enabling/disabling of Msg4 PDSCH repetition is implicitly indicated by the enabling/disabling of SIB1 PDSCH repetition.

- Option 3: The enabling/disabling is indicated by SIB1 configuration

  - FFS: whether/how network is informed by the UE that certain conditions are met to trigger Msg4 PDSCH repetition (e.g. RSRP detected at UE is less than x dB)

FFS: Whether UE reports its capability

2.1.1.1.2 Support of RedCap and eRedCap UEs with NR NTN operating in FR1-NTN bands

Agreement

Update the working assumption in RAN1 #120 with the following updates:

For Rel-19 NTN HD-FDD (e)Redcap UE in RRC connected mode, the following handling rule for collision case 4 is supported:

- Handling of collision with PDSCH (at least for system information) scheduled by Type-0/0A-PDCCH CSS in RRC-Connected mode is left to UE implementation whether to prioritize UL or prioritize DL with the constraint in the note2.

- Handling of collision with PDSCH scheduled by Type-1/2-PDCCH CSS in RRC-Connected mode is left to UE implementation whether to prioritize UL or prioritize DL with the constraint in the note2.

- FFS: handling of PDCCH ordered PRACH transmission

- For other use cases, default priority rule for collision case 4 in RRC-Connected mode is that DL is prioritized.

  - Network is allowed to indicate UL overriding DL for all cases

    - This is signaled by one UE specific RRC parameter

  - Note1: if DL is prioritized, the DL prioritization applies only if the UL cancellation timeline can be satisfied, otherwise UL is prioritized.

Note2: UE shall comply to the following existing procedure in 38.331:

- UEs in RRC_CONNECTED shall monitor for SI change indication in any paging occasion at least once per modification period if the UE is provided with common search space, including pagingSearchSpace, searchSpaceSIB1 and searchSpaceOtherSystemInformation, on the active BWP to monitor paging, as specified in TS 38.213 [13], clause 13.

2.1.1.1.3 NR-NTN uplink capacity/throughput enhancement

Agreement

RAN1 assumes that the UE is required to maintain phase continuity and power consistency for the duration of one OCC group with PUSCH.

- FFS: under which conditions the above applies, e.g. under the same conditions that phase continuity applies for DMRS bundling

Agreement

Send LS to RAN4 on requirements for the phase continuity and power consistency:

RAN1 has agreed the following:

- RAN1 assumes that the UE is required to maintain phase continuity and power consistency for the duration of one OCC group with PUSCH.

  - FFS: under which conditions the above applies, e.g. under the same conditions that phase continuity applies for DMRS bundling

RAN1 ask RAN4 whether the same phase continuity requirements as for DMRS bundling can be applied for OCC length 2 and/or OCC length 4 under the same conditions as for DMRS bundling, or if new requirements are needed.

Agreement

The draft LS in R1-2503070 is endorsed. Final LS is in R1-2503071.

Agreement

OCC length and OCC sequence for OCC with CG PUSCH Type 1 is configured by RRC higher-layers.

- Up to RAN2 whether to signal this with one or two RRC parameters

- Note: OCC lengths and sequences to be provided in the table of RRC parameters to be prepared by the WI rapporteur

Agreement

For OCC with CG-PUSCH, the RV sequence applied across OCC groups is RRC configured among the RV sequences defined for legacy CG PUSCH, i.e., [0,2,3,1], [0,3,0,3] or [0,0,0,0].

- Note: no new RRC parameter is needed for the above

- FFS: if OCC group dropping is later agreed, how to count RVs may need to be discussed for that case

Agreement

For resolving the overlapping PUSCH repetitions with inter-slot OCC and PUCCH with/without repetitions, the legacy timeline conditions for UCI multiplexing or prioritization for dropping PUSCH [/ PUCCH] applies according with the following update:

- “the first PUSCH repetition of an OCC group” is used instead of “PUSCH repetition” for the legacy timeline condition, where the legacy PUSCH repetition that overlaps with a PUCCH belongs to the OCC group

Note: how to capture the above agreement is up to the spec editor.

Agreement

For the OCC length applied for OCC DG PUSCH and CG PUSCH Type 2, consider the following options:

- Option 1: Configured by RRC higher-layer parameter.

  - Note: this does not preclude jointly configuring OCC sequence and OCC length with the same RRC configuration

- Option 2: Max value is configured by RRC higher-layer parameter, and the applied value is implicitly determined from the configured repetition number.

- Option 3: Candidates values are configured by RRC higher-layer parameter, and the applied value is indicated by scheduling DCI for DG PUSCH or by activation DCI for CG PUSCH Type 2.

  - Note: this does not preclude jointly configuring OCC sequence and OCC length with the same RRC configuration

- Option 4: Single value is indicated by scheduling DCI for DG PUSCH and by activation DCI for CG PUSCH Type 2 (no RRC configuration of candidate values).

- Option 5: Max value is configured by RRC higher-layer parameter, and the applied value is indicated by scheduling DCI for DG PUSCH and by activation DCI for CG PUSCH Type 2.

Note: it is not precluded to select a different option for DG PUSCH and CG PUSCH Type 2.

Agreement

If PUCCH without repetitions overlaps with inter-slot OCC with any PUSCH repetitions in an OCC group with a same priority index for PUCCH/PUSCH, the legacy conditions and rules for UCI multiplexing or prioritization for dropping applies with the following updates:

- If the UCI is multiplexed on the PUSCH repetition according to legacy rules and the updated timeline conditions for UCI multiplexing are satisfied, UCI is multiplexed on all PUSCH repetitions without A-CSI reports within an OCC group with inter-slot OCC overlaps with the PUCCH. (Option 3-a)

  - FFS: PUSCH repetition with A-CSI reports

- If the PUSCH repetition is dropped according to legacy rules and the updated timeline conditions for PUSCH dropping are satisfied, UCI is transmitted on PUCCH and all PUSCH repetitions within the OCC group that overlaps with the PUCCH are dropped (Option 2)

  - FFS: if PUCCH is overlap with PUSCH repetition in both time and frequency domain.

- UE does not expect there are multiple PUCCHs without repetitions in different PUCCH slots with a same or different UCI types other than SR overlapping with multiple PUSCH repetitions in the same OCC group.

  - FFS: whether the above applies only when at least one of the overlapping PUCCHs result in a UCI being multiplexed on the PUSCH

Note 1: If the UCI on the PUCCH is dropped according to legacy rules and [updated] timeline conditions for UCI dropping are satisfied, there is no [additional] spec impact. (Option 1)

Note 2: There can be multiple PUCCHs with same or different UCI types in the same slot (i.e. CSI report and HARQ-ACK) as in the legacy specifications

Working assumption 1: The above agreement applies to different priority indexes for PUCCH/PUSCH if no additional specification impact is identified.

Working assumption 2: The above agreement applies to PUCCH with repetitions if no additional specification impact is identified.

Agreement

For the OCC sequence applied for OCC DG PUSCH and CG PUSCH Type 2, the sequence is indicated dynamically in DCI

- FFS: with a new field or reusing an existing field

#### 2.1.1.1 Decisions during RAN1#121

Agreement

The draft LS in R1-2504933 with NR-NTN TP for TS 38.300 is endorsed with the following revisions:

- These enhancements are specifically targeted at mitigating the issues in HD collision cases at the UE side, including scenarios where semi-statically configured downlink reception collides with semi-statically configured uplink transmission, and where dynamically scheduled downlink reception collides with dynamically scheduled uplink transmission.

- Inter-slot Orthogonal Cover Codes (OCC) with OCC length 2 to multiplex up to two UEs

- Insertion of <Unchanged text is omitted> in missing places

Final LS in R1-2504934.

2.1.1.1.1 NR-NTN downlink coverage enhancement

Agreement

The enabling/disabling of SIB1 PDSCH repetition is implicitly indicated by the enabling/disabling of Type-0 CSS PDCCH repetition.

Agreement

For the activation/deactivation of Msg4 PDSCH repetition:

- Alt 1: UE specific PDSCH with Msg4 repetition activation indicated via DCI Format 1_0:

  - Signaling uses re-interpretation of 1 MSB in MCS field in DCI.

  - A UE capable of Msg4 PDSCH repetition may report its capability/request in Msg3 PUSCH.

    - Note: RAN1 considers there is no difference between capability and request

    - FFS: whether to specify condition(s) for the UE to report its capability/request. Such conditions may be discussed in RAN1 or other WGs.

  - The aggregation factor is configured in SIB1, with possible value 2 or 4

    - When the aggregation factor is configured in SIB1, the PDSCH MSG4 repetition is enabled.

Send LS to RAN2 informing about the above agreement, asking RAN2 to consider the agreement when designing the report in Msg3 PUSCH.

Agreement

The draft LS in R1-2504935 is endorsed with the following revision:

- RAN1 has agreed to support for Msg4 PDSCH repetition

Final LS in R1-2504936.

Agreement

For PDCCH repetition for Type0 PDCCH CSS of searchSpaceZero configured within MIB pdcch-ConfigSIB1, the solution agreed for M = 2 is also applied to M = 1 and M = 1/2.

Agreement

Revise the RAN1#120bis agreement as follows:

Agreement

For PDCCH repetition for Type0 PDCCH CSS of searchSpaceZero configured within MIB pdcch-ConfigSIB1:

- Enabling/disabling using a reserved bit(s) (i.e aA+7) in PBCH payload

No UE behavior is defined for UE in connected mode specifically for the case where the network changes its signaling between enabling and disabling PDCCH repetition for Type0 PDCCH CSS.

Agreement

For PDCCH CSS other than Type-0 CSS and other than Type-3 CSS for common search spaces other than SearchSpaceZero, support intra-slot repetition based on:

- The starting symbol of monitoring occasion of the second SS is located right after the ending symbol of monitoring occasion of the first SS.

- BD is counted as one or two, subject to UE capability, in RRC connected mode

  - UE assumes that a DCI Format with the same content is repeated on two PDCCH candidates.

  - Note: From RAN1 perspective UE is expected to deliver performance no worse than soft combining

- PDCCH repetition is applicable to RNTI of the CSS.

- Repeated PDCCH candidates within the same CORESET repeated in the slot, and share the same aggregation level (AL), coded bits and same candidate index.

  - Up to editor how to capture this in writing the relevant RAN1 specification.

Working assumption

Inter-slot Type-0 CSS PDCCH repetition is only applicable to the SI-RNTI, and the following rule for BD counting is defined:

- 1 BD in first slot.

- In the second slot: 2 BD in RRC connected mode

  - One BD for Type-0 CSS PDCCH repetition with SI-RNTI and one BD for other PDCCH

Conclusion

It can be discussed in UE feature session whether a dedicated PDSCH repetition capability (e.g. FG5-17a and FG16-2b-5) is a pre-requisite UE feature for Msg4 PDSCH repetition.

2.1.1.1.2 Support of RedCap and eRedCap UEs with NR NTN operating in FR1-NTN bands

Agreement

Confirm working assumption in RAN1 #120b with the following update:

For Rel-19 NTN HD-FDD (e)Redcap UE in RRC connected mode, the following handling rule for collision case 4 is supported:

- Handling of collision with PDSCH  scheduled by Type-0/0A-PDCCH CSS in RRC-Connected mode is left to UE implementation whether to prioritize UL or prioritize DL with the constraint in the note1.

- Handling of collision with PDSCH scheduled by Type-1/2-PDCCH CSS in RRC-Connected mode is left to UE implementation whether to prioritize UL or prioritize DL with the constraint in the note1.

- When PDCCH ordered PRACH transmission collides with DL reception, it is up to UE implementation whether to prioritize the PDCCH ordered PRACH transmission

- For other use cases, default priority rule for collision case 4 in RRC-Connected mode is that DL is prioritized.

  - Network is allowed to indicate UL overriding DL for all these other cases

    - This is signaled by one UE specific RRC parameter

  - If DL is prioritized, the DL prioritization applies only if the UL cancellation timeline can be satisfied, otherwise UL is prioritized.

Note1: UE shall comply to the following existing procedure in 38.331:

- UEs in RRC_CONNECTED shall monitor for SI change indication in any paging occasion at least once per modification period if the UE is provided with common search space, including pagingSearchSpace, searchSpaceSIB1 and searchSpaceOtherSystemInformation, on the active BWP to monitor paging, as specified in TS 38.213 [13], clause 13.

2.1.1.1.3 NR-NTN uplink capacity/throughput enhancement

Agreement

Remove the FFS in sub-bullet of 2nd bullet in RAN1#120bis agreement on UCI multiplexing.

- If the PUSCH repetition is dropped according to legacy rules and the updated timeline conditions for PUSCH dropping are satisfied, UCI is transmitted on PUCCH and all PUSCH repetitions within the OCC group that overlaps with the PUCCH are dropped (Option 2)

  - FFS: if PUCCH is overlap with PUSCH repetition in both time and frequency domain.

Agreement

When OCC is applied on the PUSCH with UL-SCH with repetition type A and A-CSI report is triggered, the following applies:

- The A-CSI report(s) is multiplexed on all PUSCH repetitions within the first OCC group

Agreement

For the OCC length applied for OCC DG PUSCH and CG PUSCH Type 2, support:

- Option 3: Candidates values are configured by RRC higher-layer parameter as part of the TDRA table with a new column for configuring the OCC length, and the applied value is indicated by scheduling DCI for DG PUSCH or by activation DCI for CG PUSCH Type 2.

  - No additional rows for the TDRA table

Conclusion

RAN1 will not specify enhancements for support of TBoMS with inter-slot OCC for PUSCH in Rel-19.

Conclusion

There is no consensus in RAN1 to introduce a restriction on the number of PRBs to support inter-slot OCC for PUSCH.

Agreement

For the OCC sequence applied for OCC DG PUSCH and CG PUSCH Type 2, the sequence is indicated dynamically in DCI Format 0_1 and Format 0_2. Support implicit DCI indication with re-use of antenna port field.

Association between antenna ports and OCC sequence is defined by re-using the legacy tables with two new columns added for OCC sequence. Note: the tables could directly reference the OCC sequence index (Table 6.3.2.5A-1 and Table 6.3.2.5A-2 in TS38.211) or spell out the sequence as in the example below.

Table 7.3.1.1.2-6: Antenna port(s), transform precoder is enabled, dmrs-Type=1, maxLength=1,
except that dmrs-UplinkTransformPrecoding and tp-pi2BPSK are both configured and
π/2-BPSK modulation is used

| Value | Number of DMRS CDM group(s) without data | DMRS port(s) | OCC sequence for OCC length =2 | OCC sequence for OCC length =4 |
| --- | --- | --- | --- | --- |
| 0 | 2 | 0 | [1 1] | [1 1 1 1] |
| 1 | 2 | 1 | [1 -1] | [1 -1 1 -1] |
| 2 | 2 | 2 | [1 1] | [1 1 -1 -1] |
| 3 | 2 | 3 | [1 -1] | [1 -1 -1 1] |

Table 7.3.1.1.2-6A: Antenna port(s), transform precoder is enabled, dmrs-UplinkTransformPrecoding and tp-pi2BPSK are both configured, π/2-BPSK modulation is used, dmrs-Type=1, maxLength=1

| Value | Number of DMRS CDM group(s) without data | DMRS port(s) | OCC sequence for OCC length =2 | OCC sequence for OCC length =4 |
| --- | --- | --- | --- | --- |
| 0 | 2 | 0, nSCID= 0 | [1 1] | [1 1 1 1] |
| 1 | 2 | 0, nSCID= 1 | [1 -1] | [1 -1 1 -1] |
| 2 | 2 | 2, nSCID= 0 | [1 1] | [1 1 -1 -1] |
| 3 | 2 | 2, nSCID= 1 | [1 -1] | [1 -1 -1 1] |

Table 7.3.1.1.2-7: Antenna port(s), transform precoder is enabled, dmrs-Type=1, maxLength=2,
except that dmrs-UplinkTransformPrecoding and tp-pi2BPSK are both configured and
π/2-BPSK modulation is used

| Value | Number of DMRS CDM group(s) without data | DMRS port(s) | Number of front-load symbols | OCC sequence for OCC length =2 | OCC sequence for OCC length =4 |
| --- | --- | --- | --- | --- | --- |
| 0 | 2 | 0 | 1 | [1 1] | [1 1 1 1] |
| 1 | 2 | 1 | 1 | [1 -1] | [1 -1 1 -1] |
| 2 | 2 | 2 | 1 | [1 1] | [1 1 -1 -1] |
| 3 | 2 | 3 | 1 | [1 -1] | [1 -1 -1 1] |
| 4 | 2 | 0 | 2 | [1 1] | [1 1 1 1] |
| 5 | 2 | 1 | 2 | [1 -1] | [1 -1 1 -1] |
| 6 | 2 | 2 | 2 | [1 1] | [1 1 -1 -1] |
| 7 | 2 | 3 | 2 | [1 -1] | [1 -1 -1 1] |
| 8 | 2 | 4 | 2 | [1 1] | [1 1 1 1] |
| 9 | 2 | 5 | 2 | [1 -1] | [1 -1 1 -1] |
| 10 | 2 | 6 | 2 | [1 1] | [1 1 -1 -1] |
| 11 | 2 | 7 | 2 | [1 -1] | [1 -1 -1 1] |
| 12-15 | Reserved | Reserved | Reserved | Reserved | Reserved |

Table 7.3.1.1.2-7A: Antenna port(s), transform precoder is enabled, dmrs-UplinkTransformPrecoding and tp-pi2BPSK are both configured, π/2-BPSK modulation is used, dmrs-Type=1, maxLength=2

| Value | Number of DMRS CDM group(s) without data | DMRS port(s) | Number of front-load symbols | OCC sequence for OCC length =2 | OCC sequence for OCC length =4 |
| --- | --- | --- | --- | --- | --- |
| 0 | 2 | 0, nSCID= 0 | 1 | [1 1] | [1 1 1 1] |
| 1 | 2 | 0, nSCID= 1 | 1 | [1 -1] | [1 -1 1 -1] |
| 2 | 2 | 2, nSCID= 0 | 1 | [1 1] | [1 1 -1 -1] |
| 3 | 2 | 2, nSCID= 1 | 1 | [1 -1] | [1 -1 -1 1] |
| 4 | 2 | 0, nSCID= 0 | 2 | [1 1] | [1 1 1 1] |
| 5 | 2 | 0, nSCID= 1 | 2 | [1 -1] | [1 -1 1 -1] |
| 6 | 2 | 2, nSCID= 0 | 2 | [1 1] | [1 1 -1 -1] |
| 7 | 2 | 2, nSCID= 1 | 2 | [1 -1] | [1 -1 -1 1] |
| 8 | 2 | 4, nSCID= 0 | 2 | [1 1] | [1 1 1 1] |
| 9 | 2 | 4, nSCID= 1 | 2 | [1 -1] | [1 -1 1 -1] |
| 10 | 2 | 6, nSCID= 0 | 2 | [1 1] | [1 1 -1 -1] |
| 11 | 2 | 6, nSCID= 1 | 2 | [1 -1] | [1 -1 -1 1] |
| 12-15 | Reserved | Reserved | Reserved | Reserved | Reserved |

Conclusion

Explicit configuration / indication of OCC enabler is not supported.

Agreement

Revise the first bullet in RAN1#120bis agreement on UCI multiplexing with “without A-CSI reports” and FFS removed as below:

- If the UCI is multiplexed on the PUSCH repetition according to legacy rules and the updated timeline conditions for UCI multiplexing are satisfied, UCI is multiplexed on all PUSCH repetitions without A-CSI reports within an OCC group with inter-slot OCC overlaps with the PUCCH. (Option 3-a)

  - FFS: PUSCH repetition with A-CSI reports

Agreement

Remove the FFS in the sub-bullet of 3rd bullet in RAN1#120bis agreement on UCI multiplexing.

- UE does not expect there are multiple PUCCHs without repetitions in different PUCCH slots with a same or different UCI types other than SR overlapping with multiple PUSCH repetitions in the same OCC group.

  - FFS: whether the above applies only when at least one of the overlapping PUCCHs result in a UCI being multiplexed on the PUSCH

Agreement

Confirm RAN1#120bis Working Assumption 2 on UCI multiplexing with revised text:

- Working Assumption 2: The above agreement applies to PUCCH with repetitions if no additional specification impact is identified.

Agreement

Confirm RAN1#120bis Working Assumption 1 on UCI multiplexing with revised text:

- Working assumption 1: The above agreement applies to different priority indexes for PUCCH/PUSCH if no additional specification impact is identified.

Agreement

A UE is not expected to be configured with frequency hopping for PUSCH repetitions with inter-slot OCC.

Agreement

Alt 2. For PUSCH grouping with inter slot OCC, the integer number of OCC groups is determined as M =N/L, where N is the number of repetitions of PUSCH and L is the OCC length.

An OCC group is defined by L consecutive PUSCH repetitions. OCC Group m includes PUSCH repetition mxL, mxL+1, .., (m+1)xL-1, where m=0,1, .., M-1

#### 2.1.2	Remaining Open issues

None

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.1.1 Decisions during RAN2#129bis

Agreements:

1.	We add a sentence saying that the UE can optionally support intended service area provision for MBS broadcast service via NTN.

2.	No new UE capability is foreseen for regenerative payload.

2.2.1.1.1 Downlink coverage enhancement

Agreements;

1.	From SSB extension point of view, RAN2 assumes there is no need to introduce new barring bits

2.	We wait for further progress in RAN1 on link level enhancements before further discussing the possible impacts on access barring

3.	RAN2 considers to support configuring two different SMTC periodicities (with different offsets) for SMTCs in one frequency layer for idle, inactive and connected mode. We ask RAN4 whether it is feasible to support this in Rel-19 timeframe (also include previous agreement that at any time the UE will not use more SMTCs in parallel than in previous releases).

4.	We support configuring more than 4 SMTCs per frequency (e.g. 6) for idle/inactive UEs. It will be up to UE implementation to select which of the SMTCs to consider (send this RAN2 decision to RAN4 for checking)

5.	Network can provide assistance information (for Rel-19 UEs, not necessarily supporting DL CE) on the association between SMTC and location to help UE to perform SMTC selection for idle/inactive mode. FFS on the details of location information, e.g. serving cell SSB index, reference location, etc. In any case it is up to UE implementation on how to utilize the assistance information for SMTC selection in idle/inactive mode.

2.1.1.1.2 Uplink capacity/throughput enhancement

Agreements;

1.	There is no need to introduce dedicated access control mechanism for OCC capable UEs

2.1.1.1.3 Support of Broadcast

Agreements:

1.	RAN2 understands the Intended service areas of all MBS broadcast services of the current serving cell that need to be geo-fenced will be included in the new SIBxx (no spec impacts)

2.	If UE knows it’s not in any intended service areas of any MBS services the UE is interested into, the UE may not need to acquire MCCH

3.	If no intended service area is explicitly indicated (e.g. in SIBxx) for a MBS service the UE is interested into, existing behavior applies.

4.	The field warningAreaCoordinates is included in SIB6 while the field warningAreaCoordinatesSegment is included in SIB7 for ETWS primary/secondary notification to indicate Warning Area Coordinates IE.

2.1.1.1.4 Support of Regenerative payload

Agreements:

1.	Specific configurations of common TA and Kmac in regenerative architecture are not captured in the specs.

#### 2.2.1.1 Decisions during RAN2#130

Agreements:

1.	Introduce support for SMTC enhancements in idle/inactive mode in a backwards compatible manner. FFS signalling details (e.g., new field or extension of SMTC4).

2.	Introduce mapping between a MBS broadcast session (TMGI) and ISA ID(s) extending MBS-SessionInfoList to avoid signaling overhead (duplication of TMGIs).

Agreements:

1.	Capture in a Note in Stage 2 that when using ISA(s) for MBS broadcast service reception or MBS service continuity, it is up to UE implementation how to determine if it is in the ISA(s) of MBS broadcast service or not.

Agreements:

1.	Implementation of ETWS geo-fencing and PWS UE capability for NTN is added to the PWS feature

2.2.1.1.1 Downlink coverage enhancement

Agreements:

1.	the maximum configured SMTCs per frequency for idle/inactive UEs is 6 (can come back if we find and issue)

2.	To support SMTC enhancements for DL CE UE, introduce a new SMTC list instead of extending legacy smtc4list (can consider signalling optimizations for the new list to refer to the content of smtc4list to avoid signalling duplications)

3.	We introduce a location-based SMTC selection procedure where each SMTC can be associated with a reference location of the intended neighbor cells that need to be measured by the UE. FFS if also an SSB-index based SMTC selection is supported

4.	No enhancement for cell selection/reselection for DL CE is pursued (can re-discuss this if we will finally introduce a new barring scheme)

Working Assumption:

1.	We introduce a mechanism to assist the NW to configure the SMTCs in connected mode, according to one of the following 2 options:

Alt 1: UE provide the closest N reference locations/neighbor cells to network.

Alt 2: UE reports the selected SMTCs from configured SMTC set to network.

We continue in the next meeting on whether to confirm the WA (and go for either Alt1 or Alt2) or whether we don’t introduce any enhancement (i.e. not confirm the WA)

2.1.1.1.2 Uplink capacity/throughput enhancement

None

2.1.1.1.3 Support of Broadcast

Agreements:

1.	Do not introduce service area information specific for FSAI in SIB21.

2.	Do not introduce service area per neighbour cell in MCCH

3.	RAN2 assumes that the ISA can be valid for all the frequencies providing the MBS session

4.	The new SIBxx containing MBS ISA(s) can be cell or area specific, which is up to NW implementation (No specs change).

2.1.1.1.4 Support of Regenerative payload

None

#### 2.2.2	Remaining Open issues

NR-NTN downlink coverage enhancement

- Define procedures and related signalling for system-level power sharing following RAN1 conclusions and related signalling for link-level enhancements following RAN1 conclusion

NR-NTN uplink capacity/throughput

- Define necessary related procedures and signalling following RAN1 conclusions

Support of broadcast

- SIB content definition for intended service area and related procedures

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.1.1 Decisions during RAN3#127bis

Endorsed CRs

- R3-251560 (BL CR to 38.410) Introduce NG Removal procedure (CMCC, Huawei, Nokia, Nokia Shanghai Bell, CATT, Ericsson, Qualcomm, Xiaomi, LG Electronics, China Telecom, Samsung, ZTE, NEC, ETRI)	CR0051r3, TS 38.410 v18.2.0, Rel-19, Cat. B

- R3-251561 (BL CR to 38.300) Support for Regenerative Payload and MBS broadcast in NR NTN (Ericsson, Thales, Deutsche Telekom, Nokia, ESA, CATT, ZTE, Sateliot, Huawei, Dish Networks, Echostar, Eutelsat Group, Xiaomi, Samsung, CMCC, LG Electronics, NEC, Lenovo, ETRI)	DraftCR

- R3-251562 Support for Regenerative Payload and MBS broadcast in NR NTN (CATT, Thales, Nokia, Nokia Shanghai Bell, Ericsson, Huawei, ZTE, Qualcomm, Samsung, Xiaomi, CMCC, China Telecom, Jio, LG Electronics,  NEC, ETRI, SES, ESA)	CR1212r5, TS 38.413 v18.5.0, Rel-19, Cat. B

2.3.1.1.1 Support MBS Broadcast service

Agreed Text Proposals

- R3-252343 (TP to BL CR for TS 38.413) Update on the support of MBS Broadcast Service （Nokia, Nokia Shanghai Bell, Qualcomm, Huawei, Ericsson, Samsung, CATT, ZTE, NEC）

2.3.1.1.2 Support of Regenerative payload

Agreed Text Proposals

- R3-252453 (TP to BL CR for TS 38.300) Support of feeder link switch (CATT, Samsung, Huawei, Nokia, Nokia Shanghai Bell, Ericsson, ZTE Corporation, LG Electronics, NEC, CMCC, Xiaomi, China Telecom, Jio)

- R3-252454 (TP for TS 38.300) Discussion on Hard FLSO and RRC Inactive state in NR NTN Regenerative Payload (Qualcomm Incorporated, Nokia, Nokia Shanghai Bell, Xiaomi, China Telecom)

- R3-252416 (TPs to BL CR 38.410) Introduce NG Removal Function (CMCC, Samsung, ZTE, CATT)

- R3-252409 (TP to BL CR for TS 38.413) Enhancement to support hard FLSO (Nokia, Nokia Shanghai Bell, Qualcomm, Xiaomi, China Telecom)

- R3-252452 (TP for TS 38.300) Support of regenerative payload - Stage 2 on TNL management (Huawei, Ericsson, Nokia, Nokia Shanghai Bell, Xiaomi, CATT, 	Samsung, CMCC, ZTE Corporation, Qualcomm Incorporated, NEC, 	China Telecom, LG Electronics)

Other decisions

- Support RRC_INACTIVE UE in NTN by implementation in R19.

- No enhancements on location based CHO for NTN in R19.

- Whether to support NG suspend/Resume?

- When the on-board gNB performs feeder link switchover to the new NTN Gateway, gNB could notifies the AMF about the new DL NG-U TNL Information through Path Switch Request or PDU Session Resource Modify Indication message?

- Proposal 2, in case of the TNL addresses are changed due to feeder link switch over, existing procedures may be used.

- Proposal 3bis, Further check the functionality: in case of hard feeder link switch over, the 5GC suspends or resumes the DL signalling/data transmission(s) to the gNB based on the new indicator in RAN configuration update, FFS on the relationship with respect to NG suspend/resume (if any).

- No new NGAP suspend/resume procedures in R19

- RAN3 will not discuss the NTN PWS unless request by other WGs in R19.

#### 2.3.1.1 Decisions during RAN3#128

Endorsed as BL CRs:

- R3-253093 (BL CR to 38.300) Support for Regenerative Payload and MBS broadcast in NR NTN (Ericsson, Thales, Deutsche Telekom, Nokia, ESA, CATT, ZTE, Sateliot, Huawei, Dish Networks, Echostar, Eutelsat Group, Xiaomi, Samsung, CMCC, LG Electronics, NEC, Lenovo, ETRI)	draftCR

- R3-253094 (BL CR to 38.410) Introduce NG Removal procedure (CMCC, Huawei, Nokia, Nokia Shanghai Bell, CATT, Ericsson, Qualcomm, Xiaomi, LG Electronics, China Telecom, Samsung, ZTE, NEC, ETRI)	CR0051r5, TS 38.410 v18.2.0, Rel-19, Cat. B

- R3-253095 Support for Regenerative Payload and MBS broadcast in NR NTN (CATT, Thales, Nokia, Nokia Shanghai Bell, Ericsson, Huawei, ZTE, Qualcomm, Samsung, Xiaomi, CMCC, China Telecom, Jio, LG Electronics,  NEC, ETRI, SES, ESA)	CR1212r7, TS 38.413 v18.5.0, Rel-19, Cat. B

2.3.1.1.1 Support MBS Broadcast service

Endorsed text proposals:

- R3-253945 (TP to BLCR for TS 38.413) Further discussion of MBS broadcast service and mapped cell and TAI pre-reconfiguration (Huawei)

2.3.1.1.2 Support of Regenerative payload

WA: For regenerative payload, an indication to suspend or resume NG connection may be sent to AMF from gNB in the RAN Configuration Update procedure.

Endorsed text proposals:

- R3-253236 (TP to BL CR 38.300) Clarification on NG Removal (ZTE Corporation)

#### 2.3.2	Remaining Open issues

Support of NG Suspend/Resume for Regenerative Payload

- Check the use cases including Hard Feederlink Switch, other use cases to be further justified.

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.1.1 Decisions during RAN4#114bis

2.4.1.1.1 Main session

None

2.4.1.1.2 BDaT session

Agreed documents

- R4-2504706	Draft CR to TS 38.108: Correction of Regenerative Payload Figures NEC Europe Ltd, THALES

- R4-2504708	Way Forward for [114bis][309] NR_NTN_Ph3_General_UE_SAN_RF Qualcomm

2.4.1.1.3 RRM session

Agreed documents

- R4-2504967	Ad-hoc minutes on RRM requirements for NR_NTN_Ph3 Qualcomm, CATT

- R4-2504912	WF on RRM requirements for NR_NTN_Ph3_Part1	CATT

- R4-2504913	WF on RRM requirements for NR_NTN_Ph3_Part2 Qualcomm

Agreement:

  - The legacy requirements and applicable conditions can be reused as baseline:

    - Paging reception requirements in RRC_IDLE/ RRC_INACTIVE state

    - Handover interruption time

    - Random access

    - SA: RRC Connection Release with Redirection

    - Scheduling availability of UE performing intra/inter measurements

Agreement:

- Option 1: agree on the principle below and further discuss the wording in the CR:

    - For RACH-based HO, RACH-less HO, Time/location-based CHO without L3 measurement and Satellite switching with re-synchronization, following applicability rules to adapt HD-FDD case should be added:

      - For RedCap NTN UE with HD-FDD, the requirements are met provided that

- SSB is available at the UE once every SMTC period during Tsearch

- One SSB is available during T∆

- One SSB is available during TIU

    - For Time/location-based CHO with L3 measurement, following applicability rules to adapt HD-FDD case should be added:

      - For RedCap NTN UE with HD-FDD, the requirements are met provided that

- One SSB is available during T∆

- One SSB is available during TIU

- Option 2: No spec impact

Agreement:

    - For Feature 25-1 (parallelSMTC), not differentiate 1Rx and 2Rx RedCap UEs for this UE capability.

    - RedCap UE is mandatory to support parallel measurements on 2 SMTC-s for a single frequency carrier

      - ‘Parallel’ means the SMTCs are TDM with proximity distance.

Agreement:

    - Optional feature 25-3 (parallelMeasurementGap-r17) is applicable for (e)RedCap UE and is left to UE implementation, RAN4 to define RRM requirements following the same principle of the existing NR NTN requirements.

    - This capability supported by (e)RedCap UEs is not differentiated between 2Rx and 1Rx.

Agreement:

    - From RAN4 perspective, location-based measurement report trigger is kept optional for (e)RedCap UEs with NTN.

Agreement:

- In RRC re-establishment requirements, for case where the SMTC for the inter-frequency carrier is not provided, the value of TSMTC,i is assumed to be 160ms:

  - Discuss the applicability of the requirement for with the updated value of TSMTC,i to 160ms after the related RAN1/2 agreement.

Agreement:

- In RRC re-establishment requirements, for the case SSB Ês/Iot < -8dB and unknown NR cell,

  - Make the following updates

    - Remove Note 1 in Table 6.2C.1.2.1-1 and Table 6.2C.1.2.1-2 for the applicable scenarios, and the value of TSMTC and TSMTC,i is FFS

    - Tidentify_intra_NR: MAX (800 ms, [22] x TSMTC) for intra-frequency carrier

    - Tidentify_inter_NR,i: MAX (800 ms, [22] x TSMTC,i) for inter-frequency carrier

#### 2.4.1.1 Decisions during RAN4#115

2.4.1.1.1 Main session

None

2.4.1.1.2 BDaT session

Agreed documents

- R4-2508755	Way Forward for [115][333] NR_NTN_Ph3_demod Ericsson

- R4-2508635	CR to TS 38.108: Correction of Regenerative Payload Figures  NEC, THALES, HUAWEI, CATT, Ericsson

- R4-2507759	Draft CR to TS 38.101-5: Introduction of RedCap and eRedCap	Qualcomm Incorporated

- R4-2507434	CR for TS 38.181, Introduction on SAN diagram for SAN supporting regenerative payload	CATT, NEC, Thales, HUAWEI, Ericsson

2.4.1.1.3 RRM session

Agreed documents

- R4-2508379	LS on mandatory gap capability	LS out	Ericsson

#### 2.4.2	Remaining Open issues

Definition of RF and RRM requirements enabling

- NR-NTN downlink coverage enhancement covering both GSO and NGSO constellations operating in FR1-NTN or FR2-NTN

- NR-NTN uplink capacity/throughput enhancement

- Support of regenerative payload

- Support of Rel-17 RedCap and Rel-18 eRedCap UEs with NR NTN operating in FR1-NTN bands

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SA2

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention. 
-

## 4.	References

## 4.1	RAN1

RAN1#120bis meeting, Wuhan, China 7-11th, 2025:

- R1-2502566	discussion	Initial RRC parameters list for Rel-19 NR NTN Phase 3	Rapporteur (THALES)

- R1-2501729	Work Plan	Work plan for Rel-19 NR_NTN_Ph3	THALES, CATT

- R1-2501842	discussion	RAN1 agreements for NR NTN Phase 3 up to RAN1#120	Rapporteur (THALES)

- R1-2502056	Work Plan	Work plan for WID: introduction of IoT-NTN TDD mode	Iridium Satellite LLC

- R1-2503127	discussion	Summary#1 of discussions on RRC parameters for Rel-19 NR NTN Phase 3	Moderator (Thales)

- R1-2503128	discussion	Summary#2 of discussions on RRC parameters for Rel-19 NR NTN Phase 3	Moderator (Thales)

- R1-2503115	other	Session notes for 9.11 (Non-Terrestrial Networks for NR Phase 3 and Internet of Things Phase 3)	Ad-Hoc Chair (Huawei)

- R1-2502082	discussion	NR-NTN downlink coverage enhancement	NEC

- R1-2502173	discussion	Discussion on NR-NTN DL coverage enhancement	CMCC

- R1-2502188	discussion	NR-NTN downlink coverage enhancement	InterDigital, Inc.

- R1-2502130	discussion	Discussion on downlink coverage enhancements	Fujitsu

- R1-2502219	discussion	Discussion on downlink coverage enhancements for NR NTN	Huawei, HiSilicon

- R1-2502265	discussion	Discussion on NR-NTN downlink coverage enhancement	OPPO

- R1-2501841	discussion	On NR-NTN downlink coverage enhancement	Ericsson

- R1-2501847	discussion	Discussion on downlink coverage enhancements for NR NTN	CCU

- R1-2501899	discussion	Discussion on DL coverage enhancement for NR NTN	ZTE Corporation, Sanechips

- R1-2501890	discussion	Discussion on downlink coverage enhancement for NR NTN	Fraunhofer IIS, Fraunhofer HHI

- R1-2501972	discussion	Discussion on downlink coverage enhancement for NR NTN	CATT

- R1-2502031	discussion	Further Discussion on NR NTN downlink coverage enhancement	China Telecom

- R1-2501725	discussion	FL Summary #1: NR-NTN downlink coverage enhancements	Moderator (THALES)

- R1-2501726	discussion	FL Summary #2: NR-NTN downlink coverage enhancements	Moderator (THALES)

- R1-2501727	discussion	FL Summary #3: NR-NTN downlink coverage enhancements	Moderator (THALES)

- R1-2501728	discussion	FL Summary #4: NR-NTN downlink coverage enhancements	Moderator (THALES)

- R1-2501723	discussion	NR NTN Downlink coverage enhancements	THALES

- R1-2501880	discussion	Discussion on NR-NTN downlink coverage enhancement	Spreadtrum, UNISOC

- R1-2501822	discussion	Discussion on NR-NTN downlink coverage enhancement	vivo

- R1-2502559	discussion	NR-NTN Downlink Coverage Enhancement	Panasonic

- R1-2502549	discussion	Discussion on NR-NTN downlink coverage enhancement	TCL

- R1-2502532	discussion	Discussions on downlink coverage enhancements	Nokia, Nokia Shanghai Bell

- R1-2502629	discussion	On NR-NTN Downlink Coverage Enhancement	Apple

- R1-2502454	discussion	Discussion on NR-NTN downlink coverage enhancement	Xiaomi

- R1-2502383	discussion	Discussion on downlink coverage enhancement for NR-NTN	Samsung

- R1-2502519	discussion	Discussion on NR-NTN downlink coverage enhancement	ETRI

- R1-2502488	discussion	Discussion on downlink coverage enhancement for NR NTN	Baicells Technologies Co. Ltd

- R1-2502473	discussion	Discussion on DL coverage enhancements for NR-NTN	NICT

- R1-2502902	discussion	Discussion on Downlink Coverage Enhancement for NR NTN	Google Korea LLC

- R1-2502920	discussion	Discussion on Downlink Coverage Enhancements for NR NTN	CEWiT

- R1-2502822	discussion	Discussion on downlink coverage enhancement for NR NTN	Lenovo

- R1-2502815	discussion	Discussion on NR-NTN downlink coverage enhancement	LG Electronics

- R1-2502779	discussion	Discussion on DL coverage enhancement for NR-NTN	NTT DOCOMO, INC.

- R1-2502716	discussion	NR-NTN downlink coverage enhancement	MediaTek Inc.

- R1-2502854	discussion	Downlink coverage enhancement for NR NTN	Qualcomm Incorporated

- R1-2502727	discussion	Discussion on downlink coverage enhancement for NR-NTN	CSCN

- R1-2502695	discussion	Discussion on NR-NTN downlink coverage enhancement	HONOR

- R1-2502696	discussion	Discussion on support of (e)RedCap UEs in NR NTN	HONOR

- R1-2502855	discussion	Support of Redcap and eRedcap UEs in NR NTN	Qualcomm Incorporated

- R1-2502717	discussion	Support of RedCap and eRedCap UEs with NR NTN operating in FR1-NTN bands	MediaTek Inc.

- R1-2502780	discussion	Discussion on support of RedCap and eRedCap UEs in FR1-NTN	NTT DOCOMO, INC.

- R1-2502816	discussion	Discussion on support of (e)RedCap UEs with NR-NTN operating in FR1-NTN bands	LG Electronics

- R1-2502883	discussion	Support of RedCap and eRedCap UEs in NR NTN	Nordic Semiconductor ASA

- R1-2502924	discussion	Discussion on support of RedCap/eRedCap UEs in NTN	CAICT

- R1-2502520	discussion	Discussion on HD UEs with NR NTN	ETRI

- R1-2502384	discussion	Discussion on support of RedCap and eRedCap UEs with NR NTN operating in FR1-NTN bands	Samsung

- R1-2502455	discussion	Discussion on the support of Redcap and eRedcap UEs in NR NTN	Xiaomi

- R1-2502630	discussion	Discussion on support of RedCap UEs with NR NTN operation	Apple

- R1-2502651	discussion	Support of (e)RedCap UEs with NR NTN	Sharp

- R1-2502533	discussion	Discussion of support for RedCap and eRedCap UEs with NR NTN operating in FR1-NTN bands	Nokia, Nokia Shanghai Bell

- R1-2502573	discussion	Discussion on HD-FDD RedCap UEs and eRedCap UEs for FR1-NTN	TCL

- R1-2501823	discussion	Discussion on support of RedCap and eRedCap UEs with NR-NTN	vivo

- R1-2501881	discussion	Discussion on support of RedCap and eRedCap UEs with NR NTN operating in FR1-NTN bands	Spreadtrum, UNISOC

- R1-2501757	discussion	Discussion on support of HD-FDD (e)RedCap UEs with NR NTN	SageRAN

- R1-2502032	discussion	Discussion on Support of RedCap and eRedCap UEs with NR NTN operating in FR1-NTN bands	China Telecom

- R1-2501973	discussion	Discussion on the enhancement of RedCap and eRedCap UEs In NTN	CATT

- R1-2501900	discussion	Discussion on support of RedCap/eRedCap UEs for NR NTN	ZTE Corporation, Sanechips

- R1-2502266	discussion	Discussion on supporting of RedCap and eRedCap UEs with NR NTN operating in FR1-NTN bands	OPPO

- R1-2502220	discussion	Discussion on HD-FDD RedCap UEs and eRedCap UEs for FR1-NTN	Huawei, HiSilicon

- R1-2502305	discussion	On HD-FDD Redcap UEs for NTN	Ericsson

- R1-2502189	discussion	Discussion on half-duplex RedCap issues for NTN FR1 operation	InterDigital, Inc.

- R1-2502174	discussion	Discussion on the collision issues of HD-FDD Redcap UE in FR1-NTN	CMCC

- R1-2503049	discussion	Summary #1 for Support of RedCap and eRedCap UEs with NR NTN operating in FR1-NTN bands	Moderator (CATT)

- R1-2503050	discussion	Summary #2 for Support of RedCap and eRedCap UEs with NR NTN operating in FR1-NTN bands	Moderator (CATT)

- R1-2503051	discussion	Summary #3 for Support of RedCap and eRedCap UEs with NR NTN operating in FR1-NTN bands	Moderator (CATT)

- R1-2503070	LS out	Draft LS on requirements for the phase continuity and power consistency for OCC with PUSCH in NR NTN Ph3	Moderator (MediaTek)

- R1-2503094	discussion	Feature lead summary #4 of AI 9.11.3 on NR-NTN uplink capacity and throughput enhancements	Moderator (MediaTek)

- R1-2502983	discussion	Feature lead summary #1 of AI 9.11.3 on NR-NTN uplink capacity and throughput enhancements	Moderator (MediaTek)

- R1-2502984	discussion	Feature lead summary #2 of AI 9.11.3 on NR-NTN uplink capacity and throughput enhancements	Moderator (MediaTek)

- R1-2502985	discussion	Feature lead summary #3 of AI 9.11.3 on NR-NTN uplink capacity and throughput enhancements	Moderator (MediaTek)

- R1-2503071	LS out	LS on requirements for the phase continuity and power consistency for OCC with PUSCH in NR NTN Ph3	RAN1, MediaTek

- R1-2502175	discussion	Discussion on the NR-NTN uplink capacity/throughput enhancements	CMCC

- R1-2502190	discussion	NR-NTN uplink capacity/throughput enhancement	InterDigital, Inc.

- R1-2502131	discussion	Discussion on uplink capacity/cell throughput enhancement for FR1-NTN	Fujitsu

- R1-2502083	discussion	NR-NTN uplink capacity/throughput enhancement	NEC

- R1-2502221	discussion	Discussion on uplink capacity/throughput enhancement for FR1-NTN	Huawei, HiSilicon

- R1-2502267	discussion	Discussion on NR-NTN uplink capacity/throughput enhancement	OPPO

- R1-2501901	discussion	Discussion on UL capacity enhancement for NR NTN	ZTE Corporation, Sanechips

- R1-2501974	discussion	Discussion on UL capacity enhancement for NR NTN	CATT

- R1-2502033	discussion	Discussion on NR-NTN uplink enhancement	China Telecom

- R1-2501730	discussion	On uplink capacity enhancement for NR-NTN	Ericsson

- R1-2501882	discussion	Discussion on NR-NTN uplink capacity/throughput enhancement	Spreadtrum, UNISOC

- R1-2501824	discussion	Discussion on NR-NTN uplink capacity enhancement	vivo

- R1-2502534	discussion	Discussion of NR-NTN uplink capacity enhancements	Nokia, Nokia Shanghai Bell

- R1-2502589	discussion	Discussion on NR-NTN Uplink Capacity/Throughput Enhancement	Lenovo

- R1-2502631	discussion	On NR-NTN Uplink Capacity Enhancement	Apple

- R1-2502456	discussion	Discussion on NR-NTN PUSCH capacity enhancement	Xiaomi

- R1-2502385	discussion	Discussion on uplink capacity/throughput enhancement for NR-NTN	Samsung

- R1-2502521	discussion	Discussion on NR-NTN uplink capacity/throughput enhancement	ETRI

- R1-2502409	discussion	Discussion on the NR-NTN uplink capacity/throughput enhancements	TCL

- R1-2502903	discussion	Discussion on NR-NTN uplink capacity/throughput enhancement	Google Korea LLC

- R1-2502817	discussion	Discussion on NR-NTN uplink capacity/throughput enhancement	LG Electronics

- R1-2502781	discussion	Discussion on NR-NTN uplink capacity/throughput enhancement	NTT DOCOMO, INC.

- R1-2502718	discussion	NR-NTN uplink capacity and throughput enhancements	MediaTek Inc.

- R1-2502856	discussion	NR-NTN uplink capacity / throughput enhancement	Qualcomm Incorporated

- R1-2502697	discussion	Discussion on NR-NTN UL capacity/throughput enhancement	HONOR

- R1-2502698	discussion	Uplink capacity/throughput enhancement for NR-NTN	Panasonic

RAN1#121 meeting, La Valette, Malta, 19-23rd, 2025:

- R1-2503693	discussion	RRC parameters list for Rel-19 NR NTN Phase 3	Rapporteur (THALES)

- R1-2503701	discussion	TP on RAN1 additions to CR for TS 38.300	Rapporteur (THALES)

- R1-2503702	discussion	RAN1 agreements for NR NTN Phase 3 up to RAN1#120-bis	Rapporteur (THALES)

- R1-2504897	other	Session notes for 9.11 (Non-Terrestrial Networks for NR Phase 3 and Internet of Things Phase 3)	Ad-Hoc Chair (Huawei)

- R1-2504931	discussion	Summary of discussions on higher-layers parameters for Rel-19 NR NTN	Moderator (THALES)

- R1-2504932	discussion	Summary of discussions on TP for RAN1 additions to CR for TS 38.300	Moderator (THALES)

- R1-2504933	LS out	Draft LS on NR-NTN TP for TS 38.300	Moderator (THALES)

- R1-2504934	LS out	LS on NR-NTN TP for TS 38.300	RAN1, THALES

- R1-2504935	LS out	Draft LS on Msg4 PDSCH repetition	Moderator (THALES)

- R1-2504936	LS out	LS on Msg4 PDSCH repetition	RAN1, THALES

- R1-2504954	discussion	Summary of discussions on higher-layers parameters for Rel-19 NR NTN	Moderator (Thales)

- R1-2504953	discussion	FL Summary #5: NR-NTN downlink coverage enhancements	Moderator (Thales)

- R1-2504715	discussion	List of companies’ proposals on NR-NTN downlink coverage enhancement	Moderator (Thales)

- R1-2504583	discussion	Discussion on Downlink Coverage Enhancement for NR NTN	Google Korea LLC

- R1-2504605	discussion	Discussion on Downlink Coverage Enhancements for NR NTN	CEWiT

- R1-2504480	discussion	Discussion on NR NTN Downlink Enhancements	Sharp

- R1-2504561	discussion	Discussion on NR-NTN downlink coverage enhancement	LG Electronics

- R1-2504545	discussion	Discussion on downlink coverage enhancement for NR-NTN	CSCN

- R1-2504581	discussion	Discussion on DL coverage enhancements for NR-NTN	NICT

- R1-2503845	discussion	Discussion on NR-NTN DL coverage enhancement	CMCC

- R1-2503774	discussion	Discussion on downlink coverage enhancement for NR NTN	CATT

- R1-2503687	discussion	NR NTN Downlink coverage enhancements	THALES

- R1-2503689	discussion	FL Summary #1: NR-NTN downlink coverage enhancements	THALES

- R1-2503690	discussion	FL Summary #2: NR-NTN downlink coverage enhancements	THALES

- R1-2503691	discussion	FL Summary #3: NR-NTN downlink coverage enhancements	THALES

- R1-2503692	discussion	FL Summary #4: NR-NTN downlink coverage enhancements	THALES

- R1-2503635	discussion	Discussion on DL coverage enhancement for NR NTN	ZTE Corporation, Sanechips

- R1-2503582	discussion	Discussion on downlink coverage enhancement for NR-NTN	Samsung

- R1-2503308	discussion	On NR-NTN downlink coverage enhancement	Ericsson

- R1-2503527	discussion	Discussion on NR-NTN downlink coverage enhancement	Spreadtrum, UNISOC

- R1-2503280	discussion	Discussion on downlink coverage enhancements for NR NTN	Huawei, HiSilicon

- R1-2503378	discussion	Remaining issues on NR-NTN downlink coverage enhancement	vivo

- R1-2504410	discussion	Downlink coverage enhancement for NR NTN	Qualcomm Incorporated

- R1-2504447	discussion	Further Discussion on NR NTN downlink coverage enhancement	China Telecom

- R1-2504459	discussion	Discussion on downlink coverage enhancement for NR NTN	Lenovo

- R1-2504005	discussion	Discussion on downlink coverage enhancement for NR NTN	Baicells Technologies Co. Ltd

- R1-2504001	discussion	Discussion on downlink coverage enhancements	Fujitsu

- R1-2504515	discussion	Discussion on DL coverage enhancement for NR-NTN	NTT DOCOMO, INC.

- R1-2504149	discussion	Discussion on NR-NTN downlink coverage enhancement	ETRI

- R1-2504103	discussion	Discussion on NR-NTN downlink coverage enhancement	HONOR

- R1-2504109	discussion	NR-NTN Downlink Coverage Enhancement	Panasonic

- R1-2504170	discussion	Discussion on downlink coverage enhancements for NR NTN	CCU

- R1-2504199	discussion	Discussion on NR-NTN downlink coverage enhancement	OPPO

- R1-2504342	discussion	On NR-NTN Downlink Coverage Enhancement	Apple

- R1-2504270	discussion	NR-NTN downlink coverage enhancement	MediaTek Inc.

- R1-2504166	discussion	Discussion on NR-NTN downlink coverage enhancement	TCL

- R1-2504179	discussion	Discussions on downlink coverage enhancements	Nokia, Nokia Shanghai Bell

- R1-2503930	discussion	NR-NTN downlink coverage enhancement	NEC

- R1-2503861	discussion	Discussion on downlink coverage enhancement for NR NTN	Fraunhofer IIS, Fraunhofer HHI

- R1-2503812	discussion	NR-NTN downlink coverage enhancement	InterDigital, Inc.

- R1-2503895	discussion	Discussion on NR-NTN downlink coverage enhancement	Xiaomi

- R1-2503896	discussion	Discussion on the support of Redcap and eRedcap UEs in NR NTN	Xiaomi

- R1-2503813	discussion	Discussion on half-duplex RedCap issues for NTN FR1 operation	InterDigital, Inc.

- R1-2504180	discussion	Discussion of support for RedCap and eRedCap UEs with NR NTN operating in FR1-NTN bands	Nokia, Nokia Shanghai Bell

- R1-2504167	discussion	Discussion on HD-FDD Redcap UEs and eRedcap UEs for FR1-NTN	TCL

- R1-2504271	discussion	Support of RedCap and eRedCap UEs with NR NTN operating in FR1-NTN bands	MediaTek Inc.

- R1-2504343	discussion	Discussion on support of RedCap UEs with NR NTN operation	Apple

- R1-2504200	discussion	Discussion on supporting of RedCap and eRedCap UEs with NR NTN operating in FR1-NTN bands	OPPO

- R1-2504104	discussion	Discussion on support of (e)RedCap UEs in NR NTN	HONOR

- R1-2504150	discussion	Discussion on HD UEs with NR NTN	ETRI

- R1-2504516	discussion	Discussion on support of RedCap and eRedCap UEs in FR1-NTN	NTT DOCOMO, INC.

- R1-2504432	discussion	Support of (e)RedCap UEs with NR NTN	Sharp

- R1-2504411	discussion	Support of Redcap and eRedcap UEs in NR NTN	Qualcomm Incorporated

- R1-2503379	discussion	Remaining issues on support of RedCap and eRedCap UEs with NR-NTN	vivo

- R1-2503281	discussion	Discussion on HD-FDD RedCap UEs and eRedCap UEs for FR1-NTN	Huawei, HiSilicon

- R1-2503528	discussion	Discussion on support of RedCap and eRedCap UEs with NR NTN operating in FR1-NTN bands	Spreadtrum, UNISOC

- R1-2503337	discussion	On HD-FDD Redcap UEs for NTN	Ericsson

- R1-2503325	discussion	Discussion on support of HD-FDD (e)RedCap UEs with NR NTN	SageRAN

- R1-2503583	discussion	Discussion on support of RedCap and eRedCap UEs with NR NTN operating in FR1-NTN bands	Samsung

- R1-2503636	discussion	Discussion on support of RedCap/eRedCap UEs for NR NTN	ZTE Corporation, Sanechips

- R1-2503775	discussion	Discussion on the enhancement of RedCap and eRedCap UEs In NTN	CATT

- R1-2503846	discussion	Discussion on the collision issues of HD-FDD Redcap UE in FR1-NTN	CMCC

- R1-2504544	discussion	Support of RedCap and eRedCap UEs in NR NTN	Nordic Semiconductor ASA

- R1-2504562	discussion	Discussion on support of (e)RedCap UEs with NR-NTN operating in FR1-NTN bands	LG Electronics

- R1-2504557	discussion	Discussion on support of RedCap/eRedCap UEs in NTN	CAICT

- R1-2504725	discussion	Summary #1 for Support of RedCap and eRedCap UEs with NR NTN operating in FR1-NTN bands	Moderator (CATT)

- R1-2504726	discussion	Summary #2 for Support of RedCap and eRedCap UEs with NR NTN operating in FR1-NTN bands	Moderator (CATT)

- R1-2504727	discussion	Summary #3 for Support of RedCap and eRedCap UEs with NR NTN operating in FR1-NTN bands	Moderator (CATT)

- R1-2504563	discussion	Discussion on NR-NTN uplink capacity/throughput enhancement	LG Electronics

- R1-2504481	discussion	Discussion on NR NTN Uplink Enhancements	Sharp

- R1-2504155	discussion	Discussion on NR-NTN Uplink Capacity/Throughput Enhancement	Lenovo

- R1-2504584	discussion	Discussion on NR-NTN uplink capacity/throughput enhancement	Google Korea LLC

- R1-2504687	discussion	Discussion on NR-NTN uplink capacity/throughput enhancement	NTT DOCOMO, INC.

- R1-2503847	discussion	Discussion on the NR-NTN uplink capacity/throughput enhancements	CMCC

- R1-2503776	discussion	Discussion on UL capacity enhancement for NR NTN	CATT

- R1-2503763	discussion	Discussion on the NR-NTN uplink capacity/throughput enhancements	TCL

- R1-2503637	discussion	Discussion on UL capacity enhancement for NR NTN	ZTE Corporation, Sanechips

- R1-2503684	discussion	Feature lead summary #1 of AI 9.11.3 on NR-NTN uplink capacity and throughput	MediaTek Inc.

- R1-2503685	discussion	Feature lead summary #2 of AI 9.11.3 on NR-NTN uplink capacity and throughput	MediaTek Inc.

- R1-2503686	discussion	Feature lead summary #3 of AI 9.11.3 on NR-NTN uplink capacity and throughput	MediaTek Inc.

- R1-2503584	discussion	Discussion on uplink capacity/throughput enhancement for NR-NTN	Samsung

- R1-2503529	discussion	Discussion on NR-NTN uplink capacity/throughput enhancement	Spreadtrum, UNISOC

- R1-2503282	discussion	Discussion on uplink capacity/throughput enhancement for FR1-NTN	Huawei, HiSilicon

- R1-2503380	discussion	Remaining issues on NR-NTN uplink capacity enhancement	vivo

- R1-2503240	discussion	On uplink capacity enhancements for NR-NTN	Ericsson

- R1-2504412	discussion	NR-NTN uplink capacity / throughput enhancement	Qualcomm Incorporated

- R1-2504443	discussion	Uplink capacity/throughput enhancement for NR-NTN	Panasonic

- R1-2504002	discussion	Discussion on uplink capacity/cell throughput enhancement for FR1-NTN	Fujitsu

- R1-2504517	discussion	Discussion on NR-NTN uplink capacity/throughput enhancement	NTT DOCOMO, INC.

- R1-2504151	discussion	Discussion on NR-NTN uplink capacity/throughput enhancement	ETRI

- R1-2504105	discussion	Discussion on NR-NTN UL capacity/throughput enhancement	HONOR

- R1-2504055	discussion	Discussion on NR-NTN uplink enhancement	China Telecom

- R1-2504201	discussion	Discussion on NR-NTN uplink capacity/throughput enhancement	OPPO

- R1-2504344	discussion	On NR-NTN Uplink Capacity Enhancement	Apple

- R1-2504272	discussion	NR-NTN uplink capacity and throughput enhancements	MediaTek Inc.

- R1-2504181	discussion	Discussion of NR-NTN uplink capacity enhancements	Nokia, Nokia Shanghai Bell

- R1-2503931	discussion	NR-NTN uplink capacity/throughput enhancement	NEC

- R1-2503814	discussion	NR-NTN uplink capacity/throughput enhancement	InterDigital, Inc.

- R1-2503909	discussion	Discussion on the NR-NTN uplink capacity/throughput enhancements	NTPU

- R1-2503897	discussion	Discussion on NR-NTN PUSCH capacity enhancement	Xiaomi

## 4.2	RAN2

RAN2#129bis meeting, Wuhan, China 7-11th, 2025:

- R2-2501770	CR	Introduction of LTE TN to NR NTN Mobility UE Capability	vivo

- R2-2502192	draftCR	Stage 2 Running CR for NR NTN phase 3	THALES

- R2-2502511	discussion	Discussion on NR NTN UE capabilities	Apple

- R2-2502512	draftCR	Draft CR for Rel-19 NR NTN UE capabilities	Apple

- R2-2502676	CR	Running RRC CR for NR NTN phase 3	Ericsson

- R2-2501774	discussion	Discussion on DL Coverage in NTN	vivo

- R2-2501798	discussion	Discussion on DL coverage enhancement	Xiaomi

- R2-2501804	discussion	Discussion on downlink coverage enhancement	LG Electronics Inc.

- R2-2501842	discussion	Discussion on downlink coverage enhancement	HONOR

- R2-2501974	discussion	NTN downlink coverage enhancements	Nokia, Nokia Shanghai Bell

- R2-2502038	discussion	Discussions on downlink coverage enhancement	Fujitsu

- R2-2502048	discussion	Discussion on downlink coverage enhancements in NR NTN	ETRI

- R2-2502057	discussion	Further discussion on downlink coverage enhancements	CATT

- R2-2502072	discussion	Discussion on NR NTN downlink coverage enhancements	DENSO CORPORATION

- R2-2502195	discussion	Discussion on cell barring for NR NTN downlink coverage enhancements	THALES

- R2-2502246	discussion	Further discussion of NR NTN coverage enhancement	China Telecom

- R2-2502315	discussion	Downlink coverage enhancement for NTN	InterDigital, Europe, Ltd.

- R2-2502328	discussion	Discussion on DL coverage enhancement for NTN	OPPO

- R2-2502352	discussion	Further considerations on NR NTN DL-CE	Lenovo

- R2-2502377	discussion	Discussion on Downlink Coverage Enhancements	Sharp

- R2-2502397	discussion	Discussion on supporting location/time-based SMTC selection	ITRI

- R2-2502493	discussion	SMTC impacts due to NTN downlink coverage enhancements	Sony

- R2-2502502	discussion	Downlink coverage enhancement	NEC

- R2-2502513	discussion	DL coverage enhancement in NTN	Apple

- R2-2502524	discussion	Consideration on downlink coverage enhancements	ZTE Corporation, Sanechips

- R2-2502629	discussion	Downlink coverage enhancements and different SMTCs	TOYOTA Info Technology Center

- R2-2502652	discussion	Default extended SSB periodicity	Qualcomm Incorporated

- R2-2502667	discussion	Discussion on Downlink Coverage Enhancement	Samsung

- R2-2502678	discussion	DL coverage enhancements	Ericsson

- R2-2502739	discussion	Analysis on DL coverage enhancements due to extended SSB periodicity	CMCC

- R2-2502839	discussion	Discussion on DL coverage enhancements	Huawei, HiSilicon, Turkcell

- R2-2502863	discussion	Discussion on Downlink Coverage Enhancements	CSCN

- R2-2502870	discussion	Discussion on DL coverage enhancements	TCL

- R2-2502947	discussion	Further discussion on NTN DL coverage enhancements	NERCDTV

- R2-2503055	discussion	Report of [AT129bis][303][R19 NR NTN] SMTC enhancements	Xiaomi

- R2-2503056	LS out	Draft LS on SMTC enhancements	Xiaomi

- R2-2503067	LS out	Draft LS on SMTC enhancements	Xiaomi

- R2-2503068	LS out	LS on SMTC enhancements	RAN2

- R2-2502284	discussion	Discussion on Uplink Capacity/Throughput Enhancement for NTN	InterDigital, Europe, Ltd.

- R2-2502329	discussion	Discussion on Uplink Capacity Enhancement	OPPO

- R2-2502525	discussion	Consideration on uplink capacity enhancements	ZTE Corporation, Sanechips

- R2-2502612	discussion	Discussion on Uplink Capacity Enhancements	Huawei, HiSilicon, Turkcell

- R2-2502699	discussion	Discussion on uplink capacity/throughput enhancement for NR NTN	CMCC

- R2-2502856	discussion	Discussion on UL Capacity and Throughput Enhancement	Nokia, Nokia Shanghai Bell

- R2-2501775	discussion	Remaining Issues on MBS Broadcast in NTN	vivo

- R2-2501843	discussion	Discussion on the support of broadcast service	HONOR

- R2-2502039	discussion	Discussions on supporting broadcast service	Fujitsu

- R2-2502041	discussion	Discussion on providing MBS service area in NTN network	OPPO

- R2-2502044	discussion	Discussion on the support of broadcast service in NTN	ETRI

- R2-2502058	discussion	Further discussion on support of broadcast service in NR NTN	CATT

- R2-2502064	discussion	Further Discussion on Support of MBS Broadcast Service	TCL

- R2-2502247	discussion	The signaling design of service area for PWS and MBS	China Telecom

- R2-2502353	discussion	MBS broadcast service continuity in NR NTN	Lenovo

- R2-2502354	discussion	Further considerations on ETWS support in NR NTN	Lenovo

- R2-2502376	discussion	Remaining issues on intended service area	Sharp

- R2-2502514	discussion	Discussion on broadcast service over NTN	Apple

- R2-2502526	discussion	Consideration on broadcast service ehancements	ZTE Corporation, Sanechips

- R2-2502537	discussion	Discussion on the support of broadcast service	Xiaomi

- R2-2502551	discussion	Remaining Aspects of MBS in Rel-19 NR NTN	Nokia, Nokia Shanghai Bell

- R2-2502651	discussion	MBS broadcast service area information	Qualcomm Incorporated

- R2-2502668	discussion	Discussion on Broadcast Service Area	Samsung

- R2-2502677	discussion	Support for broadcast services in NR NTN	Ericsson

- R2-2502700	discussion	Considerations on broadcast service for NR NTN	CMCC

- R2-2502741	discussion	Discussion on support for broadcast service in NTN	LG Electronics Inc.

- R2-2502946	discussion	Discussion on MBS broadcast over NTN	Huawei, HiSilicon, China Southern Power Grid, Turkcell

- R2-2503057	discussion	Report of [AT129bis][304][R19 NR NTN] Service continuity	Apple

- R2-2502494	discussion	Satellite switch with re-sync in regenerative payload	Sony

- R2-2502630	discussion	Regenerative payload for NTN for NR Ph3	TOYOTA Info Technology Center

- R2-2502885	discussion	Regenerative payload	Ericsson

RAN2#130 meeting, La Valette, Malta, 19-23rd, 2025:

- R2-2504170	discussion	Open issues of Rel-19 NR NTN UE capabilities	Apple

- R2-2504171	draftCR	Draft CR for Rel-19 NR NTN UE capabilities	Apple

- R2-2504077	draftCR	Running 38.304 CR for NR NTN	ZTE Corporation, Sanechips

- R2-2504078	report	Remaining 304 open issues for NR NTN	ZTE Corporation, Sanechips

- R2-2503358	CR	Introduction of LTE TN to NR NTN Mobility UE Capability	vivo

- R2-2503463	CR	Introduction of LTE TN to NR NTN IDLE mode mobility	CATT

- R2-2504096	CR	Introduction of stage 2 for LTE TN to NR NTN idle mode mobility	Samsung

- R2-2504530	CR	Introduction of LTE TN to NR NTN IDLE mode mobility	CATT

- R2-2504632	discussion	Discussion to align NR NTN k-Mac with IoT NTN TDD k-Mac	THALES

- R2-2504629	draftCR	Stage 2 Running CR for NR NTN phase 3	THALES

- R2-2504630	discussion	Discussion on NTN MBS broadcast description in Stage 2 CR	THALES

- R2-2504659	discussion	Remaining RRC open issues for NR NTN Rel-19	Ericsson

- R2-2504656	draftCR	Running RRC CR for NR NTN phase 3	Ericsson

- R2-2504653	discussion	DL coverage enhancements	Ericsson

- R2-2504571	discussion	Discussion on Downlink Coverage Enhancements	CSCN, Huawei, HiSilicon, ZTE corporation, Sanechips, CATT

- R2-2503671	discussion	The consideration of location based SMTC in NR NTN	China Telecom

- R2-2503926	discussion	Discussion on NTN downlink coverage enhancement	Nokia, Nokia Shanghai Bell

- R2-2503905	discussion	Further considerations on NR NTN DL-CE	Lenovo

- R2-2503884	discussion	Discussion on NR NTN downlink coverage enhancements	DENSO CORPORATION

- R2-2503352	discussion	Further Discussion on DL Coverage in NTN	vivo

- R2-2503495	discussion	Discussion on DL coverage enhancement	Xiaomi

- R2-2503559	discussion	Discussions on downlink coverage enhancement	Fujitsu

- R2-2503458	discussion	Discussion on downlink coverage enhancements	CATT

- R2-2503459	discussion	Discussion on the need of cell (re)selection enhancement for DL CE	CATT

- R2-2504079	discussion	Consideration on downlink coverage enhancements	ZTE Corporation, Sanechips

- R2-2504057	discussion	SMTC impacts due to NTN downlink coverage enhancements	Sony

- R2-2504035	discussion	Details on SMTC enhancement	NEC

- R2-2504010	discussion	Remaining issues on DL CE in NR NTN	ETRI

- R2-2503943	discussion	Discussion on DL coverage enhancements	Huawei, HiSilicon, Turkcell

- R2-2503958	discussion	Discussions on the assistance information for supporting location-based SMTC selection	ITRI

- R2-2504006	discussion	Discussion on DL coverage enhancement for NTN	OPPO

- R2-2504172	discussion	DL coverage enhancement in NTN	Apple

- R2-2504178	discussion	Downlink coverage enhancement for NTN	InterDigital Washington DC

- R2-2504207	discussion	Open issues on Downlink Coverage Enhancement	Samsung

- R2-2504400	discussion	Analysis on DL coverage enhancements due to extended SSB periodicity	CMCC

- R2-2504357	discussion	Discussion on Downlink Coverage Enhancements	Sharp

- R2-2504312	discussion	Discussion on beam hopping with multiple SMTC offsets	Qualcomm Incorporated

- R2-2504595	discussion	Discussion on downlink coverage enhancement	LG Electronics Inc.

- R2-2504506	discussion	Further consideration on downlink coverage enhancements	NERCDTV

- R2-2504511	discussion	Discussion on UL Capacity and Throughput Enhancement	Nokia, Nokia Shanghai Bell

- R2-2504276	discussion	Discussion on Uplink Capacity Enhancements	Huawei, HiSilicon, Turkcell

- R2-2504391	discussion	Discussion on uplink capacity/throughput enhancement for NR NTN	CMCC

- R2-2504352	discussion	On RAN2 aspects for Uplink OCC	Samsung

- R2-2504183	discussion	Discussion on Uplink Capacity/Throughput Enhancement for NTN	InterDigital Washington DC

- R2-2504080	discussion	Consideration on uplink capacity enhancements	ZTE Corporation, Sanechips

- R2-2504081	discussion	Consideration on broadcast service ehancements	ZTE Corporation, Sanechips

- R2-2504063	discussion	Discussion on the remaining issues for the intended service area	Xiaomi

- R2-2504173	discussion	Discussion on broadcast service continuity over NTN	Apple, Lenovo, ZTE Corporation, Sanechips, Samsung, Huawei, HiSilicon

- R2-2504134	discussion	Open issues for MBS in Rel-19 NR NTN	Nokia, Nokia Shanghai Bell

- R2-2504208	discussion	Open issues on Broadcast service area	Samsung

- R2-2504201	discussion	Remaining issues for MBS service continuity over NTN	Continental Automotive

- R2-2504147	discussion	Discussion on MBS broadcast over NTN	Huawei, HiSilicon, Turkcell

- R2-2504392	discussion	Considerations on broadcast service for NR NTN	CMCC

- R2-2504477	discussion	Discussion on the support of broadcast service	HONOR

- R2-2504311	discussion	MBS broadcast service continuity	Qualcomm Incorporated

- R2-2504356	discussion	Remaining issues on intended service area	Sharp

- R2-2504421	discussion	Discussion on Supporting of MBS Broadcast Service	TCL

- R2-2504529	discussion	Discussion on support for broadcast service in NTN	LG Electronics Inc.

- R2-2503460	discussion	Further discussion on support of broadcast service in NR NTN	CATT

- R2-2503560	discussion	Discussions on supporting broadcast service	Fujitsu

- R2-2503353	discussion	Remaining Issues on MBS Broadcast Provision in NTN	vivo

- R2-2503906	discussion	Some remaining issues for MBS broadcast in NR NTN	Lenovo

- R2-2503907	discussion	Further considerations on ETWS support in NR NTN	Lenovo

- R2-2503748	discussion	Remaining issues on the support of broadcast service in NTN	ETRI

- R2-2503749	discussion	Discussion on providing MBS service area in NTN network	OPPO

- R2-2503672	discussion	The signaling design of service area for PWS	China Telecom

- R2-2504652	discussion	Support for broadcast services in NR NTN	Ericsson

- R2-2504662	discussion	MBS signalling details in NR NTN	Ericsson

- R2-2504064	discussion	Discussion on the t-service for the regenerative payload	Xiaomi

- R2-2504058	discussion	Satellite switch with re-sync in regenerative payload	Sony

- R2-2503986	discussion	Regenerative payload for NTN for NR Ph3	TOYOTA ITC

- R2-2504033	discussion	Stage 2 updates for regenerative payload	NEC

## 4.3	RAN3

RAN3#127bis meeting, Wuhan, China 7-11th, 2025:

- R3-251560	CR	(BL CR to 38.410) Introduce NG Removal procedure	CMCC, Huawei, Nokia, Nokia Shanghai Bell, CATT, Ericsson, Qualcomm, Xiaomi, LG Electronics, China Telecom, Samsung, ZTE, NEC, ETRI

- R3-252524	CR	(BL CR to 38.410) Introduce NG Removal procedure	CMCC, Huawei, Nokia, Nokia Shanghai Bell, CATT, Ericsson, Qualcomm, Xiaomi, LG Electronics, China Telecom, Samsung, ZTE, NEC, ETRI

- R3-251561	draftCR	(BL CR to 38.300) Support for Regenerative Payload and MBS broadcast in NR NTN	Ericsson, Thales, Deutsche Telekom, Nokia, ESA, CATT, ZTE, Sateliot, Huawei, Dish Networks, Echostar, Eutelsat Group, Xiaomi, Samsung, CMCC, LG Electronics, NEC, Lenovo, ETRI

- R3-252523	draftCR	(BL CR to 38.300) Support for Regenerative Payload and MBS broadcast in NR NTN	Ericsson, Thales, Deutsche Telekom, Nokia, ESA, CATT, ZTE, Sateliot, Huawei, Dish Networks, Echostar, Eutelsat Group, Xiaomi, Samsung, CMCC, LG Electronics, NEC, Lenovo, ETRI

- R3-251562	CR	Support for Regenerative Payload and MBS broadcast in NR NTN	CATT, Thales, Nokia, Nokia Shanghai Bell, Ericsson, Huawei, ZTE, Qualcomm, Samsung, Xiaomi, CMCC, China Telecom, Jio, LG Electronics, NEC, ETRI, SES, ESA

- R3-252525	CR	Support for Regenerative Payload and MBS broadcast in NR NTN	CATT, Thales, Nokia, Nokia Shanghai Bell, Ericsson, Huawei, ZTE, Qualcomm, Samsung, Xiaomi, CMCC, China Telecom, Jio, LG Electronics, NEC, ETRI, SES, ESA

- R3-251712	Work Plan	Updated work plan for NR_NTN_Ph3	CATT, Thales

- R3-251685	discussion	(TP for TS 38.413) Discussion on NR NTN supporting MBS broadcast service	NEC

- R3-251890	discussion	Further discussion on NTN broadcast service supporting	ZTE Corporation

- R3-251729	other	(TP to BL CR for TS 38.300 and TS 38.413) Update on the support of MBS Broadcast Service	Nokia, Nokia Shanghai Bell, Qualcomm

- R3-252343	other	(TP to BL CR for TS 38.413) Update on the support of MBS Broadcast Service	Nokia, Nokia Shanghai Bell, Qualcomm, Huawei, Ericsson, Samsung, CATT, ZTE, NEC

- R3-251713	discussion	Clarification on MBS broadcast service area	CATT

- R3-251811	discussion	Remaining issue on support broadcast service for NR NTN	Samsung

- R3-252104	discussion	Signaling of Intended MBS Broadcast Service Area via NR NTN	Jio Platforms (JPL)

- R3-252105	CR	Support for Broadcast Service Area Signaling in NGAP	Jio Platforms Ltd (JPL)

- R3-251528	LS in	Reply LS to LS on reply to LS on OAM requirements to support regenerative payload	SA5(Huawei)

- R3-251714	other	(TP to NTN BL CRs) Support of Regenerative payload	CATT

- R3-252419	other	(TP to BL CR for TS 38.300) Support of feeder link switch	CATT

- R3-252453	other	(TP to BL CR for TS 38.300) Support of feeder link switch	CATT, Samsung, Huawei, Nokia, Nokia Shanghai Bell, Ericsson, ZTE Corporation, LG Electronics, NEC, CMCC, Xiaomi, China Telecom, Jio

- R3-251766	discussion	Support of Inactive UE mobility in NTN	Xiaomi, Qualcomm Incorporated, Nokia, Nokia Shanghai Bell

- R3-251772	other	TP for TS 38.300 on NR NTN Regenerative Payload Feeder Link Switch Over	Qualcomm Incorporated, Nokia, Nokia Shanghai Bell, Xiaomi, CATT

- R3-251784	other	(TP for TS 38.300) Discussion on Hard FLSO and RRC Inactive state in NR NTN Regenerative Payload	Qualcomm Incorporated, Nokia, Nokia Shanghai Bell, Xiaomi, China Telecom

- R3-252408	other	(TP to BL CR for TS 38.300) Enhancement to support hard FLSO	Qualcomm Incorporated, Nokia, Nokia Shanghai Bell, Xiaomi, China Telecom

- R3-252454	other	(TP to BL CR for TS 38.300) Enhancement to support hard FLSO	Qualcomm Incorporated, Nokia, Nokia Shanghai Bell, Xiaomi, China Telecom, CATT, Samsung, ZTE Corporation, LG Electronics, NEC

- R3-251903	discussion	Making the Case for Location-Based CHO in Rel-19	Ericsson, Thales, ESA, Inmarsat, Viasat, Jio Platforms Limited, Intelsat

- R3-252180	other	(TPs to BL CR 38.410) Introduce NG Removal Function	CMCC, Samsung, ZTE, CATT

- R3-252416	other	(TPs to BL CR 38.410) Introduce NG Removal Function	CMCC, Samsung, ZTE, CATT, Xiaomi, Nokia, Nokia Shanghai Bell, LG Electronics, NEC, China Telecom

- R3-251594	discussion	Further Discussion on Support of NTN Regenerative Architecture	TCL

- R3-251686	discussion	(TP for TS 38.300) Discussion on regenerative payload enhancement for NR NTN	NEC

- R3-251730	other	(TP to BL CR for TS 38.413) Discussion on the support of Regenerative payload	Nokia, Nokia Shanghai Bell

- R3-251731	other	(TP to BL CR for TS 38.413) Enhancement to support hard FLSO	Nokia, Nokia Shanghai Bell, Qualcomm, Xiaomi, China Telecom

- R3-252409	other	(TP to BL CR for TS 38.413) Enhancement to support hard FLSO	Nokia, Nokia Shanghai Bell, Qualcomm, Xiaomi, China Telecom, CATT, Samsung, ZTE Corporation, LG Electronics, NEC

- R3-251744	discussion	Discussions on INACTIVE support from moving satellite gNBs	LG Electronics Inc.

- R3-251745	other	(TP for NR_NTN_Ph3 TS 38.300 BL CR) OAM for NG management	LG Electronics Inc.

- R3-251767	other	(TP for TS 38.300) Support of regenerative payload	Xiaomi

- R3-251812	discussion	Further discussion on support of regenerative payload for NR NTN	Samsung

- R3-251873	other	(TP for TS 38.300) Support of regenerative payload	China Telecom

- R3-251891	other	(TP to BL CR for 38.413) Further discussion on support of regenerative payload	ZTE Corporation

- R3-251902	discussion	Considerations on NG Interface Management over the Feeder Link	Ericsson, Thales, Huawei, Jio Platforms Limited, Intelsat, ESA

- R3-251904	other	Location-Based CHO in Rel-19 - XnAP Impacts	Ericsson, Thales, ESA, Inmarsat, Viasat, Jio Platforms Limited, Intelsat

- R3-251905	discussion	Inactive UEs and NR NTN	Ericsson, Jio Platforms Limited, T-Mobile, BT, Thales, Telia Company, China Unicom, KT Corp.

- R3-252009	discussion	(TP for TS 38.300) Support of regenerative payload-UE INACTIVE	Huawei

- R3-252010	discussion	(TP for TS 38.300) Support of regenerative payload - various topics	Huawei

- R3-252405	discussion	(TP for TS 38.300) Support of regenerative payload - Stage 2 on TNL management	Huawei, Ericsson, Nokia, Nokia Shanghai Bell, Xiaomi, CATT, Samsung, CMCC, ZTE Corporation, Qualcomm Incorporated

- R3-252452	other	(TP for TS 38.300) Support of regenerative payload - Stage 2 on TNL management	Huawei, Ericsson, Nokia, Nokia Shanghai Bell, Xiaomi, CATT, Samsung, CMCC, ZTE Corporation, Qualcomm Incorporated, NEC, China Telecom, LG Electronics

- R3-252073	discussion	Tracking Area Handling for Regenerative Satellite Access	Ericsson LM

- R3-252074	discussion	Study for RRC-INACTIVE UEs in NR NTN	Jio Platforms

- R3-252099	discussion	Discussion on Support of Inactive UE in NTN	ETRI

- R3-252179	discussion	Discussion on Support of regenerative payload for NR NTN	CMCC

- R3-252211	discussion	Discussion on support of regenerative payload for NR NTN	CSCN

- R3-252348	discussion	CB:#NRNTN	Xiaomi

RAN3#128 meeting, La Valette, Malta, 19-23rd, 2025:

- R3-254012	draftCR	(BL CR to 38.300) Support for Regenerative Payload and MBS broadcast in NR NTN	Ericsson, Thales, Deutsche Telekom, Nokia, ESA, CATT, ZTE, Sateliot, Huawei, Dish Networks, Echostar, Eutelsat Group, Xiaomi, Samsung, CMCC, LG Electronics, NEC, Lenovo, ETRI

- R3-254013	CR	(BL CR to 38.413) Support for Regenerative Payload and MBS broadcast in NR NTN	CATT, Thales, Nokia, Nokia Shanghai Bell, Ericsson, Huawei, ZTE, Qualcomm, Samsung, Xiaomi, CMCC, China Telecom, Jio, LG Electronics, NEC, ETRI, SES, ESA

- R3-253093	draftCR	(BL CR to 38.300) Support for Regenerative Payload and MBS broadcast in NR NTN	Ericsson, Thales, Deutsche Telekom, Nokia, ESA, CATT, ZTE, Sateliot, Huawei, Dish Networks, Echostar, Eutelsat Group, Xiaomi, Samsung, CMCC, LG Electronics, NEC, Lenovo, ETRI

- R3-253094	CR	(BL CR to 38.410) Introduce NG Removal procedure	CMCC, Huawei, Nokia, Nokia Shanghai Bell, CATT, Ericsson, Qualcomm, Xiaomi, LG Electronics, China Telecom, Samsung, ZTE, NEC, ETRI

- R3-253095	CR	Support for Regenerative Payload and MBS broadcast in NR NTN	CATT, Thales, Nokia, Nokia Shanghai Bell, Ericsson, Huawei, ZTE, Qualcomm, Samsung, Xiaomi, CMCC, China Telecom, Jio, LG Electronics, NEC, ETRI, SES, ESA

- R3-253291	discussion	Discussion on the remaining issues to support regenerative payload	CATT

- R3-253220	discussion	Discussion on NR NTN leftover Issues	NEC

- R3-253453	discussion	On NG Suspension for Hard Feeder Link Switch	Ericsson, Thales, Huawei, Jio Platforms Limited, ESA

- R3-253235	discussion	Remaining issues for NR NTN	ZTE Corporation

- R3-253236	other	(TP to BL CR 38.300) Clarification on NG Removal	ZTE Corporation

- R3-253237	other	(TP to BL CR for 38.413) Support of regenerative payload	ZTE Corporation, CATT, Samsung, NEC, CMCC

- R3-253265	other	(TP for TS 38.300) Discussion on Hard FLSO in NR NTN Regenerative Payload	Qualcomm Incorporated, Nokia, Nokia Shanghai Bell, Xiaomi, China Telecom, LG Electronics

- R3-253284	discussion	Further discussion on support of regenerative payload for NR NTN	Samsung

- R3-253292	other	(TP to BL CR for TS38.300) Support for Regenerative Payload	CATT, ZTE Corporation, Samsung, CMCC, NEC

- R3-253918	other	(TP to BL CR for TS38.300) Support for Regenerative Payload	CATT, ZTE Corporation, Samsung, CMCC, NEC, Nokia, Qualcomm Incorporated, Xiaomi, LG Electronics, CSCN

- R3-253378	other	(TP for TS 38.300) Support of regenerative payload	Xiaomi

- R3-253379	LS out	(Draft LS out) Support of NG transmission suspend resume	Xiaomi

- R3-253384	discussion	Further discussion on Support of NTN Regenerative payload	China Telecom

- R3-253392	other	(TP to BL CR for TS 38.413) Enhancement to support hard FLSO	Nokia, Nokia Shanghai Bell, Qualcomm, Xiaomi, China Telecom, LG Electronics

- R3-253544	other	(TP to BL CR for TS 38.300 and 38.413) Discussion on Suspend/Resume for hard FLSO and the interface management	Huawei, Ericsson

- R3-253573	discussion	Discussion on Hard Feeder Link Switchover	ETRI, Huawei, Ajou University

- R3-253609	discussion	Further Discussion on Support of NTN Regenerative Architecture	TCL

- R3-253732	discussion	Discussion on support of regenerative payload for NR NTN	CSCN

- R3-253662	discussion	OAM requirement for NG management	LG Electronics Inc., Nokia, Nokia Shanghai Bell

- R3-253663	other	(TP for NR_NTN_Ph3 TS 38.300 BL CR) OAM for NG management	LG Electronics Inc., Nokia, Nokia Shanghai Bell

- R3-253545	other	(TP to BLCR for TS 38.413) Further discussion of MBS broadcast service and mapped cell and TAI pre-reconfiguration	Huawei

- R3-253945	other	(TP to BLCR for TS 38.413) Further discussion of MBS broadcast service	Huawei, Huawei , Xioami, NEC, CATT, Samsung, ZTE, LGE, Ericsson, Nokia, Nokia Shanghai Bell, Qualcomm Incorporated

## 4.4	RAN4

RAN4#114bis meeting, Wuhan, China 7-11th, 2025:

- R4-2503713	draftCR	Draft CR to TS 38.108: Correction of Regenerative Payload Figures	NEC Europe Ltd, THALES

- R4-2503451	draftCR	DraftCR for TS 38.181, Introduction on SAN diagram for SAN supporting regenerative payload	CATT

- R4-2503824	other	Discussion on simultaneous operation between GNSS and UL transmission in NR NTN	vivo

- R4-2503825	LS out	Draft reply LS on simultaneous operation between GNSS and UL transmission in NR NTN	vivo

- R4-2504707	draftCR	DraftCR for TS 38.181, Introduction on SAN diagram for SAN supporting regenerative payload	CATT, NEC, Thales, HUAWEI, Ericsson

- R4-2504706	draftCR	Draft CR to TS 38.108: Correction of Regenerative Payload Figures	NEC Europe Ltd, THALES, HUAWEI, CATT, Ericsson

- R4-2504406	other	LS reply on IDC of GNSS	Ericsson

- R4-2504403	other	RedCap UE RF impact on HD-FDD	Ericsson

- R4-2504418	other	RedCap NTN UEs	Nokia

- R4-2504428	discussion	Discussion on Rel-19 NR-NTN RedCap UE RF requirements	MediaTek (Hefei) Inc.

- R4-2504550	other	On simultaneous operation between GNSS and NR NTN	Qualcomm Inc.

- R4-2504551	draftCR	Draft CR to TS 38.101-5: Introduction of RedCap and eRedCap	Qualcomm Inc.

- R4-2503444	other	Discussion on RF requirements for NTN RedCap UE	CATT

- R4-2503732	discussion	Discussion on NTN (e)Redcap UE RF requirements	Spreadtrum,UNISOC

- R4-2503693	other	Discussion on the simultaneous operation between GNSS and NR NTN	Huawei, HiSilicon

- R4-2504066	discussion	GNSS simultaneously operation with NR NTN	Sony

- R4-2504552	other	NR NTN UL Capacity Enhancements	Qualcomm Inc.

- R4-2504404	other	Other NTN UE RF impact	Ericsson

- R4-2503445	other	Discussion on SAN diagram for NTN SAN	CATT

- R4-2503450	draftCR	DraftCR for TS 38.108, Introduction on SAN diagram for SAN supporting regenerative payload	CATT

- R4-2503436	discussion	Discussion on (e)RedCap RRM requirements for Rel-19 NTN phase3	CATT

- R4-2503535	discussion	On R19 NTN (e)RedCap RRM requirements	Apple

- R4-2503669	discussion	Discussion on RRM requirements of RedCap in Rel-19 NTN phase 3	Samsung

- R4-2503304	discussion	Discussion on (e)RedCap RRM requirements in NTN for NR Phase 3	Xiaomi

- R4-2503348	other	Discussion on (e)RedCap RRM requirements of R19 NR NTN	OPPO

- R4-2503385	discussion	Discussion on the RRM requirement for Redcap over NTN	CMCC

- R4-2504112	discussion	Discussion on RedCap RRM requirements for NTN for NR Phase 3	Ericsson

- R4-2503793	other	Discussion on RRM requirements for RedCap NTN enhancement	ZTECorporation,Sanechips

- R4-2504050	discussion	Discussion on RRM requirements on (e)RedCap for R19 NR NTN Phase 3	vivo

- R4-2503904	discussion	Discussion on RRM requirements for RedCap UE in NTN	Huawei, HiSilicon

- R4-2504510	discussion	Discussion on requirements for RedCap support in NR NTN	Nokia

- R4-2504511	draftCR	Draft CR38.133 Inter-RAT E-UTRAN in TN cell reselection for (e)RedCap over NR NTN	Nokia

- R4-2504530	discussion	RedCap for NTN	Qualcomm Incorporated

- R4-2504531	discussion	Downlink coverage enhancement for NTN	Qualcomm Incorporated

- R4-2504447	discussion	Mobility aspects related to extended SSB periodicity in NR over NTN	Nokia

- R4-2503905	discussion	Discussion on other RRM requirements for Rel-19 NTN	Huawei, HiSilicon

- R4-2504051	discussion	Discussion on RRM impacts on DL coverage for R19 NR NTN Phase 3	vivo

- R4-2503798	other	Discussion on RRM requirements for downlink coverage enhancement	ZTECorporation,Sanechips

- R4-2504111	discussion	Discussion on other RRM requirements for NTN for NR Phase 3	Ericsson

- R4-2503386	discussion	Discussion on the RRM requirement for NTN phase3	CMCC

- R4-2503349	other	Discussion on other RRM requirements of R19 NR NTN	OPPO

- R4-2503305	discussion	Discussion on other RRM core requirements in NTN for NR Phase 3	Xiaomi

- R4-2503670	discussion	Discussion on RRM requirements of other aspects in Rel-19 NTN phase 3	Samsung

- R4-2503536	discussion	On R19 other NTN RRM requirements	Apple

- R4-2503437	discussion	Discussion on other RRM requirements for Rel-19 NTN phase3	CATT

- R4-2503631	other	Topic summary for [114bis][221] NR_NTN_Ph3_Part1	Moderator (CATT)

- R4-2503632	other	Topic summary for [114bis][222] NR_NTN_Ph3_Part2	Moderator (Qualcomm)

- R4-2504708	other	Way Forward for [114bis][309] NR_NTN_Ph3_General_UE_SAN_RF	Qualcomm

- R4-2504967	other	Ad-hoc minutes on RRM requirements for NR_NTN_Ph3	Qualcomm, CATT

- R4-2504912	other	WF on RRM requirements for NR_NTN_Ph3_Part1	CATT

- R4-2504913	other	WF on RRM requirements for NR_NTN_Ph3_Part2	Qualcomm

- R4-2504634	other	Topic summary for [114bis][309] NR_NTN_Ph3_General_UE_SAN_RF	Moderator (Qualcomm)

RAN4#1115 meeting, La Valette, Malta, 19-23rd, 2025:

- R4-2505573	other	Topic summary for [115][224] NR_Mob_Ph4_Part1	Moderator (Apple)

- R4-2505574	other	Topic summary for [115][225] NR_Mob_Ph4_Part2	Moderator (China Telecom)

- R4-2508281	other	Ad-hoc minutes for NR_Mob_Ph4	Apple

- R4-2508282	other	WF on RRM requirements for NR_Mob_Ph4_Part1	Apple

- R4-2508283	other	WF on RRM requirements for NR_Mob_Ph4_Part2	China Telecom

- R4-2505864	discussion	On UE feature list for CSI-RS based L1 measurement	Apple

- R4-2506460	discussion	On UE capability for mobility enhancement phase 4 WI	vivo

- R4-2507015	discussion	Rel-19 RAN4 UE feature list for NR mobility enhancements Phase 4	Ericsson

- R4-2508394	draftCR	DraftCR on event-triggered reporting for CSI-RS based L1 measurement	CMCC

- R4-2508395	draftCR	Draft CR on event-Triggered Reporting for Intra-Frequency L1 Measurements on Neighboring Cells	Ericsson

- R4-2508393	draftCR	DraftCR for LTM L1 event-triggered reporting	Nokia

- R4-2508392	draftCR	draftCR on capabilities for Support of Event Triggering and Reporting Criteria	OPPO

- R4-2507016	discussion	Discussion on measurements enhancements for purpose of supporting LTM	Ericsson

- R4-2507017	draftCR	Draft CR on event-Triggered Reporting for Intra-Frequency L1 Measurements on Neighboring Cells	Ericsson

- R4-2506730	discussion	Discussion on Event triggered L1 measurement reporting	Huawei, HiSilicon

- R4-2506589	discussion	Discussion on event triggered L1 measurement reporting	CMCC

- R4-2506617	draftCR	DraftCR on event-triggered reporting for CSI-RS based L1 measurement	CMCC

- R4-2506459	discussion	On RRM requirements for LTM event-triggered L1-RSRP reporting	vivo

- R4-2506500	discussion	Discussion on event triggered L1 report for LTM	MediaTek Inc.

- R4-2506569	other	Discussion on Event triggered L1 measurement reporting	ZTE Corporation, Sanechips

- R4-2506104	discussion	Discussion on Event triggered L1 measurement reporting for Rel-19 LTM enhancements	CATT

- R4-2505875	discussion	Discussion on event triggered L1 measurement reporting	Apple

- R4-2505710	other	On event triggered L1 measurement reporting	OPPO

- R4-2505711	draftCR	draftCR on capabilities for Support of Event Triggering and Reporting Criteria	OPPO

- R4-2505768	discussion	Discussion on event triggered L1 measurement reporting for mobility	Xiaomi

- R4-2505731	discussion	On remaining LTM L1 event-triggered reporting requirements	Nokia

- R4-2505732	draftCR	DraftCR for LTM L1 event-triggered reporting	Nokia

- R4-2505473	discussion	RRM Core requirements on event triggered L1 measurement reporting	China Telecom

- R4-2508396	draftCR	draft CR on CSI-RS based L1 measurement requirement	Apple

- R4-2508398	draftCR	Draft CR on measurement reporting requirements for CSI-RS based LTM	vivo

- R4-2508397	draftCR	Draft CR to TS 38.133 on number of CSI-RS, number of cells and number of CSI-RS resources	CATT

- R4-2508445	draftCR	DraftCR to 38.133 on LTM CSI-RS applicability	Nokia

- R4-2508399	draftCR	Draft CR on introduction of CSI-RS L1-RSRP measurement	MediaTek Inc.

- R4-2508400	draftCR	draftCR on measurement restriction for CSI-RS based L1-RSRP	ZTE Corporation, Sanechips

- R4-2508401	draftCR	Draft CR on scheduling availability of UE during CSI-RS based L1-RSRP measurement	Huawei, HiSilicon

- R4-2505474	discussion	RRM Core requirements on CSI-RS based L1 measurement	China Telecom

- R4-2505769	discussion	Discussion on CSI-RS based L1 for mobility	Xiaomi

- R4-2505712	other	On CSI-RS based L1 measurements	OPPO

- R4-2505865	discussion	On open issue for CSI-RS based L1 measurement	Apple

- R4-2505866	draftCR	draft CR on CSI-RS based L1 measurement requirement	Apple

- R4-2506105	discussion	Discussion on CSI-RS based L1 measurement for Rel-19 LTM enhancements	CATT

- R4-2506139	discussion	Discussion on CSI-RS measurements core part	Nokia

- R4-2506140	draftCR	DraftCR to 38.133 on LTM CSI-RS applicability	Nokia

- R4-2506107	draftCR	Draft CR to TS 38.133 on number of CSI-RS, number of cells and number of CSI-RS resources	CATT

- R4-2506577	draftCR	draftCR on measurement restriction for CSI-RS based L1-RSRP	ZTE Corporation, Sanechips

- R4-2506568	other	Discussion on CSI-RS based L1-RSRP measurement	ZTE Corporation, Sanechips

- R4-2506501	discussion	Discussion on CSI-RS L1 measurement for LTM	MediaTek Inc.

- R4-2506502	draftCR	Draft CR on introduction of CSI-RS L1-RSRP measurement	MediaTek Inc.

- R4-2506461	draftCR	Draft CR on measurement reporting requirements for CSI-RS based LTM	vivo

- R4-2506458	discussion	On RRM requirements for LTM CSI-RS based L1 measurement	vivo

- R4-2506590	discussion	Discussion on CSI-RS based L1 measurement	CMCC

- R4-2506731	discussion	Discussion on CSI-RS based L1 measurement	Huawei, HiSilicon

- R4-2506732	draftCR	Draft CR on scheduling availability of UE during CSI-RS based L1-RSRP measurement	Huawei, HiSilicon

- R4-2507018	discussion	Discussion on CSI-RS based L1 measurement requirements	Ericsson

- R4-2507804	discussion	CSI-RS based L1 measurement for LTM	Qualcomm Incorporated

- R4-2508405	draftCR	DraftCR to 38.133 on conditional Intra-CU LTM	China Telecom

- R4-2507805	discussion	Conditional LTM	Qualcomm Incorporated

- R4-2507134	discussion	Discussion on Conditional Intra-CU LTM	Nokia

- R4-2506733	discussion	Discussion on conditional Intra-CU LTM	Huawei, HiSilicon

- R4-2506670	discussion	Discussion on intra-CU conditional LTM	Ericsson

- R4-2506591	discussion	Discussion on conditional intra-CU LTM	CMCC

- R4-2506503	discussion	Discussion on Conditional LTM	MediaTek Inc.

- R4-2506567	other	Discussion on Conditional Intra-CU LTM	ZTE Corporation, Sanechips

- R4-2506555	discussion	Further discussion on Conditional Intra-CU LTM	vivo

- R4-2506106	discussion	Discussion on conditional Intra-CU LTM for Rel-19 mobility enhancements	CATT

- R4-2505794	discussion	Discussion on Conditional Intra-CU LTM for NR mobility enhancements Phase 4	Xiaomi

- R4-2505876	discussion	Discussion on conditional Intra-CU LTM	Apple

- R4-2505475	discussion	RRM Core requirements on conditional Intra-CU LTM	China Telecom

- R4-2505476	draftCR	DraftCR to 38.133 on conditional Intra-CU LTM	China Telecom

- R4-2505877	discussion	Discussion on RRM performance of NR mobility enhancements Phase 4	Apple

- R4-2505733	discussion	On performance requirements for NR mobility enhancements Ph4	Nokia

- R4-2506108	discussion	Discussion on Rel-19 NR mobility Phase4 RRM performance requirements	CATT

- R4-2506570	other	Discussion on performance requirements for LTM	ZTE Corporation, Sanechips

- R4-2506504	discussion	Discussion on RRM performance requirements for R19 mobility	MediaTek Inc.

- R4-2506462	discussion	On performance requirements for mobility enh phase 4	vivo

- R4-2506592	discussion	Discussion on RRM performance requirements for NR mobility enhancements	CMCC

- R4-2506671	discussion	Discusion on performance requirement for Rel-19 mobility	Ericsson

- R4-2506734	discussion	Discussion on performance requirements of mobility enhancement phase 4	Huawei, HiSilicon

END