3GPP TSG RAN meeting #109									           RP-251931

Beijing, China, September, 15-18th, 2025					rev of RP-251003

## Status Report to TSG

Title:			Status report for WID: Non-Terrestrial Networks (NTN) for NR Phase 3; rapporteur: Thales, CATT

Agenda item:			9.6.2.2

| WI / SI Name | Rel-19 Non-Terrestrial Networks (NTN) for NR Phase 3 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_NTN_Ph3 |  |  |  |  |
| Unique ID | 1020097 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-243300 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 09/2025 | Performance part: 03/2026 | Testing part: |  |
| Overall Completion level | Study Item: N/A | Core part: Overall: 100% RAN1: 100% RAN2: 100% RAN3: 100% RAN4: 100% | Performance Part: Overall: 0% RAN4: 0% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | Nicolas Chuberre |
|  | Company | Thales |
|  | Email | Nicolas.chuberre@thalesaleniaspace.com |
|  | Name | Jiancheng Sun |
|  | Company | CATT |
|  | Email | sunjiancheng@catt.cn |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

-

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.1.1 Decisions during RAN1#122

2.1.1.1.1 NR-NTN downlink coverage enhancement

Agreement

The TP in Proposal 6-1-v1 in section 11.1.1 of R1-2506442 for TS 38.213 is endorsed.

Agreement

Adopt the following TP for TS 38.213

WI Code: TEI19 [Common_PDCCH_Rep_TN] Reason for change: In RAN#108, it was agreed to apply common PDCCH repetition for TN for FR1. Summary of change: Type0-PDCCH repetition introduced in Rel-19 NR NTN WI is also applicable for TN for FR1 only, “NTN” in “For an NTN cell in FR1” is removed. Consequence if not approved: Extension of common PDCCH repetition to TN is not captured in the specifications.

13 UE procedure for monitoring Type0-PDCCH CSS sets *** Unchanged parts are omitted *** - For μ∈{0, 1, 2, 3} and for a SS/PBCH block index i, the two slots including the associated Type0-PDCCH monitoring occasions are slots n0 and n0+1. M, O, and the index of the first symbol of the CORESET in slots n0 and n0+1 are provided by Table 13-11 and Table 13-12. For an NTN cell in FR1, if the PBCH payload bit aA+7 has value 1, the UE assumes that a same PDCCH candidate for a CCE aggregation level in slots n0 and n0+1 provides same information for DCI format 1_0 with CRC scrambled by the SI-RNTI. *** Unchanged parts are omitted ***

Agreement

Confirm the working assumption made in RAN1#121 with the following revision.

Working assumption

Inter-slot Type-0 CSS PDCCH repetition is only applicable to the SI-RNTI, and the following rule for BD counting is defined:

- 1 BD in first slot.

- 2 BD in the second slot. : 2 BD in RRC connected mod.

Note: One BD for Type-0 CSS PDCCH repetition with SI-RNTI and one BD for PDCCH without repetition other PDCCH Type-0.

Agreement

For intra-slot PDCCH repetition of PDCCH CSS other than Type-0 CSS and other than Type-3 CSS for common search spaces other than SearchSpaceZero,:

- Specify an explicit linkage of two SS for intra-slot PDCCH repetition. That is, a RRC parameter is introduced for SS linkage and enabling intra-slot PDCCH repetition. The starting symbol of monitoring occasion of the second SS is located right after the ending symbol of monitoring occasion of the first SS.

  - A new parameter in SIB1 e.g. searchSpaceLinkingId-r19 is introduced or Rel-17 parameter (i.e. SearchSpaceLinkingId) is re-interpreted with modification to capture RAN1 agreements.

Agreement

The following TP is endorsed for TS 38.213

- Reason for change: Specify BD counting for inter-slot Type0 CSS repetition. - Summary of change: For inter-slot PDCCH repetition for CSS type 0, 1 BD is counted for slot n0 and 2 BDs are counted for slot n0+1. - Consequence if not approved: The BD counting for type0 CSS repetition is not clearly defined.

10.1 UE procedure for determining physical downlink control channel assignment *** Unchanged parts are omitted *** If a UE - is provided monitoringCapabilityConfig = r16monitoringcapability for a downlink cell, - is provided, by searchSpaceLinkingId a same value for search space sets si and sj on the downlink cell, and - indicates numBD-twoPDCCH-r17 with value of 3 the UE counts each PDCCH candidate for the one of the search space sets si and sj that the UE monitors PDCCH in the later span, as two PDCCH candidates. The UE does not expect a first PDCCH candidate from search space set si or sj and a second PDCCH candidate from a search space set sk that does not include searchSpaceLinkingId to use a same set of CCEs and same scrambling in a same CORESET, and provide respective first and second DCI formats with same size, in any span other than the first span in a slot. If a UE is provided the PBCH payload bit aA+7 with value of 1, subject to UE capability, the UE counts each PDCCH candidate for the Type0-PDCCH CSS set that the UE monitors PDCCH in slot n0+1 as defined in clause 13 as two PDCCH candidates. A UE does not expect to be provided freqMonitorLocations for a search space set s in a serving cell if intraCellGuardBandsDL-List indicates that no intra-cell guard-bands are configured for the serving cell. *** Unchanged parts are omitted *** -------------------- End of TP for 38.213 --------------------

2.1.1.1.2 Support of RedCap and eRedCap UEs with NR NTN operating in FR1-NTN bands

Agreement

The TP below for timeline clarification of case 4 is endorsed for TS38.213

Reason for change: The timeline condition for HD-UE on NTN is not correctly captured in current specifications. Summary of change: define the timeline conditions for cancelling PUCCH, PUSCH or SRS for Redcap UE on NTN. Consequences if not approved: unclear UE behaviour ## 17.2 Half-Duplex UE in paired spectrum <Unchanged parts omitted> A HD-UE that operates on a non-NTN serving cell, or a HD-UE that operates on an NTN serving cell and does not indicate CollisionHandlingOfHDFDDOperation, does not expect to detect a DCI format scheduling a reception in a set of symbols and detect a DCI format scheduling a transmission in any symbol from the set of symbols. A HD-UE that operates on an NTN serving cell in the RRC_CONNECTED state, indicates CollisionHandlingOfHDFDDOperation, is scheduled to receive a PDSCH or CSI-RS in a set of symbols based on an indication by a first DCI format, and is scheduled to transmit a PUSCH, PUCCH, SRS, or PRACH that overlap with any symbol from the set of symbols based on an indication by a second DCI format, determines - to either receive the PDSCH or the CSI-RS or transmit the PRACH based on the HD-UE implementation; - to either receive the PDSCH or transmit the PUSCH, or PUCCH, or SRS based on the HD-UE implementation, if the first DCI format is provided by a PDCCH the HD-UE received according to a Type0/0A/1/2-PDCCH CSS set; - to receive the PDSCH or the CSI-RS if the first DCI format is not provided by a PDCCH the HD-UE received according to a search space set other than a Type0/0A/1/2-PDCCH CSS set, and the HD-UE is not provided ntnRedCapCollisionCase4UlPriority, and the transmission of the PUCCH or the PUSCH would not start before Tproc,2 after the last symbol of the PDCCH reception providing the first DCI format timeline conditions for cancellation of the UL transmission as defined in clause 17.2 are satisfied; - to transmit the PUSCH, or PUCCH, or SRS, if the first DCI format is not provided by a PDCCH the HD-UE received according to a Type0/0A/1/2-PDCCH CSS set, and - the HD-UE is provided ntnRedCapCollisionCase4UlPriority, or - the HD-UE is not provided ntnRedCapCollisionCase4UlPriority and the transmission of the PUCCH or the PUSCH would start before Tproc,2 after the last symbol of the PDCCH reception providing the first DCI format timeline conditions for cancellation of the UL transmission as defined in clause 17.2 are not satisfied. A HD-UE that operates on an NTN serving cell in the RRC_CONNECTED state, indicates CollisionHandlingOfHDFDDOperation, is scheduled to receive a PDSCH or CSI-RS based on an indication by a first DCI format, and is scheduled to transmit an SRS based on an indication by a second DCI format and the transmission of the SRS in a set of symbols overlaps with the PDSCH reception or CSI-RS reception, determines - to either receive the PDSCH or transmit the SRS based on the HD-UE implementation, if the first DCI format is provided by a PDCCH the HD-UE received according to a Type0/0A/1/2-PDCCH CSS set; - to receive the PDSCH or the CSI-RS if the first DCI format is not provided by a PDCCH the HD-UE received according to a Type0/0A/1/2-PDCCH CSS set, and the HD-UE is not provided ntnRedCapCollisionCase4UlPriority, and the first symbol from the set of symbols is not before Tproc,2 after the last symbol of the PDCCH reception providing the first DCI format; - to transmit the SRS if the first DCI format is not provided by a PDCCH the HD-UE received according to a Type0/0A/1/2-PDCCH CSS set, and - the HD-UE is provided ntnRedCapCollisionCase4UlPriority, or - the HD-UE is not provided ntnRedCapCollisionCase4UlPriority and any symbol from the set of symbols is before Tproc,2 after the last symbol of the PDCCH reception providing the first DCI format <Unchanged parts omitted>

Agreement

Endorse the TP below for TS38.214 to support RV cycling and determine the initial transmission for CG-PUSCH when applying inter-slot OCC.

| Reason for change: | RV cycling for CG-PUSCH with inter-slot OCC is not defined; How to determine the first transmission occasion of CG-PUSCH is not defined when applying inter-slot OCC. |
| --- | --- |
| Summary of Change: | : Clarify that RV is still counted when PUSCH repetitions in a OCC group are dropped; The initial transmission occasion of CG-PUSCH should satisfy n mod L_OCC = 1 when applying inter slot OCC. |
| Consequences if not approved: | RV cycling for CG-PUSCH with inter-slot OCC is not complete. |

-------------------- Start of TP#1 for 38.214 V19.0.0 --------------------

6.1.2.3.1 Transport Block repetition for uplink transmissions of PUSCH repetition Type A with a configured grant

*** Unchanged parts are omitted ***

The higher layer parameter repK-RV defines the redundancy version pattern to be applied to the repetitions. If cg-RetransmissionTimer is provided, the redundancy version for uplink transmission with a configured grant is determined by the UE. If the parameter repK-RV is not provided in the configuredGrantConfig and cg-RetransmissionTimer is not provided, the redundancy version for uplink transmissions with a configured grant shall be set to 0. If the parameter repK-RV is provided in the configuredGrantConfig and cg-RetransmissionTimer is not provided and OCC operation is not enabled, for the nth transmission occasion among K repetitions, n=1, 2, …, K, it is associated with (mod(((n-mod(n, N))/N)-1,4)+1)th value in the configured RV sequence, where N=1. When OCC operation is enabled, if the parameter repK-RV is provided in the configuredGrantConfig and cg-RetransmissionTimer is not provided, for the transmission occasions in the mth OCC group, m=1,…. KLOCC, these are associated with ((m-1)mod4+1)th value in the configured RV sequence. If a configured grant configuration is configured with startingFromRV0 set to 'off', the initial transmission of a transport block may only start at the first transmission occasion of the K repetitions. Otherwise, the initial transmission of a transport block may start at

-	the first transmission occasion of the K repetitions if the configured RV sequence is {0,2,3,1},

-	any of the transmission occasions of the K repetitions that are associated with RV=0 when OCC operation is not enabled, or any of the transmission occasions of the K repetitions that are associated with RV=0 and satisfy n mod LOCC=1 when OCC operation is enabled, if the configured RV sequence is {0,3,0,3},

-	any of the transmission occasions of the K repetitions when OCC operation is not enabled, or any of the transmission occasions of the K repetitions that satisfy n mod LOCC=1 when OCC operation is enabled, if the configured RV sequence is {0,0,0,0}, except the last transmission occasion when K≥8.

*** Unchanged parts are omitted ***

-------------------- End of TP#1 for 38.214 V19.0.0 --------------------

Agreement

Endorse TP (copied from Apple R1-2505889) in R1-2506432 Section 11 to remove the brackets for [OCC group] in TS 38.214 Clause 6.1.2.1 and 6.1.2.3.1.

Agreement

Endorse TP#2 (Panasonic R1-2505976) in R1-2506432 Section 11 to revised first sentence and remove square brackets for OCC group in TS 38.214 Clause 6.1.2.3.1.

Agreement

Endorse TP (copied from ZTE R1-2505502) in R1-2506432 Section 11  for TS 38.211 Clause 6.2 to replace the placeholder “XXX” in the cross-reference to TS 38.214 with the correct clause number 6.1.2.1, ensuring accurate linkage between specifications.

Agreement

Endorse revised TP_v1 (copied from CATT R1-2505317) for TS 38.214 Clause 6.1.2.1 in R1-2506432.

Agreement

The following TP is endorsed for 38.214 Clause 6.1.2.1

| Reason for change: | When one or more repetitions of a PUSCH repetition with OCC are dropped, the remaining repetitions in the same OCC group lose the OCC orthogonality. The current specification does not prohibit the UE from transmitting those remaining repetitions when the drop occurs due to other than PUCCH overlap. |
| --- | --- |
| Summary of change: | Introduce a UE behavior in clause 6.1.2.1 of TS 38.214, which is a similar manner to PUSCH drop due to PUCCH overlap, that, if the UE would not transmit a repetition of the PUSCH transmission with repetition Type A with OCC operation enabled due to other than PUCCH overlap, the UE does not transmit all repetitions of the PUSCH transmission in the OCC group. |
| Consequences if not approved: | UEs may transmit PUSCH repetitions whose OCC orthogonality is broken, leading to inefficient use of radio resources. |

6.1.2.1	Resource allocation in time domain

==omitted==

For a PUSCH transmission with repetition Type A, a UE considers OCC operation enabled if it is configured with or indicated an OCC length, LOCC > 1.

For a PUSCH transmission with repetition Type A and with OCC operation enabled, an OCC group is defined by Locc consecutive PUSCH repetitions and the integer number of OCC groups M is determined as M=K/Locc OCC group m includes PUSCH repetition m x Locc, m x Locc+1, .., (m+1) x Locc-1, where m=0,1, .., M-1, where repetition i within the OCC group will be multiplied with the OCC factor wi, where i is the repetition index within the OCC group. The OCC factor is for each repetition index i, based on the orthogonal sequence wni defined in Table 6.3.2.5A-1 and Table 6.3.2.5A-2 of [4, TS 38.211], where the sequence index n is derived from the DCI format scheduling the transmission for PUSCH or configured grant Type 2 PUSCH according to [5, TS 38.212, antenna port mapping to sequence], or provided by OCCsequenceIndexCGType1-r19 for configured grant Type 1 PUSCH, and provided for actual transmission according to clause 6.3.1.2a in [4, TS 38.211], where i=0,1 for OCC length 2 and i=0,1,2,3 for OCC length 4.

If a UE would not transmit a PUSCH repetition of an OCC group of a PUSCH transmission with repetition Type A and with OCC operation enabled due to cell DRX operation, or due to overlapping with another PUSCH in the same serving cell, or according to Clause 17.2 of [6, TS 38.213], the UE does not transmit any repetition of the OCC group. The corresponding timeline conditions for determining the OCC group dropping are applicable with respect to the first repetition of the PUSCH transmission in the OCC group.

==omitted==

2.1.1.1.3 NR-NTN uplink capacity/throughput enhancement

None

#### 2.1.2	Remaining Open issues

None

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.1.1 Decisions during RAN2#131

CRs endorsed

- R2-2506171	Stage 2 Running CR for NR NTN phase 3	THALES (Rapporteur)	CR	Rel-19	38.300	18.6.0	1023	-	B	NR_NTN_Ph3-Core

- R2-2505828	Introduction of NTN Phase 3 enhancements	Ericsson	draftCR	Rel-19	38.331	18.6.0	B	NR_NTN_Ph3-Core

- R2-2505281	Introduction of Rel1-9 NR NTN in 38.304	ZTE Corporation, Sanechips	CR	Rel-19	38.304	18.4.0	0441	-	B	NR_NTN_Ph3-Core

- R2-2505489	Draft CR for Rel-19 NR NTN UE capabilities	Apple	draftCR	Rel-19	38.331	18.6.0	B	NR_NTN_Ph3-Core

- R2-2505490	Draft CR for Rel-19 NR NTN UE capabilities	Apple	draftCR	Rel-19	38.306	18.6.0	B	NR_NTN_Ph3-Core

These CRs may be further revised during short post meeting discussions.

Agreements related to RRC:

1.	The maximum number configured SMTCs for idle/inactive is 7 and it also includes the SMTC of the serving cell (This updates a previous decision to have a maximum of 6 STMCs).

2.	We don’t introduce new AS mechanisms to associate the ISA with relevant neighbour frequencies to perform MBS frequency prioritization

3.	It is up to UE implementation how to use the ISA definition in SIB/USD to skip MCCH acquisition when it is outside the ISA of the MBS broadcast service(s) it is interested in (can further check the wording for the change in 38.300 and 38.331)

4.	The Intended Service Area in the Service Announcement can be used for frequency prioritization in MBS NTN. Introduce a corresponding statement in TS 38.304 (FFS on the actual wording and whether it’s normative text or a note)

Agreements related to UE capability:

1.	We introduce a capability to support STMC enhancements to FR1 (FFS on FR2 depending on RAN4 progress)

2.2.1.1.1 Downlink coverage enhancement

Agreements:

1.	RAN2 supports to configure two different SMTC periodicities (with different offsets) for SMTCs per frequency layer for idle/inactive/connected mode, and UE capability will be introduced for this purpose (FFS if per UE or per band). If RAN4 cannot finish the corresponding RRM requirement design, we can introduce some statement in the specs in the future to limit the configuration to one periodicity only.

Agreements:

1.	RAN2 reconfirms the understanding that if the NW configures more than 4 STMCs the UE in idle/inactive the UE selects up to 4 STMCs (or less, depending on the UE capability) based on location and only considers them for measurements

2	In connected mode the NW will only configure up to 4 STMC.

3.	UE Assistance Information message will include information to the NW to (re)configure the most relevant SMTCs for the area where the UE is located

4.	The procedure for UE assisted SMTC configuration in connected mode is follows:

-	For a UE indicating the relevant capability (FFS the name of the capability and it this is merged with some other capability) the network configures the UE via reconfiguration message with a list of reference locations and a parameter N, thereby configuring the UE to report the N closest reference locations (FFS whether also a distance threshold is indicated). If the list of reference locations is not provided, the list of reference locations provided in system information is reused.

-	The UE reports an indication of the N closest reference locations via UE assistance information, e.g. bitmap or list of indices of the locations.

-	The UE can report the N closest reference locations via the RRCReconfigurationComplete message.

-	The network configures the relevant SMTC(s). The maximum number of configured SMTCs is according to legacy UE capability in terms of SMTC support (same as legacy).

-	The UE provides an update on the set of the N closest reference locations, if changed, via UE assistance information. Upon receiving an update, the network reconfigures the relevant SMTC(s), if changed.

Agreements:

1.	LCID in table 6.2.1-2C when LX field is set to 1 is used for UE to report capability/request of Msg4 PDSCH repetition.

2.	No further conditions are introduced for the UE to report its capability/request for Msg4 PDSCH repetition (we can come back to this if we receive other indications from RAN1)

3.	RAN2 assumes combination of below features are possible and will define a signalling to support any combination of below features using LCID values in Table 6.2.1-2c:

-	Msg4 PDSCH repetition

-	Msg4 HARQ-ACK PUCCH repetition

-	(e)RedCap

2.1.1.1.2 Uplink capacity/throughput enhancement

None

2.1.1.1.3 Support of Broadcast

Agreements:

1.	RAN2 understands that for MII reporting when an ‘intended service area’ is signalled the term ‘broadcast service area’ refers to the ‘intended service area’ (no spec impact)

2.	RAN2 understands that a UE may initiate MII upon entering or leaving the ISA (no spec impact)

3.	RAN2 confirms that if no intended area ID is explicitly indicated in MCCH for an MBS broadcast service the UE is interested in, the UE considers the service is applicable for reception within the entire cell area, with legacy behavior applicable (FFS whether we capture this in the spec)

2.1.1.1.4 Support of Regenerative payload

None

#### 2.2.2	Remaining Open issues

None

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.1.1 Decisions during RAN3#129

Endorsed Baseline CRs:

- R3-255066	(BL CR to 38.410) Introduce NG Removal procedure (CMCC, Huawei, Nokia, Nokia Shanghai Bell, CATT, Ericsson, Qualcomm, Xiaomi, LG Electronics, China Telecom, Samsung, ZTE, NEC, ETRI)	CR0051r6, TS 38.410 v18.3.0, Rel-19, Cat. B

- R3-255067	(BL CR to 38.300) Support for Regenerative Payload and MBS broadcast in NR NTN (Ericsson, Thales, Deutsche Telekom, Nokia, ESA, CATT, ZTE, Sateliot, Huawei, Dish Networks, Echostar, Eutelsat Group, Xiaomi, Samsung, CMCC, LG Electronics, NEC, Lenovo, ETRI, Jio Platforms)	draftCR

- R3-255068	Support for Regenerative Payload and MBS broadcast in NR NTN (CATT, Thales, Nokia, Nokia Shanghai Bell, Ericsson, Huawei, ZTE, Qualcomm, Samsung, Xiaomi, CMCC, China Telecom, Jio Platforms, LG Electronics, NEC, ETRI, SES, ESA)	CR1212r9, TS 38.413 v18.6.0, Rel-19, Cat. B

2.3.1.1.1 Support MBS Broadcast service

None

2.3.1.1.2 Support of Regenerative payload

Agreed TPs for BL CRs:

- R3-255947	(TP to BL CR for TS 38.300) Clarification on the OAM requirements (Nokia, Nokia Shanghai Bell)

- R3-255344	(TP for TS 38.410) NG Removal completion (Samsung, Huawei, Nokia, Nokia Shanghai Bell, Ericsson)

- R3-255506	(TP for TS 38.413) NG Removal completion (Huawei, LG Electronics, Nokia, Nokia Shanghai Bell, Ericsson, Thales, Jio Platforms, CATT, Qualcomm Incorporated, Deutsche Telekom,Samsung)

- R3-255948	(TP for NR_NTN_Ph3 TS 38.300 BL CR) Stage-2 capturing logical connection between NG Removal/Setup and ephemeris info (LG Electronics Inc., Ericsson, Nokia, Nokia Shanghai Bell, Huawei)

- R3-255949	(TP to BL CR for TS 38.300) Hard FLSO and AMF management (Huawei, Ericsson, Thales, Jio Platforms, Deutsche Telekom)

The common understandings in Chairman’s Note:

- OAM-based solution is not precluded(on provision of supported TAI list of the onboard gNB to the AMF)

- short NG/S1 interruption, causing e.g. packet loss, that may be predictable or unpredictable, e.g. hard FLSO to be further discussed in Q4

#### 2.3.2	Remaining Open issues

None

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.1.1 Decisions during RAN4#116

2.4.1.1.1 Main session

None

2.4.1.1.2 BDaT session

Agreed CRs

- R4-2510669	(NR_NTN_enh-Core) CR on phase continuity requirements for DMRS bundling, 38.101-5 v18.10.0	  CR-0203  rev  Cat: F (Rel-18), Source: LG Electronics

- R4-2510700	(NR_NTN_enh-Core) CR on phase continuity requirements for DMRS bundling, 38.101-5 v19.1.1	  CR-0205  rev  Cat: A (Rel-19), Source: LG Electronics France

- R4-2512634	(NR_NTN_enh-Core) Maintenance CR to TS 38.101-5 – Min Peak EIRP value for NTN UE in Ka-band – Cat F CR, 38.101-5 v18.10.0  CR-0211  rev     Cat: F  (Rel-18), Source: THALES

- R4-2512638	(NR_NTN_enh-Core) Maintenance CR to TS 38.101-5 – Min Peak EIRP value for NTN UE in Ka-band – Cat A CR, 38.101-5 v19.1.1  CR-0214  rev     Cat: A  (Rel-19), Source: THALES

2.4.1.1.3 RRM session

Agreed CRs

- R4-2511038	Change FR1 to FR1 NTN in NTN clause, 38.133 v19.1.0	  CR-5959  rev  Cat: A (Rel-19), Source: ZTECorporation,Sanechips

- R4-2509844	(NR_NTN_enh-Perf) CR on NTN test cases for FR2 SAN, 38.133 v19.1.0	  CR-5798  rev  Cat: A (Rel-19), Source: Samsung, Qualcomm Incorporated

- R4-2510636	(NR_NTN_enh-Core) CR on core requirements for Rel-18 NTN R19, 38.133 v19.1.0	  CR-5903  rev  Cat: A (Rel-19), Source: Huawei, HiSilicon

- R4-2510638	(NR_NTN_enh-Perf) CR on RRM test cases for Rel-18 NTN R19, 38.133 v19.1.0	  CR-5905  rev  Cat: A (Rel-19), Source: Huawei, HiSilicon

- R4-2511044	Modification on NR NTN measurement requirements in IDLE state, 38.133 v19.1.0	  CR-5964  rev  Cat: A (Rel-19), Source: ZTECorporation,Sanechips

#### 2.4.2	Remaining Open issues

None

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SA2

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention. 
-

## 4.	References

## 4.1	RAN1

RAN1#122 meeting, Bengaluru, India, August 25-29th, 2025:

- R1-2505282	discussion	Maintenance on 3 MHz CBW and on Ku-band for NR-NTN	Ericsson

- R1-2506563	other	Session notes for 8.11 (Maintenance on Non-Terrestrial Networks (NTN) for NR Phase 3, Internet of Things (IoT) Phase 3, and IoT-NTN TDD mode)	Ad-Hoc Chair (Huawei)

- R1-2505315	discussion	Maintenance on NR-NTN downlink coverage enhancement	CATT

- R1-2505387	discussion	Maintenance on NR-NTN downlink coverage enhancement	vivo

- R1-2505437	discussion	Remaining issues on NR-NTN downlink coverage enhancement	Xiaomi

- R1-2505216	discussion	Maintenance on downlink coverage enhancements for NR NTN	Huawei, HiSilicon

- R1-2505552	discussion	Remaining issues on NR-NTN downlink coverage enhancement	Samsung

- R1-2505500	discussion	Remaining issues on DL coverage enhancement for NR NTN	ZTE Corporation, Sanechips

- R1-2505360	discussion	Maintenance on NR-NTN downlink coverage enhancement	THALES

- R1-2505475	discussion	Maintenance on NR-NTN downlink coverage enhancement	Ericsson

- R1-2505620	discussion	Maintenance on NR-NTN downlink coverage enhancement	Spreadtrum, UNISOC

- R1-2505608	discussion	Maintenance of Rel.19 NR-NTN Downlink Coverage Enhancement	Panasonic

- R1-2505711	discussion	Discussion on NR-NTN downlink coverage enhancement	OPPO

- R1-2506189	discussion	Downlink coverage enhancement for NR NTN	Qualcomm Incorporated

- R1-2506332	discussion	Discussion on Downlink Coverage Enhancement for NR NTN	Google

- R1-2506280	discussion	Maintenance of DL coverage enhancement for NR-NTN	NTT DOCOMO, INC.

- R1-2506038	discussion	NR-NTN downlink coverage enhancement	MediaTek Inc.

- R1-2506045	discussion	Maintenance of DL coverage enhancements for NTN operation	Nokia

- R1-2506083	discussion	Maintenance on NR-NTN DL coverage enhancement	CMCC

- R1-2505887	discussion	Maintenance of NR-NTN Downlink Coverage Enhancement	Apple

- R1-2506442	discussion	FL Summary #1 - maintenance on NR-NTN downlink coverage enhancements	Moderator (Thales)

- R1-2506443	discussion	FL Summary #2 - maintenance on NR-NTN downlink coverage enhancements	Moderator (Thales)

- R1-2506444	discussion	FL Summary #3 - maintenance on NR-NTN downlink coverage enhancements	Moderator (Thales)

- R1-2506391	discussion	Support of (e)RedCap UEs with NR NTN	Sharp

- R1-2505888	discussion	Remaining issues on support of RedCap UEs with NR NTN operation	Apple

- R1-2506046	discussion	Remaining issues related to support for RedCap and eRedCap UEs with NR NTN operating in FR1-NTN bands	Nokia

- R1-2506281	discussion	Maintenance of support of RedCap and eRedCap UEs in FR1-NTN	NTT DOCOMO, INC.

- R1-2505712	discussion	Discussion on supporting of RedCap and eRedCap UEs with NR NTN operating in FR1-NTN bands	OPPO

- R1-2505501	discussion	Remaining issues on RedCap/eRedCap UEs for NR NTN	ZTE Corporation, Sanechips

- R1-2505553	discussion	Remaining issues on RedCap and eRedCap UEs with NR NTN operating in FR1-NTN bands	Samsung

- R1-2505217	discussion	Maintenance on HD-FDD RedCap UEs and eRedCap UEs for FR1-NTN	Huawei, HiSilicon

- R1-2505438	discussion	Remaining issues on the support of RedCap and eRedCap UEs with NR NTN operating in FR1-NTN bands	Xiaomi

- R1-2505388	discussion	Maintenance on support of RedCap and eRedCap UEs with NR-NTN	vivo

- R1-2505316	discussion	Maintenance on Support of RedCap and eRedCap UEs with NR NTN operating in FR1-NTN bands	CATT

- R1-2505277	discussion	Maintenance on HD-FDD RedCap UEs for NTN	Ericsson

- R1-2506526	discussion	Summary #1 for Support of RedCap and eRedCap UEs with NR NTN operating in FR1-NTN bands	Moderator (CATT)

- R1-2506527	discussion	Summary #2 for Support of RedCap and eRedCap UEs with NR NTN operating in FR1-NTN bands	Moderator (CATT)

- R1-2506613	discussion	Summary #3 for Support of RedCap and eRedCap UEs with NR NTN operating in FR1-NTN bands	Moderator (CATT)

- R1-2506591	discussion	Feature lead summary #3: NR-NTN uplink capacity and throughput enhancements	Moderator (MediaTek)

- R1-2505317	discussion	Maintenance on NR-NTN uplink capacity/throughput enhancement	CATT

- R1-2505389	discussion	Maintenance on NR-NTN uplink capacity enhancement	vivo

- R1-2505218	discussion	Maintenance on uplink capacity/throughput enhancement for FR1-NTN	Huawei, HiSilicon

- R1-2505141	discussion	Maintenance on uplink capacity enhancements for NR-NTN	Ericsson

- R1-2505554	discussion	Remaining issues on NR-NTN uplink capacity/throughput enhancement	Samsung

- R1-2505502	discussion	Remaining issues on UL capacity enhancement for NR NTN	ZTE Corporation, Sanechips

- R1-2505497	discussion	NR-NTN uplink capacity/throughput enhancement	Xiaomi

- R1-2505619	discussion	Maintenance on NR-NTN uplink capacity and throughput enhancement	Spreadtrum, UNISOC

- R1-2505713	discussion	Discussion on NR-NTN uplink capacity/throughput enhancement	OPPO

- R1-2506282	discussion	Maintenance of NR-NTN uplink capacity/throughput enhancement	NTT DOCOMO, INC.

- R1-2506190	discussion	NR-NTN uplink capacity / throughput enhancement	Qualcomm Incorporated

- R1-2506047	discussion	Maintenance of UL capacity enhancements for NTN operation	Nokia

- R1-2506084	discussion	Maintenance of NR-NTN uplink capacity/throughput enhancement	CMCC

- R1-2505889	discussion	Maintenance of NR-NTN Uplink Capacity Enhancement	Apple

- R1-2506432	discussion	Feature lead summary #1: NR-NTN uplink capacity and throughput enhancements	Moderator (MediaTek)

- R1-2506433	discussion	Feature lead summary #2: NR-NTN uplink capacity and throughput enhancements	Moderator (MediaTek)

- R1-2506434	discussion	Feature lead summary #2: NR-NTN uplink capacity and throughput enhancements	Moderator (MediaTek)

- R1-2505976	discussion	Maintenance of uplink capacity/throughput enhancement for NR-NTN	Panasonic

## 4.2	RAN2

RAN2#131 meeting, Bengaluru, India, August 25-29th, 2025:

- R2-2506054	CR	ISA-aided frequency (de)prioritisation for MBS broadcast in NTN (RRC_IDLE/INACTIVE)	Jio Platforms Limited

- R2-2505747	CR	Clarify UE use of SIBXX (ISA) to gate MCCH acquisition for MBS broadcast in NTN	Jio Platforms Limited

- R2-2505748	CR	ISA-aided frequency (de)prioritisation for MBS broadcast in NTN	Jio Platforms

- R2-2505744	CR	Clarify SMTC2-LP offset assumption for NTN (align with SMTC/SMTC4list)	Jio Platforms

- R2-2505827	discussion	Inclusion of the ISA in the Service Announcement	Ericsson

- R2-2505828	draftCR	Introduction of NTN Phase 3 enhancements	Ericsson

- R2-2505825	discussion	Remaining RRC open issues for NR NTN Rel-19	Ericsson

- R2-2506137	CR	Introduction of stage 2 for LTE TN to NR NTN idle mode mobility	Samsung

- R2-2506171	CR	Stage 2 Running CR for NR NTN phase 3	THALES (Rapporteur)

- R2-2506175	CR	k-Mac extension for NR NTN	THALES, Samsung

- R2-2506144	CR	Introduction of LTE TN to NR NTN IDLE mode mobility	CATT

- R2-2505233	CR	Introduction of LTE TN to NR NTN IDLE mode mobility	CATT

- R2-2505281	CR	Introduction of Rel1-9 NR NTN in 38.304	ZTE Corporation, Sanechips

- R2-2505283	CR	Introduce UE capability signalling for NTN less than 5MHz	ZTE Corporation, Xiaomi, Sanechips

- R2-2505282	CR	Introduction of less than 5MHz in NTN	ZTE Corporation, Xiaomi, Sanechips

- R2-2505147	CR	Introduction of stage 2 for LTE TN to NR NTN idle mode mobility	Samsung

- R2-2505067	LS in	Reply on Inclusion of NTN intended service area in the Service Announcement (S4-251099; contact: Ericsson)	SA4

- R2-2505050	LS in	Reply LS on SMTC enhancements (R4-2508433; contact: Xiaomi)	RAN4

- R2-2505023	LS in	LS on NR-NTN TP for TS 38.300 (NR_NTN_Ph3; contact: Thales)	RAN1

- R2-2505024	LS in	LS on Msg4 PDSCH repetition (R1-2504936; contact: Thales)	RAN1

- R2-2505489	draftCR	Draft CR for Rel-19 NR NTN UE capabilities	Apple

- R2-2505490	draftCR	Draft CR for Rel-19 NR NTN UE capabilities	Apple

- R2-2505389	CR	Introduction of LTE TN to NR NTN Mobility UE Capability	vivo

- R2-2505421	discussion	Open issues on Downlink Coverage Enhancement	Samsung

- R2-2505351	discussion	Discussions on downlink coverage enhancement	Fujitsu

- R2-2505491	discussion	SMTC enhancement in NTN	Apple

- R2-2505492	discussion	Msg4 PDSCH repetition in NTN	Apple

- R2-2505532	discussion	Discussion on beam hopping with multiple SMTC offsets	Qualcomm Incorporated

- R2-2505533	discussion	Msg4 PDSCH repetition capability indication	Qualcomm Incorporated

- R2-2505642	discussion	Discussions on supporting multiple SMTC periodicities for inter-frequency neighbour cells	ITRI

- R2-2505635	discussion	Msg3 indication on support of Msg4 PDSCH repetition	Nokia, Nokia Shanghai Bell

- R2-2505636	discussion	Discussion on Remaining Issues of DL coverage enhancement	Beijing Xiaomi Mobile Software

- R2-2505608	discussion	Discussion on DL coverage enhancement for NTN	OPPO

- R2-2505078	discussion	Remaining Issues on SMTC Enhancements for NTN	vivo

- R2-2505079	discussion	Remaining Issues on Repetition Enhancements for NTN	vivo

- R2-2505284	discussion	Consideration on remaining issues on SMTC enhancements	ZTE Corporation, Sanechips

- R2-2505285	discussion	Consideration on Msg4 PDSCH repetition	ZTE Corporation, Sanechips

- R2-2505293	discussion	Remaining consideration on NR NTN downlink coverage enhancements	DENSO CORPORATION

- R2-2505225	discussion	Discussion on link level enhancement	CATT

- R2-2505226	discussion	Discussion on potential SMTC enhancements	CATT

- R2-2506150	discussion	Details on DL CE in NR NTN	NERCDTV

- R2-2506153	discussion	DL coverage enhancements	Ericsson

- R2-2506154	discussion	Discussion on Reply LS on SMTC enhancements	Ericsson

- R2-2506052	discussion	Discussion on DL coverage enhancements	Huawei, HiSilicon

- R2-2505953	discussion	Discussion on DL coverage enhancements due to extended SSB periodicity	CMCC

- R2-2505925	discussion	Remaining issues on Downlink coverage enhancements	Nokia, Nokia Shanghai Bell

- R2-2505707	discussion	Clarification on downlink coverage enhancement	NEC

- R2-2505985	discussion	Downlink coverage enhancement for NTN	InterDigital, Inc.

- R2-2506013	discussion	Open Issues for NR NTN DL Coverage Enhancements in Rel-19	ETRI

- R2-2506014	discussion	Discussion on Downlink Coverage Enhancements	CSCN, ZTE Corporation, Sanechips, Huawei, HiSilicon, CATT

- R2-2506018	discussion	Discussion on Downlink Coverage Enhancements	Sharp

- R2-2505688	discussion	Some remaining issues for DL-CE in NTN	Lenovo

- R2-2505922	discussion	On OCC applicability to RACH-less handovers	Samsung

- R2-2505956	discussion	Remaining issues on uplink capacity and throughput enhancement for NR NTN	CMCC

- R2-2505436	discussion	Discussion on Uplink Capacity Enhancements	Huawei, HiSilicon

- R2-2505422	discussion	Open issues on Broadcast service area	Samsung

- R2-2505352	discussion	Discussions on supporting broadcast service	Fujitsu, Ericsson

- R2-2505572	discussion	Discussion on providing MBS service area in NTN network	OPPO

- R2-2505227	discussion	Further discussion on support of broadcast service in NR NTN	CATT

- R2-2505286	discussion	Consideration on remaining issues on broadcast service enhancements	ZTE Corporation, Sanechips

- R2-2505080	discussion	Remaining Issues on MBS Broadcast Provision in NTN	vivo

- R2-2505149	discussion	Remaining issues on the support of broadcast service in NTN	ETRI

- R2-2505957	discussion	Remaining issues on broadcast service for NR NTN	CMCC

- R2-2506017	discussion	Remaining issues on intended service area	Sharp

- R2-2505716	discussion	Remaining Issues for MBS in NTN	Nokia, Nokia Shanghai Bell

- R2-2505689	discussion	Some remaining issues for MBS and ETWS broadcast	Lenovo

- R2-2505669	discussion	The remaning issue of MBS in NTN	China Telecommunications

- R2-2505767	discussion	Remaining open issues for MBS service continuity over NTN	Continental Automotive

- R2-2505979	discussion	Discussion on the remaining issues on the MBS	Xiaomi

- R2-2505822	discussion	Support for broadcast services in NR NTN	Ericsson

- R2-2505895	discussion	Discussion on MBS broadcast over NTN	Huawei, HiSilicon

- R2-2505879	discussion	Remaining issues on support of regenerative payload	ETRI, Korea University

- R2-2505660	discussion	Satellite switch with re-sync in regenerative payload	Sony

- R2-2505706	discussion	Stage 2 updates for regenerative payload	NEC

## 4.3	RAN3

RAN3#129 meeting, Bengaluru, India, August 25-29th, 2025:

- R3-255066	CR	(BL CR to 38.410) Introduce NG Removal procedure	CMCC, Huawei, Nokia, Nokia Shanghai Bell, CATT, Ericsson, Qualcomm, Xiaomi, LG Electronics, China Telecom, Samsung, ZTE, NEC, ETRI

- R3-255067	draftCR	(BL CR to 38.300) Support for Regenerative Payload and MBS broadcast in NR NTN	Ericsson, Thales, Deutsche Telekom, Nokia, ESA, CATT, ZTE, Sateliot, Huawei, Dish Networks, Echostar, Eutelsat Group, Xiaomi, Samsung, CMCC, LG Electronics, NEC, Lenovo, ETRI, Jio Platforms

- R3-255068	CR	Support for Regenerative Payload and MBS broadcast in NR NTN	CATT, Thales, Nokia, Nokia Shanghai Bell, Ericsson, Huawei, ZTE, Qualcomm, Samsung, Xiaomi, CMCC, China Telecom, Jio Platforms, LG Electronics, NEC, ETRI, SES, ESA

- R3-255179	other	(TP to BL CR for TS38.300) Support of NG Suspend Resume	CATT, ZTE, Nokia, Nokia Shanghai Bell, Qualcomm, CMCC, Samsung, China Telecom, LG Electronics, Xiaomi

- R3-255180	other	(TP to BL CR for TS38.300) OAM configuration for supported TAI list	CATT, Nokia, Nokia Shanghai Bell, ZTE, Samsung, China Telecom, CSCN, CMCC, LG Electronics, NEC, Xiaomi

- R3-255024	LS in	Reply LS on OAM requirements to support regenerative payload transport links	SA2(CATT)

- R3-255212	other	(TP to BL CR for TS 38.300 on NR_NTN_Ph3) Discussion on NTN leftover issue	NEC

- R3-255262	discussion	Remaing issues for NR NTN	ZTE Corporation

- R3-255263	other	(TP to BL CR for 38.413) Support of NG Suspend and Resume Indication	ZTE Corporation, CATT, Nokia, Nokia Shanghai Bell, Qualcomm, CMCC, Samsung, China Telecom, LG Electronics, Xiaomi

- R3-255264	other	(TP to BL CR for 38.413) Support of MBS Broadcast	ZTE Corporation

- R3-255287	discussion	Remaining Issues on Support of NTN Regenerative Architecture	TCL

- R3-255292	other	(TP to BL CR for TS 38.300) Clarification on the OAM requirements	Nokia, Nokia Shanghai Bell

- R3-255617	other	(TP for NR_NTN_Ph3 TS 38.300 BL CR) Stage-2 capturing logical connection between NG Removal/Setup and ephemeris info	LG Electronics Inc., Ericsson, Nokia, Nokia Shanghai Bell, Huawei

- R3-255602	discussion	Reconsideration on NG Suspend/Resume Signaling for FLSO	Jio Platforms

- R3-255545	discussion	TAI Coordination and OAM	Ericsson, Huawei

- R3-255546	discussion	Downlink NG Transmission Suspend/Resume	Ericsson, Thales, Huawei, Jio Platforms, Airbus, ESA, Sateliot, Deutsche Telekom

- R3-255547	other	Downlink NG Transmission Suspend/Resume – Stage 2 TP	Ericsson, Thales, Huawei, Jio Platforms, Airbus, ESA, Sateliot, Deutsche Telekom

- R3-255548	other	Downlink NG Transmission Suspend/Resume – NGAP TP	Ericsson, Thales, Huawei, Jio Platforms, Airbus, ESA, Sateliot, Deutsche Telekom

- R3-255510	other	(TP to BLCR for TS 38.300) Further discussion on TAI configuration	Huawei, Jio Platforms, Ericsson

- R3-255506	other	(TP for TS 38.413) NG Removal completion	Huawei, LG Electronics, Nokia, Nokia Shanghai Bell, Ericsson, Thales, Jio Platforms, CATT, Qualcomm Incorporated, Deutsche Telekom,Samsung

- R3-255508	other	(TP to BL CR for TS 38.300) Hard FLSO and AMF management	Huawei, Ericsson, Thales, Jio Platforms, Deutsche Telekom

- R3-255334	other	(TP to BL CR TS 38.300) Support of NG suspend/resume	Xiaomi

- R3-255335	LS out	(Draft LS out) Support of NG suspend resume	Xiaomi

- R3-255343	discussion	Remaining issues on support of regenerative payload for NR NTN	Samsung

- R3-255344	other	(TP for TS 38.410) NG Removal completion	Samsung, Huawei, Nokia, Nokia Shanghai Bell, Ericsson

- R3-255382	discussion	NG transmission suspend resume procedure	China Telecom

- R3-255442	discussion	(TP for TS 38.413) Introduce gNB-initiated AMF switch signaling to support UE context transfer for regenerative NTN gNB mobility	Jio Platforms

- R3-255702	other	(TP to BLCR for TS 38.300) Indicator for NG Suspend/Resume	CMCC

- R3-255640	CR	Optional NGAP IEs for node-level indication of temporary NTN feeder-link outage via RAN CONFIGURATION UPDATE (gNBAMF)	Jio Platforms Limited

- R3-255671	discussion	Discussion on impacts on Xn interface with SMTC enhancment	CSCN

- R3-255672	other	(TP to BL CR for TS 38.300 on NR_NTN_Ph3) Stage 2 Updates for Regenerative Payload	NEC

- R3-255310	CR	nodelevel indication of temporary NTN feeder-link outage via RAN CONFIGURATION UPDATE	Jio Platforms

## 4.4	RAN4

RAN4#116 meeting, Bengaluru, India, August 25-29th, 2025:

- R4-2509069	other	Topic summary for [116][226] NR_NTN_Ph3_Part1	Moderator (CATT)

- R4-2509070	other	Topic summary for [116][227] NR_NTN_Ph3_Part2	Moderator (Qualcomm)

- R4-2511455	other	Topic summary for [116][309] NR_NTN_Ph3_General_UE_SAN_RF	Moderator (Qualcomm)

- R4-2511477	other	Topic summary for [116][331] NR_NTN_Ph3_demod	Moderator (Ericsson)

- R4-2512145	other	Ad-hoc minutes for NR_NTN_Ph3	CATT

- R4-2512146	other	WF on RRM requirements for NR_NTN_Ph3_Part1	CATT

- R4-2512147	other	WF on RRM requirements for NR_NTN_Ph3_Part2	Qualcomm

- R4-2512605	other	Topic summary for [116][331] NR_NTN_Ph3_demod	Moderator (Ericsson)

- R4-2510259	other	Discussion on simultaneous operation between GNSS and UL transmission in NR NTN	vivo

- R4-2510260	LS out	Draft reply LS on simultaneous operation between GNSS and UL transmission in NR NTN	vivo

- R4-2511444	LS out	LS reply on IDC of GNSS	Ericsson

- R4-2511399	CR	Big CR to TS 38.101-5: NR_NTN_PH3-Core UE RF	Qualcomm Incorporated

- R4-2511108	other	Discussion on Tx requirements for NR NTN HPUE	Huawei, HiSilicon

- R4-2510787	discussion	Discussion on Rel-19 NR-NTN RedCap UE RF requirements	MediaTek (Hefei) Inc.

- R4-2510306	other	RedCap NTN UEs	Nokia

- R4-2510363	other	Discussion on UE RF for NR NTN phase 3	ZTE Corporation, Sanechips

- R4-2509359	other	Discussion on RF requirements for NTN RedCap UE	CATT

- R4-2511398	draftCR	Draft CR to TS 38.101-5: Introduction of RedCap and eRedCap	Qualcomm Incorporated

- R4-2511418	other	On remaining open issues in NR NTN Ph3	Huawei, HiSilicon

- R4-2511396	other	NR NTN UE RF requirements	Qualcomm Incorporated

- R4-2511442	draftCR	draftCR to 38.101-5 for power boosting	Ericsson

- R4-2511440	other	RedCap UE RF impact on HD-FDD	Ericsson

- R4-2512536	draftCR	draftCR to 38.101-5 for power boosting	Ericsson

- R4-2509360	other	Discussion on feature list for NR NTN Ph3	CATT

- R4-2510261	other	Discussion on requirements for the phase continuity and power consistency for OCC with PUSCH in NR NTN Ph3	vivo

- R4-2510262	LS out	Draft reply LS on requirements for the phase continuity and power consistency for OCC with PUSCH in NR NTN Ph3	vivo

- R4-2509938	discussion	Phase continuity for OCC and GNSS IDC issue	Sony

- R4-2512535	draftCR	draftCR 38.101-5 Introduction of phase continuity requirement for OCC	Huawei, HiSilicon

- R4-2512641	LS out	reply LS on requirements for the phase continuity and power consistency for OCC with PUSCH in NR NTN Ph3	vivo

- R4-2511441	other	Other NTN UE RF impact	Ericsson

- R4-2511397	other	NR NTN UL Capacity Enhancements	Qualcomm Incorporated

- R4-2511419	draftCR	draftCR 38.101-5 Introduction of phase continuity requirement for OCC	Huawei, HiSilicon

- R4-2511050	CR	Modification on NR frequency band groups for satellite access in FR1	ZTE Corporation, Sanechips

- R4-2511051	draftCR	(NR_NTN_Ph3-Core) Cell Re-selection for RedCap UEs with NTN in IDLE state	ZTECorporation,Sanechips

- R4-2511052	draftCR	(NR_NTN_Ph3-Core) Cell Re-selection for RedCap UEs with NTN in INACTIVE state	ZTECorporation,Sanechips

- R4-2511022	other	Discussion on RRM requirements for RedCap NTN enhancement	ZTECorporation,Sanechips

- R4-2511077	draftCR	Draft CR38.133 CG-SDT requirements for RedCap in NTN	Nokia

- R4-2511078	draftCR	Draft CR38.133 RA-SDT requirements for RedCap in NTN	Nokia

- R4-2511114	draftCR	(NR_NTN_Ph3-Core) Cell Re-selection for RedCap UEs with NTN in IDLE state	ZTECorporation,Sanechips

- R4-2511115	draftCR	(NR_NTN_Ph3-Core) Cell Re-selection for RedCap UEs with NTN in INACTIVE state	ZTECorporation,Sanechips

- R4-2510660	discussion	Discussion on RRM requirements for RedCap UE in NTN	Huawei, HiSilicon

- R4-2510661	draftCR	draftCR on HO requirements for RedCap UE in NTN	Huawei, HiSilicon

- R4-2509704	other	On RRM requirements of (e)RedCap UEs with NR FR1-NTN	OPPO

- R4-2509705	draftCR	Draft CR for requirements of LR for RedCap UEs with NTN	OPPO

- R4-2509708	draftCR	(Netw_Energy_NR-Core) CR on intra-frequency definition for Rel-18 SSB-less SCell	OPPO

- R4-2510490	discussion	Discussion on RRM requirements on (e)RedCap for R19 NR NTN Phase 3	vivo

- R4-2510492	draftCR	Draft CR for requirements in signalling characteristics for (e)Redcap UEs with FR1-NTN	vivo

- R4-2509777	discussion	Discussion on (e)RedCap RRM requirements in NTN for NR Phase 3	Xiaomi

- R4-2509778	draftCR	(NR_NTN_Ph3) draftCR on 9.5E L1-RSRP measurements for Reporting for RedCap UEs with NTN	Xiaomi

- R4-2509839	discussion	Discussion on RRM requirements of RedCap in Rel-19 NTN phase 3	Samsung

- R4-2509955	discussion	Discussion on RRM core requirements for (e)RedCap in NR NTN	Nokia

- R4-2510033	discussion	Discussion on the RRM requirement of (e)Redcap UE for NTN phase3	CMCC

- R4-2510034	draftCR	(NR_NTN_Ph3-Core) draftCR on Introduce inter-frequency measurement requirements for RedCap UEs over NTN	CMCC

- R4-2510035	draftCR	(NR_NTN_Ph3-Core) draftCR on Introduce MDT requirements for RedCap UEs over NTN	CMCC

- R4-2510381	discussion	Discussion on RedCap RRM requirements for NTN for NR Phase 3	Ericsson

- R4-2509501	discussion	On R19 NTN (e)RedCap RRM requirements	Apple

- R4-2509502	draftCR	draft CR for NR measurements for positioning for RedCap UEs with NTN	Apple

- R4-2509240	draftCR	Draft CR on RRC Connection Mobility Control for RedCap UEs with NTN	Samsung

- R4-2509222	draftCR	DraftCR on timing requirements for NTN Redcap	MediaTek inc.

- R4-2509292	discussion	Discussion on (e)RedCap RRM requirements for Rel-19 NTN phase3	CATT

- R4-2509293	draftCR	Draft CR to TS 38.133 for RedCap UEs with NTN	CATT

- R4-2509294	CR	CR to TS 38.307 on introducing release independence for RedCap UEs with NTN	CATT

- R4-2509295	CR	Big CR for RRM requirements of NR NTN Phase 3	CATT

- R4-2511373	CR	CR to TS 38.307 on introducing release independence for RedCap UEs with NTN	CATT

- R4-2511511	draftCR	draft Cat-B CR on 8.1E Radio Link Monitoring for RedCap UEs with NTN	Qualcomm Incorporated

- R4-2511512	discussion	RedCap for NTN	Qualcomm Incorporated

- R4-2512290	draftCR	DraftCR on timing requirements for NTN Redcap	MediaTek inc.

- R4-2512291	draftCR	Draft CR on RRC Connection Mobility Control for RedCap UEs with NTN	Samsung

- R4-2512292	draftCR	Draft CR to TS 38.133 for RedCap UEs with NTN	CATT, Ericsson

- R4-2512298	draftCR	Draft CR for requirements in signalling characteristics for (e)Redcap UEs with FR1-NTN	vivo

- R4-2512296	draftCR	(NR_NTN_Ph3-Core) draftCR on Introduce inter-frequency measurement requirements for RedCap UEs over NTN	CMCC

- R4-2512297	draftCR	(NR_NTN_Ph3-Core) draftCR on Introduce MDT requirements for RedCap UEs over NTN	CMCC

- R4-2512293	draftCR	draft CR for NR measurements for positioning for RedCap UEs with NTN	Apple

- R4-2512294	draftCR	Draft CR for requirements of LR for RedCap UEs with NTN	OPPO

- R4-2512295	draftCR	(NR_NTN_Ph3) draftCR on 9.5E L1-RSRP measurements for Reporting for RedCap UEs with NTN	Xiaomi

- R4-2512302	draftCR	(NR_NTN_Ph3-Core) Cell Re-selection for RedCap UEs with NTN in IDLE state	ZTECorporation,Sanechips

- R4-2512303	draftCR	(NR_NTN_Ph3-Core) Cell Re-selection for RedCap UEs with NTN in INACTIVE state	ZTECorporation,Sanechips

- R4-2512300	draftCR	Draft CR38.133 CG-SDT requirements for RedCap in NTN	Nokia

- R4-2512301	draftCR	Draft CR38.133 RA-SDT requirements for RedCap in NTN	Nokia

- R4-2512299	draftCR	draftCR on HO requirements for RedCap UE in NTN	Huawei, HiSilicon

- R4-2512304	draftCR	draft Cat-B CR on 8.1E Radio Link Monitoring for RedCap UEs with NTN	Qualcomm Incorporated

- R4-2509296	discussion	Discussion on other RRM requirements for Rel-19 NTN phase3	CATT

- R4-2509223	discussion	Discussion on RRM requirements for SSB of 160 ms periodicity	MediaTek inc.

- R4-2509503	discussion	On R19 other NTN RRM requirements	Apple

- R4-2509638	discussion	Discussion on RRM requirements for downlink coverage enhancement in NTN	LG Electronics Inc.

- R4-2510382	discussion	Discussion on other RRM requirements for NTN for NR Phase 3	Ericsson

- R4-2510384	draftCR	(NR_NTN_Ph3-Core) draft CR on Handover for SAN with 6 SMTCs and different periodicities	Ericsson

- R4-2510036	discussion	Discussion on the RRM requirement for NTN phase3 DL CE	CMCC

- R4-2509840	discussion	Discussion on RRM requirements of other aspects in Rel-19 NTN phase 3	Samsung

- R4-2509779	discussion	Discussion on other RRM core requirements in NTN for NR Phase 3	Xiaomi

- R4-2509780	draftCR	(NR_NTN_Ph3) draftCR on 4.2C Cell Re-selection requirememts for SMTC enhancement	Xiaomi

- R4-2510491	discussion	Discussion on RRM impacts on DL coverage for R19 NR NTN Phase 3	vivo

- R4-2510662	LS out	Discussion on other RRM requirements for Rel-19 NTN	Huawei, HiSilicon

- R4-2510663	draftCR	draftCR on RRC re-establishement requirements for Rel-19 NTN	Huawei, HiSilicon

- R4-2511021	other	Discussion on RRM requirements for downlink coverage enhancement	ZTECorporation,Sanechips

- R4-2511278	discussion	Impact of DL coverage enhancement on SMTC configuration and measurement requirements	Nokia

- R4-2512308	draftCR	DraftCR to TS 38.133 on Measurmement Requirements under SMTC enhancements for DL Coverage	Nokia

- R4-2512307	draftCR	draftCR on RRC re-establishement requirements for Rel-19 NTN	Huawei, HiSilicon

- R4-2512305	draftCR	(NR_NTN_Ph3) draftCR on 4.2C Cell Re-selection requirememts for SMTC enhancement	Xiaomi

- R4-2512306	draftCR	(NR_NTN_Ph3-Core) draft CR on Handover for SAN with 6 SMTCs and different periodicities	Ericsson

- R4-2511513	discussion	Downlink coverage enhancement for NTN	Qualcomm Incorporated

- R4-2511576	draftCR	DraftCR to TS 38.133 on Measurmement Requirements under SMTC enhancements for DL Coverage	Nokia

- R4-2511023	other	Discussion on RRM performance requirements for NR NTN phase3	ZTECorporation,Sanechips

- R4-2510664	discussion	Discussion on performance requirements for Rel-19 NTN	Huawei, HiSilicon

- R4-2510493	discussion	Discussion on RRM performance requirements of NTN for NR Phase 3	vivo

- R4-2509706	other	On RRM performance requirements of (e)RedCap UEs with NR FR1-NTN	OPPO

- R4-2509841	discussion	Discussion on RRM performance requirements of Rel-19 NTN Phase3	Samsung

- R4-2510037	discussion	Discussion on test cases for Rel-19 NTN Phase3	CMCC

- R4-2509956	discussion	Discussion on RRM performance requirements for NR_NTN_Ph3	Nokia

- R4-2510383	discussion	Discussion on RRM Performance requirements for NTN for NR Phase 3	Ericsson

- R4-2509297	discussion	Discussion on Rel-19 NR NTN phase3 RRM performance requirements	CATT

- R4-2509169	discussion	Discussion on UE demodulation requirements for Rel-19 NR-NTN	MediaTek inc.

- R4-2509110	discussion	Discussion on Rel-19 NTN Demod performance requirements	Nokia

- R4-2509489	discussion	On UE Demodulation Requirements for NTN Phase 3	Apple

- R4-2509398	discussion	Discussion and simulation results on demodulation requirement for NR NTN	Samsung

- R4-2510397	discussion	Discussion on Rel-19 NR NTN Phase 3 performance requirements	Ericsson

- R4-2510398	discussion	Simulation results for Rel-19 NR NTN Phase 3 performance requirements	Ericsson

- R4-2510869	discussion	Discussion on NR NTN Phase 3 demodulation performance requirements	Huawei,HiSilicon

- R4-2511596	discussion	Discussions on demodulation performance requirements for RedCap and eRedCap UEs over NR-NTN	QUALCOMM Europe Inc. - Spain

END