3GPP TSG RAN meeting #98-e									RP-222739

e-meeting, December 12 - 16th, 2022						rev from RP-222018

## Status Report to TSG

Title: 			Status report for WI Perf. part: Solutions for NR to support non-terrestrial networks (NTN); rapporteur: Thales

Agenda item:	9.5.2.2 - Solutions for NR to support NTN [RAN2 WI: NR_NTN_solutions]

| WI / SI Name | Rel- 17 Solutions for NR to support non-terrestrial networks (NTN) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: - |
| Acronym | NR_NTN_solutions |  |  |  |  |
| Unique ID | 860046 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-222556 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: 06/2022 | Performance part: 12/2022 | Testing part: - |  |
| Overall Completion level | Study Item: - | Core part: Overall: 100% RAN1: 100% RAN2: 100% RAN3: 100% RAN4: 100% | Performance Part: Overall: 100% RAN4: 100% | Testing part: - |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Nicolas Chuberre |
|  | Company | Thales |
|  | Email | nicolas.chuberre@thalesaleniaspace.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

-

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

- RAN1#110-bis-e, October 10 – 19th 2022, e-meeting

[General]

Conclusion of [110bis-e-R17-NR-NTN-01]:

For Rel-17 maintenance, the following the issues described in R1-2210436 are to be handled at RAN1#110bis-e:

- For timing relationship enhancements and UL time and frequency synchronization for NR NTN: 1-6, and 1-4 (as recommendation for editor’s alignment CR)

- For scheduling and HARQ for NR NTN: 2-2, 2-3, and 2-1 (as recommendation for editor’s alignment CR)

The following draft CRs are not pursued in Rel-17: R1-2208830, R1-2210046, R1-2210047.

- Agreements on “ Maintenance on timing relationship enhancements and UL time and frequency synchronization for NR NTN”:

For alignment TS38.213 CR:

Text proposal of Initial Proposal 1-4-1 provided in section 2.2 of R1-2210580 on aligning the name of kmac in TS 38.213 and TS 38.331 is endorsed for the editorial corrections.

- Agreements on “Maintenance on Enhancements on HARQ”

Agreement

The two TPs in [Updated Proposal 1.1-1] for (38.213, Section 9.1.3.1) and [Updated Proposal 2.1-1] for (38.213, Section 9.1.3.2) are endorsed in principle.

[Updated Proposal 1.1-1]

Reason for change:

DAI value is defined based on PDSCH receptions, excluding PDSCH receptions that provide only transport blocks for HARQ processes associated with disabled HARQ-ACK information if donwlinkHARQ-FeedbackDisabled is provided. The total number of DCI formats (i.e.,  )  used for calculating the number of HARQ-ACK information bits   for PUCCH power control should also exclude the DCI formats scheduling PDSCH receptions without associated HARQ-ACK information.

Summary of change:

The DCI formats scheduling PDSCH receptions without associated HARQ-ACK information are excluded for the calculation of the total number of DCI formats (i.e.,  )  for PUCCH power.

Consequences if not approved:

The UE may use an underestimated power to transmit PUCCH.

----------------------------------------Start of TP 38.213 V17.3.0 section 9.1.3.1 --------------------------------------------- 9.1.3.1 Type-2 HARQ-ACK codebook in physical uplink control channel <Unchanged parts are omitted> - or , for G-RNTI or G-CS-RNTI , is the total number of DCI formats scheduling PDSCH receptions providing transport blocks with enabled HARQ-ACK information, or having associated HARQ-ACK information without scheduling a PDSCH reception, that the UE detects within the or PDCCH monitoring occasions, respectively, for serving cell . or if the UE does not detect any DCI format scheduling PDSCH reception providing a transport block with enabled HARQ-ACK information, or having associated HARQ-ACK information without scheduling PDSCH reception, for serving cell in any of the or , respectively, PDCCH monitoring occasions. <Unchanged parts are omitted> ----------------------------------------End of TP 38.213 V17.3.0 section 9.1.3.1 ---------------------------------------------

[Updated Proposal 2.1-1]

Reason for change:

UE has to always multiplex HARQ-ACK information for PDSCH receptions with disabled HARQ-ACK information in PUSCH even if UL DAI value  when the UE has received a PDCCH scheduling PDSCH receptions with disabled HARQ-ACK information.

Summary of change:

Change the condition for disabling multiplexing HARQ-ACK information in PUSCH transmission in case UL DAI value by excluding the PDCCH scheduling PDSCH receptions with disabled HARQ-ACK information.

Consequences if not approved:

UL DAI value  cannot disable the multiplexing of HARQ-ACK information for PDSCH receptions with disabled HARQ-ACK information in PUSCH.

----------------------------------------Start of TP 38.213 V17.3.0 section 9.1.3.2 --------------------------------------------- 9.1.3.2 Type-2 HARQ-ACK codebook in physical uplink shared channel <Unchanged parts are omitted> If a UE is not provided PDSCH-CodeBlockGroupTransmission and the UE is scheduled for a PUSCH transmission by DCI format that includes a DAI field with value and the UE has not received any PDCCH within the monitoring occasions for a DCI format scheduling PDSCH receptions providing transport blocks with enabled HARQ-ACK information or having associated HARQ-ACK information without scheduling PDSCH receptions on any serving cell , and the UE does not have HARQ-ACK information in response to a SPS PDSCH reception to multiplex in the PUSCH as described in clause 9.1.3.1, the UE does not multiplex HARQ-ACK information in the PUSCH transmission. If a UE is provided PDSCH-CodeBlockGroupTransmission and the UE is scheduled for a PUSCH transmission by DCI format that includes a DAI field with first value or with second value and the UE has not received any PDCCH within the monitoring occasions for a DCI format scheduling PDSCH reception providing a transport block with enabled HARQ-ACK information or having associated HARQ-ACK information without scheduling PDSCH reception on any serving cell , and the UE does not have HARQ-ACK information in response to a SPS PDSCH reception to multiplex in the PUSCH, as described in clause 9.1.3.1, the UE does not multiplex HARQ-ACK information for the first sub-codebook or for the second sub-codebook, respectively, in the PUSCH transmission. <Unchanged parts are omitted> ----------------------------------------End of TP 38.213 V17.3.0 section 9.1.3.2 ---------------------------------------------

Agreement

The draft CR in R1-2210588 to reflect above agreement is endorsed in principle with the following correction:

- Addition of “with” in clause 9.1.3.2: “providing transport blocks with enabled HARQ-ACK information”

Final CR is agreed in R1-2210589 (TS38.213, Rel-17, CR#0375, Cat F).

Agreed LS out

- -

Other documents agreed

- -

Email discussions

- R1-2210581	Summary#2 of [110bis-e-R17-NR-NTN-02] Email discussion for maintenance on timing relationship enhancements and UL time and frequency synchronization for NR NTN for issues 1-6, 1-1 and 1-4.	Moderator (Thales)

- R1-2210587	Summary#1 of maintenance on HARQ for Rel-17 NR-NTN	Moderator (ZTE)

- RAN2#111, November 14 – 18th 2022, Toulouse

[General]

Conclusion

The UE may consider assistance information valid as soon as it is received. No specification impact is expected. The current definition of validity duration is not changed based on this conclusion.

Agreement

The TP in Updated Proposal 4 in section 4.3 of R1-2212613 is endorsed and provided to the TS 38.213 editor for aligning the name of CellSpecific_Koffset, Koffset, and HARQ-feedbackEnablingforSPSactive in TS 38.213 with the names of these parameters in TS 38.321.

Agreed LS out

- LS in R1-2212929 is endorsed, with correction of the next meeting dates

Other documents agreed

- -

Email discussions

[Essential corrections]

None

#### 2.1.2	Remaining Open issues

Further corrections may be discussed/implemented at next meeting. However none of these would require category B CR (addition of feature)

## 2.2	RAN2

#### 2.2.1	Agreements

[General]

- RAN2#119-bis-e, October 10 – 19th 2022, e-meeting

A.0 General

Agreements:

1.	Introduce one indication for cell reselection requirement enhancement for LEO. FFS if in SIB1 or SIB19

Agreements via email (from offline 109):

1.	Introduce one indication for cell reselection requirement enhancement for LEO in SIB1. Parameter name is enhancedMeasurementLEO-r17

2.	Reuse the exiting relaxedMeasurement-r16 field to enable the relaxed cell reselection requirements for GEO.

3.	Changes in R2-2210348 are not pursued.

A.1 User plane

Agreements via email (from offline 111):

1.	The Alt1 text proposal from R2-2210641 on cancellation of pending SR for TA report is agreed and included in NR NTN MAC rapporteur CR. (13/17)

2.	The baseline text proposal from R2-2210087 on cancellation of  RACH due to pending SR for TA report is agreed and included in NR NTN MAC rapporteur CR. (consensus)

3.	Editorial corrections to TS 38.321 Sections 5.4.8 and 5.7 from R2-2210768 are agreed and included in NR NTN MAC rapporteur CR. (consensus)

Agreements online:

1.	The following editorial correction to TS 38.321 Section 6.1.3.57 is agreed and included in NR NTN MAC rapporteur CR:

Differential Koffset: This field contains indicates the differential Koffset in the number of slots (see clause 4.2 in TS 38.213 [6]), using subcarrier spacing of 15 kHz. The length of the field is 6 bits.

2.	The following editorial correction to TS 38.321 Section 6.1.3.56 is agreed and included in NR NTN MAC rapporteur CR:

Timing Advance: In FR1, the Timing Advance field indicates the least integer number of slots, using subcarrier spacing of 15 kHz, greater than or equal to the Timing Advance value (see TS 38.211 [8], clause 4.3.1). The length of the field is 14 bits.

A.2 Control plane - Idle/inactive mode aspects

Agreements via email (from offline 112):

1.	The proposed changes in R2-2209504 are not pursued.

2.	The 2nd an 3rd changes from R2-2210569 are agreed

2nd change: Add parameters introduced for NTN cell reselection in 5.2.4.7.0

3rd : Editorial changes in 5.2.4.2.

3.	The proposed change in R2-2210584 is not pursued.

4.	The proposed change in R2-2210640 is not pursued.

A.3 Control plane - RRC aspects

Agreements:

1.	In the field description of epochTime, include RAN1’s agreement on the interpretation of the SFN indicating the epoch time for serving cell and neighbor cell

Agreements via email (from offline 113):

1.	For UEs in RRC_CONNECTED state UE, if the UE cannot acquire SIB19 due to no configured common search space with an in the active BWP, it is up to the NW implementation to provide valid UL sync info to the UE via dedicated signalling (no spec impacts)

2.	In TS 38.331 clause 5.2.2.4.21, clarification is needed that ntn-UlSyncValidityDuration and epochTime for the serving cell are applied for serving cell T430. TP in R2-2209852 is considered as the baseline for CR.

3.	If both epoch time for serving cell and epoch time for neighbor cell are absent, the epoch time for neighbor cell is the implicit serving cell epoch time, i.e. the end of SI window where this SIB19 is scheduled. (no spec impact)

4.	if epoch time for neighbor cell is absent, and the serving cell epoch time is reused for neighbor cell, UE considers the indicated SFN to be current SFN or the next upcoming SFN after the frame where the message indicating the Epoch time is received. (implication of the agreement to include in epochTime field description the interpretation of the SFN indicating the epoch time for serving cell and neighbor cell, no other spec impact).

5.	In case of HO, the UE considers the target cell epoch time (i.e., indicated explicitly by a SFN and subframe number) to be the frame nearest to the target cell’s frame where the message indicating the Epoch time is received. (to be captured in epochTime field description)

6.	In case of CHO, the UE considers the target cell epoch time (i.e., indicated explicitly by a SFN and subframe number) to be the frame nearest to the target cell’s frame where the message indicating the Epoch time is received. (to be captured in epochTime field description)

7.	NW provides target cell validity duration in dedicated configuration by NW implementation (no spec impact)

8.	When initiating the re-establishment procedure due to HO failure, UE does not stop the current T430 (no spec change; proposal in R2-2209528 regarding T430 stop upon RRC re-establishment is not pursued)

9.	RAN2 to update the start and stop conditions in the timer table for T430 (FFS exact wording)

Agreements online:

1.	Whether the UE uses the target cell NTN-config in NTN-NeighCellConfig-r17 IE from source cell SIB19 for HO or CHO is up to UE implementation (FFS on spec impact)

2.	It’s up to UE implementation what to do with T430 when going to IDLE.

Agreements via email (from offline 115):

1.	Do not pursue with R2-2209505

2.	Agree R2-2209537

3.	Do not discuss further R2-2209981

4.	Do not pursue with R2-2209800

5.	Do not pursue with R2-2209506

6.	Agree to add event descriptions and use CR in R2-2210197. Modify further in final RRC CR review.

7.	Agree third change of CR R2-2210570

Agreements online:

1.	RAN2 understands that the NW needs to configure the NTN neighbour cell frequencies in SIB19 if it wants the UE to measure them

A.4 UE capabilities

Agreements via email (from offline 116):

1.	The changes in R2-2209801, regarding introducing tUE specific capability for the UE coarse location report, are not pursued.

2.	RAN2 understands that CA and DC are not supported in NTN

Endorsed draft CR & TP

- R22211046 CR Stage-2 corrections (Thales)

- R2-2210869 CR 38.304 (ZTE)

- R2-2211018 CR RRC (Ericsson)

Agreed LS out:

- R2-2211047 LS on validity of assistance information (Oppo)

Email discussions

- [AT119bis-e][109][NR NTN] cell reselection requirements (Huawei)

- [AT119bis-e][110][NR NTN] Stage-2 corrections (Thales)

- [AT119bis-e][111][NR NTN] UP corrections (Interdigital)

- [AT119bis-e][112][NR NTN] idle mode corrections (ZTE)

- [AT119bis-e][113][NR NTN] epoch time and validity timer (Samsung)

- [AT119bis-e][114][NR NTN] Validity of assistance information (Oppo)

- [AT119bis-e][115][NR NTN] RRC corrections (Ericsson)

- [AT119bis-e][116][NR NTN] UE capabilities (Mediatek)

- [Post119bis-e][110][NR NTN] Stage-2 corrections (Thales)

- [Post119bis-e][112][NR NTN] idle mode corrections (ZTE)

- [Post119bis-e][114][NR NTN] LS on validity of assistance information (Oppo)

- [Post119bis-e][115][NR NTN] RRC CR (Ericsson)

- RAN2#120, November 14 – 18th 2022, Toulouse

A.0 General

-

A.1 User plane

-

A.2 Control plane - Idle/inactive mode aspects

Agreement:

Upon receiving SIB19, the UE in RRC_CONNECTED shall:

1>	start or restart T430 for serving cell with the timer value set to ntn-UlSyncValidityDuration from the subframe indicated by epochTime;

Agreement with the clarification that the start is for the target cell for HO and CHO:

| T430 | Start or restart from the subframe indicated by epochTime upon reception of SIB19, or upon reception of RRCReconfiguration message including reconfigurationWithSync, or upon conditional reconfiguration execution i.e. when applying a stored RRCReconfiguration message including reconfigurationWithSync | Stop T430, if it is running, for the source cell upon reception of RRCReconfiguration message including reconfigurationWithSync, or upon conditional reconfiguration execution i.e. when applying a stored RRCReconfiguration message including reconfigurationWithSync. | Perform the actions as specified in 5.2.2.6. |
| --- | --- | --- | --- |

Agreement:

1. For timer T430 upon going to RRC_IDLE, clarify as follow:

1>	stop all timers that are running except T302, T320, T325, T330, T331 and T400 and T430;

NOTE: It is left to UE implementation whether to stop T430, if running, when going to RRC_IDLE

2. Add T430 to the list in the “shall statement” and add a second normative sentence saying that the UE may stop T430 when going in RRC Idle and Inactive

3. add “after security is activated” for T430 handling in TS 38.331

Agreement to the changes below:

epochTime

Indicate the epoch time for the NTN assistance information. When explicitly provided through SIB, or through dedicated signaling, The epochTime is the starting time of a DL sub-frame, indicated by a SFN and a sub-frame number signaled together with the assistance information. For serving cell, the sfn indicates the current SFN or the next upcoming SFN after the frame where the message indicating the epochTime is received. For neighbour cell, the sfn indicates the SFN nearest to the frame where the message indicating the epochTime is receivedDenoted by f0 the frame where the message indicating the epochTime is received and by f1 the frame containing the DL sub-frame defining the epochTime. For serving cell, the UE considers f1 to be f0 if the indicated SFN equals the SFN of f0, or the next frame with the indicated SFN if the indicated SFN differs from the SFN of f0. For neighbor cell, the UE considers f1 to be the frame, with the indicated SFN, that is nearest to f0. The reference point for epoch time of the serving satellite NTN payload ephemeris and Common TA parameters is the uplink time synchronization reference point. If this field is absent, the epoch time is the end of SI window where this SIB19 is scheduled. This field is mandatory present when provided in dedicated configuration. If this field is absent in ntn-Config provided via NTN-NeighCellConfig the UE uses epoch time from of the serving satellite ephemeriscell, otherwise the field is based on the timing of the serving cell, i.e. the SFN and sub-frame number indicated in this field refers to the SFN and sub-frame of the serving cell. In case of handover or conditional handover, this field is based on the timing of the target cell, i.e. the SFN and sub-frame number indicated in this field refers to the SFN and sub-frame of the target cell., and For the target cell, the UE considers the target cell epoch time, indicated by the SFN and sub-frame number in this field, to be the target cell frame nearest to the target cell frame in which the message indicating the epoch time is received.  This field is excluded when determining changes in system information, i.e. changes to epochTime should neither result in system information change notifications nor in a modification of valueTag in SIB1.

Agreements

- R2-2211341 M	RRC correction on NTN measurements	OPPO, ZEKU

- Add restriction in field description that the field associatedMeasGapCSIRS2 is not configured in this release. And Introduce corresponding spec changes to the 306 CR

- CR R2-2211370   Correction on frequency band indicator

- R2-2211408	Clarification on NR NTN trackingAreaList

- R2-2211728	Clarification on NTN RRM measurement capability but in the second sentence add “SSB based” measurements

A.3 Control plane - RRC aspects

A.4 UE capabilities

Endorsed draft CR & TP

- R2-2213035 Stage2 CR (Thales)

- R2-2213028 RRC CR (Ericsson)

- R2-2212335	CR 38.321 (InterDigital)

- R2-2212820	CR 38.304 (Idle mode corrections) ZTE

- ?? capability CRs (Intel)

- -

Agreed LS out:

- -

Email discussions

- [AT120][101][NR NTN] RNA across TN/NTN (Qualcomm)

- [AT120][102][NR NTN] RRC corrections (Ericsson)

- [AT120][108][NR-NTN] Stage 2 CR (Ericsson)

- [POST120][110][NR NTN] RRC CR (Ericsson)

- [POST120][111][NR NTN] capability CRs (Intel)

- [POST120][112][NR NTN] Stage 2 CR (Thales)

[Essential corrections]

- None

#### 2.2.2	Remaining Open issues

Further corrections may be discussed/implemented at next meeting. However none of these would require category B CR (addition of feature)

## 2.3	RAN3

#### 2.3.1	Agreements

- RAN3#117-bis-e, October 10 – 18th 2022, e-meeting

-

- RAN3#118, November 14 – 18th 2022, Toulouse

-

#### 2.3.2	Remaining Open issues

None

## 2.4	RAN4

#### 2.4.1	Agreements

[General]

The RAN4 work plan described in R4-2210852 should be considered as a basis for work.

- RAN4#104-bis-e, October 10 – 19th 2022, e-meeting

GTW Agreements on BSRF Test Demod aspects

Documents agreed/approved:

- R4-2216150	CR to 38.101-5: Corrections on section 5.3.3 for NTN UE, Source: Xiaomi

- R4-2217316	Corrections to SAN TS 38.108, Source: THALES

- R4-2215412	CR for TS 38.108, Corrrect definiiton order in sub-clause 3.1, Source: CATT

- R4-2215802	TS 38.181 v0.2.0 NR Satellite Access Node (SAN) conformance testing, Source: CATT

- R4-2215401	TP for TS 38.181 – Clause 4.9 RF channels and test models, Source: CATT

- R4-2217322	TP for TS 38.181 - Annex D, Source: THALES

- R4-2217503	TP for TS 38.181 – Clause 4.7 Test configurations and Clause 4.8 Applicability of requirements, Source: CATT

- R4-2215397	TP for TS 38.181 – Clause 1 Scope, Clause 2  References and Clause 3 Definition of terms, symbols and abbreviations, Source: CATT

- R4-2217323	TP for TS 38.181 – Clause 4.1 Measurement uncertainties and test requirements, Source: CATT

- R4-2215399	TP for TS 38.181 – Clause 4.6 Manufacturer declarations, Source: CATT

- R4-2215406	TP for TS 38.181 – A.1 FRCs for RF Rx requriement(QPSK, R=1/3) and A.2 FRCs for dynamic range (16QAM, R=2/3), Source: CATT

- R4-2217324	TP for TS 38.181 – Annex F Calibration, Source: CATT

- R4-2215408	TP for TS 38.181 – Annex H In-channel Tx test, Source: CATT

- R4-2215409	TP for TS 38.181 – Annex I Transmitter spatial emissions declaration, Source: CATT

- R4-2215410	TP for TS 38.181 – Annex K Measuring noise close to the noise-floor, Source: CATT

- R4-2217325	TP to TS 38.181 – Clauses 4.10 and 4.11, Source: Nokia, Nokia Shanghai Bell

- R4-2216489	TS 38.181: TP on clause 5, Source: Ericsson

- R4-2217336	TP to TS 38.181: General test conditions and declarations (4.2 - 4.5), Source: Huawei, HiSilicon

- R4-2215339	TP for TS 38.181 - Clause 6.5.3 EVM, Source: THALES, CATT

- R4-2217321	TP for TS 38.181 - Clause 6.6.5 Spurious Emissions, Source: THALES

- R4-2215402	TP for TS 38.181 – Clause 6.1 General and Clause 6.2 Satellite Access Node output power, Source: CATT, THALES

- R4-2217333	TP for TS 38.181: Section 6.3 Output power dynamics, Source: ZTE Corporation

- R4-2217337	TP to TS 38.181: occupied bandwidth (6.6.1, 6.6.2), Source: Huawei, HiSilicon

- R4-2217338	TP to TS 38.181: OBUE (6.6.4), Source: Huawei, HiSilicon

- R4-2215403	TP for TS 38.181 – Clause 7.1 General  and Clause 7.2 Reference sensitivity level, Source: CATT

- R4-2217326	TP to TS 38.181 – Clause 7.4 In-band selectivity and blocking, Source: Nokia, Nokia Shanghai Bell

- R4-2217334	TP for TS 38.181: Section 7.3 Dynamic range, Source: ZTE Corporation

- R4-2216563	TP for TS 38.181: Section 7.6~7.8, Source: ZTE Corporation

- R4-2217339	TP to TS 38.181: Out-of-band blocking (7.5), Source: Huawei, HiSilicon

- R4-2215404	TP for TS 38.181 – Clause 9.1 General, Source: CATT

- R4-2217335	TP for TS 38.181: Section 9.4 OTA output power dynamics, Source: ZTE Corporation

- R4-2217340	TP to TS 38.181: OTA occupied bandwidth (9.7.1, 9.7.2), Source: Huawei, HiSilicon

- R4-2217341	TP to TS 38.181: OTA ACLR (9.7.3), Source: Huawei, HiSilicon

- R4-2217342	TP to TS 38.181: OTA OBUE (9.7.4), Source: Huawei, HiSilicon

- R4-2215405	TP for TS 38.181 – Clause 10.1 General and Clause 10.2 OTA sensitivity, Source: CATT

- R4-2217508	TP to TS 38.181 – Clause 10.5 In-band selectivity and blocking, Source: Nokia, Nokia Shanghai Bell

- R4-2216565	TP for TS 38.181: Section 10.4 OTA dynamic range, Source: ZTE Corporation

- R4-2216566	TP for TS 38.181: Section 10.7~10.9, Source: ZTE Corporation

- R4-2217343	TP to TS 38.181: OTA out-of-band blocking (10.6), Source: Huawei, HiSilicon

- R4-2215978	Big CR on NTN SAN performance requirements (TS38.108, Rel-17), Source: Huawei,HiSilicon

- R4-2217350	pCR on FRC of NTN SAN performance requirements (TS38.181, Rel-17), Source: Huawei,HiSilicon

- R4-2217351	draftCR for TS38.108 introduce FRC tables for SAN PUSCH demodulation, Source: Ericsson

- R4-2217353	Draft CR on NTN SAN PUSCH performance requirements (TS38.108, Rel-17), Source: Huawei,HiSilicon

- R4-2217354	pCR on NTN SAN PUSCH performance requirements (TS38.181, Rel-17), Source: Huawei,HiSilicon

- R4-2217356	draftCR for TS38.108 introduce requirements for SAN PUSCH demodulation, Source: Ericsson

- R4-2217357	draftCR for TS38.181 introduce SAN PUCCH radiated demodulation requirements, Source: Ericsson

- R4-2217358	pCR on NTN SAN PUCCH performance requirements (TS38.181, Rel-17), Source: Huawei,HiSilicon

- R4-2217359	draftCR for TS38.181 introduce SAN PRACH conducted demodulation requirements, Source: Ericsson

- R4-2217360	Draft CR on NTN SAN PRACH performance requirements (TS38.108, Rel-17), Source: Huawei,HiSilicon

- R4-2217361	pCR on NTN SAN PRACH performance requirements (TS38.181, Rel-17), Source: Huawei,HiSilicon

- R4-2217515	Big draftCR for UE NTN performance requirements (TS38.101-5, Rel-17), Source: Samsung

- R4-2217346	Draft CR on general part of UE NTN performance requirements (TS38.101-5, Rel-17), Source: Huawei,HiSilicon

- R4-2217345	Draft CR on Propagation Conditions, Physical Channels, Environmental Conditions for NTN, Source: Apple

- R4-2217347	Draft CR on applicability rules of UE NTN performance requirements (TS38.101-5, Rel-17), Source: Huawei,HiSilicon

- R4-2216396	draft CR to 38.101-5: Throughput and reference channel definition, Source: Ericsson

- R4-2217311 WF on NTN Solutions SAN RF Maintenance, Source: Thales

- R4-2217509 WF on NTN solutions SAN RF conformance, Source: Ericsson

- R4-2217344 WF for NTN demodulation requirements - general and PDSCH, Source: Qualcomm

- R4-2217348 WF for NTN SAN demodulation requirements, Source: Huawei

- R4-2215315	CR: 0005 Doppler test conditions for RF requirements 38.101-5, Source: Qualcomm Incorporated

- R4-2217319	CR: 0005 Doppler test conditions for RF requirements 38.101-5, Source: Qualcomm Incorporated

[Other documents]

Email discussion summaries:

- [104-bis-e][304] NTN_Solutions_RF_Maintenance, AI 4.2.1, 4.2.2, 4.2.4– Dorin Panaitopol

- [104-bis-e][305] NTN_Solutions_RFConformance, AI 4.2.3– Dominique Everaere

- [104-bis-e][317] NR_NTN_Demod_Part1, AI 4.2.7.1, 4.2.7.3– Bin Han

- [104-bis-e][318] NR_NTN_Demod_Part2, AI 4.2.7.1, 4.2.7.3– Tricia Li

- Agreement: Further consider the extreme condition in Rel-17 RF conformance maintenance phase.

  - CR can be considered to capture some informative information to TR 38.863.

- Agreement:

  - OTA measurement setup for TN in annex of TS 38.141-2 can be considered as baseline for NTN; further discuss below aspects:

    - Connections between different components

    - The size of chamber and applicable test methods

- Agreement

  - Channel model for NTN-TDLC (LOS): DS=5ns, Doppler=200Hz. K-factor=8.05dB

  - Delay resolution: Adopt 5 ns as the delay resolution

- Agreement: Delay profile for NTN-TDLA

| Tap # | Delay [ns] | Power [dB] | Fading distribution |
| --- | --- | --- | --- |
| 1 | 0 | 0 | Rayleigh |
| 2 | 110 | -4.7 | Rayleigh |
| 3 | 285 | -6.5 | Rayleigh |

- Agreement

  - K offset value:  Confirm K_offset equal to 8 slots for 15kHz SCS for all the HARQ configurations

- Agreement: Do not define PDSCH performance requirements for 64QAM

  - It’s not precluded to discuss and specify requirements for 64QAM in future releases.

- Agreement:

  - Define PDSCH test cases for Disabled HARQ, 16 HARQ proc and 32 HARQ processes and further discuss the detailed test cases.

- Agreement (wrt Testability of the disabled HARQ scenario): FFS, RAN4 targets to drawn conclusion in next RAN4 meeting.

- Agreement (wrt HARQ configurations):

  - FFS for the test applicable rules

| Prop. Channel | MCS | HARQ Config |
| --- | --- | --- |
| NTN-TDLA100-200 | MCS4 | Disabled HARQ |
|  | MCS4 | 16 HARQ Proc |
| NTN-TDLC5-200 | MCS4 | 32 HARQ Proc |
|  | MCS13 | 16 HARQ Proc |

- Agreement (wrt Antenna configuration for PUSCH requirements)

  - Keep previous agreement that both 1Rx and 2Rx shall be considered for NTN SAN PUSCH demodulation requirements

- Agreement (wrt Test applicability rule for different antenna configuration for PUSCH requirements)

  - Unless otherwise stated, for a SAN supporting different numbers of antenna connectors (for SAN type 1-C) or TAB connectors (for SAN type 1-H) (see D.xxx in table yyy), the tests with low MIMO correlation level shall apply only for the highest number of supported connectors, and the specific connectors used for testing are based on manufacturer declaration.

- Agreement (wrt Antennal configuration for PUCCH requirements):

  - PUCCH long formats 1, 3, 4: Option 1 agreed

    - Further align the results for format 4 required

  - PUCCH short formats 0 and 2:

    - Further effort on the alignment of simulation results required

    - Both LOS and NLOS channel can be further evaluated and considered

    - Companies are encouraged to bring more results

[GTW Agreements on RRM aspects]

Documents agreed/approved

- R4-2217174	WF on NR NTN RRM requirements, Source: Qualcomm Incorporated

- R4-2217175	Reply LS to RAN2 on measurement gap enhancements for NTN, Source: Apple

- R4-2217162	CR on correction to cell re-selection requirement for satellite access, Source: CMCC

- R4-2217163	CR on intra-frequency and inter-frequency measurement requirement without MG for NTN, Source: Apple

- R4-2215749	CR on intra-frequency measurements in NTN, Source: Samsung

- R4-2217164	CR on RLM and BFR requirements for NTN, Source: Huawei, HiSilicon

- R4-2217165	CR on MG requirements for NTN, Source: Huawei, HiSilicon

- R4-2217166	CR for Cell Reselection requirements with distance trigger, Source: Nokia, Nokia Shanghai Bell

- R4-2217168	Completing requirements for conditional handover for NTN, Source: CATT

- R4-2217169	CR on cell re-selection, MDT and timing requirements for NTN, Source: CATT

- R4-2217170	CR on scheduling restrictions for L3 measurements in FR1 for NTN, Source: Apple

- R4-2215748	CR on intra-frequency cell reselection in NTN, Source: Samsung

- R4-2216313	CR on RRC re-establishment requirements for NTN, Source: Huawei, HiSilicon

- R4-2217171	CR on UL spatial relation switch requirements for NTN, Source: Huawei, HiSilicon

- R4-2217172	Editorial CR To TS 38.133 Handover requirements, Source: Nokia, Nokia Shanghai Bell

- R4-2217589	Big CR for NTN RRM performance requirements, Source: MCC, Xiaomi

- R4-2217185	WF on performance part for NTN RRM, Source: Xiaomi

- R4-2217183	CR on measurement accuracy requirements for NTN, Source: Huawei, HiSilicon

- R4-2216863	draft CR of BWP switch and CBW change test cases for NR NTN, Source: Qualcomm Incorporated

- R4-2217182	Draft CR on test case for cell reselection to FR1 inter-frequency NR cell for satellite access, Source: LG Electronics UK

- R4-2217184	CR on cell reselection TCs for NTN, 	Source: Huawei, HiSilicon

- R4-2217176	Test cases for Intra- and inter-frequency HO with known cell for NTN, Source: CATT

- R4-2215454	4-step RA type randon access test for satellite access, 	Source: Xiaomi, CAICT

- R4-2216322	CR on TCs for RRC Re-establishment for NTN, Source: Huawei, HiSilicon

- R4-2217177	Test cases for Intra- and inter-frequency CHO for NTN, Source: CATT

- R4-2215452	RRC connection release with redirection rest for satellite access, Source: Xiaomi, CAICT

- R4-2215502	draft CR for NTN timing advance adjustment accuracy test, Source: CMCC

- R4-2217282	DraftCR on UE transmit timing tests for NTN, Source: Huawei, HiSilicon

- R4-2215451	Pathloss reference signal switching delay test for satellite access, Source: Xiaomi, CAICT

- R4-2215503	draft CR for CSI-RS based RLM for NTN, Source: CMCC

- R4-2217181	CR to Test case 10-4 to 10-9 intra-frequency measurement delay with gap for satellite access, Source: OPPO

- R4-2216324	CR on TCs for intra-frequency measurement delay for NTN, Source: Huawei, HiSilicon

- R4-2217180	Test case for inter-frequency measurement without gap for satellite access, Source: Xiaomi, CAICT

- R4-2217178	L1-RSRP measurement accuracy test for satellite access, Source: Xiaomi, CAICT

- R4-2217179	SS-SINR measurement accuracy test for satellite access, Source: Xiaomi, CAICT

- R4-2216325	CR on general requirement for NTN RRM test cases, Source: Huawei, HiSilicon

[Other documents]

Email discussion summaries:

- [104-bis-e][201] NR_NTN_solutions_RRM_1, AI 4.2.5 – CH Park

- [104-bis-e][202] NR_NTN_solutions_RRM_2, AI 4.2.6 – Xuhua Tao

Agreement (wrt Measurement accuracy):

- Reuse the legacy TN measurement accuracy requirements for NTN.

  - Add brackets to the numbers

Agreement (wrt SMTC setup and scaling factor K_multi in cell reselection tests)

  - Use the following SMTC configurations for TC 1-1 – 1-4.

    - TC 1-1: serving cell in SMTC1, neighbor cell in SMTC2, SMTC1 and SMTC2 non-overlapping

    - TC 1-2: serving cell in SMTC1, neighbor cell in SMTC2, SMTC1 and SMTC2 overlapping

    - TC 1-3 and 1-4: serving cell in SMTC1, neighbor cell in SMTC1

    - Scaling factor “K_multi” is taken into account in the testing requirement for TC 1-1 – 1-4.

  - Use the same SMTC configuration as in A.6.1.1.2 for TC 1-5- 1-8, and scaling factor “K_multi” is not taken into account in the testing requirement.

  - The requirements in TC 1-3 and 1-4 should be based on UE capability: parallel measurements on more than one NGSO satellite within one SMTC; and different requirements are applied to different UE capabilities.

Agreement (wrt Test setup for intra/inter-frequency cell reselection with timer trigger)

- TC 1-3 and 1-7 consist of two time periods T1 and T2:

  - Before test: UE camps in cell1, and t-Service is included in SIB19 of cell1

  - T1: cell2 is powered off, T1 is long enough to make UE have no information about cell2

  - T2: cell2 is powered on, T2 is [40]s, t-Service is pointed to the time point (start of T2 + [36s])

  - UE should reselect to cell2 before t-Service

Agreement (wrt UE timing TC for 30 kHz SCS scenario)

- No need to define UE timing test configuration for FDD 30kHz SCS scenario for UE timing test cases.

  - 30kHz test cases can be added when there is operator demand in the future

Agreement (wrt Test case for CHO with time/location-based condition)

- Test case for CHO with time/location-based condition

  - It is not necessity of adding test cases in which settings don’t fulfil power based events and time/location based events simultaneously, to examine UE’s behavior in this type of scenario.

  - Replace the original test cases with the cases in which settings fufil power based events and time/location based events at different time instances; choose 1 or 2 cases to apply this update

Agreement (wrt SMTC configuration for measurement delay TCs)

  - RAN4 not to define the SMTC/satellite configuration with 2 SMTC per MO and each SMTC contains 2 SSB/Satellites.

  - For intra-frequency TCs (10-x),

    - Config.1: 2 SMTC per MO, each SMTC contains 1 SSB/Satellites

      - Config.1a: two SMTCs are overlapping

      - Config.1b: two SMTCs are non-overlapping

    - Config.2: 1 SMTC per MO, each SMTC contains 2 SSBs/Satellites

  - For inter-frequency TCs (11-x):

    - Config.0: 1 SMTC per MO, each SMTC contains 1 SSB/Satellites

      - Config.0a: the SMTC for serving carrier and the one for neighbour carrier are overlapping

      - Config.0b: the SMTC for serving carrier and the one for neighbour carrier are non-overlapping

LS out

- R4-2217175 LS out	Reply LS to RAN2 on measurement gap enhancements for NTN	Apple

- RAN4#105, November 14 – 18th 2022, Toulouse

GTW Agreements on BSRF Test Demod aspects

General: Documents approved/agreed/endorsed:

- R4-2219968	CR to TS 38.108: removal of colocation requirements (Huawei, HiSilicon, CATT)

- R4-2220290	TP for TS 38.181 – Clause 4.1.2 Acceptable uncertainty of Test System (CATT)

- R4-2220292 TP for TS 38.181 – DUT size for applicable MU values (Huawei)

- R4-2220230	TP for TS 38.181 - Annex D Updates (Thales)

- R4-2220231	TP for TS 38.181: Annex B (Ericsson)

- R4-2219835	TP for TS 38.181: Annex C (Ericsson)

- R4-2220232	TP for TS 38.181: Annex E (Ericsson)

- R4-2220293	TP for TS 38.181: Annex J (Ericsson)

- R4-2220234	TP for TS 38.181 - Clause 6.5 Transmitted signal quality (Thales)

- R4-2220305	TP for TS 38.181 - Corrections to Clause 6.6 Unwanted emissions (Thales)

- R4-2220235	TP for TS 38.181: Remove co-location requirement related content (CATT, Huawei)

- R4-2220236	TP for TS 38.181 - Clause 9.6 OTA transmitted signal quality (Thales)

- R4-2220237	TP for TS 38.181 - Clause 9.7.5 OTA transmitter spurious emissions (Thales)

- R4-2220238	TP for TS 38.181 - Clauses 9.2 Radiated transmit power and 9.3 OTA SAN output power (Thales, CATT)

- R4-2220306	TP for TS 38.181 - Corrections to Clause 9.7 OTA unwanted emissions (Thales)

- R4-2219833	TP for TS 38.181: clause 10.3 OTA refsens (Thales)

Satellite Access Node demodulation requirements: Documents approved/agreed/endorsed:

- R4-2220162	TP for TS 38.181 - Clauses 8.1 and 11.1 General performance parts (Thales)

- R4-2220163	Description of general performance part sections for SAN TS 38.108 (Thales)

- R4-2220164	Draft CR on propagation conditions of NTN SAN performance requirements (TS38.108, Rel-17) (Huawei, HiSilicon)

- R4-2219665	pCR on FRC of NTN SAN performance requirements (TS38.181, Rel-17) (Huawei, HiSilicon)

- R4-2219674	Big CR on NTN SAN performance requirements (TS38.108, Rel-17) ((Huawei, HiSilicon)

- R4-2218715	draft CR for TS38.108 FRC tables for SAN PUSCH demodulation requirements (Ericsson)

- R4-2220165	TP for TS 38.181 SAN PUSCH demodulation requirements (Ericsson)

- R4-2220166	Draft CR on NTN SAN PUSCH performance requirements (TS38.108, Rel-17) (Huawei, HiSilicon)

- R4-2220167	pCR on NTN SAN PUSCH performance requirements (TS38.181, Rel-17) (Huawei, HiSilicon)

- R4-2220168	draft CR for TS38.108 SAN PUCCH demodulation requirements (Ericsson)

- R4-2220169	TP for TR38.181 SAN PUCCH demodulation radiated requirements (Ericsson)

- R4-2220170	pCR on NTN SAN PUCCH performance requirements (TS38.181, Rel-17) (Huawei, HiSilicon)

- R4-2220171	TP for TR38.181 SAN PRACH demodulation conducted requirements (Ericsson)

- R4-2220172	Draft CR on NTN SAN PRACH performance requirements (TS38.108, Rel-17) (Huawei, HiSilicon)

- R4-2220173	pCR on NTN SAN PRACH performance requirements (TS38.181, Rel-17) (Huawei, HiSilicon)

UE demodulation requirements: Documents approved/agreed/endorsed

- R4-2219676	Draft CR on general part of UE NTN performance requirements (TS38.101-5, Rel-17) (Huawei, HiSilicon)

- R4-2220159	Draft CR on PDSCH demodulation requirements for NTN UE (Qualcomm Incorporated)

- R4-2220160	Draft CR on applicability rules of UE NTN performance requirements (TS38.101-5, Rel-17) (Huawei, HiSilicon)

- R4-2220291	WF for Rel-17 SAN RF maintenance (Thales)

- R4-2220282	WF for NTN UE demodulation part (Qualcomm)

- R4-2220161	WF for NTN BS demodulation part

[Other documents]

Email discussion summaries:

- [105][304] NTN_Solutions_RF_Maintenance (Thales)

- [105][305] NTN_Solutions_Conformance (Ericsson)

- [105][318] NR_NTN_Demod_Part1 (Qualcomm)

- NR_NTN_Demod_Part2 (Huawei)

Agreement (wrt Multi-carrier Consideration for OBUE):

- Consider both single-carrier and multi-carrier cases.

Agreement wrt Applicability of ITU-R 1541)

- Current SAN requirements should be updated based on the principle that the out of band emission specified in ITU-R 1541 should be applicable to both multi-carrier and single carrier cases. (R4-2219609/P3)

Agreement (wrt OTA Tx spurious requirement for protection of the own SAN receiver (9.7.5.2.3 TS 38.108))

- Remove the co-location requirements from TS 38.108 Rel-17 specification. It’s not precluded further discuss co-location requirements in Rel-18.

  - Remove the OTA Tx spur requirement for protection of the own SAN receiver from Rel-17 specifications (9.7.5.2.3 TS 38.108).

Tentative agreement (wrt TS 38.141-2 baseline confirmation)

- Proceed the work for TP drafting with baseline assumption that existing MU from TN can be reused with [ ]. It’s not precluded to further analyze the suitable chamber together with MU refinement in maintenance phase.

Agreement (wrt Applicability of PDSCH disabled HARQ testing)

- Not introduce test applicable rules between test cases with HARQ enabled and HARQ disabled.

Tentative agreement (wrt PDSCH testing with the disabled HARQ)

- Set the number of HARQ Processes as: 4 with feedback disabled, 12 with feedback enabled in 16 HARQ processes with re-Tx disable for all HARQ processes and only transmit initial transmissions with NDI toggling. Throughput shall be measured on processes with HARQ enabled. Which 4 processes to disable are randomly select at test configuration.

  - Note: The test methodology agreement is applicable only to HARQ disabled w/o ReTx cases

  - Note: above decision agreed based on the test effort consideration and test mode E is feasible for the feature testing.

Agreement (wrt PDSCH requirements):

  - PDSCH requirements is average value of PDSCH impairment + 0.5dB margin

  - Include the SNR points with [] into draft CRs

Agreement (wrt Antenna configuration for PUCCH requirements)

- Define both 1Rx and 2Rx for SAN PUCCH format 0 and 2 requirements with NLOS channel with the same test applicability rule for different antenna configurations as for PUSCH.

[GTW Agreements on RRM aspects]

Documents endorsed

- R4-2219026	CR on intra-frequency measurements in NTN (Samsung)

- R4-2219477	CR on Clarification of Ttrigger Requirements for Cell Reselection (Nokia, Nokia Shanghai Bell)

- R4-2220315	CR on L1-RSRP measurement requirements (Huawei, HiSilicon)

- R4-2220314	CR on MG requirements for NTN (Huawei, HiSilicon)

- R4-2219025	CR on intra-frequency cell reselection in NTN (Samsung)

- R4-2220457	CR on correction to CHO requirement for satellite access (Ericsson)

- R4-2220709	CR on correction to cell re-selection requirement for satellite access  (Ericsson)

- R4-2220710	CR on RRC re-establishment requirements for NTN (Huawei, HiSilicon, Nokia, Nokia Shanghai Bell)

- R4-2220424	draftCR on general requirement for NTN RRM test cases (Huawei, HiSilicon)

- R4-2220421	Draft CR on test case for cell reselection to FR1 inter-frequency NR cell for satellite access (LG Electronics UK)

- R4-2220390	Modification on test cases for NTN conditional handover (CATT)

- R4-2220420	Draft CR on timing advance adjustment accuracy test for NTN (CMCC)

- R4-2220423	DraftCR on UE transmit timing tests for NTN (Huawei, HiSilicon )

- R4-2218662	Draft CR on test cases for CSI-RS based RLM for NTN (CMCC)

- R4-2220422	draft CR on test cases of BFD and LR for SA (Ericsson)

- R4-2220418	CR on test cases for Inter-frequency measurement delay for satellite access with gap (MediaTek inc.)

- R4-2220419	CR on test cases for Measurement Accuracy for SS-RSRQ for satellite access (MediaTek inc.)

- R4-2220313	WF on Rel-17 NR NTN RRM Core Requirements maintenance (Qualcomm)

- R4-2220711	WF on Rel-17 NR NTN RRM Performance requirements (Xiaomi)

[Other documents]

Email discussion summaries:

- Topic: [105][204] NR_NTN_solutions_RRM_1

- Topic: [105][205] NR_NTN_solutions_RRM_2-

Agreed LS

- R4-2220425	LS to RAN2 on inter-operability testing (IOT) bit for inter-satellite measurement (MediaTek)

- R4-2220741	Reply LS on enhanced cell reselection requirements (Huawei)

- R4-2220427	LS on capability description for enhanced cell reselection requirements in NTN, Source: Nokia

[GTW Agreements on UE RF requirements]

Documents endorsed

- R4-2220820	CR to 38.101-5 for NTN UE RF requirements corrections (Apple)

- R4-2219043	CR to 38.101-5: Corrections on reference for NTN UE (Xiaomi)

LS out

- R4-2218008 LS in	LS on RACH-less handover in NTN	RAN2

#### 2.4.2	Remaining Open issues

- Core part:

Further corrections may be discussed/implemented at next meeting. However none of these would require category B CR (addition of feature)

- Performance part:

Further corrections may be discussed/implemented at next meeting. However none of these would require category B CR (addition of feature)

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

| Work Area | WIDs/SIDs | Rapporteurs | RAN WIDs | Rapporteurs |
| --- | --- | --- | --- | --- |
| 5G Satellite Aspects | SA2 led WI 5GSAT_ARCH | jean-yves.fine@thalesgroup.com | RAN2 led WI NR_NTN_solutions | nicolas.chuberre@thalesaleniaspace.com |
| 5G Satellite Aspects | CT1 led SI 5GSAT_ARCH-CT | amerc@qti.qualcomm.com | RAN2 led WI NR_NTN_solutions | nicolas.chuberre@thalesaleniaspace.com |

#### 3.1.1	Agreements with cross-TSG impacts

-

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

## 4.1	RAN1

- RAN1#110-bis-e, October 10 – 19th 2022, e-meeting

Submitted TDOCs:

- R1-2208829	discussion	Discussion on remaining issue for NTN-NR	OPPO

- R1-2208830	draftCR	Draft CR on interpretation SFN indicating epoch time	OPPO

- R1-2208886	draftCR	Draft CR on the indication of downlink disabled HARQ feedback for NR NTN	vivo

- R1-2208993	draftCR	Correction on determination of the number of HARQ-ACK information bits for NTN	Langbo

- R1-2208994	draftCR	Correction on Type-2 HARQ-ACK codebook in PUSCH for NTN	Langbo

- R1-2210045	discussion	Additional aspects of Rel-17 maintenance for NR over NTN	Nokia, Nokia Shanghai Bell

- R1-2210046	draftCR	Draft CR for 38.211 to ensure correct interworking between open and closed loop TA	Nokia, Nokia Shanghai Bell

- R1-2210047	draftCR	Draft CR for 38.213 to capture correct validity timer expiry behavior for UL synchronization	Nokia, Nokia Shanghai Bell

- R1-2210048	draftCR	Draft CR for 38.213 to clarify calculation and application of timing advance values for common TA and UE specific TA	Nokia, Nokia Shanghai Bell

- R1-2210019	discussion	Remaining issues on solutions for NR to support NTN	Lenovo

- R1-2209823	draftCR	Correction on timing relationship parameter for NR NTN	Huawei, HiSilicon

- R1-2209654	discussion	On the validity of assistance information for R17 NR NTN	Ericsson

- R1-2210436	discussion	Summary of [110bis-e-R17-NR-NTN-01] Email discussion to determine maintenance issues to be handled in RAN1#110bis-e	Moderator (Thales)

- R1-2210580	discussion	Summary#1 of [110bis-e-R17-NR-NTN-02] Email discussion for maintenance on timing relationship enhancements and UL time and frequency synchronization for NR NTN for issues 1-6, 1-1 and 1-4.	Moderator (Thales)

- R1-2210581	discussion	Summary#2 of [110bis-e-R17-NR-NTN-02] Email discussion for maintenance on timing relationship enhancements and UL time and frequency synchronization for NR NTN for issues 1-6, 1-1 and 1-4.	Moderator (Thales)

- R1-2210587	discussion	Summary#1 of maintenance on HARQ for Rel-17 NR-NTN	Moderator (ZTE)

- R1-2210588	draftCR	CR on the Type-2 HARQ-ACK codebook	Moderator (ZTE)

- R1-2210680	other	Session notes for 8.4 (Maintenance on Solutions for NR to support non-terrestrial networks (NTN))	Ad-Hoc Chair (Huawei)

- R1-2210589	CR	CR on the Type-2 HARQ-ACK codebook	Moderator (ZTE), Ericsson, Nokia, Thales

- RAN2#111, November 14 – 18th 2022, Toulouse

Submitted TDOCs:

- R1-2210870	discussion	Discussion on UE backward propagation of the ephemaris and common TA	Huawei, HiSilicon

- R1-2211456	draftCR	Draft CR on correction for UE performing pre-compensation	OPPO, Apple

- R1-2212311	draftCR	Corrections on RRC parameter name alignment for NR NTN in TS38.213	Sharp

- R1-2212313	discussion	On epoch time and validity of assistance information for R17 NR NTN	Ericsson

- R1-2212399	discussion	Remaining aspects of Rel-17 maintenance for NR over NTN	Nokia, Nokia Shanghai Bell

- R1-2212400	draftCR	Draft CR for 38.213 to clarify calculation and application of timing advance values for common TA and UE specific TA	Nokia, Nokia Shanghai Bell

- R1-2212613	discussion	FL Summary #1: Maintenance on Solutions for NR to support NTN	Moderator (Thales)

- R1-2212614	discussion	FL Summary #2: Maintenance on Solutions for NR to support NTN	Moderator (Thales)

- R1-2212615	discussion	FL Summary #3: Maintenance on Solutions for NR to support NTN	Moderator (Thales)

- R1-2212616	discussion	FL Summary #4: Maintenance on Solutions for NR to support NTN	Moderator (Thales)

- R1-2212834	other	Session notes for 8.4 (Maintenance on Solutions for NR to support non-terrestrial networks (NTN))	Ad-Hoc Chair (Huawei)

- R1-2212774	discussion	Discussion on reply to RAN2 LS on validity of assistance information	Moderator (OPPO)

- R1-2212808	LS out	[Draft] reply LS on validity of assistance information	OPPO

- R1-2212929	LS out	[Draft] reply LS on validity of assistance information	OPPO

- R1-2212958	LS out	Reply LS on validity of assistance information	RAN1, OPPO

- R1-2212984	LS out	Reply LS on validity of assistance information	RAN1, OPPO

## 4.2	RAN2

- RAN2#119-bis-e, October 10 – 19th 2022, e-meeting

Submitted TDOCs:

- R2-2210866	LS out	Reply LS on enhanced cell reselection requirements	RAN2

- R2-2210044	discussion	On LS Network indication for applying enhanced cell reselection requirements	Ericsson

- R2-2210347	CR	NR RRC CR: Introduction of enhanced and relaxed cell reselection for NTN	Nokia, Nokia Shanghai Bell

- R2-2210348	CR	NR IDLE-mode CR: Introduction of enhanced and relaxed cell reselection for NTN	Nokia, Nokia Shanghai Bell

- R2-2210408	discussion	Discussion on enhanced cell reselection requirements for NTN	Huawei, HiSilicon

- R2-2210409	CR	CR on enhanced cell reselection requirements for NTN	Huawei, HiSilicon

- R2-2211045	CR	CR on enhanced cell reselection requirements for NTN	Huawei, HiSilicon

- R2-2210850	discussion	Report of [Offline-109][NR NTN] cell reselection requirements (Huawei)	Huawei, HiSilicon

- R2-2209337	LS in	LS to RAN2 on Network indication for applying enhanced cell reselection requirements (R4-2214472; contact: Huawei)	RAN4

- R2-2209354	LS in	Reply LS on the deactivation of access stratum due to discontinuous coverage (S2-2207420; contact: Qualcomm)	SA2

- R2-2211035	LS in	LS on Satellite coverage data transfer to a UE using UP versus CP (S2-2209684; contact: Qualcomm)	SA2

- R2-2210868	CR	MAC corrections for Rel-17 NR NTN	InterDigital

- R2-2210869	CR	Idle mode corrections for Rel-17 NR NTN	ZTE Corporation

- R2-2211018	CR	RRC corrections for Rel-17 NR NTN	Ericsson

- R2-2210086	CR	NTN stage-2 correction	OPPO

- R2-2210462	draftCR	Corrections to TS 38.300 for Rel-17 NR NTN	Samsung Research America

- R2-2210567	CR	Corrections to TS 38.300 for Rel-17 NR NTN	Samsung Research America

- R2-2210634	CR	Corrections to the UE-Based SMTC Adjustment in NTN	Google Inc.

- R2-2210742	CR	Corrections on CHO evaluation for NTN	CATT

- R2-2210759	discussion	R17 NR NTN Stage 2 corrections	Ericsson

- R2-2210851	discussion	Summary of [AT119bis-e][110][NR NTN] Stage-2 CR (Thales)	Thales

- R2-2210852	CR	R17 NR NTN Stage 2 corrections	Thales

- R2-2211046	CR	R17 NR NTN Stage 2 corrections	Thales

- R2-2209539	CR	Correction on neighbour cells’ satellite ephemeris information (38.300)	MediaTek Inc.

- R2-2209658	CR	Correction on user consent for UE coarse location request	Huawei, HiSilicon

- R2-2211049	other	[Post119bis-e][110] Stage-2 corrections	Thales

- R2-2210087	CR	Correction to TA report triggered SR and DRX	OPPO

- R2-2210463	draftCR	Corrections to TS 38.321 for Rel-17 NR NTN	Samsung Research America

- R2-2210568	CR	Corrections to TS 38.321 for Rel-17 NR NTN	Samsung Research America

- R2-2210641	CR	Correction on SR cancellation and Random Access procedure stop for NTN	Nokia, Nokia Shanghai Bell

- R2-2210708	CR	Correction on SR triggered by TAR	ZTE Corporation, Sanechips

- R2-2210760	discussion	R17 NR NTN epoch time and validity	Ericsson

- R2-2210768	draftCR	Corrections to TS 38.321 for Rel-17 NR NTN	Samsung Research America

- R2-2210853	discussion	Report of [AT119bis-e][111][NR NTN] UP corrections	InterDigital

- R2-2209503	discussion	On corrections on random access procedure in NR NTN	vivo

- R2-2209849	discussion	Discussion on reported value for event-triggered TA report	ASUSTeK

- R2-2210034	discussion	Discussion on not being able to acquire SIB 19 for NR NTN	Xiaomi, CAICT

- R2-2210035	CR	Correction on the action upon not being able to acquire SIB19 for NR NTN	Xiaomi, CAICT

- R2-2210464	draftCR	Corrections to TS 38.304 for Rel-17 NR NTN	Samsung Research America

- R2-2210569	CR	Corrections to TS 38.304 for Rel-17 NR NTN	Samsung Research America

- R2-2210584	CR	Correction on cell status for NTN	Google Inc.

- R2-2210640	CR	Corrections to the Reselection Priorities Handling for NTN	Google Inc.

- R2-2210854	discussion	Report of [AT119bis-e][112][NR NTN] idle mode corrections (ZTE)	ZTE corporation,Sanechips

- R2-2209504	CR	Correction on the list of "PLMNs not allowed to operate at the present UE location" in TS 38.304	vivo

- R2-2210091	CR	RRC correction on valid timer and SIB19 acquisition	OPPO

- R2-2210092	discussion	Discussion on validity issue of satellite assistance information	OPPO

- R2-2210093	LS out	DRAFT LS on the support of backward propagation in NTN	OPPO

- R2-2210197	draftCR	Draft 331 CR – Addition of missing descriptions of Event D1 and CondEvent T1	Interdigital, Inc.

- R2-2210345	CR	NR RRC CR on epochTime and validity timer	Nokia, Nokia Shanghai Bell

- R2-2210346	CR	NR RRC CR on neighbour cell ephemeris signalling	Nokia, Nokia Shanghai Bell

- R2-2210410	CR	CR on validity duration	Huawei, HiSilicon

- R2-2210411	discussion	Discussion on epoch time	Huawei, HiSilicon

- R2-2210412	discussion	Remaining issues on neighbour cell ephemeris	Huawei, HiSilicon

- R2-2210465	draftCR	Corrections to TS 38.331 for Rel-17 NR NTN	Samsung Research America

- R2-2210466	discussion	Discussion on Epoch Time	Samsung Research America

- R2-2210484	CR	Clarification on the necessity of SIB19 in NTN cell	Apple

- R2-2210570	CR	Corrections to TS 38.331 for Rel-17 NR NTN	Samsung Research America

- R2-2210646	CR	Corrections to the SMTC Field Description in System Information	Google Inc.

- R2-2210663	discussion	Further consideration on NTN neighbour cell list in SIB19	ZTE Corporation, Sanechips

- R2-2210664	CR	Clarification on the NTN neighbour cell list in SIB19	ZTE Corporation, Sanechips

- R2-2210729	discussion	NTN Configuration at Handover and CHO	Sequans Communications

- R2-2210740	CR	Corrections on validity of SIB19	CATT

- R2-2210741	CR	Corrections on related issues of epoch time	CATT

- R2-2210743	discussion	Discussion on leftover issues	CATT

- R2-2210855	discussion	Summary of [AT119bis-e][113][NR-NTN] epoch time and validity timer (Samsung)	Samsung

- R2-2210856	discussion	Summary of [AT119bis-e][114][NR NTN] Validity of assistance information (OPPO)	OPPO

- R2-2210857	LS out	[DRAFT] LS on validity of assistance information	OPPO

- R2-2211047	LS out	LS on validity of assistance information	RAN2

- R2-2211048	LS out	LS on validity of assistance information	RAN2

- R2-2210858	discussion	[offline-115] RRC corrections (Ericsson)	Ericsson

- R2-2209505	CR	Correction on UE behavior on SMTC in TS 38.331	vivo

- R2-2209506	CR	Correction on UE coarse location reporting in TS 38.331	vivo

- R2-2209507	CR	Correction on UE behavior on T430 in TS 38.331	vivo

- R2-2209526	discussion	On neighbour cell SI	Ericsson

- R2-2209527	CR	Correction for Release 17 NTN	Ericsson

- R2-2209528	discussion	On timer T430 for Rel-17 NR NTN	Ericsson

- R2-2209537	CR	Correction on the coincidence of ECI and ECEF	MediaTek Inc.

- R2-2209538	CR	Correction on neighbour cells’ satellite ephemeris information (38.331)	MediaTek Inc.

- R2-2209540	CR	IOT bit for inter satellite measurement (38.331)	MediaTek Inc.

- R2-2209799	discussion	Clarification on validity of the UL sync info	Apple

- R2-2209800	CR	Clarification on the concurrent measurement gap configuration	Apple

- R2-2209803	discussion	Clarification on the necessity of SIB19 in NTN cell	Apple

- R2-2209850	discussion	Discussion on configuration of satellite information for handover	ASUSTeK

- R2-2209851	discussion	Discussion on T430 handling upon going to RRC_IDLE	ASUSTeK

- R2-2209852	discussion	Clarification on validity timer for serving cell	ASUSTeK

- R2-2209981	discussion	Discussion on the ephemeris information in CHO procedure	Spreadtrum Communications

- R2-2210859	discussion	[offline-116] [NR NTN] UE capabilities	MediaTek

- R2-2209541	CR	IOT bit for inter satellite measurement (38.306)	MediaTek Inc.

- R2-2209707	CR	Missing UE capability for eventD1	Qualcomm Incorporated

- R2-2209708	CR	Missing UE capability for eventD1	Qualcomm Incorporated

- R2-2209801	discussion	Capability of the UE coarse location report	Apple

- R2-2209802	discussion	Clarification on the support of DCCA in NTN network	Apple

- RAN2#120, November 14 – 18th 2022, Toulouse

Submitted TDOCs:

- R2-2212335	CR	Corrections to Release-17 NR Non-Terrestrial Networks (NTN): RAN2#119bis-e	InterDigital

- R2-2212779	CR	RRC corrections for Rel-17 NR NTN	Ericsson

- R2-2212960	CR	R17 NR NTN Stage 2 corrections	THALES

- R2-2212820	CR	Idle mode corrections for Rel-17 NR NTN	ZTE Corporation, Samsung, Sanechips

- R2-2212607	CR	dle mode corrections for Rel-17 NR NTN	ZTE Corporation, Samsung, Sanechips

- R2-2212444	discussion	Discussion on Stage 2 corrections	Samsung Research America

- R2-2212952	discussion	R17 NR NTN stage 2 issues	Ericsson

- R2-2211570	CR	Clarification on support of TN NTN mobility during RRC_INACTIVE	Qualcomm Incorporated

- R2-2211169	LS in	Reply LS on measurement gap enhancements for NTN (R4-2217175; contact: Apple)	RAN4

- R2-2211340	CR	NTN Stage-2 correction	OPPO

- R2-2211326	CR	Correction on Stage-2 descriptions for NR NTN	vivo

- R2-2211516	discussion	Clarification on UE behaviour when validity timer expires	Huawei, HiSilicon

- R2-2212950	discussion	R17 NR NTN MAC issues	Ericsson

- R2-2212947	discussion	Discussion on epoch time, validity and T430 start/end description	Ericsson

- R2-2212804	CR	Correction on coarse UE location reporting for TS 38.300	Xiaomi, CAICT

- R2-2212805	CR	Correction on the action upon not being able to acquire SIB19 for NR NTN	Xiaomi, CAICT

- R2-2212833	CR	Corrections on epochTime	Huawei, HiSilicon

- R2-2212834	CR	CR to 38.331 on neighbour cell ephemeris	Huawei, HiSilicon

- R2-2212445	discussion	Discussion on concurrent measurement gaps	Samsung Research America

- R2-2212446	discussion	Discussion on RRC corrections	Samsung Research America

- R2-2212277	discussion	Further consideration on NTN neighbour cell list in SIB19	ZTE Corporation, Sanechips

- R2-2212661	CR	Extend the neighbour cells number for propagation delay difference reporting	CATT

- R2-2212662	discussion	Discussion on leftover issues	CATT

- R2-2212692	discussion	NTN Configuration at Handover and CHO	Sequans Communications

- R2-2212895	CR	Corrections to the SMTC Field Description in System Information	Google Inc.

- R2-2211568	discussion	Discussion for clarification on TN NTN mobility in RRC_INACTIVE	Qualcomm Incorporated

- R2-2211569	CR	Clarification on TN NTN mobility during RRC_INACTIVE	Qualcomm Incorporated

- R2-2211514	discussion	Discussion on RNA configuration across TN and NTN cells	Huawei, HiSilicon

- R2-2211327	CR	Correction on propogation delay reporting for NR NTN in TS 38.331	vivo

- R2-2211328	CR	Correction on T430 handling in TS 38.331	vivo

- R2-2211308	CR	Corrections on validity of SIB19	CATT

- R2-2211341	CR	RRC correction on NTN measurements	OPPO, ZEKU

- R2-2211339	CR	RRC correction on valid timer and SIB19 acquisition	OPPO

- R2-2211368	CR	IOT bit for inter satellite measurement	Mediatek Inc.

- R2-2211369	CR	IOT bit for inter satellite measurement	Mediatek Inc.

- R2-2211370	CR	Correction on frequency band indicator	Mediatek Inc.

- R2-2211371	discussion	UE behaviour based on the neighbor cell information between SIB3, SIB4, measObjectNR and SIB19	Mediatek Inc.

- R2-2211406	draftCR	Draft 331 CR for NR NTN UE capabilities	Intel Corporation, Qualcomm Inc.

- R2-2211407	draftCR	Draft 306 CR for NR NTN UE capabilities	Intel Corporation, Qualcomm Inc.

- R2-2211408	CR	Clarification on NR NTN trackingAreaList	Intel Corporation

- R2-2212256	CR	CSI-RSs for L3 Measurements in Rel-17 NTN	Nokia, Nokia Shanghai Bell

- R2-2212278	CR	Clarification on the NTN neighbour cell list in SIB19	ZTE Corporation, Sanechips

- R2-2211894	discussion	Discussion on propagation delay difference reporting in TS 38.331	vivo

- R2-2212317	discussion	Discussion on IOT bit for inter satellite measurement	Mediatek India Technology Pvt.

- R2-2212258	discussion	On T430 and epochTime - Final Clarifications	Nokia, Nokia Shanghai Bell

- R2-2212257	CR	NR RRC CR on Neighbour Cell Ephemeris Signalling	Nokia, Nokia Shanghai Bell

- R2-2211807	discussion	Clarification on NTN configuration for handover	ASUSTeK

- R2-2211727	CR	Clarification on the concurrent measurement gap configuration	Apple

- R2-2211728	CR	Clarification on NTN RRM measurement capability	Apple

- R2-2212065	CR	Correction for timer T430 upon going to RRC_IDLE	Lenovo Information Technology

## 4.3	RAN3

- RAN3#117-bis-e, October 10 – 18th 2022, e-meeting

Submitted TDOCs:

- -

- RAN3#118, November 14 – 18th 2022, Toulouse

Submitted TDOCs:

- -

## 4.4	RAN4

- RAN4#104-bis-e, October 10 – 19th 2022, e-meeting

Submitted TDOCs:

- R4-2216150	CR	CR to 38.101-5: Corrections on section 5.3.3 for NTN UE	Xiaomi

- R4-2215412	CR	CR for TS 38.108, Corrrect definiiton order in sub-clause 3.1	CATT

- R4-2215336	CR	Corrections to SAN TS 38.108	THALES

- R4-2215337	discussion	Discussion on SAN Out-of-Band Mask	THALES

- R4-2217316	CR	Corrections to SAN TS 38.108	THALES

- R4-2217313	CR	CR to TS 38.108 - Updates related to DfOBUE - conducted clauses	Ericsson

- R4-2217315	CR	CR for TR 38.863 to maintain SAN parts	Huawei, HiSilicon

- R4-2217312	CR	CR for 38.108 to maitain unwanted emissions clause	Huawei, HiSilicon

- R4-2216064	CR	CR for TR 38.863 to maintain SAN parts	Huawei, HiSilicon

- R4-2216065	other	Discussion on definition of delta FOBUE	Huawei, HiSilicon

- R4-2216066	CR	CR for 38.108 to maitain unwanted emissions clause	Huawei, HiSilicon

- R4-2216526	other	NTN - Discussion on remaining open issues	Ericsson

- R4-2216527	CR	CR to TS 38.108 - Updates related to DfOBUE - conducted clauses	Ericsson

- R4-2216528	CR	CR to TS 38.108 - Updates related to DfOBUE - radiated clauses	Ericsson

- R4-2217314	CR	CR to TS 38.108 - Updates related to DfOBUE - radiated clauses	Ericsson

- R4-2215802	draft TS	TS 38.181 v0.2.0 NR Satellite Access Node (SAN) conformance testing	CATT

- R4-2215401	pCR	TP for TS 38.181 – Clause 4.9 RF channels and test models	CATT

- R4-2215400	pCR	TP for TS 38.181 – Clause 4.7 Test configurations and Clause 4.8 Applicability of requirements	CATT

- R4-2215350	pCR	TP for TS 38.181 - Annex D	THALES

- R4-2217322	pCR	TP for TS 38.181 - Annex D	THALES

- R4-2217503	pCR	TP for TS 38.181 – Clause 4.7 Test configurations and Clause 4.8 Applicability of requirements	CATT

- R4-2217324	pCR	TP for TS 38.181 – Annex F Calibration	CATT

- R4-2217323	pCR	TP for TS 38.181 – Clause 4.1 Measurement uncertainties and test requirements	CATT

- R4-2217325	pCR	TP to TS 38.181 – Clauses 4.10 and 4.11	Nokia, Nokia Shanghai Bell

- R4-2217328	pCR	TS 38.181: TP on Annex B	Ericsson

- R4-2217329	pCR	TS 38.181: TP on Annex C	Ericsson

- R4-2217330	pCR	TS 38.181: TP on Annex E	Ericsson

- R4-2217331	pCR	TS 38.181: TP on Annex J	Ericsson

- R4-2217336	pCR	TP to TS 38.181: General test conditions and declarations (4.2 - 4.5)	Huawei, HiSilicon

- R4-2216847	pCR	TP to TS 38.181: General test conditions and declarations (4.2 - 4.5)	Huawei, HiSilicon

- R4-2215338	discussion	Discussion on SAN Test Conditions	THALES

- R4-2215397	pCR	TP for TS 38.181 – Clause 1 Scope, Clause 2 References and Clause 3 Definition of terms, symbols and abbreviations	CATT

- R4-2215398	pCR	TP for TS 38.181 – Clause 4.1 Measurement uncertainties and test requirements	CATT

- R4-2215399	pCR	TP for TS 38.181 – Clause 4.6 Manufacturer declarations	CATT

- R4-2215406	pCR	TP for TS 38.181 – A.1 FRCs for RF Rx requriement(QPSK, R=1/3) and A.2 FRCs for dynamic range (16QAM, R=2/3)	CATT

- R4-2215407	pCR	TP for TS 38.181 – Annex F Calibration	CATT

- R4-2215408	pCR	TP for TS 38.181 – Annex H In-channel Tx test	CATT

- R4-2215409	pCR	TP for TS 38.181 – Annex I Transmitter spatial emissions declaration	CATT

- R4-2215410	pCR	TP for TS 38.181 – Annex K Measuring noise close to the noise-floor	CATT

- R4-2215411	other	Discussion on conformance testing for NTN SAN	CATT

- R4-2216489	pCR	TS 38.181: TP on clause 5	Ericsson

- R4-2216491	pCR	TS 38.181: TP on Annex B	Ericsson

- R4-2216492	pCR	TS 38.181: TP on Annex C	Ericsson

- R4-2216493	pCR	TS 38.181: TP on Annex E	Ericsson

- R4-2216494	pCR	TS 38.181: TP on Annex J	Ericsson

- R4-2216495	discussion	Discussion on relevant test environment for SAN	Ericsson

- R4-2216195	pCR	TP to TS 38.181 – Clauses 4.10 and 4.11	Nokia, Nokia Shanghai Bell

- R4-2215402	pCR	TP for TS 38.181 – Clause 6.1 General and Clause 6.2 Satellite Access Node output power	CATT, THALES

- R4-2215339	pCR	TP for TS 38.181 - Clause 6.5.3 EVM	THALES, CATT

- R4-2215340	pCR	TP for TS 38.181 - Clause 6.6.4 OBUE	THALES

- R4-2215341	pCR	TP for TS 38.181 - Clause 6.6.5 Spurious Emissions	THALES

- R4-2215349	pCR	TP for TS 38.181 - Occupied BandWidth Clauses 6.6.1 and 6.6.2	THALES

- R4-2216848	pCR	TP to TS 38.181: occupied bandwidth (6.6.1, 6.6.2)	Huawei, HiSilicon

- R4-2216849	pCR	TP to TS 38.181: OBUE (6.6.4)	Huawei, HiSilicon

- R4-2216561	pCR	TP for TS 38.181: Section 6.3 Output power dynamics	ZTE Corporation

- R4-2217337	pCR	TP to TS 38.181: occupied bandwidth (6.6.1, 6.6.2)	Huawei, HiSilicon

- R4-2217338	pCR	TP to TS 38.181: OBUE (6.6.4)	Huawei, HiSilicon

- R4-2217333	pCR	TP for TS 38.181: Section 6.3 Output power dynamics	ZTE Corporation

- R4-2217321	pCR	TP for TS 38.181 - Clause 6.6.5 Spurious Emissions	THALES

- R4-2217334	pCR	TP for TS 38.181: Section 7.3 Dynamic range	ZTE Corporation

- R4-2217339	pCR	TP to TS 38.181: Out-of-band blocking (7.5)	Huawei, HiSilicon

- R4-2217326	pCR	TP to TS 38.181 – Clause 7.4 In-band selectivity and blocking	Nokia, Nokia Shanghai Bell

- R4-2216562	pCR	TP for TS 38.181: Section 7.3 Dynamic range	ZTE Corporation

- R4-2216563	pCR	TP for TS 38.181: Section 7.6~7.8	ZTE Corporation

- R4-2216850	pCR	TP to TS 38.181: Out-of-band blocking (7.5)	Huawei, HiSilicon

- R4-2215403	pCR	TP for TS 38.181 – Clause 7.1 General and Clause 7.2 Reference sensitivity level	CATT

- R4-2216196	pCR	TP to TS 38.181 – Clause 7.4 In-band selectivity and blocking	Nokia, Nokia Shanghai Bell

- R4-2215404	pCR	TP for TS 38.181 – Clause 9.1 General	CATT

- R4-2216851	pCR	TP to TS 38.181: OTA occupied bandwidth (9.7.1, 9.7.2)	Huawei, HiSilicon

- R4-2216852	pCR	TP to TS 38.181: OTA ACLR (9.7.3)	Huawei, HiSilicon

- R4-2216853	pCR	TP to TS 38.181: OTA OBUE (9.7.4)	Huawei, HiSilicon

- R4-2216564	pCR	TP for TS 38.181: Section 9.4 OTA output power dynamics	ZTE Corporation

- R4-2217340	pCR	TP to TS 38.181: OTA occupied bandwidth (9.7.1, 9.7.2)	Huawei, HiSilicon

- R4-2217341	pCR	TP to TS 38.181: OTA ACLR (9.7.3)	Huawei, HiSilicon

- R4-2217342	pCR	TP to TS 38.181: OTA OBUE (9.7.4)	Huawei, HiSilicon

- R4-2217335	pCR	TP for TS 38.181: Section 9.4 OTA output power dynamics	ZTE Corporation

- R4-2217343	pCR	TP to TS 38.181: OTA out-of-band blocking (10.6)	Huawei, HiSilicon

- R4-2217332	pCR	TS 38.181: TP on clause 10.3 OTA refsens	Ericsson

- R4-2217508	pCR	TP to TS 38.181 – Clause 10.5 In-band selectivity and blocking	Nokia, Nokia Shanghai Bell

- R4-2216565	pCR	TP for TS 38.181: Section 10.4 OTA dynamic range	ZTE Corporation

- R4-2216566	pCR	TP for TS 38.181: Section 10.7~10.9	ZTE Corporation

- R4-2216854	pCR	TP to TS 38.181: OTA out-of-band blocking (10.6)	Huawei, HiSilicon

- R4-2217327	pCR	TP to TS 38.181 – Clause 10.5 In-band selectivity and blocking	Nokia, Nokia Shanghai Bell

- R4-2215405	pCR	TP for TS 38.181 – Clause 10.1 General and Clause 10.2 OTA sensitivity	CATT

- R4-2216197	pCR	TP to TS 38.181 – Clause 10.5 In-band selectivity and blocking	Nokia, Nokia Shanghai Bell

- R4-2216490	pCR	TS 38.181: TP on clause 10.3 OTA refsens	Ericsson

- R4-2215315	CR	CR: 0005 Doppler test conditions for RF requirements 38.101-5	Qualcomm Incorporated

- R4-2216835	discussion	NR NTN Frequency Error	MediaTek (Chengdu) Inc.

- R4-2216593	discussion	On decoupling DL MIMO from number of Rx branches for NTN UE capabilities	Apple

- R4-2216594	CR	CR to 38.101-5 on corrections related to 64QAM requirements	Apple

- R4-2216640	discussion	On NTN Frequency error requirment	Ericsson

- R4-2216641	CR	CR on NTN Frequency error requirement	Ericsson

- R4-2217319	CR	CR: 0005 Doppler test conditions for RF requirements 38.101-5	Qualcomm Incorporated

- R4-2217317	CR	CR to 38.101-5 on corrections related to 64QAM requirements	Apple

- R4-2217318	CR	CR on NTN Frequency error requirement	Ericsson

- R4-2217162	CR	CR on correction to cell re-selection requirement for satellite access	CMCC

- R4-2217174	other	WF on NR NTN RRM requirements	Qualcomm Incorporated

- R4-2217175	LS out	Reply LS to RAN2 on measurement gap enhancements for NTN	Apple

- R4-2215448	discussion	Discussion on the remaining issues for NTN RRM	Xiaomi, CAICT

- R4-2215500	CR	CR on correction to cell re-selection requirement for satellite access	CMCC

- R4-2215603	discussion	On measurement procedure for NTN UE	Apple

- R4-2215604	CR	CR on intra-frequency and inter-frequency measurement requirement without MG for NTN	Apple

- R4-2215391	discussion	Discussion on fully overlapping concurrent MGs for NTN	CATT

- R4-2215749	CR	CR on intra-frequency measurements in NTN	Samsung

- R4-2215751	discussion	Discussion on measurement procedure requirements in NTN	MediaTek inc.

- R4-2216502	CR	CR on intra-frequency measurements for NTN	Ericsson

- R4-2216463	CR	CR for Cell Reselection requirements with distance trigger	Nokia, Nokia Shanghai Bell

- R4-2216472	discussion	Discussion on Colliding Measurement Gaps	Nokia, Nokia Shanghai Bell

- R4-2216315	discussion	On remaining issues for NTN measurement requirements	Huawei, HiSilicon

- R4-2216316	CR	CR on RLM and BFR requirements for NTN	Huawei, HiSilicon

- R4-2216317	CR	CR on MG requirements for NTN	Huawei, HiSilicon

- R4-2217167	CR	CR on intra-frequency measurements for NTN	Ericsson

- R4-2216504	discussion	Measurement requirements for NTN	Ericsson

- R4-2217163	CR	CR on intra-frequency and inter-frequency measurement requirement without MG for NTN	Apple

- R4-2217589	CR	Big CR for NTN RRM performance requirements	MCC, Xiaomi

- R4-2217166	CR	CR for Cell Reselection requirements with distance trigger	Nokia, Nokia Shanghai Bell

- R4-2217164	CR	CR on RLM and BFR requirements for NTN	Huawei, HiSilicon

- R4-2217165	CR	CR on MG requirements for NTN	Huawei, HiSilicon

- R4-2217171	CR	CR on UL spatial relation switch requirements for NTN	Huawei, HiSilicon

- R4-2217172	CR	Editorial CR To TS 38.133 Handover requirements	Nokia, Nokia Shanghai Bell

- R4-2217173	LS out	Reply LS on measurement gap enhancements for NTN	Apple

- R4-2217170	CR	CR on scheduling restrictions for L3 measurements in FR1 for NTN	Apple

- R4-2217168	CR	Completing requirements for conditional handover for NTN	CATT

- R4-2217169	CR	CR on cell re-selection, MDT and timing requirements for NTN	CATT

- R4-2216592	CR	Editorial CR To TS 38.133 Handover requirements	Nokia, Nokia Shanghai Bell

- R4-2216312	discussion	Discussion on other requirements for NTN RRM	Huawei, HiSilicon

- R4-2216313	CR	CR on RRC re-establishment requirements for NTN	Huawei, HiSilicon

- R4-2216314	CR	CR on UL spatial relation switch requirements for NTN	Huawei, HiSilicon

- R4-2216467	discussion	Transmit Timing Aspects for NTN RRM	Nokia, Nokia Shanghai Bell

- R4-2216464	CR	Editorial CR To TS 38.133 Handover requirements	Nokia, Nokia Shanghai Bell

- R4-2215748	CR	CR on intra-frequency cell reselection in NTN	Samsung

- R4-2215395	CR	Completing requirements for conditional handover for NTN	CATT

- R4-2215431	CR	CR on cell re-selection, MDT and timing requirements for NTN	CATT

- R4-2215605	LS out	Reply LS on measurement gap enhancements for NTN	Apple

- R4-2215582	CR	CR on scheduling restrictions for L3 measurements in FR1 for NTN	Apple

- R4-2215501	discussion	Discussion on RRM test cases for NTN	CMCC

- R4-2215449	discussion	Discussion on the performance requirements for NTN RRM	Xiaomi, CAICT

- R4-2215752	discussion	Discussion on RRM performance for NR NTN	MediaTek inc.

- R4-2215819	discussion	Discussion on general RRM performance requirements for NR NTN	OPPO

- R4-2216318	discussion	Discussion on measurement accuracy and TCs for NTN	Huawei, HiSilicon

- R4-2216319	draftCR	CR on measurement accuracy requirements for NTN	Huawei, HiSilicon

- R4-2217185	other	WF on performance part for NTN RRM	Xiaomi

- R4-2216863	draftCR	draft CR of BWP switch and CBW change test cases for NR NTN	Qualcomm Incorporated

- R4-2216868	discussion	Open Issues in NTN RRM Test Case Design	Qualcomm Incorporated

- R4-2217183	draftCR	CR on measurement accuracy requirements for NTN	Huawei, HiSilicon

- R4-2217184	draftCR	CR on cell reselection TCs for NTN	Huawei, HiSilicon

- R4-2217182	draftCR	Draft CR on test case for cell reselection to FR1 inter-frequency NR cell for satellite access	LG Electronics UK

- R4-2216320	discussion	Discussion on cell reselection test for NTN	Huawei, HiSilicon

- R4-2216321	draftCR	CR on cell reselection TCs for NTN	Huawei, HiSilicon

- R4-2216471	discussion	Amendments on cell reselection parameters when not using enhanced mode	Nokia, Nokia Shanghai Bell

- R4-2215936	draftCR	Draft CR on test case for cell reselection to FR1 inter-frequency NR cell for satellite access	LG Electronics UK

- R4-2216465	discussion	Discussion on configuration of HO aspects for NTN	Nokia, Nokia Shanghai Bell

- R4-2216322	draftCR	CR on TCs for RRC Re-establishment for NTN	Huawei, HiSilicon

- R4-2215393	CR	Test cases for Intra- and inter-frequency HO with known cell for NTN	CATT

- R4-2215454	draftCR	4-step RA type randon access test for satellite access	Xiaomi, CAICT

- R4-2217176	CR	Test cases for Intra- and inter-frequency HO with known cell for NTN	CATT

- R4-2217177	CR	Test cases for Intra- and inter-frequency CHO for NTN	CATT

- R4-2215394	CR	Test cases for Intra- and inter-frequency CHO for NTN	CATT

- R4-2215392	discussion	Discussion on test cases for handover for NTN	CATT

- R4-2215452	draftCR	RRC connection release with redirection rest for satellite access	Xiaomi, CAICT

- R4-2216466	discussion	Discussion on configuration of CHO aspects for NTN	Nokia, Nokia Shanghai Bell

- R4-2216470	discussion	Discussion on open issues for timing advance	Nokia, Nokia Shanghai Bell

- R4-2216278	discussion	Discussion on remaining issues on test cases for NTN UE timing	Huawei, HiSilicon

- R4-2216279	draftCR	DraftCR on UE transmit timing tests for NTN	Huawei, HiSilicon

- R4-2215502	draftCR	draft CR for NTN timing advance adjustment accuracy test	CMCC

- R4-2217282	draftCR	LS on the feasibility of testing UE initiated SDT data transmission in RRC_INACTIVE	Huawei, HiSilicon

- R4-2215503	draftCR	draft CR for CSI-RS based RLM for NTN	CMCC

- R4-2215451	draftCR	Pathloss reference signal switching delay test for satellite access	Xiaomi, CAICT

- R4-2216503	draftCR	draft CR on test cases of BFD and LR for SA	Ericsson

- R4-2216323	discussion	Discussion on measurement delay TCs for NTN	Huawei, HiSilicon

- R4-2216324	draftCR	CR on TCs for intra-frequency measurement delay for NTN	Huawei, HiSilicon

- R4-2215820	CR	CR to Test case 10-4 to 10-9 intra-frequency measurement delay with gap for satellite access	OPPO

- R4-2217181	CR	CR to Test case 10-4 to 10-9 intra-frequency measurement delay with gap for satellite access	OPPO

- R4-2217180	draftCR	Test case for inter-frequency measurement without gap for satellite access	Xiaomi, CAICT

- R4-2215455	draftCR	Test case for inter-frequency measurement without gap for satellite access	Xiaomi, CAICT

- R4-2215450	draftCR	L1-RSRP measurement accuracy test for satellite access	Xiaomi, CAICT

- R4-2217178	draftCR	L1-RSRP measurement accuracy test for satellite access	Xiaomi, CAICT

- R4-2217179	draftCR	SS-SINR measurement accuracy test for satellite access	Xiaomi, CAICT

- R4-2215453	draftCR	SS-SINR measurement accuracy test for satellite access	Xiaomi, CAICT

- R4-2216325	draftCR	CR on general requirement for NTN RRM test cases	Huawei, HiSilicon

- R4-2215976	discussion	Discussion on UE NTN demod general	Huawei,HiSilicon

- R4-2215344	discussion	Work Split for Performance Requirements in TS 38.108 and TS 38.181	THALES

- R4-2215674	discussion	Discussion on NTN channel model	Ericsson

- R4-2215977	other	Summary of simulation results for NTN SAN demodulation performance requirements	Huawei,HiSilicon

- R4-2215978	CR	Big CR on NTN SAN performance requirements (TS38.108, Rel-17)	Huawei,HiSilicon

- R4-2215979	draftCR	Draft CR on propagation conditions of NTN SAN performance requirements (TS38.108, Rel-17)	Huawei,HiSilicon

- R4-2215980	pCR	pCR on FRC of NTN SAN performance requirements (TS38.181, Rel-17)	Huawei,HiSilicon

- R4-2217515	draftCR	Big CR for UE NTN performance requirements	Samsung

- R4-2217349	draftCR	Draft CR on propagation conditions of NTN SAN performance requirements (TS38.108, Rel-17)	Huawei,HiSilicon

- R4-2217350	pCR	pCR on FRC of NTN SAN performance requirements (TS38.181, Rel-17)	Huawei,HiSilicon

- R4-2217353	draftCR	Draft CR on NTN SAN PUSCH performance requirements (TS38.108, Rel-17)	Huawei,HiSilicon

- R4-2217354	pCR	pCR on NTN SAN PUSCH performance requirements (TS38.181, Rel-17)	Huawei,HiSilicon

- R4-2217351	draftCR	draftCR for TS38.108 introduce FRC tables for SAN PUSCH demodulation	Ericsson

- R4-2217352	pCR	pCR for TS38.181 introduce SAN PUSCH conducted demodulation requirements and Annex for test setup	Ericsson

- R4-2216697	discussion	Initial simulation results on PUSCH demodulation requirement for Rel-17 NTN	Samsung

- R4-2215981	discussion	Discussion on satellite NTN demod PUSCH	Huawei,HiSilicon

- R4-2215982	other	Simulation results on satellite NTN demod PUSCH	Huawei,HiSilicon

- R4-2215983	draftCR	Draft CR on NTN SAN PUSCH performance requirements (TS38.108, Rel-17)	Huawei,HiSilicon

- R4-2215984	pCR	pCR on NTN SAN PUSCH performance requirements (TS38.181, Rel-17)	Huawei,HiSilicon

- R4-2215675	discussion	Discussion on general and PUSCH issue SAN demodulation	Ericsson

- R4-2215677	other	Simulation results for SAN PUSCH demodulation	Ericsson

- R4-2215682	draftCR	draftCR for TS38.181 introduce SAN PUSCH conducted demodulation requirements and Annex for test setup	Ericsson

- R4-2215680	draftCR	draftCR for TS38.108 introduce FRC tables for SAN PUSCH demodulation	Ericsson

- R4-2215548	discussion	Simulation results for NTN SAN PUSCH demodulation	Nokia, Nokia Shanghai Bell

- R4-2215549	discussion	Discussion on NTN SAN PUSCH demodulation requirements	Nokia, Nokia Shanghai Bell

- R4-2215550	discussion	Simulation results for NTN SAN PUCCH demodulation	Nokia, Nokia Shanghai Bell

- R4-2215551	discussion	Discussion on NTN SAN PUCCH demodulation requirements	Nokia, Nokia Shanghai Bell

- R4-2215681	draftCR	draftCR for TS38.108 introduce requirements for SAN PUSCH demodulation	Ericsson

- R4-2215683	draftCR	draftCR for TS38.181 introduce SAN PUCCH radiated demodulation requirements	Ericsson

- R4-2215678	other	Simulation results for SAN PUCCH demodulation	Ericsson

- R4-2215676	discussion	Discussion on general and PUCCH issue SAN demodulation	Ericsson

- R4-2215985	discussion	Discussion on satellite NTN demod PUCCH	Huawei,HiSilicon

- R4-2215986	other	Simulation results on satellite NTN demod PUCCH	Huawei,HiSilicon

- R4-2215987	pCR	pCR on NTN SAN PUCCH performance requirements (TS38.181, Rel-17)	Huawei,HiSilicon

- R4-2216698	discussion	Initial simulation results on PUCCH demodulation requirement for Rel-17 NTN	Samsung

- R4-2217357	pCR	pCR for TS38.181 introduce SAN PUCCH radiated demodulation requirements	Ericsson

- R4-2217356	draftCR	draftCR for TS38.108 introduce requirements for SAN PUSCH demodulation	Ericsson

- R4-2217358	pCR	pCR on NTN SAN PUCCH performance requirements (TS38.181, Rel-17)	Huawei,HiSilicon

- R4-2217355	discussion	Initial simulation results on PUCCH demodulation requirement for Rel-17 NTN	Samsung

- R4-2217360	draftCR	Draft CR on NTN SAN PRACH performance requirements (TS38.108, Rel-17)	Huawei,HiSilicon

- R4-2217361	pCR	pCR on NTN SAN PRACH performance requirements (TS38.181, Rel-17)	Huawei,HiSilicon

- R4-2217359	pCR	pCR for TS38.181 introduce SAN PRACH conducted demodulation requirements	Ericsson

- R4-2216699	discussion	Initial simulation results on PRACH demodulation requirement for Rel-17 NTN	Samsung

- R4-2215988	other	Simulation results on satellite NTN demod PRACH	Huawei,HiSilicon

- R4-2215989	draftCR	Draft CR on NTN SAN PRACH performance requirements (TS38.108, Rel-17)	Huawei,HiSilicon

- R4-2215990	pCR	pCR on NTN SAN PRACH performance requirements (TS38.181, Rel-17)	Huawei,HiSilicon

- R4-2215679	other	Simulation results for SAN PRACH demodulation	Ericsson

- R4-2215684	draftCR	draftCR for TS38.181 introduce SAN PRACH conducted demodulation requirements	Ericsson

- R4-2215991	draftCR	Draft CR on general part of UE NTN performance requirements (TS38.101-5, Rel-17)	Huawei,HiSilicon

- R4-2215992	discussion	Discussion on UE NTN demod PDSCH	Huawei,HiSilicon

- R4-2215993	other	Simulation results on satellite NTN demod PDSCH	Huawei,HiSilicon

- R4-2215994	draftCR	Draft CR on applicability rules of UE NTN performance requirements (TS38.101-5, Rel-17)	Huawei,HiSilicon

- R4-2216420	discussion	Summary of simulation results for NTN UE demodulation	Qualcomm Incorporated

- R4-2216394	discussion	Discussion on the remaining issues for PDSCH requirement of NTN	Ericsson

- R4-2216395	other	Simulation results for PDSCH requirement of NTN	Ericsson

- R4-2216396	draftCR	draft CR to 38.101-5: Throughput and reference channel definition	Ericsson

- R4-2215860	discussion	Simulation Results on NTN UE PDSCH demodulation requirements	Qualcomm Incorporated

- R4-2215861	discussion	Views on NTN UE PDSCH Requirements	Qualcomm Incorporated

- R4-2215546	discussion	Discussion on PDSCH demodulation requirements for NTN	Nokia, Nokia Shanghai Bell

- R4-2215547	discussion	Simulation results on PDSCH demodulation requirements for NTN	Nokia, Nokia Shanghai Bell

- R4-2215583	discussion	On PDSCH demod requirements for NTN	Apple

- R4-2215584	draftCR	Draft CR on Propagation Conditions, Physical Channels, Environmental Conditions for NTN	Apple

- R4-2216705	discussion	Discussion on PDSCH requirements for NR-NTN	MediaTek inc.

- R4-2217347	draftCR	Draft CR on applicability rules of UE NTN performance requirements (TS38.101-5, Rel-17)	Huawei,HiSilicon

- R4-2217345	draftCR	Draft CR on Propagation Conditions, Physical Channels, Environmental Conditions for NTN	Apple

- R4-2217346	draftCR	Draft CR on general part of UE NTN performance requirements (TS38.101-5, Rel-17)	Huawei,HiSilicon

- R4-2217478	other	Email discussion summary for [104-bis-e][304] NTN_Solutions_RF_Maintenance	Moderator (Thales)

- R4-2217479	other	Email discussion summary for [104-bis-e][305] NTN_Solutions_RFConformance	Moderator (Ericsson)

- R4-2217134	other	Email discussion summary for [104-bis-e][201] NR_NTN_solutions_RRM_1	Moderator (Qualcomm)

- R4-2217135	other	Email discussion summary for [104-bis-e][202] NR_NTN_solutions_RRM_2	Moderator (Xiaomi)

- R4-2217480	other	[Email discussion summary for 104-bis-e][317] NR_NTN_Demod_Part1	Moderator (Qualcomm)

- R4-2217481	other	Email discussion summary for [104-bis-e][318] NR_NTN_Demod_Part2	Moderator (Huawei)

- R4-2217509	other	WF on NTN solutions SAN RF conformance	Ericsson

- R4-2217348	other	WF for NTN SAN demodulation requirements	Huawei

- R4-2217320	other	WF on NTN solutions SAN RF conformance	Ericsson

- R4-2217344	other	WF for NTN demodulation requirements - general and PDSCH	Qualcomm

- R4-2217311	other	WF on NTN Solutions SAN RF Maintenance	THALES

- R4-2216888	other	Email discussion summary for [104-bis-e][304] NTN_Solutions_RF_Maintenance	Moderator (Thales)

- R4-2216889	other	Email discussion summary for [104-bis-e][305] NTN_Solutions_RFConformance	Moderator (Ericsson)

- R4-2216912	other	Email discussion summary for [104-bis-e][201] NR_NTN_solutions_RRM_1	Moderator (Qualcomm)

- R4-2216913	other	Email discussion summary for [104-bis-e][202] NR_NTN_solutions_RRM_2	Moderator (Xiaomi)

- R4-2216901	other	[Email discussion summary for 104-bis-e][317] NR_NTN_Demod_Part1	Moderator (Qualcomm)

- R4-2216902	other	Email discussion summary for [104-bis-e][318] NR_NTN_Demod_Part2	Moderator (Huawei)

- RAN4#105, November 14 – 18th 2022, Toulouse

Submitted TDOCs:

- R4-2219281	discussion	Discussion on SAN OBUE and Spurious Emission Limits	THALES

- R4-2219608	CR	CR for TR 38.863 to maintain SAN parts	Huawei, HiSilicon

- R4-2219609	other	Discussion on definition of delta FOBUE	Huawei, HiSilicon

- R4-2219610	CR	CR for 38.108 to maintain unwanted emissions clause	Huawei, HiSilicon

- R4-2219967	discussion	Discussion on the colocation requirements consideration for SAN RF	Huawei, HiSilicon

- R4-2219968	CR	CR to TS 38.108: removal of colocation requirements	Huawei, HiSilicon

- R4-2219137	other	Discussion on synchronization raster ambiguity in NTN	Qualcomm Incorporated

- R4-2218501	other	NTN - Discussion on remaining open issues	Ericsson

- R4-2218502	CR	CR to TS 38.108 - Updates related to DfOBUE	Ericsson

- R4-2218456	other	Further discussion on RF Maintenance for NTN SAN	CATT

- R4-2218457	CR	CR for TS 38.108, Correct unwanted emission requirements applicability for SAN type 1-H	CATT

- R4-2218458	CR	CR for TS 38.108, Remove co-location requirement related content	CATT

- R4-2218459	CR	CR for TS 38.108, On operating band unwaned emission requirement	CATT

- R4-2219342	CR	Description of general performance part sections for SAN TS 38.108	THALES

- R4-2220163	CR	Description of general performance part sections for SAN TS 38.108	THALES

- R4-2220230	pCR	TP for TS 38.181 - Annex D Updates	THALES

- R4-2220231	pCR	TP for TS 38.181: Annex B	Ericsson

- R4-2220232	pCR	TP for TS 38.181: Annex E	Ericsson

- R4-2220233	pCR	TP for TS 38.181: Annex J	Ericsson

- R4-2220291	other	WF for Rel-17 SAN RF maintenance	THALES

- R4-2220293	pCR	TP for TS 38.181: Annex J	Ericsson

- R4-2218462	pCR	TP for TS 38.181 – Clause 4.1.2 Acceptable uncertainty of Test System	CATT

- R4-2218455	draft TS	TS 38.181 v0.3.0 NR Satellite Access Node (SAN) conformance testing	CATT

- R4-2219461	pCR	TP for TS 38.181 - Annex D Updates	THALES

- R4-2220229	other	WF for Rel-17 SAN RF maintenance	THALES

- R4-2219834	pCR	TP for TS 38.181: Annex B	Ericsson

- R4-2219835	pCR	TP for TS 38.181: Annex C	Ericsson

- R4-2219836	pCR	TP for TS 38.181: Annex E	Ericsson

- R4-2219837	pCR	TP for TS 38.181: Annex J	Ericsson

- R4-2220290	pCR	TP for TS 38.181 – Clause 4.1.2 Acceptable uncertainty of Test System	CATT

- R4-2220292	pCR	TP for TS 38.181 – DUT size for applicable MU values	Huawei

- R4-2220038	discussion	Inputs to the discussion on the extreme conditions testing, and suitability of the OTA test chambers	Huawei, HiSilicon

- R4-2219469	pCR	TP for TS 38.181 - Clause 6.5 Transmitted signal quality	THALES

- R4-2219490	pCR	TP for TS 38.181 - Corrections to Clause 6.6 Unwanted emissions	THALES

- R4-2220234	pCR	TP for TS 38.181 - Clause 6.5 Transmitted signal quality	THALES

- R4-2220305	pCR	TP for TS 38.181 - Corrections to Clause 6.6 Unwanted emissions	THALES

- R4-2220236	pCR	TP for TS 38.181 - Clause 9.6 OTA transmitted signal quality	THALES

- R4-2220237	pCR	TP for TS 38.181 - Clause 9.7.5 OTA transmitter spurious emissions	THALES

- R4-2220238	pCR	TP for TS 38.181 - Clauses 9.2 Radiated transmit power and 9.3 OTA SAN output power	THALES, CATT

- R4-2220306	pCR	TP for TS 38.181 - Corrections to Clause 9.7 OTA unwanted emissions	THALES

- R4-2219647	pCR	TP for TS 38.181 - Clause 9.6 OTA transmitted signal quality	THALES

- R4-2219650	pCR	TP for TS 38.181 - Clause 9.7.5 OTA transmitter spurious emissions	THALES

- R4-2219651	pCR	TP for TS 38.181 - Clauses 9.2 Radiated transmit power and 9.3 OTA SAN output power	THALES

- R4-2219969	pCR	TP to TS 38.181: removal of colocation requirements	Huawei, HiSilicon

- R4-2219679	pCR	TP for TS 38.181 - Corrections to Clause 9.7 OTA unwanted emissions	THALES

- R4-2219833	pCR	TP for TS 38.181: clause 10.3 OTA refsens	Ericsson

- R4-2220235	pCR	TP for TS 38.181: Remove co-location requirement related content	CATT

- R4-2218460	other	Further discussion on conformance testing for NTN SAN	CATT

- R4-2218461	pCR	TP for TS 38.181: Remove co-location requirement related content	CATT

- R4-2219043	CR	CR to 38.101-5: Corrections on reference for NTN UE	Xiaomi

- R4-2218110	CR	CR to 38.101-5 for NTN UE RF requirements corrections	Apple

- R4-2218111	CR	CR to 38.101-5 on 64QAM requirements related corrections	Apple

- R4-2220571	CR	CR to 38.101-5 for NTN UE RF requirements corrections	Apple

- R4-2220572	CR	CR to 38.101-5 on 64QAM requirements related corrections	Apple

- R4-2219328	CR	CR to include additional emission requirements related to FCC Part 25.202(f)	Ligado Networks

- R4-2219308	discussion	FCC Part §25.202(f) discussion and implications on SEM, spurious emissions requirements for NR NTN UE	Ligado Networks

- R4-2220820	CR	CR to 38.101-5 for NTN UE RF requirements corrections	Apple

- R4-2218659	discussion	Discussion on RRM core requirements for NTN	CMCC

- R4-2218573	discussion	Discussion on the remaining issues for NTN RRM	Xiaomi

- R4-2218574	CR	CR on cell reselection requirements with relaxed measurement criterion for satellite access	Xiaomi

- R4-2218136	discussion	On measurement procedure for NTN UE	Apple

- R4-2218226	discussion	Discussion on measurement procedure requirements in NTN	MediaTek inc.

- R4-2219026	CR	CR on intra-frequency measurements in NTN	Samsung

- R4-2218991	other	Discussion on measurement procedure for NR NTN	OPPO

- R4-2219067	discussion	Measurement procedure requirements	Ericsson

- R4-2218426	discussion	Discussion on remaining issues of core requirements for NTN RRM	CATT

- R4-2218427	CR	Introducing clarification for UE acquiring system information during handover	CATT

- R4-2220456	CR	CR on cell reselection requirements with relaxed measurement criterion for satellite access	Xiaomi

- R4-2219539	CR	CR on MG requirements for NTN	Huawei, HiSilicon

- R4-2219537	LS out	reply LS on enhanced cell reselection requirements	Huawei, HiSilicon

- R4-2219538	CR	CR on L1-RSRP measurement requirements	Huawei, HiSilicon

- R4-2219477	CR	CR on Clarification of Ttrigger Requirements for Cell Reselection	Nokia, Nokia Shanghai Bell

- R4-2219478	discussion	Discussion about RAN2 LS on enhanced cell reselection criteria.	Nokia, Nokia Shanghai Bell

- R4-2220315	CR	CR on L1-RSRP measurement requirements	Huawei, HiSilicon

- R4-2220314	CR	CR on MG requirements for NTN	Huawei, HiSilicon

- R4-2220710	CR	CR on RRC re-establishment requirements for NTN	Huawei, HiSilicon

- R4-2220457	CR	CR on correction to CHO requirement for satellite access	Ericsson

- R4-2220709	CR	CR on correction to cell re-selection requirement for satellite access	Ericsson

- R4-2219479	CR	CR on Re-establishment Requirements for NTN	Nokia, Nokia Shanghai Bell

- R4-2219480	discussion	Discussion about HO Requirements in NTN	Nokia, Nokia Shanghai Bell

- R4-2219534	discussion	Discussion on other requirements for NTN RRM	Huawei, HiSilicon

- R4-2219535	CR	CR on RRC re-establishment requirements for NTN	Huawei, HiSilicon

- R4-2219536	CR	CR on HO requirements for NTN	Huawei, HiSilicon

- R4-2220316	CR	CR on HO requirements for NTN	Huawei, HiSilicon

- R4-2219065	CR	CR on correction to CHO requirement for satellite access	Ericsson

- R4-2219066	CR	CR on correction to cell re-selection requirement for satellite access	Ericsson

- R4-2219025	CR	CR on intra-frequency cell reselection in NTN	Samsung

- R4-2219068	discussion	Performance procedure requirements	Ericsson

- R4-2218428	discussion	Discussion on performance requirements for NTN RRM	CATT

- R4-2218407	other	Open Issues in UE and Satellite position details	Qualcomm Incorporated

- R4-2218660	discussion	Discussion on RRM test cases for NTN	CMCC

- R4-2220313	other	WF on Rel-17 NR NTN RRM Core Requirements maintenance	Qualcomm

- R4-2220425	LS out	LS to RAN2 on inter-operability testing (IOT) bit for inter-satellite measurement	MediaTek

- R4-2220426	LS out	Reply LS on enhanced cell reselection requirements	Huawei

- R4-2220427	LS out	LS on capability description for enhanced cell reselection requirements in NTN	Nokia

- R4-2220413	CR	Big CR for NR NTN RRM performance requirements	Qualcomm

- R4-2219540	discussion	Discussion on test cases for NTN	Huawei, HiSilicon

- R4-2219541	draftCR	draftCR on general requirement for NTN RRM test cases	Huawei, HiSilicon

- R4-2219481	discussion	Discussion on SAN Configurations for Test Cases	Nokia, Nokia Shanghai Bell

- R4-2220424	draftCR	draftCR on general requirement for NTN RRM test cases	Huawei, HiSilicon

- R4-2220741	LS out	Reply LS on enhanced cell reselection requirements	Huawei

- R4-2220421	draftCR	Draft CR on test case for cell reselection to FR1 inter-frequency NR cell for satellite access	LG Electronics UK

- R4-2219482	discussion	Discussion on SIB19 acquisition for Cell Reselection Performance	Nokia, Nokia Shanghai Bell

- R4-2218912	draftCR	Draft CR on test case for cell reselection to FR1 inter-frequency NR cell for satellite access	LG Electronics UK

- R4-2218429	draftCR	Modification on test cases for NTN conditional handover	CATT

- R4-2220390	draftCR	Modification on test cases for NTN conditional handover	CATT

- R4-2219483	discussion	Test Case Configuration for UE Transmit Timing	Nokia, Nokia Shanghai Bell

- R4-2219243	discussion	Discussion on remaining issues on test cases for NTN UE timing	Huawei, HiSilicon

- R4-2219244	draftCR	DraftCR on UE transmit timing tests for NTN	Huawei, HiSilicon

- R4-2218661	draftCR	Draft CR on timing advance adjustment accuracy test for NTN	CMCC

- R4-2220420	draftCR	Draft CR on timing advance adjustment accuracy test for NTN	CMCC

- R4-2220423	draftCR	DraftCR on UE transmit timing tests for NTN	Huawei, HiSilicon

- R4-2220422	draftCR	draft CR on test cases of BFD and LR for SA	Ericsson

- R4-2218662	draftCR	Draft CR on test cases for CSI-RS based RLM for NTN	CMCC

- R4-2219069	draftCR	draft CR on test cases of BFD and LR for SA	Ericsson

- R4-2218227	draftCR	CR on test cases for Inter-frequency measurement delay for satellite access with gap	MediaTek inc.

- R4-2220418	draftCR	CR on test cases for Inter-frequency measurement delay for satellite access with gap	MediaTek inc.

- R4-2220419	draftCR	CR on test cases for Measurement Accuracy for SS-RSRQ for satellite access	MediaTek inc.

- R4-2218228	draftCR	CR on test cases for Measurement Accuracy for SS-RSRQ for satellite access	MediaTek inc.

- R4-2218711	discussion	Discussion on general for NTN demodulation requirements	Ericsson

- R4-2219484	discussion	Discussion on NTN demodulation requirements - general	Nokia, Nokia Shanghai Bell

- R4-2219447	pCR	TP for TS 38.181 - Clauses 8.1 and 11.1 General performance parts	THALES

- R4-2219676	draftCR	Draft CR on general part of UE NTN performance requirements (TS38.101-5, Rel-17)	Huawei, HiSilicon

- R4-2220162	pCR	TP for TS 38.181 - Clauses 8.1 and 11.1 General performance parts	THALES

- R4-2220164	draftCR	Draft CR on propagation conditions of NTN SAN performance requirements (TS38.108, Rel-17)	Huawei, HiSilicon

- R4-2219664	draftCR	Draft CR on propagation conditions of NTN SAN performance requirements (TS38.108, Rel-17)	Huawei, HiSilicon

- R4-2219665	pCR	pCR on FRC of NTN SAN performance requirements (TS38.181, Rel-17)	Huawei, HiSilicon

- R4-2219673	other	Summary of NTN SAN simulation results	Huawei, HiSilicon

- R4-2219674	CR	Big CR on NTN SAN performance requirements (TS38.108, Rel-17)	Huawei, HiSilicon

- R4-2219672	other	Simulation results on satellite NTN demod PUSCH	Huawei, HiSilicon

- R4-2219663	draftCR	Draft CR on NTN SAN PUSCH performance requirements (TS38.108, Rel-17)	Huawei, HiSilicon

- R4-2219668	pCR	pCR on NTN SAN PUSCH performance requirements (TS38.181, Rel-17)	Huawei, HiSilicon

- R4-2219669	discussion	Discussion on satellite NTN demod PUSCH	Huawei, HiSilicon

- R4-2219485	other	Simulation results for NTN SAN PUSCH demodulation	Nokia, Nokia Shanghai Bell

- R4-2220161	other	WF for NTN BS demodulation part	Huawei, HiSilicon

- R4-2218712	discussion	Discussion on SAN PUSCH demodulation requirements	Ericsson

- R4-2218715	draftCR	draft CR for TS38.108 FRC tables for SAN PUSCH demodulation requirements	Ericsson

- R4-2218717	pCR	TP for TS 38.181 SAN PUSCH demodulation requirements	Ericsson

- R4-2219017	discussion	Simulation results on PUSCH demodulation requirement for Rel-17 NTN	Samsung

- R4-2220167	pCR	pCR on NTN SAN PUSCH performance requirements (TS38.181, Rel-17)	Huawei, HiSilicon

- R4-2220166	draftCR	Draft CR on NTN SAN PUSCH performance requirements (TS38.108, Rel-17)	Huawei, HiSilicon

- R4-2220165	pCR	TP for TS 38.181 SAN PUSCH demodulation requirements	Ericsson

- R4-2220169	pCR	TP for TR38.181 SAN PUCCH demodulation radiated requirements	Ericsson

- R4-2220168	draftCR	draft CR for TS38.108 SAN PUCCH demodulation requirements	Ericsson

- R4-2220170	pCR	pCR on NTN SAN PUCCH performance requirements (TS38.181, Rel-17)	Huawei, HiSilicon

- R4-2219018	discussion	Discussion and simulation results on PUCCH demodulation requirement for Rel-17 NTN	Samsung

- R4-2218718	pCR	TP for TR38.181 SAN PUCCH demodulation radiated requirements	Ericsson

- R4-2218716	draftCR	draft CR for TS38.108 SAN PUCCH demodulation requirements	Ericsson

- R4-2218713	discussion	Discussion on SAN PUCCH demodulation requirements	Ericsson

- R4-2218714	other	simulation results for SAN PUCCH demodulation requirements	Ericsson

- R4-2219486	other	Simulation results for NTN SAN PUCCH demodulation	Nokia, Nokia Shanghai Bell

- R4-2219667	pCR	pCR on NTN SAN PUCCH performance requirements (TS38.181, Rel-17)	Huawei, HiSilicon

- R4-2219671	other	Simulation results on satellite NTN demod PUCCH	Huawei, HiSilicon

- R4-2219670	other	Simulation results on satellite NTN demod PRACH	Huawei, HiSilicon

- R4-2219666	pCR	pCR on NTN SAN PRACH performance requirements (TS38.181, Rel-17)	Huawei, HiSilicon

- R4-2219662	draftCR	Draft CR on NTN SAN PRACH performance requirements (TS38.108, Rel-17)	Huawei, HiSilicon

- R4-2218719	pCR	TP for TR38.181 SAN PRACH demodulation conducted requirements	Ericsson

- R4-2219019	discussion	Simulation results on PRACH demodulation requirement for Rel-17 NTN	Samsung

- R4-2220173	pCR	pCR on NTN SAN PRACH performance requirements (TS38.181, Rel-17)	Huawei, HiSilicon

- R4-2220172	draftCR	Draft CR on NTN SAN PRACH performance requirements (TS38.108, Rel-17)	Huawei, HiSilicon

- R4-2220171	pCR	TP for TR38.181 SAN PRACH demodulation conducted requirements	Ericsson

- R4-2220160	draftCR	Draft CR on applicability rules of UE NTN performance requirements (TS38.101-5, Rel-17)	Huawei, HiSilicon

- R4-2220282	other	WF for NTN UE demodulation par	Qualcomm

- R4-2218370	draftCR	Draft CR on PDSCH demodulation requirements for NTN UE	Qualcomm Incorporated

- R4-2218178	discussion	On PDSCH demod requirements for NTN	Apple

- R4-2218243	discussion	Simulation results for NR-NTN PDSCH requirements	MediaTek inc.

- R4-2218064	other	Views on NTN UE PDSCH Requirements	Qualcomm Incorporated

- R4-2218065	discussion	Simulation Results on NTN UE PDSCH Demodulation Requirements	Qualcomm Incorporated

- R4-2218066	discussion	Summary of Simulation Results for NTN UE Demodulation	Qualcomm Incorporated

- R4-2219675	draftCR	Draft CR on applicability rules of UE NTN performance requirements (TS38.101-5, Rel-17)	Huawei, HiSilicon

- R4-2219677	discussion	Discussion on UE NTN demod PDSCH	Huawei, HiSilicon

- R4-2219678	other	Simulation results on satellite NTN demod PDSCH	Huawei, HiSilicon

- R4-2219487	other	Simulation results on PDSCH demodulation requirements for NTN	Nokia, Nokia Shanghai Bell

- R4-2219488	discussion	Discussion on testing of PDSCH disabled HARQ requirements for NTN	Nokia, Nokia Shanghai Bell

- R4-2220158	other	WF for NTN UE demodulation part	Qualcomm

- R4-2219278	other	Update simulation results for UE PDSCH for NTN	Ericsson

- R4-2220159	draftCR	Draft CR on PDSCH demodulation requirements for NTN UE	Qualcomm Incorporated

- R4-2220050	other	Topic summary for [105][204] NR_NTN_solutions_RRM_1	Moderator (Qualcomm)

- R4-2220051	other	Topic summary for [105][205] NR_NTN_solutions_RRM_2	Moderator (Xiaomi)

- R4-2220130	other	Summary for [105][304] NTN_Solutions_RF_Maintenance	Moderator (Thales)

- R4-2220131	other	Summary for [105][305] NTN_Solutions_RFConformance	Moderator (Ericsson)

- R4-2220144	other	Summary for [105][318] NR_NTN_Demod_Part1	Moderator (Qualcomm)

- R4-2220145	other	Summary for [105][319] NR_NTN_Demod_Part2	Moderator (Huawei)

END