3GPP TSG RAN meeting #98-e									RP-222812

e-meeting, December 12 - 16th, 2022							revised RP-222019

## Status Report to TSG

Title:			Status report for WI NR NTN (Non-Terrestrial Networks) enhancements; rapporteur: Thales

Agenda item:			9.3.2.7

| WI / SI Name | Rel-18 NR NTN (Non-Terrestrial Networks) enhancements |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR-NTN-enh |  |  |  |  |
| Unique ID | 941006 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-222654 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 12/2023 | Performance part: 06/2024 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: Overall: 20% RAN1: 25% RAN2: 20% RAN3: 25% RAN4: 15% | Performance Part: Overall: 0% RAN4: 0% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | Nicolas Chuberre |
|  | Company | Thales |
|  | Email | Nicolas.chuberre@thalesaleniaspace.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

-

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

- RAN1#110-bis-e, October 10 – 19th 2022, e-meeting

- Coverage enhancement for NR NTN

Agreement

For PUCCH for Msg4 HARQ-ACK,

- Support PUCCH repetition

  - Further discuss the specification impact for at least the following

    - Procedure and signaling (e.g., cell-specific configuration, request to gNB and dynamic indication from gNB, UE capability indication before Msg4, etc.)

    - Repetition factor

    - Repetition slot counting for FDD

  - Further study whether to enhance or support the following

    - Frequency hopping

    - DMRS bundling

Agreement

For PUCCH repetition for Msg4 HARQ-ACK,

- Discuss the following options of procedure to perform repetitions

  - Option 1: UE always performs repetition if configured in cell-specific manner

    - FFS: details of cell-specific configuration

    - FFS: behavior of UE being incapable of repetition

  - Option 2: UE requests repetition and is dynamically indicated to perform repetition

    - FFS: details of repetition request

    - FFS: details of configuration and dynamic repetition indication

  - Option 3: UE indicates repetition capability and is dynamically indicated to perform repetition

  - How UE indicates repetition capability before Msg4

Conclusion

For PUCCH repetition for Msg4 HARQ-ACK,

- The existing mechanism on repetition slot counting (as in section 9.2.6 of TS 38.213) can be applied.

  - FFS: whether specification update to apply the existing mechanism to PUCCH repetition for Msg4 HARQ-ACK is needed.

R1-2210345	Summary #2 on 9.11.1 Coverage enhancement for NR NTN	Moderator (NTT DOCOMO, INC.)

Agreement

For NTN-specific PUSCH DMRS bundling,

- Discuss further the need of enhancement in consideration of at least the following:

  - Phase difference due to timing drift and/or doppler shift.

    - e.g., whether/how long a UE can meet phase continuity requirement specified as Table 6.4.2.5-1 in 38.101-1 in consideration of frequency error within ± 0.1 PPM specified in section 6.4.1 of 38.101-5 and timing error specified in Table 7.1C.2-1 of 38.133, whether RAN1 should introduce enhancement to meet the requirement and/or recommend RAN4 to update the requirement or UE should pre-compensate phase difference by UE implementation, etc.

  - An event which causes power consistency and phase continuity not to be maintained.

    - e.g., whether the new event is necessary to determine actual TDW(s) from each nominal TDW or the existing specification can work without any specification change or whether such event may not occur depending on implementations, etc.

  - Note: baseline performance for legacy UEs can include antenna switching

Agreement

For PUCCH transmission for Msg4 HARQ-ACK, supported number of transmissions are 1, 2, 4, 8.

- Note: single PUCCH transmission is performed as in the existing specification, and/or (if supported for single PUCCH transmission) according to configuration/indication e.g., in signaling with respect to number of transmissions.

- FFS: whether larger number of transmissions is supported

- FFS: whether/how single PUCCH transmission can be configured and/or indicated

- “Network verified UE location for NR NTN ”

Agreement

Deprioritize the discussion on UE location verification during initial access.

Agreement

For the evaluation of time based positioning methods, further evaluation results taking into account satellite movement between TX and RX measurements should be provided.

- How this is characterised is also reported by companies

Agreed LS out

- -

Documents agreed

- -

Email discussions

- R1-2210346	Summary #3 on 9.11.1 Coverage enhancement for NR NTN	Moderator (NTT DOCOMO, INC.)

- R1-2208394	FL Summary #5: Network verified UE location for NR NTN	THALES

- RAN1#111, November 14 – 18th 2022, Toulouse

- Coverage enhancement for NR NTN

Conclusion

For the study of NTN-specific PUSCH DMRS bundling, RAN1’s understanding is that Phase variation due to constant frequency error within ± 0.1 PPM specified in section 6.4.1 of 38.101-1 does not have impact on the phase continuity requirement for two adjacent slots specified as Table 6.4.2.5-1 in 38.101-1, according to annex F.9 and F.4 of 38.101-1.

Conclusion

RAN1 concluded that PUSCH DMRS bundling with sufficient TDW size should be applicable in NTN to meet the performance requirement for VoIP

- FFS: How to determine TDW size, including UE capability.

- Note: The above does not mean the performance requirements will be satisfied with DMRS bundling

Working assumption

For PUCCH repetition for Msg4 HARQ-ACK,

- One or more repetition factors may be configured via SIB

  - If only one repetition factor is configured via SIB and if the value is one of {[1], 2, 4, 8}, UE capable of PUCCH repetition for Msg4 HARQ-ACK can perform repetition with the repetition factor

    - FFS: whether UE requests repetition or indicates repetition capability

  - If multiple factors from {1, 2, 4, 8} are configured via SIB, PUCCH repetition for Msg4 HARQ-ACK may be dynamically determined and indicated by gNB

    - FFS: whether UE requests repetition or indicates repetition capability

    - FFS: whether repetition factor is indicated by UE

  - FFS: UE behavior when repetition factor is not configured via SIB

  - FFS: whether one or more UE capabilities are needed for the above is for further discussion

- “Network verified UE location for NR NTN ”

Observation

For network verified UE location based on multi-RTT positioning method using Rx-Tx time difference measurements with single satellite, assuming the ambiguity of the mirror image position is resolved, if the UE reports needed to perform multi-RTT can be assumed to be trusted:

- Five sources observed that multi-RTT positioning method can meet the NTN UE location verification accuracy requirement for LEO 600km:

- Four sources observed that the positioning horizontal accuracy of less than 10km can be achieved with few seconds over-the-air latency (less or equal to 10s) with 95-percentile confidence level.

  - Regarding the above observation, the following inputs were reported by companies:

  - One source reported that the timing measurement error of SRS is smaller than 232 ns with 95% probability. And the timing measurement error of PRS can be smaller than 13ns and 16ns with 95% probability under the bandwidth of 8.64 MHz and 4.5 MHz, respectively. This source, reported also that satellite’s movement between TX and RX measurements is taken into account in the evaluation.

  - One source reported that the timing measurement error is around 11ns for PRS detection with PRS bandwidth of 9.36 MHz. While for the SRS measurement, the maximum timing error is around 50ns with SRS bandwidth of 9.36 MHz. Further, this source, proposed that the RTT estimation error due to the movement of the satellite should be taken into account.

  - Note: this source provided results using 2D positioning method.

  - One source considered the maximum timing measurement error: 30ns, 50ns, 100ns, 200ns and uniform distribution of timing measurement error.

  - One source reported that the timing measurement error of 95 percentile is equal to 8ns and 12.6ns for PRS and SRS respectively with an oversampling of 8. To take into account satellite movement between TX and RX measurements, for RTT calculation this source observed that the RTT between a satellite and a UE at time t0 can be approximated by the sum of the one-way delay at t0-T and the one-way delay at t0+T when T is small, e.g., less than 200 ms.

- One source observed that the positioning horizontal accuracy of less than 10km can be achieved with 180 seconds latency for earth fixed beam with 90-percentile confidence level

  - This source reported that the timing measurement error of SRS and PRS can be smaller than 26.7ns and 6.1ns respectively with 95% probability under 30 degree elevation angle for LEO-600. Further, it observed that the satellite movement is taken into consideration when calculating the RTT.

- Two sources observed that multi-RTT positioning method require latency larger than 60 seconds for UE located nearby the orbital plane of a satellite during a certain time duration.

Note 1: Some companies observed that when 2D positioning method is used (e.g. when UE altitude is known to the network) better positioning latency/accuracy can be achieved compared to 3D positioning method.

Conclusion:

For network verification of UE location in NR NTN with single satellite in view with multi-RTT positioning:

- From RAN1 perspective, if the UE’s Rx-Tx time difference measurements report can be assumed to be trusted, multi-RTT positioning method using Rx-Tx time difference measurements can meet the accuracy requirement of less than 10km with 90% confidence, in case of:

  - At least LEO600 based deployment

  - Earth fixed cells

  - Earth moving cell at least if UE dwell time within the cell is enough to perform at least two RTT measurements

- Note: the required over-the-air latency reported in evaluations ranged from less than 10s up to 180s

Observation

For network verified UE location based on DL-TDOA positioning method with single satellite:

Eight companies commented on the suitability of the method: Assuming the ambiguity of the mirror image position is resolved and if the UE reports needed to perform DL-TDOA can be assumed to be trusted:

- Five sources observed that DL-TDOA positioning method can meet the NTN UE location verification accuracy requirement for LEO 600km without considering UE Clock drift:

  - Four sources observed that the positioning horizontal accuracy of less than 10km can be achieved with 30 seconds or less:

    - One of these 4 sources observed that horizontal positioning error is equal to 2.5km with 95% probability.

    - This source reported that the timing measurement error is around 11ns for PRS detection with PRS bandwidth of 9.36 MHz

      - Note 1: this source provided results using 2D positioning method.

    - One of these 4 sources observed that horizontal positioning error of DL-TDOA via PRS with 3 RSTDs and a latency of 24s is equal to 5.33km with 90% probability and 8.92km with 95% probability.

    - This source reported that the timing measurement error of PRS can be smaller than 13ns and 16ns with 95% probability under the bandwidth of 8.64 MHz and 4.5 MHz, respectively.

    - This source observed that existing CSI RS can be used to meet the requirement with comparable latency

    - One of these 4 sources observed that horizontal positioning accuracy for a latency of 30s with SNR of 5dB and with 90% probability is equal to 9.44km.

    - This source observed that the maximum timing measurement error that can be allowed to meet the accuracy requirement of 10km is about 80ns.

    - One of these 4 sources observed the horizontal positioning accuracy of less than 10km can be achieved for 90% of UEs with 12 seconds latency and for 95% of UEs with 20 seconds latency.

    - The maximum time measurement error considered by this source is equal to 6ns

  - One source observed that the horizontal positioning error of DL-TDOA method can be smaller than 10 km with over 80% probability with 180 seconds latency.

    - This source reported that the timing measurement error of PRS can be smaller than 6.1ns with 95%

- One source observed that the geometry of UE location relative to the satellite orbit will impact the positioning performance in DL-TDOA method e.g. for UE’s location at 200km away from the orbital plane, the NTN UE location verification accuracy requirement can be met and the positioning error of DL-TDOA method can be smaller than 10 km with 95% probability (for UE’s location at 200km away from the orbital plane) and a latency of 220 seconds in case of LEO600km and 342 seconds in case of LEO1200km. For UE located under the satellite orbit, NTN UE location verification accuracy requirement can be meet only with 30% probability.

  - Note 2: This source considered 10 ns UE Clock drift for all time measurement window.

- Note 3: Position accuracy requirements may not be met if realistic assumption on UE clock drift is considered.

Observation

For network verified UE location based on UL-TDOA positioning method with single satellite:

Two companies commented on the suitability of the method: Assuming the ambiguity of the mirror image position is resolved and if the measurements needed to perform UL-TDOA can be assumed to be trusted:

- One source observed that UL-TDOA cannot meet the target requirement for both earth fixed beam and earth moving beam. With 180s latency, positioning error performance that can be achieved is 34 km, CDF=90% and 13km, CDF=80%.

  - This source reported that the timing measurement error of SRS can be smaller than 26.7ns with 95% probability under 30 degree elevation angle for LEO-600 set-1, rural LOS S-band scenario.

- One source observed that the geometry of UE location relative to the satellite orbit will impact the positioning performance in UL-TDOA method e.g. for UE’s location at 200km away from the orbital plane, the NTN UE location verification accuracy requirement can be met and the positioning error of UL-TDOA method can be smaller than 10 km with 95% probability (for UE’s location at 200km away from the orbital plane) and a latency of 220 seconds in case of LEO600km and 342 seconds in case of LEO1200km. For UE located under the satellite orbit, NTN UE location verification accuracy requirement can be meet only with 30% probability.

Conclusion

For network verification of UE location in NR NTN with single satellite in view with DL-TDOA positioning: From RAN1 perspective, if the UE’s RSTD measurements report can be assumed to be trusted, DL-TDOA positioning method can meet the accuracy requirement of less than 10km with 90% confidence, in case of:

  - At least LEO600 based deployment

  - Earth fixed cells

  - Earth moving cell at least if UE dwell time within the cell is enough to perform at least two RSTD measurements

Note 1: the above is based on evaluation results that didn’t account for UE Clock drift

Note 2: the required over-the-air latency reported in evaluations ranged from less than 20s up to 180s

Note 3: The requirements of Network verification of UE location may not be met if realistic assumption on UE clock drift is considered.

Conclusion

For network verification of UE location in NR NTN based on multi-RTT using UE RX-TX time difference report, if the UE reports needed to perform multi-RTT can be assumed to be trusted, existing multi-RTT framework may be reused with potential enhancements to adapt it to NTN context. This may include, but not limited to:

- If justified: NTN-specific definition of UE RX-TX time difference, including as an example, potential modifications to UE Rx – Tx time difference to enable network verification of UE location without introducing any additional measurements at the UE (with respect to Rel-17 NTN)

  - The following is not precluded: the UE Rx – Tx time difference is defined as TUE-RX – TUE-TX, where TUE-RX – TUE-TX is directly derived from the timing advance TTA applied by the UE at a given subframe.

  - Above does not imply that the relevant work is prioritized.

- Other assistance data (e.g. ephemeris) to be transferred from gNB to the LMF.

- If justified: Other assistance data (e.g. to resolve ambiguity on mirror position issue) to be transferred from UE to LMF

- If justified: Adaptations enabling Rx-TX measurements for Multi-RTT involving multiple cells within the same satellite

For network verification of UE location in NR NTN based on DL-TDOA positioning, if the UE reports needed to perform DL-TDOA positioning can be assumed to be trusted, existing DL-TDOA positioning framework may be reused with potential enhancements to adapt it to NTN context.

Agreement

For the draft reply LS:

RAN1 response:

For scenario 1, from RAN1 perspective the RACH-less handover is possible, assuming the following notes can be satisfied, when UE UL transmission synchronization can be maintained by applying pre-compensation using the assistance information, e.g., epoch time, ephemeris, common TA, of the target cell.

For scenario (2)-(4), from RAN1 perspective the RACH-less handover may be possible, assuming the following notes can be satisfied, when UE UL transmission synchronization can be maintained by applying pre-compensation using the assistance information, e.g., epoch time, ephemeris, common TA, of the target cell.

Note 1: RAN1 assumes that the RAN4 UL synchronization requirement specified in Table 7.1C.2-1 of TS38.133 applies to the first UL transmission in the target cell.

Note 2: gNB is expected to provide valid assistance information of the target cell to UE.

Note 3: gNB is expected to ensure the UE can perform the UL transmission while respecting common TA and UE processing time.

2. Actions:

To RAN2:

RAN1 respectfully asks RAN2 to take the above response into account in the future work.

To RAN4:

RAN1 respectfully asks RAN4 whether RAN1’s assumption in Note 1 is correct.

Agreed LS out

- R1-2213001	reply LS on RACH-less handover in NTN	Moderator (OPPO)

Documents agreed

- -

Email discussions

- R1-2212864	Summary #3 on 9.11.1 Coverage enhancement for NR NTN	Moderator (NTT DOCOMO, INC.)

- R1-2210952	FL Summary #4: Network verified UE location for NR NTN	THALES

#### 2.1.2	Remaining Open issues

Coverage enhancements

Normative is on going

Network verified UE location

- Scope of the normative phase yet to be consolidated

## 2.2	RAN2

#### 2.2.1	Agreements

- RAN2#119-bis-e, October 10 – 19th 2022, e-meeting

a) Coverage enhancements

Agreements:

1.	RAN2 thinks a UE may use application layer frame aggregation by implementation (no RAN2 spec impacts). (RAN2 can further discuss whether RAN needs to know whether UE is using frame aggregation in the voice packet)

2.	RAN2 understands that it is up to network implementation to decide whether to configure SDAP header and integrity protection for a VoNR DRB to reduce the protocol overhead (no RAN2 spec impacts)

b) Network verified UE location

Agreements:

1.	RAN2 assumes that the network is able to compute possible UE locations independently from the GNSS location reported by UE

2.	RAN2 assumes that the UE location verification procedure can be triggered by the CN and it is up to the CN to decide when to trigger the procedure

3.	RAN2 should consider in priority the NGSO case with earth moving and earth fixed beams for the definition of the UE location verification procedure

4.	Multi-connectivity involving multiple NTN NG-RAN nodes or NTN NG-RAN node and TN NG-RAN node is not part of the Rel-18 study on UE location verification

5.	RAN2 assumes that the verification of the consistency (within 5-10 km) between the actual reported UE location with the UE location(s) computed by the network is up to the 5GC. (this doesn’t mean that RAN2 has nothing to do for this WI objective)

c) Mobility enhancements

Agreements:

1.	For NTN-NTN cell reselection with earth moving cell, RAN2 will consider providing parameters of serving cell to  UE, for UE to estimate when the serving cell stops providing coverage at the present UE location (FFS whether this will be an optional UE feature) (this does not exclude any time-based or location-based approach) (other solutions can also be considered)

2.	To enhance NTN-TN cell reselection, means are defined for a UE to differentiate when camping in an area only covered by NTN network (earth-moving or earth-fixed) vs an area where TN network(s) is/are also available.

Agreements:

1.	System information is the basic means for providing necessary parameters to assist UE to estimate when the serving cell stops providing coverage at the present UE location.

2.	UE is not required to perform neighbour cell measurements for TN neighbour cells in an area where there is no TN network coverage.

3.	The method of detecting the transmission energy or SIB presence to determine the NTN coverage when a UE currently camps on a TN cell is not pursued.

4.	In Earth-moving cell, the reference location and distance threshold of serving cell are provided by network for UE to estimate when the serving cell stops providing coverage at the present UE location. FFS how the reference location and/or distance threshold are provided to the UE

Agreements

1.	RAN2 can further consider whether some information in the handover command that can be common to all UEs, can be delivered to UEs in common signalling and if there is real benefit (in terms of signalling overhead reduction) in this

2.	Send an LS to RAN1 (cc RAN4) listing the scenarios (intra-satellite, inter-satellite with same or different feeder links) and check with RAN1 in which scenarios RACH-less is possible (with no indication of RAN2 preference)

Agreements:

1.	Continue the discussion (in future meeting) on group HO / “UE specific pre-configuration of the target cell + group HO” indication in the next meeting, also on the possible real benefits

Agreements:

1.	RAN2 confirms that at least for the moving cell case the next serving cells can be largely predicted in NTN (at least for UEs not at the cell edge) thanks to the existence of predefined satellite orbits and negligible UE’s mobility in comparison to satellite’s motion (we can further discuss at the next meeting whether this applies to idle mode UEs as well)

2.	New Proposal 2: RAN2 continues the discussion (e.g. at RAN2#120) on the solution with keeping the same PCI after switching of the satellites. Clarify at least the following:

•	RAN1 impact

•	The need to perform UL beam switching and/or RA

•	Applicability to hard or soft satellite switching

LS out

- -

Email discussions

- [AT119bis-e][102][NR NTN Enh] NW verified UE location (Thales) in R2-2211044

- [AT119bis-e][103][NR NTN Enh] Coverage enhancements (Qualcomm) in R2-2210842

- [AT119bis-e][117][NR NTN Enh] cell reselection enhancements (Intel) in R2-2210860

- [AT119bis-e][119][NR NTN Enh] HO enhancements (Nokia) in R2-2210862

- [AT119bis-e][121][NR NTN Enh] LS on RACH-less HO (Oppo) in R2-2210864

- RAN2#120, November 14 – 18th 2022, Toulouse

a) Coverage enhancements

Agreements:

1.	From RAN2 perspective we don’t consider msg3 repetition enhancements in R18 NR NTN (apart from msg3 for CFRA, if decided by RAN1)

Agreements:

1.	RAN2 will consider enhancements to enable initial blind Msg3 retransmission grant reception in Rel-18 NTN

Agreements:

1.	RAN2 doesn’t consider using shorter PDCP SN for VoNR in NTN.

2.	Using RLC TM mode for VoNR in NTN is not supported.

3.	RAN2 doesn’t consider MAC enhancement to reduce MAC header size for VoNR in NTN.

Agreements:

1.	RAN2 will not specify signalling whereby the RAN knows the UE’s frame aggregation information in a voice packet

b) Network verified UE location

Agreements:

1.	From RAN2 point of view, assuming the NW may allow the UEs access to services before verifying the UE reported location, the latency of the NW verification can be handled by the NW.

Agreements:

1.	RAN2 agrees the re-use of the LCS framework of the LMF for the network verification of UE reported location information in NTN.

2.	RAN2 will work on the details of radio protocol aspects of the verification procedure based on the solution investigated by RAN1

c) Mobility enhancements

Agreements:

1.	RAN2 will first continue the investigation on the details of the TN coverage data (e.g. accuracy requirements for describing where TN network(s) is/are available) and UE storage overhead before deciding how to send the information to the UE.

2.	Continue the discussion on whether to introduce explicit indication to identify TN cells from inter-frequency list and inter-RAT frequency list (FFS on the granularity) or whether we rely on implicit information.

LS out

- -

Email discussions

- -

#### 2.2.2	Remaining Open issues

a) Coverage enhancements

- Specify signalling and procedures to support UL coverage enhancements

b) Network verified UE location

Scope of the normative phase yet to be defined

c) NTN-TN and NTN-NTN mobility and service continuity enhancements

- Specify NTN-TN and NTN-NTN measurement/mobility and service continuity enhancements

## 2.3	RAN3

#### 2.3.1	Agreements

- RAN3#117-bis-e, October 10 – 18th 2022, e-meeting

- Mobility enhancements

Agreements

- There is no need to exchange the cell coverage stop time in the signaling of time-based CHO parameters.

- Agree to add time information for time-based CHO, which includes a start time T1 and time duration T2, in Xn Handover Request message, taking R3-225580 as the starting point.

- There is no need to exchange a ‘Hard or Soft Feeder link Switch over indication’ via XN Setup procedure and Configuration Update procedure.

Documents agreed

- -

Email discussions

- Network verified UE location

Agreements

- RAN3 is not affected by UE location reporting

- No additional RAN3 impact if UE location is not correct

Documents agreed

- -

Email discussions

•	R3-226075 #NTN1_ServiceContinuity, Huawei

•	R3-225952	#NTN2_LocationVerification, Ericsson

- RAN3#118, November 14 – 18th 2022, Toulouse

- Mobility enhancements

Agreements

- WA: Uu Cell ID is used in HO signaling.

- The earth moving cell scenario described in Section 3.1 of R3-226859 is valid.

Documents endorsed

- R3-226106 XnAP BLCR on NTN Functionality (Huawei, Ericsson, Thales, ZTE, Omnispace, TTP, Nokia, Nokia Shanghai Bell, CATT, Hughes, EchoStar, CMCC)	CR0933r1, TS 38.423 v17.2.0, Rel-18, Cat. B

Email discussions

- R3-226859 # 41_NRNTN Nokia

- Network verified UE location

Agreements

Documents endorsed

- R3-226102 UE Location Verification by the Network (Ericsson, CATT, Thales, Huawei, Samsung, ZTE, Nokia, Nokia Shanghai Bell)	draftCR

- -

Email discussions

- -

#### 2.3.2	Remaining Open issues

To be further discussed as part of NTN-TN and NTN-NTN mobility and service continuity enhancements

- FFS on what’s the TAC to be used when using Uu cell ID in Xn setup and configuration update procedures.

- CHO over NG? Send LS to SA2?

- How to support this EMC (Earth Moving Case) case?

- Any other impacts, in addition to the support for transferring {T1, duration} over NGAP?

- Other issues if any

## 2.4	RAN4

#### 2.4.1	Agreements

- RAN4#104-bis-e, October 10 – 19th 2022, e-meeting

a) NR-NTN deployment in above 10 GHz

UERF aspects

UE RF requirement in Ka-band

Sub-topic #1-1 power class and UE types for VSAT UE

Issue 1-1-1: power class

Agreement:

- Define one new power class for NTN UE

- FFS on whether this power class is applicable to fixed, movable NTN device, or both

- The regulation requirements should be considered when defining the new power class

- FFS on other new power classes for NTN UE

Issue 1-1-2: UE type

Agreement:

- Handheld smartphone type devices are out of scope for above 10 GHz NTN bands.

Sub-topic #1-2 Beam correspondence

Issue 1-2-1 Beam correspondence

Way forward:

- FFS on Beam correspondence requirements in terms of DL measurements to select UL beams are suitable or not for NTN FDD bands above 10 GHz

Documents approved:

- R4-2217743	WF on NTN UE in Ka-band

Documents agreed:

- -

[Other documents]

Email discussion summaries:

- R4-2217792	Email discussion summary for [104-bis-e][140] NR_NTN_enh_UERF

BSRF Test Demod aspects

NTN system parameters and SAN RF aspects

1. Topic #1: NTN system parameters

Sub-topic 1-1: Terminal types

Issue 1-1-1: VSAT and/or ESIM

Issue 1-1-2: Power class

Sub-topic 1-2: Orbit types

Issue 1-2-1: GSO, NGSO

The following proposals are agreed.

Proposal 1-2-1-1: RAN4 shall prioritize GSO, NGSO (LEO-600 km and LEO-1200 km) orbit.

Proposal 1-2-1-2: RAN4 should consider MEO and HEO if time allows.

Sub-topic 1-3: Frequency range

[see GTW Agreement 18/10/2022]

Following options can be considered as starting point for future RAN4 meetings for above 10GHz Band introduction

- Option 1: the downlink frequency range 17.7-20.2 GHz, the uplink frequency range 27.5-30.0 GHz for NTN Ka-band definition (i.e. spectrum allocated by ITU to FSS).

- Option 2: the downlink frequency range 19.7-20.2 GHz, the uplink frequency range 29.5-30.0 GHz for NTN Ka-band definition (i.e. spectrum allocated by ITU to MSS and FSS).

- Option 3: the downlink frequency range 17.3-17.7 GHz, the uplink frequency range 29.5-30.0 GHz for NTN Ka-band definition (the DL part is out of frequency range of current harmonized Ka band)

- Option 4: define multi bands in this frequency range i.e. one band as option 1 and another band as option 2; and/or another band as option 3

- Other options not precluded

Sub-topic 1-4: Waveform parameters

Issue 1-4-1: channel bandwidth

The following proposal is agreed.  Optional higher channel bandwidths and asymmetric channel bandwidths between DL and UL require further discussion.

Proposal 1-4-1-1: For NTN operation above 10 GHz, at least the channel bandwidths 50, 100 and 200 MHz are supported.

Note: 400 MHz can be considered as Optional or FFS.

Proposal 1-4-1-2: RAN4 to further discuss whether:

          - 1) higher channel bandwidths (e.g. 400 MHz and beyond) are supported (with 120 kHz SCS)

          - 2) Asymmetric channel bandwidths between DL and UL of 50+100, 50+200, and 50+400 MHz are considered for the Ka-band.

Issue 1-4-2: sub-carrier spacing

The following proposal is agreed.

Proposal 1-4-2-1: For NTN operation above 10 GHz, 60 kHz and 120 kHz Sub-Carrier Spacing (SCS) are supported.

Issue 1-4-3: Spectral utilization requirement

Further discussion is needed.

Issue 1-4-4: Channel numbering

The following proposals are agreed.

Proposal 1-4-4-1: For NTN operation in above 10 GHz, use the same channel raster for NTN Ka-band and the NR-ARFCN in the Table 2.4.1 and GSCN in Table 2.4.2.

Table 2.4.1. NR-ARFCN for NTN Ka-band

| Operating Band | ΔFRaster (kHz) | Uplink and Downlink Range of NREF (First – <Step size> – Last) |
| --- | --- | --- |
|  | 60 | TBD – <1> – TBD |
|  | 120 | TBD – <2> – TBD |
| Note: Table adopted for FDD |  |  |

Table 2.4.2. GSCN for NTN Ka-band

| NR Operating Band | SS Block SCS | SS Block pattern1 | Range of GSCN (First – <Step size> – Last) |
| --- | --- | --- | --- |
|  | 120 kHz | Case D | TBD- <1> - TBD |
|  | 240 kHz | Case E | TBD - <2> - TBD |
| NOTE 1: SS Block pattern is defined in clause 4.1 in TS 38.213 [10]. |  |  |  |

Note: Addressable range of ARFCN and GSCN to be discussed e.g. if extended.

Proposal 1-4-4-2: For NTN operation in above 10 GHz, instead of [n1024] numbering use [n512] as starting number for the first introduced band.

Note: It is understood that the NTN band number in above 10 GHz will decrease with new NTN band introductions (as previously done for e.g. n256 and n255 in FR1).

Issue 1-4-5: Tx-Rx separation values

Further discussion is needed

Sub-topic 1-5: band definition

Issue 1-5-1: band numbering

Further discussion is needed.

Issue 1-5-2: specific recommendations

The following proposals are agreed.

Proposal 1-5-2-1: RAN4 to follow for NTN above 10 GHz bands the usual 3GPP process adopted for adjacent band coexistence.

Proposal 1-5-2-2: The recommendations from ITU, WRC and regional entities (FCC, CEPT, etc) have to be considered, as it was done for example for NTN FR1 or any other RAN4 band definition.

Issue 1-5-3: Handling of Region/country specific regulatory requirements

Further discussion is needed.

2. Topic #2: SAN RF aspects

Sub-topic 2-1: SAN RF Requirements

Issue 2-1-1: Radiated

The following proposal is agreed (see GTW Agreement 18/10/2022).

Proposal 2-1-1-1: As starting point, at least SAN radiated requirements shall be defined for NTN Ka-band in Rel-18. FFS whether conductive requirements shall be defined or not

Issue 2-1-2: type 2-O

Further discussion is needed.

Issue 2-1-3: SAN RF parameters

The following parameters can be considered as starting point for Tx and Rx Requirements.

Proposal 2-1-3-1: Further discussion is needed on whether all of the following requirements need to be specified.

- SAN output power

- Output power dynamics

- RE power control dynamic range

- Total power dynamic range

- Transmit ON/OFF power

- Transmitted signal quality

- Frequency error

- Modulation quality

- Time alignment error

- Unwanted emissions

- Occupied bandwidth

- Adjacent Channel Leakage Power Ratio

- Operating band unwanted emissions

- Transmitter spurious emissions

- Transmitter intermodulation

Proposal 2-1-3-2: Further discussion is needed on whether all of the following requirements need to be specified.

- Reference sensitivity level

- Dynamic range

- ACS

- In-band blocking

- Out of band blocking

- Receiver spurious emission

- Receiver intermodulation

- In-channel selectivity

Documents approved:

- R4-2217507	NR NTN enhancement workplan

- R4-2217467	WF on NR NTN Enhancements Part1

- R4-2217468	Way forward on [313] NR_NTN_enh_Part2

- R4-2217469	Simulation assumptions for NTN co-existence in bands above 10GHz

Documents agreed:

- -

[Other documents]

Email discussion summaries:

- R4-2217496	Email discussion summary for [104-bis-e][312] NR_NTN_enh_Part1

- R4-2217497	[Email discussion summary for 104-bis-e][313] NR_NTN_enh_Part2

RRM aspects

RRM aspects discuccion will be started from RAN4#106

b) Coverage enhancements

Coverage enhancements discussion will be started from RAN4#106

c) Mobility enhancements

Mobility enhancements discussion will be started from RAN4#106

- RAN4#105, November 14 – 18th 2022, Toulouse

a) NR-NTN deployment in above 10 GHz

UERF aspects

UE RF requirement in Ka-band

Issue 1-2: The scope of NTN UE in Ka-band from 3GPP perspective

Agreement:

- Define the requirements based on the assumption that the dish antenna is used for GEO and phase antenna for LEO

  - FFS whether to restrict the assumption to Rel-18 or not.

Sub-topic 3 Implementation assumption for NTN VSAT UE

Issue 3-1: IF conversion

Agreement:

- IF conversion is assumed as the baseline for movable NTN UE

Sub-topic 4 RF requirements for NTN UE in Ka-band

Agreement:

- For NTN UE with parabolic antenna, to define the conducted requirement and further discuss how to define radiated requirement for it (e.g. EIRP limits, etc)

Issue 4-2: For NTN UE with phase antenna array, radiated requirement only to be defined?

Agreement:

- For NTN UE with phase antenna array if defined, only radiated requirements are to be specified.

Documents approved:

- R4-2220573	WF on NTN UE RF requirements

Documents agreed:

- -

[Other documents]

Email discussion summaries:

- R4-2220119	Topic summary for [105][139] NR_NTN_enh_UERF

BSRF Test Demod aspects

Coexistence scenario

Following agreements have been made:

- For DL co-existence study, referred to existing FR2 TN system parameters and requirements as starting point for simulation alignment purpose

- FFS how to consider low frequency range within DL part of Ka bands.

- Focus NTN (DL) and TN (DL) for initial co-existence simulation

- TN 400MHz and NTN 400MHz can be the second priority for the co-existence study.

- RAN4 should not consider the rural macro deployment scenario for TN. Further discussion on NTN-TN propagation model is needed.

- Consider Dense Urban scenario of TN system with the Mirco BSs as the second priority for the coexistence study.

- Further discuss the detailed assumption e.g. the density, deployment areas and power assumption, etc.

- For ESIM type consideration, await conclusions of relevant issues in [139] (UE) and [132] (NR_NTN_enh_Part1)

- Table 1.1-1 Aggressor and victim table is to be used as starting point.

Table 1.1-1 Aggressor and victim combination

| No. | Combination | Aggressor | Victim | Notes | Study Phase |
| --- | --- | --- | --- | --- | --- |
| 1 | TN with NTN | NTN UL | TN UL |  |  |
| 2 | TN with NTN | TN UL | NTN UL |  |  |
| 3 | TN with NTN | NTN UL | TN DL |  |  |
| 4 | TN with NTN | TN DL | NTN UL |  |  |
| 5 | TN with NTN | TN DL | NTN DL |  |  |
| 6 | TN with NTN | NTN DL | TN DL |  |  |
| 7 | TN with NTN | NTN DL | TN UL |  |  |
| 8 | TN with NTN | TN UL | NTN DL |  |  |
| NOTE 1: For coexistence between Ka band DL and surrounding TN bands, this need more discussions since currently there are no 3GPP defined TN bands specified. |  |  |  |  |  |

Network layout model

- Further discuss how to consider the deployment of TN Urban areas.

- Option 1: No deployment of TN outside TN Urban areas

- Option 2: [TBD]% active ratio applied to Urban areas

- Option 3: Density of Urban TN

- Option 4: Others

System parameters

- Use TR 38.821 Set 1 antenna and Set 2 antenna as the starting point. Companies are encouraged to provide more information of existing models as well as possible new parameters, e.g. phased array antenna model, etc.

- NRB configuration per BandWidth size and SCS is agreed as following

| Configuration FR2 Ka-band | NRB (200MHz BW) |
| --- | --- |
| SCS 120 kHz | 132 |

- Await conclusion of [139] NTN UE and [312] NTN_enh_Part1 discussion to determine NTN UE and SAN parameters

SAN RF requirements

- Topic #3: SAN RF requirements

  - Sub-topic 3-1 SAN Type

    - Issue 3-1-1: Radiated Requirements (SAN type 2-O)

    - Issue 3-1-2: Conducted Requirements (SAN type 2-H)

  - Sub-topic 3-2 OTA requirements

    - Issue 3-2-1: OTA Tx requirements

    - Issue 3-2-2: OTA Rx requirements

Proposals

  - Option 1: Agree with the list of OTA Rx requirements to be specified as listed in Table 2  (R4-2218491/P3).

  - Option 2: The OTA sensitivity, OTA dynamic range, OTA in-band blocking, (OTA receiver spurious emission, and OTA receiver intermodulation) are not applicable for SAN type 2-O in Ka band of NTN (R4-2218466/O3)

  - Option 3: To define SAN RF requirement for NTN in Ka-band as proposed below (R4-2219380/P2)

Recommended WF

  - Option 1 as starting point

    - FFS whether OTA sensitivity, OTA dynamic range, OTA in-band blocking applicable or not for SAN type 2-O in Ka-band

    - Detailed requirements need to be further study

  - Sub-topic 3-3 Other SAN Antenna Types

    - Issue 3-3-1: SAN Antenna

Proposals

  - Option 1: further discuss other antenna types e.g. reflection antenna architecture for Ka-band (R4-2219380/P1)

Recommended WF

- FFS, depending on workload

Annex: Online Discussion RAN4#105 Brk1 (15/11/2022)

Issue 3-1-1: Radiated Requirements (SAN type 2-O)

- Proposals

  - Option 1: define SAN type 2-O for Ka band NTN (R4-2219380/P1)

  - Option 2: define SAN type 2-O for Ka band NTN (R4-2218466/P2)

    - Note: Extend FR2-1 downwards.

  - Option 3: introduce SAN type 2-O, together with extension of the lower bound of the FR2 frequency range to cover both DL and UL of the full Ka band.

    - Note:

      - Option 1: Introduce FR2-0 subrange, to cover the full Ka band within FR2. (R4-2219971/P1 & P2)

      - Option 2: sub-frequency range FR2-0-NTN will extend current FR2 definition for NTN only (R4-2218489/P1)

Issue 3-1-2: Conducted Requirements (SAN type 2-H)

- Proposals

  - Option 1: Not to define conductive requirements for Ka band NTN (R4-2218466/P1, R4-2218491/P1)

- Agreement: Introduce Type 2-O radiated requirements and FFS for conductive requirements for Ka band/above 10GHz.

Issue 3-2-1: OTA Tx requirements

- Proposals

  - Option 1: Agree with the list of OTA Tx requirements to be specified as listed in Table 1 (R4-2218491/P2)

  - Option 2: The OTA RE power control dynamic range, (OTA transmit ON/OFF power, OTA time alignment error, and OTA transmitter intermodulation) are not applicable for SAN type 2-O in Ka band of NTN. (R4-2218466/O2)

  - Option 3: To define SAN RF requirement for NTN in Ka-band as proposed below (R4-2219380/P2)

- Agreement:

  - Option 1 as starting point

    - FFS whether (OTA) RE power control dynamic range and (OTA) Total power dynamic range applicable or not

    - Detailed requirements need to be further study

ad-hoc meeting for the NTN Ka band definition

Issue 1-1-1: Band definition principles

- Proposals

  - Option 1: to define separate bands for FSS and MSS to enable some terminal access/barring mechanism. (R4-2219378/P1)

  - Option 2: do not define separate bands for FSS and MSS

- Recommended WF

  - TBA

Chair:  FSS spectrum should be included in 3GPP band definition for the purpose of enabling ESIM/moving VSAT moveable NTN terminal with priority.  [Fixed VSAT in FSS allocation – Companies to check RAN4 ToR to see if there is a restriction on fixed device in fixed spectrum]

Issue 1-1-2: Number of Ka-bands to be defined

- Proposals

  - Option 1: Several NTN Ka-bands

    - To address the diversity of spectrum allocation to ESIM by national regulators, RAN4 should consider specifying several “NTN Ka-bands”. Each band would then be applicable to the corresponding regulator’s country (R4-2218489/P4, R4-2218488/P4)

  - Option 2: One NTN Ka-band

- Recommended WF

  - TBA

Chair:  Define several NTN Ka-bands to address the diversity of spectrum allocation to ESIM by national regulators, RAN4 should consider specifying several “NTN Ka-bands”

Documents approved:

- R4-2220241	WF for NTN coexistence study for above 10GHz

- R4-2220304	WF for above 10GHz SAN RF requirements

Documents agreed:

- -

[Other documents]

Email discussion summaries:

- R4-2220138	Summary for [105][312] NR_NTN_enh_Part1

- R4-2220139	Summary for [105][313] NR_NTN_enh_Part2

- R4-2220224	Ad-hoc minutes for NTN above 10GHz band introduction

RRM aspects

RRM aspects discuccion will be started from RAN4#106

b) Coverage enhancements

Coverage enhancements discussion will be started from RAN4#106

c) Mobility enhancements

Mobility enhancements discussion will be started from RAN4#106

#### 2.4.2	Remaining Open issues

NR-NTN deployment in above 10 GHz

- Study and identify NTN example band: Analysis of regulations and adjacent channel co-existence scenarios.

- Specify Rx/Tx requirements for satellite access node and different VSAT UE class (not only 60 cm aperture) as appropriate for the identified example band

- Identify values for physical layer parameters chosen from the existing FR1 and FR2 sets.

Coverage enhancements

- Evaluate the coverage performance and identify the candidate physical radio channels that have coverage issues specific to NTN with following target services taking into account the studies in TR38.830 where appropriate, as well as general coverage enhancement techniques specified in Rel-18

  - VoIP and low-data rate services for commercial handset terminals

NTN-TN and NTN-NTN mobility and service continuity enhancements

- Specify NTN-TN and NTN-NTN measurement/mobility and service continuity enhancements

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SA2

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

Aspects related to Network verified UE location

## 4.	References

## 4.1	RAN1

- RAN1#110-bis-e, October 10 – 19th 2022, e-meeting

Submitted TDOCs:

- R1-2210694	other	Session notes for 9.11 (NTN (Non-Terrestrial Networks) enhancements)	Ad-Hoc Chair (Huawei)

- R1-2210186	Work Plan	R18 WI NR-NTN-enh work plan at RAN1, 2 and 3	THALES

- R1-2210344	discussion	Summary #1 on 9.11.1 Coverage enhancement for NR NTN	Moderator (NTT DOCOMO, INC.)

- R1-2210345	discussion	Summary #2 on 9.11.1 Coverage enhancement for NR NTN	Moderator (NTT DOCOMO, INC.)

- R1-2210346	discussion	Summary #3 on 9.11.1 Coverage enhancement for NR NTN	Moderator (NTT DOCOMO, INC.)

- R1-2209768	discussion	Discussion on coverage enhancement for NR NTN	Baicells

- R1-2209656	discussion	On coverage enhancements for NR NTN	Ericsson

- R1-2209802	discussion	Discussion on coverage enhancement for NR NTN	LG Electronics

- R1-2209796	discussion	Discussion on coverage enhancement for NR-NTN	Panasonic

- R1-2210004	discussion	Coverage enhancements for NR NTN	Qualcomm Incorporated

- R1-2209921	discussion	Discussion on coverage enhancement for NR NTN	NTT DOCOMO, INC.

- R1-2210023	discussion	Discussion on coverage enhancement for NR NTN	Lenovo

- R1-2210049	discussion	Considerations on coverage enhancements for NR over NTN	Nokia, Nokia Shanghai Bell

- R1-2208693	discussion	Discussion on coverage enhancement for NTN	ZTE

- R1-2208954	discussion	Discussion on UL coverage enhancement for NR NTN	CATT

- R1-2208834	discussion	Discussion on coverage enhancement for NR NTN	OPPO

- R1-2208662	discussion	Discussions on coverage enhancement for NR NTN	vivo

- R1-2208567	discussion	Discussion on coverage enhancements for NTN	Spreadtrum Communications

- R1-2208388	discussion	Discussion on NR NTN coverage enhancement	THALES

- R1-2208435	discussion	Discussion on coverage enhancement for NR NTN	Huawei, HiSilicon

- R1-2208395	discussion	Coverage enhancement for NR NTN	MediaTek Inc.

- R1-2209750	discussion	On coverage enhancement for NR NTN	Samsung

- R1-2209599	discussion	On Coverage Enhancement for NR NTN	Apple

- R1-2209411	discussion	Discussion on coverage enhancement for NR NTN	ETRI

- R1-2209422	discussion	Discussion on coverage enhancements aspects for NR NTN	NEC

- R1-2209356	discussion	Discussion on coverage enhancement for NR NTN	CMCC

- R1-2209264	discussion	Discussion on coverage enhancement for NR-NTN	xiaomi

- R1-2209114	discussion	On coverage enhancement for NR NTN	Sony

- R1-2209071	discussion	On coverage enhancement for NR NTN	Intel Corporation

- R1-2209072	discussion	On network verified UE location for NR NTN	Intel Corporation

- R1-2209115	discussion	Network verified UE location for NR NTN	Sony

- R1-2209265	discussion	Discussion on the network verified location	xiaomi

- R1-2209398	discussion	NTN NW verified UE location	Lenovo

- R1-2209600	discussion	Discussion on Network Verified UE Location	Apple

- R1-2209751	discussion	Network verified UE location for NR NTN	Samsung

- R1-2208396	discussion	Network verified UE location for NR NTN	MediaTek Inc.

- R1-2208436	discussion	Discussion on network-verified UE location for NR NTN	Huawei, HiSilicon

- R1-2208389	discussion	Discussion on network verified UE location in NR NTN	THALES

- R1-2208390	discussion	FL Summary #1: Network verified UE location for NR NTN	THALES

- R1-2208391	discussion	FL Summary #2: Network verified UE location for NR NTN	THALES

- R1-2208392	discussion	FL Summary #3: Network verified UE location for NR NTN	THALES

- R1-2208393	discussion	FL Summary #4: Network verified UE location for NR NTN	THALES

- R1-2208394	discussion	FL Summary #5: Network verified UE location for NR NTN	THALES

- R1-2208663	discussion	Discussions on network verified UE location for NR NTN	vivo

- R1-2208835	discussion	Discussion on network verified UE location for NR NTN	OPPO

- R1-2208955	discussion	Evaluations on network verified UE location for NR NTN	CATT

- R1-2208694	discussion	Discussion on network verified UE location for NR NTN	ZTE

- R1-2210050	discussion	Further discussion on Network Verified UE Positioning	Nokia, Nokia Shanghai Bell

- R1-2210069	discussion	Discussion on network verified UE location for NTN	PANASONIC

- R1-2209922	discussion	Discussion on Network verified UE location for NR NTN	NTT DOCOMO, INC.

- R1-2210005	discussion	Network verified UE location for NR NTN	Qualcomm Incorporated

- R1-2209649	discussion	On network verified UE location in NR NTN	Ericsson Limited

- R1-2209643	discussion	UE location determination during initial access in NTN	InterDigital, Inc.

- R1-2210195	discussion	Discussion on network verified UE location for NR NTN	LG Electronics

- RAN1#111, November 14 – 18th 2022, Toulouse

Submitted TDOCs:

- R1-2212849	other	Session notes for 9.11 (NTN (Non-Terrestrial Networks) enhancements)	Ad-Hoc Chair (Huawei)

- R1-2213001	LS out	Reply LS on RACH-less handover in NTN	RAN1, OPPO

- R1-2212997	LS out	[Draft] reply LS on RACH-less handover in NTN	OPPO

- R1-2212930	LS out	[Draft] reply LS on RACH-less handover in NTN	OPPO

- R1-2210953	discussion	R18 WI NR-NTN-enh work plan at RAN1, 2 and 3	THALES

- R1-2211093	discussion	Coverage enhancement for NR NTN	MediaTek Inc.

- R1-2211026	discussion	Discussions on coverage enhancements for NR NTN	vivo

- R1-2210872	discussion	Discussion on coverage enhancement for NR NTN	Huawei, HiSilicon

- R1-2211176	discussion	Further discussion on UL coverage enhancement for NR NTN	CATT

- R1-2211109	discussion	Discussion on coverage enhancement for NTN	ZTE

- R1-2211247	discussion	Discussion on coverage enhancements for NTN	Spreadtrum Communications

- R1-2211115	discussion	Discussion on coverage enhancement for NR NTN	Hyundai Motor Company

- R1-2211416	discussion	On coverage enhancement for NR NTN	Intel Corporation

- R1-2211460	discussion	Discussion on coverage enhancement for NR NTN	OPPO

- R1-2211342	discussion	Discussion on coverage enhancement for NR-NTN	xiaomi

- R1-2211328	discussion	Discussion on DMRS bundling for NR NTN	NTPU

- R1-2211626	discussion	On coverage enhancement for NR NTN	Sony

- R1-2211594	discussion	Discussion on coverage enhancement for NR-NTN	Panasonic

- R1-2211567	discussion	Discussion on coverage enhancement for NR NTN	ETRI

- R1-2211828	discussion	Discussion on Coverage Enhancement for NR NTN	Apple

- R1-2211754	discussion	Coverage enhancement for NR NTN	NEC

- R1-2211699	discussion	Discussion on coverage enhancement for NR NTN	CMCC

- R1-2212064	discussion	On coverage enhancement for NR NTN	Samsung

- R1-2211929	discussion	Discussion on coverage enhancement for NR NTN	LG Electronics

- R1-2212136	discussion	Coverage enhancements for NR NTN	Qualcomm Incorporated

- R1-2212002	discussion	Discussion on coverage enhancement for NR NTN	NTT DOCOMO, INC.

- R1-2211883	discussion	Discussion on coverage enhancement for NR NTN	Lenovo

- R1-2212864	discussion	Summary #4 on 9.11.1 Coverage enhancement for NR NTN	Moderator (NTT DOCOMO, INC.)

- R1-2212865	discussion	Summary #5 on 9.11.1 Coverage enhancement for NR NTN	Moderator (NTT DOCOMO, INC.)

- R1-2212571	discussion	Summary #3 on 9.11.1 Coverage enhancement for NR NTN	Moderator (NTT DOCOMO, INC.)

- R1-2212569	discussion	Summary #1 on 9.11.1 Coverage enhancement for NR NTN	Moderator (NTT DOCOMO, INC.)

- R1-2212570	discussion	Summary #2 on 9.11.1 Coverage enhancement for NR NTN	Moderator (NTT DOCOMO, INC.)

- R1-2212325	discussion	On coverage enhancements for NR NTN	Ericsson

- R1-2212401	discussion	Considerations on coverage enhancements for NR over NTN	Nokia, Nokia Shanghai Bell

- R1-2212240	discussion	Coverage enhancement for NR NTN	MediaTek Inc.

- R1-2212213	discussion	Discussion on coverage enhancement for NR NTN	Baicells

- R1-2212241	discussion	Network verified UE location for NR NTN	MediaTek Inc.

- R1-2212402	discussion	Further discussion on Network Verified UE Positioning	Nokia, Nokia Shanghai Bell

- R1-2212744	discussion	Discussion on how to reply to RAN2 LS on RACH-less handover in NTN	Moderator (OPPO)

- R1-2212809	LS out	[Draft] reply LS on RACH-less handover in NTN	OPPO

- R1-2211765	discussion	On network verified UE location in NR NTN	Ericsson Limited

- R1-2212003	discussion	Discussion on Network verified UE location for NR NTN	NTT DOCOMO, INC.

- R1-2212137	discussion	Network verified UE location for NR NTN	Qualcomm Incorporated

- R1-2211930	discussion	Discussion on network verified UE location for NR NTN	LG Electronics

- R1-2212065	discussion	Network verified UE location for NR NTN	Samsung

- R1-2211746	discussion	NTN NW verified UE location	Lenovo

- R1-2211829	discussion	On Network Verified UE Location	Apple

- R1-2211601	discussion	Discussion on Network-verified UE location for NTN	PANASONIC

- R1-2211627	discussion	Network verified UE location for NR NTN	Sony

- R1-2211343	discussion	Discussion on the network verified location	xiaomi

- R1-2211461	discussion	Discussion on network verified UE location for NR NTN	OPPO

- R1-2211417	discussion	On network verified UE location for NR NTN	Intel Corporation

- R1-2211110	discussion	Discussion on network verified UE location for NR NTN	ZTE

- R1-2211177	discussion	Further evaluations on network verified UE location for NR NTN	CATT

- R1-2210873	discussion	Discussion on network-verified UE location for NR NTN	Huawei, HiSilicon

- R1-2210948	discussion	Discussion on network verified UE location in NR NTN	THALES

- R1-2210949	discussion	FL Summary #1: Network verified UE location for NR NTN	THALES

- R1-2210950	discussion	FL Summary #2: Network verified UE location for NR NTN	THALES

- R1-2210951	discussion	FL Summary #3: Network verified UE location for NR NTN	THALES

- R1-2210952	discussion	FL Summary #4: Network verified UE location for NR NTN	THALES

- R1-2211027	discussion	Discussions on UE location verification in NR NTN	vivo

- R1-2211094	discussion	Network verified UE location for NR NTN	MediaTek Inc.

## 4.2	RAN2

- RAN2#119-bis-e, October 10 – 19th 2022, e-meeting

Submitted TDOCs:

- R2-2210766	Work Plan	R18 WI NR-NTN-enh work plan at RAN1, 2 and 3	THALES

- R2-2211032	LS in	Response LS on LCS framework for Network verified UE location (NTN) (S2-2209589; contact: CATT)	SA2

- R2-2210033	discussion	Discussion on coverage enhancement for NR NTN	Xiaomi

- R2-2210285	discussion	Consideration on coverage enhancements	ZTE Corporation, Sanechips

- R2-2210460	discussion	Discussion on Coverage Enhancements for NR NTN	Hyundai Motor Company

- R2-2210566	discussion	Discussion on the L2 header reduction in NTN	LG Electronics Inc.

- R2-2210645	discussion	Discussion on Coverage Enhancements for NR NTN	Nokia, Nokia Shanghai Bell

- R2-2210685	discussion	Discussion on RAN protocol overhead reduction	Huawei, HiSilicon

- R2-2210758	discussion	R18 NR NTN Coverage enhancements	Ericsson

- R2-2210842	discussion	[offline-103] Coverage enhancements	Qualcomm Incorporated

- R2-2209389	discussion	Discussion on coverage enhancement in NR NTN	CAICT

- R2-2209406	discussion	Discussion on NTN Coverage Enhancement	CATT

- R2-2209508	discussion	Discussion on RAN overhead reduction for VoNR support in NTN	vivo

- R2-2209709	discussion	Frame aggregation for coverage enhancement	Qualcomm Incorporated

- R2-2209710	discussion	Protocol overhead reduction for coverage enhancement	Qualcomm Incorporated

- R2-2209804	discussion	Consideration on NTN Coverage Enhancement	Apple

- R2-2209969	discussion	Potential issues for Msg3 repetition in NTN	Lenovo

- R2-2211044	LS out	Latency impact for NTN verified UE location	RAN2

- R2-2210004	discussion	On NTN NW verified UE location aspects	Lenovo

- R2-2210096	discussion	Discussion on network verified UE location	OPPO

- R2-2210120	discussion	Discussion on network verified UE location	Xiaomi, CAICT

- R2-2210242	discussion	Network Verified UE Location	Samsung R&D Institute UK

- R2-2210286	discussion	Consideration on NW verified UE location	ZTE Corporation, Sanechips

- R2-2210336	discussion	On network verified position	Nokia, Nokia Shanghai Bell

- R2-2210443	discussion	Discussion on Network Verified UE Location	NTT DOCOMO INC.

- R2-2210509	discussion	Considerations on UE Location Verification via Network	CMCC

- R2-2210709	discussion	UE location verification in NTN	Deutsche Telekom, Huawei, HiSilicon

- R2-2210757	discussion	R18 NR NTN Network verified UE location	Ericsson

- R2-2210841	discussion	[AT119bis-e][102][R18 NR-NTN] NW verified UE location (Thales)	Thales

- R2-2209407	discussion	Discussion on UE Location Verification	CATT

- R2-2209444	discussion	On Network Verified UE Location in NR NTN	MediaTek Inc.

- R2-2209509	discussion	Discussion on Network verification of UE location in Rel-18 NR NTN	vivo

- R2-2209579	discussion	Discussion on the technical issues of positioning methods in single-satellite NTN	Intel Corporation

- R2-2209597	discussion	Summary of POST119-e [108] NW verified UE location (Thales)	THALES

- R2-2209665	discussion	Discussion on the network verfied UE location	Huawei, HiSilicon

- R2-2209793	discussion	Discussion on network verified UE location	Apple

- R2-2209984	discussion	Discussion on UE location verify procedure	Spreadtrum Communications

- R2-2211017	LS out	LS on RACH-less handover in NTN	RAN2

- R2-2210045	discussion	Discussion on assistance information of cell reselection for NTN-TN mobility	ITRI

- R2-2210090	discussion	Discussion on mobility enhancements for idle and inactive Ues	OPPO

- R2-2210095	discussion	Discussion on NTN handover enhancements	OPPO

- R2-2210121	discussion	Cell reselection enhancements and handover signaling overhead reduction	Xiaomi, CAICT

- R2-2210159	discussion	Cell reselection enhancements	CMCC

- R2-2210160	discussion	Mobility enhancements for connected mode	CMCC

- R2-2210198	discussion	NR NTN connected mode mobility enhancement	NEC Telecom MODUS Ltd.

- R2-2210217	discussion	NTN-TN mobility enhancements	Sony

- R2-2210218	discussion	Signaling overhead reduction during NTN-NTN HOs	Sony

- R2-2210338	discussion	NTN-NTN handover enhancement for RRC_CONNECTED UEs	NEC Telecom MODUS Ltd.

- R2-2210353	discussion	Further view on Idle- and Connected-mode NTN mobility in Rel-18	Nokia, Nokia Shanghai Bell

- R2-2210405	discussion	Discussion on NTN mobility enhancements	Huawei, HiSilicon

- R2-2210438	discussion	RRC Idle/Inactive mobility enhancements	InterDigital

- R2-2210439	discussion	RRC Connected mobility enhancements	InterDigital

- R2-2210467	discussion	NTN mobility enhancements in connected mode	Samsung Research America

- R2-2210468	discussion	NTN cell reselection enhancements	Samsung Research America

- R2-2210479	discussion	Discussion on NTN mobility	Sharp

- R2-2210589	discussion	Discussion on NTN-TN mobility and NTN-NTN mobility	ITL

- R2-2210598	discussion	Discussion on mobility and service continuity enhancements for NR NTN	Turkcell, Deutsche Telekom

- R2-2210629	discussion	Further discussion on NTN-TN and NTN-NTN mobility	NTT DOCOMO, INC.

- R2-2210668	discussion	Discussion on NTN-NTN and NTN-TN mobility	ZTE corporation, Sanechips

- R2-2210732	discussion	R18 NR NTN Mobility enhancements	Ericsson

- R2-2210737	discussion	Discussion on idle mode aspects for NTN	LG Electronics Inc.

- R2-2210767	discussion	Discussion on cell reselection enhancements for RRC_IDLE/INACTIVE UEs to reduce UE power consumption	PANASONIC

- R2-2210769	discussion	Network-driven NTN-NTN Mobility Considerations	Lockheed Martin

- R2-2210789	discussion	Discussion on NTN-NTN and NTN-TN mobility	ZTE Corporation, Sanechips, CAICT

- R2-2209390	discussion	Discussion on NTN-NTN mobility	CAICT

- R2-2209408	discussion	Discussion on NTN Mobility Enhancements	CATT

- R2-2209445	discussion	Handover Enhancement in LEO NTN with Earth-moving Cells	MediaTek Inc.

- R2-2209510	discussion	Discussion on mobility and service continuity enhancement	vivo

- R2-2209577	discussion	Discussion on NTN handover enhancements	Intel Corporation

- R2-2209578	discussion	Discussion on NTN cell reselection enhancements	Intel Corporation

- R2-2209711	discussion	Signaling and congestion reduction in satellite switch	Qualcomm Incorporated

- R2-2209733	discussion	Discussion of NTN-TN and NTN-NTN mobility	China Telecom

- R2-2209752	discussion	Discussion on NTN-NTN CONNECTED mobility and service continuity enhancements	Transsion Holdings

- R2-2209753	discussion	Discussion on NTN-TN IDLE and INACTIVATE mobility and service continuity enhancements	Transsion Holdings

- R2-2209805	discussion	NTN Mobility Enhancement	Apple

- R2-2209855	discussion	Discussion on RACH-less handover	ASUSTeK

- R2-2210990	discussion	[offline-117] cell reselection enhancements	Intel

- R2-2209921	discussion	NTN handover enhancements	LG Electronics Inc.

- R2-2210860	discussion	Report of [AT119bis-e][117][NR NTN Enh] cell reselection enhancements (Intel)	Intel Corporation

- R2-2209970	discussion	Further considerations on IDLE/INACTIVE mobility	Lenovo

- R2-2210862	discussion	Report from [AT119bis-e][119][NR NTN Enh] HO enhancements (Nokia)	Nokia, Nokia Shanghai Bell

- R2-2210864	LS out	[Draft] LS on RACH-less HO in NTN	OPPO

- R2-2209985	discussion	Some enhancements in NTN handover	Spreadtrum Communications

- RAN2#120, November 14 – 18th 2022, Toulouse

Submitted TDOCs:

- R2-2211132	LS in	LS on Satellite coverage data transfer to a UE using UP versus CP (S2-2209684; contact: Qualcomm)	SA2

- R2-2211129	LS in	Response LS on LCS framework for Network verified UE location (NTN) (S2-2209589; contact: CATT)	SA2

- R2-2211314	discussion	Discussion on NTN coverage enhancements	CATT

- R2-2211324	discussion	Further discussion on overhead reduction for VoNR in NR NTN	vivo

- R2-2211335	discussion	Discussion on L2 header reduction in NTN	OPPO

- R2-2211571	discussion	Discussion on RAN2 aspects of coverage enhancements	Qualcomm Incorporated

- R2-2212047	discussion	Potential issues for Msg3 repetition in NTN	Lenovo

- R2-2212279	discussion	Consideration on coverage enhancement in NTN	ZTE Corporation, Sanechips

- R2-2212240	discussion	Coverage enhancement	NEC

- R2-2212336	discussion	Blind Msg3 retransmission in Rel-18 NTN	InterDigital

- R2-2212951	discussion	R18 NR NTN Coverage enhancements	Ericsson

- R2-2212937	discussion	Discussion on coverage enhancements	Huawei, HiSilicon

- R2-2212803	discussion	Discussion on coverage enhancement for NR NTN	Xiaomi

- R2-2212760	discussion	Discussion on the coverage enhancement in NTN	LG Electronics Inc.

- R2-2212727	discussion	On coverage enhancements for NR NTN	Nokia, Nokia Shanghai Bell

- R2-2212613	discussion	Discussion on coverage enhancements	CMCC

- R2-2212447	discussion	Discussion on NR NTN Coverage Enhancement	Samsung Research America

- R2-2212403	discussion	Further on network verified UE location	Nokia, Nokia Shanghai Bell

- R2-2212640	discussion	Network verified UE location	THALES

- R2-2212705	discussion	Remaining Issues of UE Location Verification via Network	CMCC

- R2-2212949	discussion	R18 NR NTN Network verified UE location	Ericsson

- R2-2212334	discussion	On Network Verified UE Location in NR NTN	Mediatek India Technology Pvt.

- R2-2212280	discussion	onsideration on NW verified UE location	ZTE Corporation, Sanechips

- R2-2212175	discussion	Discussion on UE position verify procedure	Spreadtrum Communications

- R2-2211988	discussion	Network Verified UE Location	Samsung Electronics Nordic AB

- R2-2212078	discussion	Discussion on network verified UE location	Xiaomi

- R2-2212097	discussion	On NTN NW verified UE location aspects	Lenovo

- R2-2211733	discussion	Discussion on NTN network verified UE location	Apple

- R2-2211572	discussion	Discussion on network verified UE location	Qualcomm Incorporated

- R2-2211517	discussion	Discussion on the overall procedure of network verified UE location	Huawei, HiSilicon

- R2-2211325	discussion	Further discussion on network verified UE location	vivo

- R2-2211348	discussion	Discussion on network verified UE location	OPPO

- R2-2211373	discussion	On Network Verified UE Location in NR NTN	Mediatek Inc.

- R2-2211372	discussion	Handover Enhancement in LEO NTN	Mediatek Inc.

- R2-2212177	discussion	Some enhancements in NTN handover	Spreadtrum Communications

- R2-2211999	discussion	Further discussion on NTN-TN cell reselection enhancements	NTT DOCOMO, INC.

- R2-2211768	discussion	Discussion on NTN-TN cell reselection enhancements	LG Electronics France

- R2-2212281	discussion	Discussion on cell reselection enhancements in NTN	ZTE Corporation, Sanechips

- R2-2212337	discussion	Cell reselection enhancements for Earth moving cell	InterDigital

- R2-2212338	discussion	NTN-TN mobility and service continuity	InterDigital

- R2-2212260	discussion	On Cell Reselection Enhancements for Intra-NTN and NTN-TN Scenarios	Nokia, Nokia Shanghai Bell

- R2-2211734	discussion	NTN-NTN cell reselection enhancement	Apple

- R2-2211735	discussion	NTN-TN cell reselection enhancement	Apple

- R2-2211929	discussion	Cell selection/reselection enhancements in NTN	Sony

- R2-2211835	discussion	Further discussion on NTN-NTN and NTN-TN cell reselection enhancements	Transsion Holdings

- R2-2211811	discussion	Discussion on reference location for moving cell	ASUSTeK

- R2-2212079	discussion	Cell reselection enhancements for NTN-NTN and NTN-TN mobility	Xiaomi

- R2-2212048	discussion	IDLE/INACTIVE mobility regarding moving cells and TN area	Lenovo

- R2-2211911	discussion	Discussion on the no-TN-coverage area	FGI

- R2-2211338	discussion	Discussion on mobility enhancements for idle and inactive UEs	OPPO

- R2-2211315	discussion	Discussion on Mobility Enhancements in IDLE state	CATT

- R2-2211323	discussion	Discussion on cell reselection enhancement in NR NTN	vivo

- R2-2211662	discussion	Discussion on cell reselection in earth moving cell	CAICT,CAST Xi’an

- R2-2211573	discussion	TN neighbour cell measurement relaxation	Qualcomm Incorporated

- R2-2211410	discussion	Discussion on NTN-NTN cell reselection enhancements	Intel Corporation

- R2-2211411	discussion	Discussion on TN-NTN cell reselection enhancements	Intel Corporation

- R2-2212945	discussion	Cell reselection enhancements	Ericsson

- R2-2212826	discussion	Discussion on cell reselection enhancements	Huawei, HiSilicon

- R2-2212385	discussion	NTN-NTN handover enhancement for RRC_CONNECTED UEs	NEC Telecom MODUS Ltd.

- R2-2212799	discussion	Discussion on NTN-TN and NTN-NTN cell re-selection	ITL

- R2-2212893	discussion	Cell Reselection Enhancement for NTN-NTN and NTN-TN Mobility	Google Inc.

- R2-2212614	discussion	Discussion on NTN-TN reselection and reselection for earth moving cell	CMCC

- R2-2212559	discussion	Discussion on cell reselection enhancements	Sharp

- R2-2212384	discussion	Remaining issues on cell reselection enhancements	NEC Telecom MODUS Ltd.

- R2-2211767	discussion	Discussion on NTN-NTN cell reselection enhancements	LG Electronics France

- R2-2212448	discussion	Discussion on NR NTN Cell Reselection Enhancement	Samsung Research America

- R2-2212449	discussion	Discussion on NR NTN Handover Enhancement	Samsung Research America

- R2-2212560	discussion	Discussion on handover enhancements	Sharp

- R2-2212615	discussion	Discussion on handover enhancements	CMCC

- R2-2212894	discussion	NTN-TN Mobility Enhancement for RRC_CONNECTED UEs	Google Inc.

- R2-2212802	discussion	View on NTN HO enhancements	ITL

- R2-2212827	discussion	Discussion on NTN handover enhancements	Huawei, HiSilicon

- R2-2212946	discussion	Handover enhancements	Ericsson

- R2-2212934	discussion	Further discussion on NTN-NTN handover enhancements	NTT DOCOMO, INC.

- R2-2212721	discussion	HO/CHO Signaling Overhead Reduction by NTN-config omission	Sequans Communications

- R2-2211574	discussion	Signaling overhead reduction in satellite switch	Qualcomm Incorporated

- R2-2211663	discussion	Discussion on NTN HO enhancnment	CAICT

- R2-2211784	discussion	Reduction of handover overhead in NTN	China Telecom

- R2-2211322	discussion	Discussion on handover enhancement for siganlling overhead reduction in NR NTN	vivo

- R2-2211316	discussion	Discussion on PCI unchanged scenario	CATT

- R2-2211317	discussion	Discussion on NTN HO Enhancements	CATT

- R2-2211349	discussion	Discussion on NTN handover enhancements	OPPO

- R2-2211409	discussion	Discussion on NTN 2-step handover	Intel Corporation

- R2-2212049	discussion	Issue analysis for service continuity in TN-NTN and NTN-NTN scenarios	Lenovo

- R2-2212080	discussion	Discussion on handover enhancements for NTN-NTN mobility	Xiaomi

- R2-2211836	discussion	Further discussion on NTN-NTN handover enhancements	Transsion Holdings

- R2-2211930	discussion	Signaling overhead reduction and group handover during NTN-NTN HOs	Sony

- R2-2211736	discussion	NTN specific handover enhancement	Apple

- R2-2212339	discussion	NTN mobility enhancements for RRC_CONNECTED	InterDigital

- R2-2212259	discussion	On Connected Mode Mobility for Rel-18 NTN	Nokia, Nokia Shanghai Bell

- R2-2212282	discussion	Discussion on HO enhancements in NTN	ZTE Corporation, Sanechips

- R2-2211769	discussion	Discussion on HO enhancements for NTN	LG Electronics France

- R2-2211998	discussion	Further discussion on NTN-NTN handover enhancements	NTT DOCOMO, INC.

## 4.3	RAN3

- RAN3#117-bis-e, October 10 – 18th 2022, e-meeting

Submitted TDOCs:

- R3-225923	Work Plan	R18 WI NR-NTN-enh work plan at RAN1, 2 and 3	THALES

- R3-225396	discussion	Cell Identifier for NTN handover	Qualcomm India Pvt Ltd

- R3-225397	discussion	NTN Mobility and Feeder Link Switch Over Enhancements	Qualcomm India Pvt Ltd

- R3-225427	discussion	Discussion on NTN mobility enhancements	China Telecommunication

- R3-225459	discussion	Discussion on the Mobility and Service Continuity Enhancements in NR NTN	Nokia, Nokia Shanghai Bell

- R3-225499	discussion	Xn interface enhancements in NTN	InterDigital

- R3-225579	CR	CHO for NTN - NGAP impacts	Ericsson, Thales, ZTE, Omnispace, TTP, CATT

- R3-225989	CR	CHO for NTN - NGAP impacts	Ericsson, Thales, ZTE, Omnispace, TTP, CATT, Hughes, EchoStar

- R3-225580	CR	CHO for NTN - XnAP Impacts	Ericsson, Thales, ZTE, Omnispace, TTP, Nokia, Nokia Shanghai Bell, CATT

- R3-225990	CR	CHO for NTN - XnAP Impacts	Ericsson, Thales, ZTE, Omnispace, TTP, Nokia, Nokia Shanghai Bell, CATT, Hughes, EchoStar, Huawei, CMCC

- R3-226065	CR	CHO for NTN - XnAP Impacts	Ericsson, Thales, ZTE, Omnispace, TTP, Nokia, Nokia Shanghai Bell, CATT, Hughes, EchoStar, Huawei, CMCC

- R3-226066	CR	XnAP BLCR on NTN Functionality	Huawei, Ericsson, Thales, ZTE, Omnispace, TTP, Nokia, Nokia Shanghai Bell, CATT, Hughes, EchoStar, CMCC

- R3-225611	discussion	Further discussion on mobility issue for NR NTN	ZTE

- R3-225622	discussion	Discussion on Mobility enhancement for NR NTN	CATT

- R3-225692	discussion	Further discussion on mobility of NTN	Huawei

- R3-225711	discussion	Discussion on service continuity enhancement	Samsung

- R3-225800	discussion	Discussion on mobility enhancement of NTN	CMCC

- R3-225930	discussion	CB: # NTN1_ServiceContinuity - Summary of email discussion	Huawei - moderator

- R3-225951	discussion	CB: # NTN1_ServiceContinuity - Summary of email discussion	Huawei - moderator

- R3-226075	discussion	CB: # NTN1_ServiceContinuity - Summary of email discussion	Huawei - moderator

- R3-225307	LS in	LS on LCS framework for Network verified UE location (NTN)	RAN2

- R3-225460	discussion	Discussion on the network verified UE location	Nokia, Nokia Shanghai Bell

- R3-225581	discussion	Capturing Initial Agreements on Network Verified UE Location	Ericsson, CATT, Thales

- R3-225582	draftCR	UE Location Verification by the Network	Ericsson, CATT, Thales, Huawei

- R3-225956	draftCR	UE Location Verification by the Network	Ericsson, CATT, Thales, Huawei, Samsung, ZTE, Nokia, Nokia Shanghai Bell

- R3-225612	CR	Cause value on network verified UE location for NR NTN	ZTE

- R3-225623	discussion	Discussion on UE location verification for NR NTN	CATT

- R3-225693	discussion	Discussion on network verified UE location	Huawei

- R3-225801	discussion	Consideration on UE Location Verification via Network	CMCC

- R3-225931	discussion	CB: # NTN2_LocationVerification - Summary of email discussion	Ericsson - moderator

- R3-225952	discussion	CB: # NTN2_LocationVerification - Summary of email discussion	Ericsson - moderator

- RAN3#118, November 14 – 18th 2022, Toulouse

Submitted TDOCs:

- R3-226102	draftCR	UE Location Verification by the Network	Ericsson, CATT, Thales, Huawei, Samsung, ZTE, Nokia, Nokia Shanghai Bell

- R3-226106	CR	XnAP BLCR on NTN Functionality	Huawei, Ericsson, Thales, ZTE, Omnispace, TTP, Nokia, Nokia Shanghai Bell, CATT, Hughes, EchoStar, CMCC

- R3-226166	LS in	LS on Satellite coverage data transfer to a UE using UP versus CP	SA2

- R3-226315	discussion	Discussion on the Mobility and Service Continuity Enhancements in NR NTN	Nokia, Nokia Shanghai Bell

- R3-226316	discussion	[draft] LS on CHO with time-based trigger condition in N2-HO	Nokia, Nokia Shanghai Bell

- R3-226272	discussion	Xn interface enhancements in NTN	InterDigital

- R3-226393	discussion	Further discussion on mobility enhancement of NTN	China Telecommunication

- R3-226411	discussion	Time-Based HO for NTN and NGAP	Ericsson LM

- R3-226412	CR	Time-Based HO for NTN - NGAP impacts	Ericsson, Thales, ZTE, Omnispace, TTP, CATT, Hughes, EchoStar, Huawei

- R3-226413	discussion	Xn and NTN with Transparent Payload in Rel-18	Ericsson LM

- R3-226619	discussion	Further discussion on mobility of NTN	Huawei

- R3-226620	discussion	Further discussion on XN and NG interface	Huawei

- R3-226591	discussion	Further discussion on service continuity enhancement	Samsung

- R3-226706	discussion	Discussion on mobility enhancement of NTN	CMCC

- R3-226649	draftCR	CR for TS38.300 on Clarification of Cell Identifier used for handover signalling and Xn Interface	Qualcomm Incorporated, Huawei, Nokia, ZTE, Deutsche Telekom, Verizon Wireless, CATT, NEC

- R3-226655	discussion	Discussion on NR NTN Service Continuity Enhancements	Qualcomm Incorporated

- R3-226476	discussion	Further discussion on mobility issue for NR NTN	ZTE

- R3-226568	discussion	Discussion Mobility and Service Continuity Enhancements for NTN	CATT

- R3-226569	discussion	Discussion on UE location verification for NR NTN	CATT

- R3-226654	discussion	NRPPa for Network Verified UE location	Qualcomm Incorporated

- R3-226184	LS in	Latency impact for NTN verified UE location	RAN2

## 4.4	RAN4

- RAN4#104-bis-e, October 10 – 19th 2022, e-meeting

Submitted TDOCs:

- R4-2217507	Work Plan	NR NTN enhancement workplan	NTT DOCOMO, INC.

- R4-2215709	Work Plan	NR NTN enhancement workplan	NTT DOCOMO, INC.

- R4-2216076	other	Discussion on Rel-18 NTN regulatory information and ka band	Huawei, HiSilicon

- R4-2216148	other	Initial discussion for NR to support non-terrestrial networks	Xiaomi

- R4-2216372	discussion	Discussion on above 10GHz NTN band	Nokia, Nokia Shanghai Bell

- R4-2216651	discussion	Ka band system parameters for NTN	Qualcomm Incorporated

- R4-2216516	other	NTN enhancement: System parameters	Ericsson

- R4-2216556	other	Discussion on system parameter for NTN in Ka band	ZTE Corporation

- R4-2216515	other	NTN enhancement: Regulatory aspects and band discussion	Ericsson

- R4-2215775	discussion	Utilization of frequency range 27.50-28.35GHz spectrum in USA	Verizon, T-Mobile USA

- R4-2215777	discussion	Simulation assumptions for above 10GHz NTN co-existence study	Samsung Electronics Nordic AB

- R4-2215348	discussion	VSAT UE Characteristics and Initial Simulation Parameters	THALES

- R4-2215352	discussion	Discussion on Ka-band NTN-TN NR adjacent band coexistence scenarios	THALES, Lockheed Martin, Hispasat, Intelsat, Magister Solutions Ltd, Satellite Applications Catapult, ESA, Avanti, Hughes/EchoStar, Inmarsat, Eutelsat, Sateliot

- R4-2216517	other	NTN enhancement - coex simulations: scenarios and assumptions	Ericsson

- R4-2216557	other	Discussion on coexistence evaluation for NTN in Ka-band	ZTE Corporation

- R4-2217743	other	WF on NTN UE in Ka-band	ZTE

- R4-2216558	other	Discussion on SAN RF requirements for NTN in Ka-band	ZTE Corporation

- R4-2215415	other	General consideration on SAN RF requirements for above 10GHz bands	CATT

- R4-2216559	other	Discussion on UE RF requirements for NTN in Ka-band	ZTE Corporation

- R4-2216652	discussion	Ka band UE RF requirements for NTN	Qualcomm Incorporated

- R4-2216896	other	Email discussion summary for [104-bis-e][312] NR_NTN_enh_Part1	Moderator (Thales)

- R4-2216897	other	[Email discussion summary for 104-bis-e][313] NR_NTN_enh_Part2	Moderator (Samsung)

- R4-2216976	other	Email discussion summary for [104-bis-e][140] NR_NTN_enh_UERF	Moderator (ZTE)

- R4-2217019	other	Email discussion summary for [104-bis-e][140] NR_NTN_enh_UERF	Moderator (ZTE)

- R4-2217467	other	WF on NR NTN Enhancements Part1	Thales

- R4-2217468	other	Way forward on [313] NR_NTN_enh_Part2	Samsung

- R4-2217469	other	Simulation assumptions for NTN co-existence in bands above 10GHz	Samsung

- R4-2217792	other	Email discussion summary for [104-bis-e][140] NR_NTN_enh_UERF	Moderator (ZTE)

- R4-2217496	other	Email discussion summary for [104-bis-e][312] NR_NTN_enh_Part1	Moderator (Thales)

- R4-2217497	other	[Email discussion summary for 104-bis-e][313] NR_NTN_enh_Part2	Moderator (Samsung)

- RAN4#105, November 14 – 18th 2022, Toulouse

Submitted TDOCs:

- R4-2219990	other	NTN UE NS requirements	Qualcomm Incorporated

- R4-2219378	other	Further discussion on system parameter for NTN in Ka band	ZTE Corporation

- R4-2219083	other	Discussion on above 10GHz NTN band	Nokia, Nokia Shanghai Bell

- R4-2219076	discussion	Ka-band satellite NTN band definition	Inmarsat, Thales, Hughes/Echostar, Lockheed Martin, ESA

- R4-2218489	other	NTN enhancement: System parameters - Band(s) definition	Ericsson

- R4-2218488	other	NTN enhancement: Regulatory aspects	Ericsson

- R4-2219141	discussion	Regulatory background for satellite NTN Ka band	Inmarsat, Thales

- R4-2219629	other	Discussion on Rel-18 NTN regulatory information and ka band	Huawei, HiSilicon

- R4-2219604	discussion	Regulatory information about ESIM	OPPO

- R4-2219768	discussion	About Ka-band proposed for NR-NTN	HUGHES Network Systems Ltd; Hughes/EchoStar, Thales, Inmarsat

- R4-2219971	discussion	Ka band definition and related SAN terminology	Huawei, HiSilicon

- R4-2219630	other	Discussion on Rel-18 NTN coexistence study assumption	Huawei, HiSilicon

- R4-2219379	other	Further discussion on coexistence evaluation for NTN in Ka-band	ZTE Corporation

- R4-2220573	other	WF on NTN UE RF requirements	ZTE

- R4-2219258	discussion	Discussion on Ka-band Coexistence Scenario for GEO	THALES

- R4-2218490	other	NTN enhancement: coexistence simulations	Ericsson

- R4-2218465	other	Discussion on remaining issues about simulation assumptions for above 10GHz NTN co-existence study	CATT

- R4-2219006	discussion	Simulation assumptions and preliminary co-existence study for above 10GHz NTN co-existence study	Samsung Electronics Nordic AB

- R4-2218466	other	General consideration on SAN RF requirements for above 10GHz bands	CATT

- R4-2218491	other	NTN enhancement: SAN RF requirements	Ericsson

- R4-2219380	other	Further discussion on SAN RF requirements for NTN in Ka-band	ZTE Corporation

- R4-2219381	other	Further discussion on UE RF requirements for NTN in Ka-band	ZTE Corporation

- R4-2219631	other	Discussion on Ka band NTN UE	Huawei, HiSilicon

- R4-2219989	discussion	NTN UE device types for >10 GHz	Qualcomm Incorporated

- R4-2220027	discussion	RF requirements for NTN UE	Intel Corporation

- R4-2219336	discussion	NTN Terminals in above 10 GHz	THALES

- R4-2219041	other	Discussion for NR to support non-terrestrial networks	Xiaomi

- R4-2220119	other	Topic summary for [105][139] NR_NTN_enh_UERF	Moderator (ZTE)

- R4-2220138	other	Summary for [105][312] NR_NTN_enh_Part1	Moderator (Thales)

- R4-2220139	other	Summary for [105][313] NR_NTN_enh_Part2	Moderator (Samsung)

- R4-2220239	other	WF for above 10GHz band definition and system parameters	Thales

- R4-2220240	other	WF for above 10GHz SAN RF requirements	Thales, ZTE

- R4-2220241	other	WF for NTN coexistence study for above 10GHz	Samsung

- R4-2220224	other	Ad-hoc minutes for NTN above 10GHz band introduction	Qualcomm

- R4-2220304	other	WF for above 10GHz SAN RF requirements	Thales, ZTE

END