3GPP TSG RAN Meeting #102								          RP-23XXXX

Edinburgh, Scotland, December 11-15, 2023

Status Report to TSG

Agenda item:			9.2.5

| WI / SI Name | Study on low-power Wake-up Signal and Receiver for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: No | Performance part: No |  | Testing part: No |
| Acronym | FS_NR_LPWUS |  |  |  |  |
| Unique ID | 940085 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-232674 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: 12/2023 |  |  |  |  |
| Overall Completion level | Study Item: 100% |  |  |  |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN 1 |
| --- | --- | --- |
| Rapporteur | Name | Xueming Pan |
|  | Company | vivo |
|  | Email | panxueming@vivo.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

None. RAN1 study completed.

2.1.2	Remaining Open issues

None. RAN1 study completed.

2.2	RAN2

2.2.1	Agreements

RAN2#123bis

RAN2 assumes that the Intention with LP-WUS indication in connected is to trigger MR PDCCH monitoring.

Option 1: to relate LP-WUS with DRX: Network can configure LP-WUS outside MR DRX active time. In that case, LP-WUS can trigger MR PDCCH monitoring to start procedures related to DRX timer(s). FFS which timer and whether/how it may co-exist with R16 DCP.

UL transmission by MR also triggers PDCCH monitoring by MR.

Option 2: to have LP-WUS transparent to current MAC operation (might not have impact to MAC)

Capture the LP-WUS using option that LP-WUS has similar functionality as Rel-16 DCP in TR.

Capture the LP-WUS using option that LP-WUS could be used at any time outside DRX active time to indicate UE to enter into active time in TR.

FFS whether to capture the LP-WUS using option that LP-WUS could be used after the beginning of drx-onDurationTimer in TR.

Capture the LP-WUS using option that LP-WUS could be used when C-DRX is not configured in TR and FFS the detail.

FFS whether it is possible that LP-WUS and DCP are configured for a UE and UE use only one of them at any time e.g. depend on network configuration or link quality.

FFS whether LP-WUS could be used in conjunction with DCP.

Capture the pros/cons and RAN2 impacts for duty cycle and continuous mode for LP-WUS in TR.

RAN2#124

SI is complete from R2 perspective

RAN2 think during the SI, no blockers have been found for the continued work, the main / most obvious potential technical solution / consequences / alternatives are described in the TR, but as necessary L1 assumptions has not yet need established, and the Time allocation has been limited, the RAN2 study had little possibility to make detailed solution choices or exhaustively include all aspects. RAN2 understands that such remaining aspects are on such level that they can be handled during normal execution of a WI.

For RRC_IDLE/INACTIVE mode: - RAN2 has studied the procedure where network configures LR for LP-WUS monitoring and concluded that LP-WUS to control paging/PEI monitoring with no UE reporting of WUS coverage status or change is feasible. Details are to be decided in WI phase. - RAN2 has studied and concluded to support subgrouping for LP-WUS, detailed design depends on the payload of LP-WUS. - RAN2 has studied the entry and exit condition of using LP-WUS, and concluded the condition(s) could be at least based on the measurement on at least serving cell quality using LR and/or MR. - RAN2 has studied LP-WUS configuration, at least via system information broadcast. Further wording during TR draft. - RAN2 has studied and concluded the feasibility for RRM measurement relaxation (including no measurement) for serving cell by MR and neighboring cell by MR at least if RRM measurement on LR for serving cell is feasible/supported. Details are to be decided in WI. For RRC_CONNECTED mode - RAN2 has studied the procedure where network control/configure/activate LR for LP-WUS monitoring, and concluded the feasibility for LP-WUS to control PDCCH monitoring by MR with / without C-DRX. Detailed design is to be decided in WI. Note: Both duty cycled and/or continuous monitoring for LP-WUS could be further discussed in WI phase for RRC_IDLE/INACTIVE and RRC_CONNECTED mode.

TP above is agreed.

The network Need not to be aware of whether the UE is monitoring LP-WUS or not in IDLE/INACTIVE.

Regarding how to receive SI change notification and/or ETWS/CMAS when UE is using LP-WUS, Alt 1 is the basline, other alternatives needs further justification and may dep on the payload capacity of LP-WUS is

- Alt 1: based on legacy indication in short message/paging, i.e. waking UE up by LP-WUS, and receiving the notification of SI change or ETWS/CMAS as in legacy.

Capture all the below solution(s) on LP-WUS in Connected mode, configured/used together with Rel-16 DCP in the TR, and continue to discuss the details in WI.

- Solution 1: Both LP-WUS and DCP can be configured for a UE. However, UE may use only one of them at any time, e.g. depend on network configuration or link quality, etc.

- Solution 2: LP-WUS is used in conjunction with DCP, e.g. LP-WUS first wakes up MR, which then monitors DCP.

The impact on configured resources in connected mode with LP-WUS if any can be discussed in WI (e.g. SPS CG)

2.2.2	Remaining Open issues

None. RAN2 study completed.

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

RAN4 #108bis RF and RRM

RF part

Issue 1-1-1: Updated number of guard RBs for LP-WUS ACS

Agreements:

- Capture simulations results contributed this meeting as company input to TR.

- Keep current agreement in reply LS as it is and add a sub-bullet to say that the required guard RBs might be updated/confirmed next meeting based on data considering additional/combined RF impairments, if needed.

Issue 1-1-2: Updated number of guard RBs for LP-WUS ASCS

Agreements:

- Update the required number of guard RBs for ASCS to 0RB~1RB for 30kHz SCS, capture in TR as RAN4 evaluation outcome.

Issue 1-2-1: Guard RBs placement for LP-WUS ACS case

Agreements:

- For ASCS, the guard RBs belongs to “WUS carrier”, the overall RBs should within “WUS carrier” bandwidth.

- For ACS,

  - Option 1: the required RBs are RB offset between WUS carrier bandwidth edge and channel edge,

    - RBs within the offset may not be blanked.

    - Guard RBs within WUS carrier bandwidth should be taken into account in addition to required RBs

  - Option 2: the required guard RBs are RBs within WUS carrier bandwidth.

    - FFS on how to allocate guard RBs for ASCS and ACS purpose

  - NOTE: for evaluation purpose, WUS carrier bandwidth is the bandwidth of WUS signal plus guard RBs, e.g., 25PRBs for 15Khz SCS and 14PRBs for 30KHz SCS

Issue 1-3-1: Noise Figure range for LP-WUR (LR)

Agreements:

- Regarding the NF in RAN1 evaluation, RAN4 will derive RF requirement based on updated NF which is feasible from coverage and implementation perspective in WI phase.

- For LP-WUS evaluation, RAN4 could use ~9dB NF and X dB SNR (FFS channel) as an example assumption for MR coverage discussion.

- Encourage companies to share assumed NF of each architecture of LR next meeting.

- RAN4 will focus on sensitivity evaluation instead of specific NF value in WI phase.

Issue 1-4-1: Possible LP-WUS power range

Agreements:

Manufacture could declare power boosting for WUS signal is supported and the boosting level from 0 dB to [x]dB. Final [x] will be decided in WI phase based on further analysis.

- Encourage companies to provide analysis in RAN4#109 for upper bound of power boosting level.

Issue 1-5-1: Band operation for LP-WUS

Agreements:

RAN4 can consider the following scenarios and analyse RF impacts in WI phase:

- The IMT band for LR and MR is the same, e.g., WUS within a NR band for LP-WUR, WUS and NR DL could be TDM/FDM mode.

- The IMT band for LR and MR can be different, e.g., WUS located within a NR band for LP-WUR, and another NR band for MR.

Issue 1-6-1: Performance metric for LP-WUR RF requirements

Agreements:

RAN4 should discuss a new the methodology for WUR requirements in WI phase. Following can be considered:

- BLER

- Misdetection ratio, including paging failure

- others

Issue 1-6-2: LP-WUR Sensitivity

Agreements:

- FFS, sensitivity requirement depends on RAN-P decision on LP-WUS coverage, which can be discussed in WI phase.

Issue 1-6-3: LP-WUR test cases

Agreements:

- The testability issue of LP-WUR RF requirements should be discussed in WI phase.

RRM part

Issue 1-1-1: Views on RAN1 outcome

RAN4 confirm that the evaluation methodology by RAN1 in TR38.869 for serving cell RSRP/RSRQ measurement offloading to LP-WUR at IDLE/INACTIVE mode is reasonable for SI phase.

- The evaluation methodology refers to the consideration of side condition, number of samples and accuracy.

  - In addition, in RAN4, RF impairment margin is considered.

Issue 1-2-1: Noise figure impact

Agreement: RAN4 understands the determination of SNR target X of LP-WUR should consider at least the NF difference between LP-WUR and MR.

Issue 1-2-2: SNR target X for serving cell measurement offloading

Agreement: RAN4 understands the determination of SNR target X of LP-WUR should consider at least the applicable coverage conditions of LP-WUR.

RAN4 #109 RF and RRM

- Agreements for finalization of RF and RRM study

- RAN4 concluded RF part is completed for this SI.

- RAN4 concluded RRM study of the SI can be closed.

- TP to TR 38.869 on LP-WUS RF summary was approved in [63]

- TP to TR 38.869 on LP-WUS receiver architectures was approved in [65]

- TP to TP to TR 38.869 on RRM aspects for LP-WUR [61]

2.4.2	Remaining Open issues

None. RAN4 study completed.

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN2#123bis

- R2-2309737	Update of TR 38.869 for LP-WUS WUR	vivo (Rapporteur)	discussion	Rel-18	FS_NR_LPWUS

- R2-2309735	Discussion on LP-WUS WUR in RRC_IDLE INACTIVE	vivo	discussion	Rel-18	FS_NR_LPWUS

- R2-2310313	RAN2 impact of LP-WUS in RRC_IDLE/INACTIVE state	Apple	discussion	Rel-18	FS_NR_LPWUS

- R2-2309493	Use of low-power receiver in RRC Idle/Inactive	Qualcomm Incorporated	discussion	Rel-18	FS_NR_LPWUS

- R2-2309536	Discussion on LP-WUS in RRC_IDLE/INACTIVE	OPPO	discussion	Rel-18	FS_NR_LPWUS

- R2-2309818	Further considerations on LP-WUS in RRC_IDLE&INACTIVE states	CATT	discussion	Rel-18	FS_NR_LPWUS

- R2-2309858	LP-WUS in RRC_IDLE/INACATIVE	LG Electronics Inc.	discussion	Rel-18	FS_NR_LPWUS

- R2-2310039	General considerations on the procedure for RRC_IDLE_INACTIVE	Xiaomi Communications	discussion

- R2-2310062	Discussion on LPWUS in RRC_IDLE INACTIVE 	NEC Corporation.	discussion	Rel-18	FS_NR_LPWUS

- R2-2310483	Remaining issues on LP-WUS in RRC_IDLE/INACTIVE state	Huawei, HiSilicon	discussion	Rel-18	FS_NR_LPWUS

- R2-2310722	LP-WUS in RRC IDLE and INACTIVE	Nokia, Nokia Shanghai Bell	discussion	Rel-18	FS_NR_LPWUS

- R2-2310778	Considerations on LP-WUR in RRC Idle/Inactive mode	Sony	discussion	Rel-18	FS_NR_LPWUS

- R2-2310827	Remaining issues of LP-WUS in idle or inactive mode	ZTE Corporation, Sanechips	discussion	Rel-18	FS_NR_LPWUS

- R2-2311064	LP-WUS/WUR for RRC Idle and Inactive	Ericsson	discussion	Rel-18	FS_NR_LPWUS

- R2-2311171	On impact to IDLE/INACTIVE procedures to support LP-WUR	Samsung R&D Institute India	discussion	Rel-18

- R2-2311216	LP-WUS in RRC Idle/ Inactive Mode	Lenovo	discussion	FS_NR_LPWUS

- R2-2309492	Summary of [Post123][060][LPWUS] Low-power receiver in RRC Connected (Qualcomm)	Qualcomm Incorporated	discussion	Rel-18	FS_NR_LPWUS

- R2-2309842	Further considerations on LP-WUS in RRC_CONNECTED	Huawei, HiSilicon	discussion	Rel-18	FS_NR_LPWUS

- R2-2311068	LP-WUS/WUR for RRC Connected	Ericsson	discussion	Rel-18	FS_NR_LPWUS

- R2-2311336	Summary of [AT123bis][510][LP-WUS] connected mode (vivo)	vivo

- R2-2309530	Discussion on LP-WUS in RRC Connected	OPPO	discussion	Rel-18	FS_NR_LPWUS

- R2-2309736	Discussion on LP-WUS WUR in RRC_Connected	vivo	discussion	Rel-18	FS_NR_LPWUS

- R2-2309819	LP-WUS co-existence with DCP in RRC_CONNECTED state	CATT	discussion	Rel-18	FS_NR_LPWUS

- R2-2310040	Discussing on LP-WUS monitoring for RRC_Connected	Xiaomi Communications	discussion

- R2-2310061	Discussion on LPWUS in RRC_CONNECTED 	NEC Corporation.	discussion	Rel-18	FS_NR_LPWUS

- R2-2310314	RAN2 impact of LP-WUS in RRC_CONNECTED state	Apple	discussion	Rel-18	FS_NR_LPWUS

- R2-2310442	Discussion on LP-WUS for Connected	LG Electronics Inc.	discussion	FS_NR_LPWUS

- R2-2310828	Remaining issues of LP-WUS in connected mode	ZTE Corporation, Sanechips	discussion	Rel-18	FS_NR_LPWUS

- R2-2310877	On Low-power WUS in RRC_CONNECTED	Nokia, Nokia Shanghai Bell	discussion	FS_NR_LPWUS

- R2-2311172	On impact to Connected mode procedures to support LP-WUR	Samsung R&D Institute India	discussion	Rel-18

- R2-2311217	LP-WUS in RRC Connected Mode	Lenovo	discussion	FS_NR_LPWUS

RAN2#124

- R2-2311914	Update of TR 38.869 for LP-WUS WUR	vivo (Rapporteur)	discussion	Rel-18	FS_NR_LPWUS

- R2-2313939  Report of [AT124][505][LPWUS] Update of TR 38.869 for LP-WUS WUR, vivo (Rapporteur)

- R2-2313940  Update of TR 38.869 for LP-WUS WUR, vivo (Rapporteur)

- R2-2311915	Summary of discussions on open issues for LP-WUS	vivo	discussion	Rel-18	FS_NR_LPWUS

- R2-2312571	TP for TR conclusion on high layer aspects	vivo (Rapporteur)	discussion	Rel-18	FS_NR_LPWUS

- R2-2311774	Use of low-power receiver in RRC Idle/Inactive	Qualcomm Incorporated	discussion	Rel-18	FS_NR_LPWUS

- R2-2311896	LP-WUS in RRC Idle/ Inactive Mode	Lenovo	discussion	FS_NR_LPWUS#

- R2-2311916	Discussion on LP-WUS WUR in RRC_IDLE INACTIVE	vivo	discussion	Rel-18	FS_NR_LPWUS	R2-2309735

- R2-2311969	Discussion on LP-WUS in RRC_IDLE/INACTIVE	OPPO	discussion	Rel-18	FS_NR_LPWUS

- R2-2311981	General considerations on the procedure for RRC_IDLE_INACTIVE	Xiaomi Communications	discussion

- R2-2312074	Discussion on LPWUS in RRC_IDLE INACTIVE 	NEC	discussion	FS_NR_LPWUS

- R2-2312298	RAN2 impact of LP-WUS in RRC_IDLE/INACTIVE state	Apple	discussion	Rel-18	FS_NR_LPWUS

- R2-2312387	Remaining issues of LP-WUS in idle or inactive mode	ZTE Corporation, Sanechips	discussion	FS_NR_LPWUS

- R2-2312450	Open issues in IDLE/INACTIVE Procedures to support LP-WUR	Samsung R&D Institute India	discussion	Rel-18

- R2-2312640	Remaining issues on LP-WUS in RRC_IDLE/INACTIVE state	Huawei, HiSilicon	discussion	Rel-18	FS_NR_LPWUS

- R2-2312737	LP-WUS in RRC IDLE and INACTIVE	Nokia, Nokia Shanghai Bell	discussion	Rel-18	FS_NR_LPWUS

- R2-2312848	RAN2 aspects on LP-WUS/WUR in RRC Idle/Inactive mode	Sony	discussion	Rel-18	FS_NR_LPWUS

- R2-2313103	LP-WUS in IDLE or INACTIVE	LG Electronics Inc.	discussion	Rel-18	FS_NR_LPWUS

- R2-2313230	LP-WUS/WUR for RRC Idle and Inactive	Ericsson	discussion	Rel-18	FS_NR_LPWUS

- R2-2313274	Further considerations on LP-WUS in RRC_IDLE&INACTIVE state	CATT	discussion	Rel-18	FS_NR_LPWUS

- R2-2311917	Discussion on LP-WUS WUR in RRC_Connected	vivo	discussion	Rel-18	FS_NR_LPWUS

- R2-2311926	LP-WUS in RRC Connected Mode	Lenovo	discussion	FS_NR_LPWUS

- R2-2311961	Discussion on LP-WUS in RRC Connected	OPPO	discussion	Rel-18	FS_NR_LPWUS

- R2-2311982	Discussing on LP-WUS monitoring for RRC_Connected	Xiaomi Communications	discussion

- R2-2312075	Discussion on LPWUS in RRC_CONNECTED 	NEC	discussion	FS_NR_LPWUS

- R2-2312388	Remaining issues of LP-WUS in connected mode	ZTE Corporation, Sanechips	discussion	FS_NR_LPWUS

- R2-2312449	Discussion on LP-WUS in connected mode	Samsung R&D Institute India	discussion	Rel-18

- R2-2312641	Further considerations on LP-WUS in RRC_CONNECTED	Huawei, HiSilicon	discussion	Rel-18	FS_NR_LPWUS

- R2-2312847	Considerations on LP-WUS/WUR in RRC connected mode	Sony	discussion	FS_NR_LPWUS

- R2-2313127	On LP-WUS in RRC_CONNECTED	Nokia, Nokia Shanghai Bell	discussion	FS_NR_LPWUS

- R2-2313231	LP-WUS/WUR for RRC Connected	Ericsson	discussion	Rel-18	FS_NR_LPWUS

RAN4#108bis

- R4-2315172	Discussion on RAN1 RRM measurement accuracy studies of LP-WUR	CMCC

- R4-2315194	discussion on LP-WUS ACS and ASCS requirements	CMCC

- R4-2315206	Low-power wake-up receiver RF aspects	Nokia, Nokia Shanghai Bell

- R4-2315214	Consideration on LP-WUR RRM	vivo

- R4-2315239	Further consideration on LP-WUS/WUR	Huawei, HiSilicon

- R4-2315386	TP to TR38.869 on separate band WUS	Apple, Rohde & Schwarz

- R4-2315387	On LP-WUR architectures	Apple

- R4-2315388	Impact of LP-WUS design on system coexistence	Apple

- R4-2315427	Review of outcome of RAN1 studies related to RRM	Xiaomi

- R4-2315565	Views on low-power wake-up signal and receiver for NR	Sony

- R4-2315846	Discussions on low-power Wave-up Receiver architectures	vivo

- R4-2315847	TP to TR 38.869 on LP-WUS receiver architectures	vivo

- R4-2315933	Views on RAN1 conclusions in TR38.869	MediaTek Inc.

- R4-2316067	Discussion on RRM related aspects for LP-WUR study	Huawei, HiSilicon

- R4-2316279	TP on for WUS signal power boosting	Ericsson

- R4-2316280	TP on for WUS guard RB	Ericsson

- R4-2316281	On Remaining issue for low-power wake-up receiver	Ericsson

- R4-2316330	Further consideration on LP-WUS	ZTE Corporation

- R4-2316359	Discussions on RAN1 studies related to RRM for WUR	Ericsson

- R4-2316549	Review of outcome of RAN1 studies related to RRM	SAMSUNG R&D INSTITUTE JAPAN

- R4-2316590	On LP-WUR based RRM	Apple

- R4-2316675	Review of outcome of RAN1 studies related to RRM	Nokia, Nokia Shanghai Bell

- R4-2316697	TP to TR 38.869: Low-power wake-up receiver RF aspects	Qualcomm Inc.

- R4-2316858	Review of outcome of RAN1 studies related to RRM	Qualcomm Incorporated

- R4-2317206	Topic summary for [108-bis][214] FS_NR_LPWUS	Moderator (Vivo)

- R4-2317257	Topic summary for [108-bis][134] FS_NR_LPWUS	Moderator (Vivo)

- R4-2317283	Ad-hoc minutes for FS_NR_LPWUS	Vivo

- R4-2317366	WF on RRM aspects for NR LPWUS	Vivo

- R4-2317426	WF on RRM aspects for NR LPWUS	Vivo

- R4-2317599	WF on UE RF part for LP_WUS	Vivo

- R4-2317635	WF on UE RF part for LP_WUS	Vivo

- R4-2317636	TP to TR 38.869 on LP-WUS receiver architectures	vivo, Huawei, Qualcomm, Ericsson, Nokia, Apple

- R4-2317637	Ad hoc minutes for LP_WUS	Vivo

- R4-2317760	TP on for WUS guard RB	Ericsson

- R4-2317766	WF on UE RF part for LP_WUS	Vivo

- R4-2317775	TP to TR 38.869 on LP-WUS receiver architectures	vivo, Huawei, Qualcomm, Ericsson, Nokia, Apple

RAN4#109

- R4-2318141	Topic summary for [109][135] FS_NR_LPWUS	Moderator (Vivo)

- R4-2318174	Topic summary for [109][218] FS_NR_LPWUS	Moderator (Vivo)

- R4-2318398	Review of outcome of RAN1 studies related to RRM	Samsung

- R4-2318658	On LP-WUR based RRM	Apple

- R4-2318973	TP to TR 38.869 on LP-WUS RF summary	vivo

- R4-2318974	Discussions on low-power Wave-up Receiver architectures	vivo

- R4-2318975	TP to TR 38.869 on LP-WUS receiver architectures	vivo, CMCC

- R4-2319246	On remaining issues for on LP-WUR RRM study	vivo

- R4-2319247	TP to TR 38.869 on RRM aspects for LP-WUR	vivo

- R4-2319734	Consideration on remaining issues on LP-WUS/WUR	Huawei, HiSilicon

- R4-2320016	Discussion on RRM related aspects for LP-WUR study	Huawei, HiSilicon

- R4-2320084	Further consideration on LP-WUS	ZTE Corporation

- R4-2320085	TP for TR 38.869_Updates for guard band definition	ZTE Corporation

- R4-2320127	Discussions on RAN1 studies related to RRM for WUR	Ericsson

- R4-2320128	TP for TR 38.869 RRM for WUR	Ericsson

- R4-2320291	Review of outcome of RAN1 studies related to RRM	Nokia, Nokia Shanghai Bell

- R4-2320432	Discussion on LR based RRM	ZTE Corporation

- R4-2320516	Evaluation of Low power wake-up receiver architectures	Nokia, Nokia Shanghai Bell

- R4-2320546	TP on ADC impairment	Ericsson

- R4-2320547	TP on WUR Noise figure	Ericsson

- R4-2320548	On remaining issues for low-power wake-up receiver	Ericsson

- R4-2320643	TP to TR 38.869: Low-power wake-up receiver RF aspects	Qualcomm Inc.

- R4-2320662	TP to TR 38.869, Coverage aspects on WUR	Sony Europe B.V.

- R4-2320817	LP WUR ACS with phase noise	Murata Manufacturing Co Ltd.

- R4-2321341	TP to TR 38.869 on RRM aspects for LP-WUR	vivo

- R4-2321737	Ad hoc minutes for [109][135] FS_NR_LPWUS	Vivo

- R4-2321819	TP to TR 38.869 on LP-WUS RF summary	vivo

- R4-2321820	TP to TR 38.869 on LP-WUS receiver architectures	vivo, CMCC

- R4-2321904	TP to TR 38.869 on LP-WUS receiver architectures	vivo, CMCC, Qualcomm, Ericsson, ZTE, Sony, Nokia, Murata, Huawei

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template