3GPP TSG RAN Meeting #102	RP-232779

Edinburgh, Scotland, December 11-15, 2023

## Status Report to TSG

Agenda item:			9.3.2.9

| WI / SI Name | XR Enhancements for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | NR_XR_enh-Core |  |  |  |  |
| Unique ID | 981039 |  |  |  |  |
| TSG TDoc of latest approved WI/SI description (if any) | RP-223502 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 2023/12 | Performance part: N/A | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 100% | Performance Part: N/A | Testing part: N/A |  |

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | Benoist Sébire |
|  | Company | Nokia |
|  | Email | benoist.sebire@nokia.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.1	RAN1

No new open issues have been identified and from RAN1 viewpoint, the work item can still be closed.

Corrections agreed since RAN#101:

-	clarification of the definition of an invalid CG PUSCH agreed for 38.213 & 38.214;

-	Rel-18 multi-PUSCH CG is not supported for operation on shared spectrum;

-	Clarification that the procedures in clause 6.3.2.1.4 of 38.212 are applicable when UTO-UCI and HARQ-ACK have the same priority and are jointly encoded;

-	Inclusion of joint encoding of UTO-UCI and HARQ-ACK with Polar code when applicable on 6.3.2.4.1 of 38.212;

-	Clarification of the Multiplexing of coded UCI bits with different priority indexes to PUSCH in 38.212;

-	Clarification of the Resource allocation for uplink transmission with configured grant in 38.214;

-	the HARQ process ID determination for multi-PUSCH per CG period as in RAN2 running CR R2-2309316;

-	Clarification of the UE procedure for transmitting the physical uplink shared channel in 38.214.

## 2.2	RAN2

#### 2.2.1	Agreements

New agreements from RAN2#123bis meeting:

-	Agreements on XR awareness

1.	The definition of the BAT in the field description of the burstArrivalTime should be updated as follows: “indicates the average value of the arrival time of the first packet of the Data Burst”.

2.	A choice structure comprising ReferenceTime IE and reference SFN/slot is designed for BAT reporting

-	Agreements on DRX

1.	New DRX cycles in rational numbers are supported for both short and long DRX cycles.

2.	If short DRX cycle in rational number is configured, the length of the long DRX cycle shall be an integer multiple of the short DRX cycle, as in legacy.

3.	The new DRX parameter(s) for non-integer DRX cycles are common to both DRX groups

4.	At least use legacy formula and add floor () operation.

5.	We will have normative text to avoid rounding errors.

6.	specify the DRX cycle by different fields under a CHOICE structure and specify in the field description the correspondence between different fields and DRX cycles

-	Agreements on BSR

1.	Adopt an exponential BSR table.  FFS on buffer size

2.	The UE uses the new defined BS table if the buffered data volume is within the range of the new table, otherwise the legacy table is used.

3.	New MAC CE including indication of table selection per LCG will be introduced.  Exact format FFS (to be discussed in MAC CR review phase)

-	Agreements on DSR

1.	For triggering DSR, the shortest remaining-time left for the buffered data in UL is smaller than a configured threshold is used, if there is no pending DSR associated for that LCG.

2.	One threshold per LCG for triggering purposes is enough for delay status report

3.	The data volume calculation to be reported in the DSR will consider the at size of the full remaining PDUs in the PDU set (if any PDU within the PDU set is with remaining time below the threshold), if the PDU set discard is configured.  FFS what to report for the case of not PDU set discard configured

4.	Support single delay information per LCG as baseline for Rel-18 DSR.  The remaining time (the shortest remaining time in the LCG) will be explicitly reported in the DSR.

-	Agreements on Discard

1.	We will use a discard timer mechanism for the low importance PDU set.  We will allow a value of zero for the timer.    The running discard timers are not changed.

2.	It is up to UE implementation to determine which PSI levels will apply the discard mechanism

3.	the gNB signals an activation/deactivation indication (e.g. when congestion situation is detection)

4.	activation/deactivation is signaled using an ON/OFF mechanism on a per UE basis.  Introduce new MAC CE.

-	Agreements on CG

1.	From RAN2 perspective, Multi-PUSCH CG is supported for Type 1 and Type 2 CG, i.e., [N] separated uplink grants occur in consecutive slots in one CG period.

2.	We will specify some factors that the UE should consider when determining how to set the UTO-UCI bits in the MAC.  FFS which ones we know for sure the UE shall at least consider

-	Agreements on UE capabilities

1.	For UL XR awareness related capabilities, UE shall not reject (i.e. not perform re-establishment) the network XR configuration even if the capability is not supported for a specific application

2.	UE can indicate to RAN whether a UL QoS flow can be identified with PDU sets, as a UL traffic parameter via UE Assistance Information message.

3.	Send an LS to SA2, CT1, SA4, explain assumption on RAN awareness and support for identification of UL PDU sets.   It is up to SA2 whether AS/NAS interactions/signaling are required from upper layers

New agreements from RAN2#124 meeting:

-	Agreements on RLC open issues

1.	Delay-critical data in RLC is determined by the indication from PDCP layer.

2.	RLC data PDU(s) pending for RLC AM retransmission shall be included in the data volume calculation in RLC for DSR.

3.	The PDU (s) stored in RLC with discardTimer expired, but has not been discarded, should be calculated in the data volume in RLC for DSR

4.	RLC Control PDU shall be included in the data volume calculation in RLC for DSR

-	Agreements on RRC open issues

1.	The following cycles are supported for short DRX cycle

ms1001/240, ms25over6, ms25over3, ms1001over120, ms100over9, ms125over9, ms50over3, ms1001over60, ms200over9, ms100over3, ms1001over30, ms125over3, ms1001over24, ms200over3

2.	The following cycles are supported for longDRX cycle (additional values requested by companies in red, additional values to handle multiple of short DRX cycle in blue):

ms1001/240, ms25over6, ms25over3, ms1001over120, ms100over9, ms125over9, ms50over3, ms1001over60, ms200over9, ms250over9, ms100over3, ms1001over30, ms125over3, ms1001over24, ms200over3, ms1001over15, ms250over3, ms1001over12, ms400over3.

3.	Jitter range is signalled using separate values for upper and lower bound.

4	The granularity of jitter bound signalling is 0.5 ms.

5	Signalled jitter bound can be up to +/-7 ms with a separate value indicating beyond 7 ms and a separate value indicting jitter bound is 0.

6	The periodicity is signalled by the UE with INTEGER (1..640000) which expresses the value of periodicity in microseconds.

7	The remaining time threshold is signalled as INTEGER (5..68).

8	The following values are supported for PSI discard timer: {ms0, ms2, ms4, ms6, ms8, ms10, ms12, ms14, ms18, ms22, ms26, ms30, ms40, ms50, ms75, ms100}

9	The following values are supported for ul-TrafficInfoProhibitTimer-r18: {s0, s0dot5, s1, s2, s5, s10, s20, s30, s60, s90, s120, s300, s600, spare3, spare2, spare1}

10	T346x is maintained by the UE per QoS flow.

-	Add a line in the normative text after the DRX formula stating that “The MAC entity shall ensure no rounding error is generated when performing the modulus operation with drx-NonIntegerShortCycle or drx-NonIntegerLongCycle as the divisor.” The exact method to implement the modulus operation without rounding error is left to UE implementation.

-	RAN2 will not extend the preferred DRX cycle field in UEAssistanceInformation message for non-integer cycles.

-	Agreements on BSR/DSR

1.	The Refined BSR MAC CE includes a new 8-bit bitmap between the LCG bitmap and buffer size fields to indicate which BSR table an LCG uses.

2.	The Refined BSR MAC CE has a one-octet eLCID.

3.	The Refined BSR MAC CE has the same logical channel priority as the legacy BSR MAC CEs.

4.	The DSR MAC CE uses one-octet eLCID

5.	The DSR MAC CE has a logical channel priority lower than the Timing Advanced Report and higher than the SL-BSR (prioritized).

6.	The PSI-Based PDU Discard Activation/Deactivation MAC CE use one-octet eLCID

7.	 Not introduce Truncated Refined BSR MAC CE, which uses the new BSR table.

8.	 Dynamic indication of BSR table in the DSR MAC CE is supported.  Network can RRC configure whether LCG can use new BSR table for BSR.  If the network configures new table for BSR the UE uses new table for DSR MAC CE. If configured, DSR MAC CE includes indicators on which BSR table is used to report data volume of an LCG.  The same principles for BSR are used to determine whether legacy or new table is included.

9.	The maximum buffer size can be determined based on the ratio between maximum link rate (60Mbps) and minimum frame rate (15 fps), which is 750KB.

10.	The minimum buffer size can be determined based on the ratio between minimum bit rate (10 Mbps) and maximum frame rate (120 fps), which is 5 KB

11.	Remaining time field range is 1 to 64 and 6 bits in DSR MAC CE.   Update value in RRC to align.

12.	If one LCG, that has new table configured, has buffered data that LCG is allowed to use refined BSR

-	Agreements:

1.	No dedicated SR configuration for DSR will be introduced, we use the same SR configuration for BSR

2.	UE triggers SR after a DSR is triggered, if there is no PUSCH available to send the DSR MAC CE and there is no pending SR already triggered for this LCH.

3.	If a MAC PDU is large enough to include all PDUs/SDUs within the triggering threshold from the LCGs that have pending DSRs, the UE shall not include DSR MAC CE in the MAC PDU

4.	A pending DSR is cancelled if all the data within the triggering threshold is discarded or transmitted

5.	DSR with a remaining time value zero ms for all LCG is not transmitted.   The shortest non-zero remaining time is reported for a LCG.

6.	UE cancels all pending DSRs upon MAC reset

-	On PDCP: two timers but only one timer runs at a time in the spec.

-	The PDCP Control PDUs should be considered as delay-critical PDCP data volume.

-	The PDCP SDUs and PDCP Data PDUs to be retransmitted for AM DRBs should be considered as the delay-critical PDCP data volume.

-	The PSI based SDU discard and the PDU set discard should be independent features in XR.

-	The initial state of the PSI-Based PDU Discard Activation/Deactivation MAC CE is deactivated.

-	In the MAC CE for the activation/deactivation of the PSI-based discard, introduce a bitmap for DRB to efficiently control multiple DRBs separately and simultaneously.

-	RAN2 will not define non-integer periodicity for multi-PUSCH CG

-	UE determines the unused CG PUSCH occasion by considering following factors:

-	The amount of buffered data from the LCH(s) which can be transmitted on the corresponding available CG occasions.

-    xr-AssistanceInfo-r18 →  Indicates whether UE supports the UE assistance information on UL traffic information to report jitter range, burst arrival time, and data burst periodicity per UL QoS flow as specified in TS 38.331 [9]. UE supporting xr-AssistanceInfo-r18 shall also support XR awareness for UL traffic (i.e. ability to identify PDU sets, data bursts, PSI).

-	Introduce a UE capability for C_DRX enhancement(supportOfCdrxEnhancement) to indicate whether the UE supports DRX cycle with rational numbers and DRX formula with a counter to deal with the C-DRX SFN wrap around issue (as it is now in CR)

#### 2.2.2	Open Issues

No open issues left and from RAN2 viewpoint, the work item can be closed.

## 2.3	RAN3

#### 2.3.1	Agreements

New agreements from RAN3#121bis meeting:

-	For PDU Set Handling:

-	WA: Taking Opt1(Explicit PDU Set handling Support indicator) for XR in R18.

-	A new support indication should be included in the SMF-related IEs, i.e.

+	PDU Session Management case: PDU Session Resource Setup Response Transfer, PDU Session Resource Modify Response Transfer,

+	Handover case: Path Switch Request Transfer, and Handover Request Acknowledge Transfer IEs.

-	For UP design:

-	QFI needs to be included in Xn-U and F1-U for downlink data.

-	Rule out option 2. Postpone to next meeting the decision between option 1 and option 3

-	If a gNB supports PDU Set handling, all parts support it: DU, CU-CP, CU-UP.

-	For ECN Marking

-	Add the ECN Marking Request indicator or the information used to request congestion monitoring over NGAP, XnAP, and E1AP. The granularity over interfaces can be further checked.

-	Add the information used to request congestion monitoring over F1AP.

-	NG-RAN node provides the indication whether the QoS Flow is established with ECN marking request or congestion monitoring request activated or not activated over NGAP, F1AP and E1AP. FFS on XnAP.

-	RAN3 agrees to address SA case with the first priority.

-	For TS 38.415 (PDU TYPE 1) and TS 38.425 (PDU TYPE 2), two new presence flags are needed. FFS on the details (names and descriptions).

-	There is a single piece of information produced by NG-RAN to address ECN marking for L4S at UPF and congestion information exposure.

-	Agree the basic structure in the SoD (R3-235723) for the request IE for XnAP, NGAP and E1AP to transfer the request.

-	For F1AP, only one information request IE is needed. FFS on the IE name.

-	Add the request IE in the same level of the QoS Flow Level QoS Parameters IE.

-	Agree the basic structure in the SoD (R3-235723) for the feedback IE. FFS whether separate feedback IEs are needed for uplink and downlink.

New agreements from RAN3#122 meeting:

-	For PDU Set Handling

-	Turn the following WA into agreement on the capability indication of PDU set handling: Taking Opt1 (Explicit PDU Set handling Support indicator) for XR in R18;

-	Introduce PDU Set based Handling Indicator IE with value "supported" in NGAP, XnAP, F1AP, and E1AP;

-	Introduce a new Extension header to transfer the PDU Set Information and indication of End of Data Burst;

-	For UL Jitter, describe gNB-DU behavior in F1AP;

-	For DL N6 Jitter, define N6 Jitter including lower bound jitter and upper bound jitter as INTEGER (-127..127);

-	For EDB, use 3-bit to align with TS 26.522.

-	For ECN Marking and others

-	No need to define separate feedback IE for uplink and downlink;

-	Agree to follow Option 3 in this SoD (R3-237781);

-	Agree to use the request structures in Request Structure for NG-C, Xn and E1 and Request Structure for F1;

-	Agree to use the structure in NG-RAN Information Definition for NG-U (TS38.415) and NG-RAN Information;

-	Definition for F1-U (TS38.425).

Also RAN3 has identified three new specifications that are impacted: 38.410, 38.420 and 38.470. The corresponding update to the WID is provided in RP-232778.

#### 2.3.2	Remaining Open issues

Following issues pends on SA2/RAN2 decision, and the potential RAN3 impact can be handled as correction CR. The work item can be closed.

-	Whether need separate UL PDU Set QoS parameters and DL PDU Set QoS parameters;

-	Whether an XR-capable NG-RAN node need to inform SMF whether a QoS Flow is established with PDU Set QoS parameters or with normal QoS parameters;

-	Whether gNB indicates to SMF when PDU Set QoS handling can’t be supported anymore or when PDU Set QoS handling can be supported again using NGAP PDU SESSION RESOURCE NOTIFY message;

-	F1AP impact to support new DRX cycle.

## 3.	Detailed progress in SA WGs since last TSG meeting (for all involved WGs)

## 4.	References

New references from the last RAN WG meetings.

RAN2#123bis

- R2-2309431, Reply LS on new DRX cycles in rational numbers (R1-2308654; contact: Qualcomm), RAN1

- R2-2309432, LS on stage 2 description for physical layer enhancements for XR (R1-2308659; contact: Nokia), RAN1

- R2-2309455, Reply LS on new DRX cycles in rational numbers (R4-2314383; contact: Niokia), RAN4

- R2-2309480, LS Reply on Design of RTP Header Extension for PDU Set Handling (S4-231592; contact: Lenovo), SA4

- R2-2309724, Running RLC CR for XR, vivo

- R2-2309847, Introduction of XR to PDCP, LG Electronics Inc.

- R2-2309873, Work Plan for Rel-18 WI on XR Enhancements for NR, Nokia, Qualcomm (Rapporteurs)

- R2-2309874, SA2 Status for XR, Nokia, Qualcomm (Rapporteurs)

- R2-2309875, SA4 Status for XR, Nokia, Qualcomm (Rapporteurs)

- R2-2309876, Stage 2 Overview of XR Enhancements, Nokia, Qualcomm (Rapporteurs)

- R2-2309877, XR Open Issues, Nokia, Huawei, Intel, LG, Qualcomm, Vivo (Rapporteurs)

- R2-2310731, Introduction of XR enhancements into TS 38.331 (running CR), Huawei, HiSilicon

- R2-2309704, Leftover issues on XR awareness, CATT

- R2-2309725, Discussion on XR awareness, vivo

- R2-2309878, RRC UAI and End of Data Burst for XR, Nokia, Nokia Shanghai Bell

- R2-2309896, Discussions on uplink End of Data Burst indication for XR, Fujitsu

- R2-2309963, Discussion on PDU sets and data burst awareness in RAN, Lenovo

- R2-2309966, Discussion on XR awareness, Samsung

- R2-2310007, Discussion on XR awareness, Spreadtrum Communications

- R2-2310108, Details of UAI for XR awareness in RAN, ZTE Corporation, Sanechips

- R2-2310153, UE Assistance on XR awareness support per QoS flow, Intel Corporation

- R2-2310330, Remaining Details of UAI for XR-Awareness, Apple

- R2-2310386, Discussion on XR awareness, OPPO

- R2-2310432, Remaining Issues of XR traffic assistance information, CMCC

- R2-2310443, End of data burst, LG Electronics Inc.

- R2-2310452, Remaing issues of XR awareness, NEC

- R2-2310657, Discussion on XR awareness, Xiaomi Communications

- R2-2310664, On XR awareness, Google Inc.

- R2-2310729, Discussion on XR assistance information for UL, Huawei, HiSilicon

- R2-2310764, Considerations on awareness of XR PDU prioritization, Sony

- R2-2310786, Remaining issues on XR awareness, China Telecom

- R2-2310937, XR awareness, InterDigital

- R2-2311028, Discussion on XR awareness, Ericsson

- R2-2309486, Power saving enhancements for XR, Qualcomm Incorporated

- R2-2309640, Remaining issues for C-DRX enhancements for XR, Huawei, HiSilicon

- R2-2309692, Remaining issues on DRX enhancement for XR, LG Electronics Inc.

- R2-2309705, Leftover issues on DRX enhancements, CATT

- R2-2309726, Analysis on remaining issues for C-DRX enhancements, vivo

- R2-2309799, Discussion on C-DRX enhancement for XR, NEC  Corporation

- R2-2309897, Remaining issues on C-DRX enhancement for XR, Fujitsu

- R2-2309964, Discussion of DRX enhancement, Lenovo

- R2-2309979, Discussion on remaining issue of power saving scheme for XR, Samsung

- R2-2310042, Discussing on XR-specific power saving, Xiaomi Communications

- R2-2310110, XR-specific power saving, ZTE Corporation, Sanechips

- R2-2310255, Discussion on the DRX enhancement, CMCC

- R2-2310387, Discussion on XR-specific power saving, OPPO

- R2-2310477, Discussion on various frame rates supported for XR-specific power, III

- R2-2310666, XR-specific power saving enhancement, Google Inc.

- R2-2310686, DRX enhancements for XR, Nokia, Nokia Shanghai Bell

- R2-2310787, Discussion on DRX enhancements for XR, China Telecom Corporation Ltd.

- R2-2310929, Remaining issues for C-DRX in XR, MediaTek Inc

- R2-2311029, Discussion on XR-specific power saving, Ericsson

- R2-2309487, BSR enhancements for XR, Qualcomm Incorporated

- R2-2309488, Delay status reporting for XR, Qualcomm Incorporated

- R2-2309593, Discussion on Delay status report, CANON Research Centre France

- R2-2309594, Detailed Buffer Size table design for XR, Futurewei

- R2-2309595, Detailed DSR MAC CE design for XR, Futurewei

- R2-2309706, Consideration on DSR and BSR, CATT

- R2-2309727, Discussion on BSR enhancements for XR, vivo

- R2-2309728, Discussion on DSR for XR, vivo

- R2-2309800, Discussion on delay status reporting for XR, NEC  Corporation

- R2-2309898, Discussions on delay information reporting, Fujitsu

- R2-2309910, Discussion on delay status reporting for XR, FGI

- R2-2309965, Discussion on BSR enhancements for XR, Lenovo

- R2-2310047, Discussing on BSR enhancements for XR capacity, Xiaomi Communications

- R2-2310068, Discussion on BSR and DSR enhancements for XR, Honor

- R2-2310109, BSR enhancements for XR, ZTE Corporation, Sanechips

- R2-2310140, Delay status reporting for XR, Lenovo

- R2-2310152, New BSR trigger due to UE’s discard operation, Intel Corporation

- R2-2310238, Discussion on Rel-18 XR-specified remaining time and BSR table, CMCC

- R2-2310331, BSR Enhancemenrts for XR, Apple

- R2-2310332, Delay Status Reporting for XR, Apple

- R2-2310388, Discussion on BSR enhancement for XR, OPPO

- R2-2310470, Discussion on BSR enhancements for XR, III

- R2-2310536, Discussion on DSR enhancements for XR, Huawei, HiSilicon

- R2-2310601, Discussion on BSR enhancement with new BS Table, LG Electronics Inc.

- R2-2310602, Discussion on delay status report, LG Electronics Inc.

- R2-2310659, Details of the New BS table, NEC

- R2-2310683, Discussion on delay status report for XR, Google Inc.

- R2-2310687, BSR enhancements for XR, Nokia, Nokia Shanghai Bell

- R2-2310765, Some considerations on BSR enhancements for XR, Sony

- R2-2310788, Remaining issues on delay status reporting, China Telecom Corporation Ltd.

- R2-2310944, DSR for XR, MediaTek Inc

- R2-2310989, Buffer status reporting for XR, Interdigital Inc.

- R2-2310990, Remaining time reporting for XR, Interdigital Inc.

- R2-2311030, Discussion on BSR enhancements for XR, Ericsson

- R2-2311073, Discussion on BSR enhancements for XR, Samsung

- R2-2311104, Discussion on delay status reporting for XR, DENSO CORPORATION

- R2-2311139, Discussion on DSR, TCL

- R2-2309489, A PDU discard procedure based on buffer threshold, Qualcomm Incorporated

- R2-2309707, PDCP discard notifications to receiving PDCP entity, CATT, CANON Research Centre France

- R2-2309708, Leftover Issues on Discard, CATT

- R2-2309729, Discussion on discard operation for XR, vivo

- R2-2309848, PSI based PDCP discard mechanism, LG Electronics, CATT, Vivo, Fujitsu, III, Samsung, LG Uplus, ZTE, KDDI, Google, Intel Corporation

- R2-2309879, Discard Operation for XR, Nokia, Nokia Shanghai Bell

- R2-2309899, Discussions on PDU discard based on PDU Set Importance, Fujitsu

- R2-2310008, Discussion on XR discard operation, Spreadtrum Communications

- R2-2310043, Discussing on PDU discarding of XR traffic, Xiaomi Communications

- R2-2310045, Discussing on PDU discarding of XR traffic, Xiaomi Communications

- R2-2310089, Discard Operation for XR, Samsung R&D Institute India

- R2-2310111, PDU discard for XR, ZTE Corporation, Sanechips

- R2-2310141, PSI based discarding operation for XR, Lenovo

- R2-2310151, Support of discard at lower layers, Intel Corporation

- R2-2310175, Discussion on PDU Discard Operation for XR, Meta

- R2-2310333, Views on Threshold Signaling for PSI-based Discarding Mechanism, Apple, Huawei, HiSilicon, ITRI, Lenovo, NTT Docomo, Qualcomm

- R2-2310389, Discussion on discard operation for XR, OPPO

- R2-2310433, Buffer Size Threshold-based Discard for XR, CMCC

- R2-2310534, Discussion on Timer-based PDU set discarding for XR traffic, Huawei, HiSilicon, Spreadtrum Communications, Apple, Lenovo,  OPPO, Canon, NTT DOCOMO INC., ITRI, NEC, InterDigital

- R2-2310576, UL PSI Values, Discard and Thresholds vs Timers, Vodafone GmbH

- R2-2310660, An updated Timer-based Solution, NEC

- R2-2310681, Discussion on PSI-based discard for XR, Google Inc.

- R2-2310766, Discard timer-based PSI discard, Sony

- R2-2310922, On PSI and discard, MediaTek Inc

- R2-2310938, Discard operation for XR, InterDigital

- R2-2311027, Discussion on PSI-based discarding, Ericsson

- R2-2311138, Discussion on PSI-based uplink discard, TCL

- R2-2311141, Remaining issues in PSI-based SDU discarding, Futurewei

- R2-2311142, Implications of PDU Set discarding and potential solutions, Futurewei

- R2-2309490, Configured grant enhancements for XR, Qualcomm Incorporated

- R2-2309523, Configured Grant enhancements for XR, Xiaomi

- R2-2309642, Discussion on Multi-PUSCH CG, Huawei, HiSilicon

- R2-2309709, Leftover issues on configured grant, CATT

- R2-2309900, Discussions on unused CG PUSCH transmission occasions, Fujitsu

- R2-2309967, Discussion on CG enhancements, Samsung

- R2-2310112, Configured Grant enhancements for XR, ZTE Corporation, Sanechips

- R2-2310142, CG enhancements for XR communications, Lenovo

- R2-2310239, Discussion on Rel-18 XR-specified CG enhancement, CMCC

- R2-2310334, UTO for Multi-PUSCH Configured Grant, Apple

- R2-2310390, Discussion on configured grant enhancement for XR, OPPO

- R2-2310471, Discussion on Configured Grant enhancements for XR, III

- R2-2310603, Discussion on CG enhancement for XR, LG Electronics Inc.

- R2-2310661, CG Enhancement for XR, NEC

- R2-2310665, On Configured Grant enhancements for XR, Google Inc.

- R2-2310688, CG enhancements for XR, Nokia, Nokia Shanghai Bell

- R2-2310767, Configured Grant enhancements for XR, Sony

- R2-2310939, Configured Grant enhancements for XR, InterDigital

- R2-2311137, Discussion on multiple-PUSCHs CG, TCL

- R2-2311246, Configured Grant enhancements for XR, Ericsson

- R2-2309402, RAN2 Handbook, MCC

- R2-2309491, UE capabilities for XR services, Qualcomm Incorporated

- R2-2309524, UE capabilities for XR, Xiaomi

- R2-2309730, Discussion on UE capability for XR, vivo

- R2-2309880, UE capabilities for Rel-18 XR, Nokia, Nokia Shanghai Bell

- R2-2309968, UE capability for XR, Samsung

- R2-2310113, UE capabilities for XR, ZTE Corporation, Sanechips

- R2-2310148, Summary on UE Capabilities for Rel-18 XR WI, Intel Corporation, Qualcomm Incorporated, Xiaomi, InterDigital, Nokia, Nokia Shanghai Bell, vivo, OPPO, Huawei, HiSilicon, Ericsson

- R2-2310149, UE Capabilities for Rel-18 XR WI, Intel Corporation

- R2-2310150, UE Capabilities for Rel-18 XR WI, Intel Corporation

- R2-2310335, UE Capabilities for XR, Apple

- R2-2310391, Discussion on UE capabilities for XR, OPPO

- R2-2310730, Discussion on UE capabilities for XR, Huawei, HiSilicon

- R2-2311031, Discussion on UE capabilities for XR, Ericsson

- R2-2311111, UE Capabilities for Rel-18 XR, Meta

- R2-2311587, [Draft] LS on XR awareness, vivo

- R2-2311590, LS on XR awareness, RAN2

RAN2#124

- R2-2313626, UE capabilities for Rel-18 XR WI, Intel Corporation

- R2-2313627, UE capabilities for Rel-18 XR WI, Intel Corporation

- R2-2311709, Reply LS on XR capacity enhancements (R1-2310502; contact: MediaTek), RAN1

- R2-2311728, Provisioning separate DL and UL PDU Set QoS Parameters to NG-RAN (R3-235890; contact: Qualcomm), RAN3

- R2-2311768, Summary of discussion on open issues in TS 38.321, Qualcomm Incorporated

- R2-2311769, Introduction of XR enhancements, Qualcomm

- R2-2311903, Introduction of XR Enhancements, vivo

- R2-2311904, Summary of discussion on open issues in RLC running CR, vivo

- R2-2312133, Work Plan for Rel-18 WI on XR Enhancements for NR, Nokia, Qualcomm (Rapporteurs)

- R2-2312134, SA2 Status for XR, Nokia, Qualcomm (Rapporteurs)

- R2-2312135, SA4 Status for XR, Nokia, Qualcomm (Rapporteurs)

- R2-2312136, Introduction of XR Enhancements, Nokia, Qualcomm (Rapporteurs)

- R2-2312137, XR Agreements, Nokia, Qualcomm (Rapporteurs)

- R2-2312138, XR Open Issues, Nokia, Huawei, Intel, LG, Qualcomm, Vivo (Rapporteurs)

- R2-2312155, UE capabilities for Rel-18 XR WI, Intel Corporation

- R2-2312156, UE capabilities for Rel-18 XR WI, Intel Corporation

- R2-2312192, Introduction of XR Enhancements, LG Electronics Inc. (Rapporteur)

- R2-2312193, Summary of [Post123bis][026][XR] Comments on PDCP running CR, LG Electronics Inc. (Rapporteur)

- R2-2312603, Introduction of XR enhancements into TS 38.331, Huawei, HiSilicon

- R2-2312604, Report of [POST123bis][023][XR] 38.331 Running CR (proposals on open issues for RRC CR of XR enhancements WI), Huawei, HiSilicon

- R2-2313348, Discussion on remaining issues of MAC CR for XR, China Telecom

- R2-2313518, Introduction of XR enhancements into TS 38.331, Huawei, HiSilicon

- R2-2313588, Introduction of XR enhancements, Qualcomm

- R2-2311945, UAI reporting for non-converged measurements, CATT

- R2-2311980, Discussion on XR awareness, Xiaomi Communications

- R2-2312003, Discussions on uplink End of Data Burst indication for XR, Fujitsu

- R2-2312039, Remaing issues of XR awareness, NEC

- R2-2312085, Open issues for XR awareness, ZTE Corporation, Sanechips

- R2-2312139, Remaining Issues in Assistance Information, Nokia, Nokia Shanghai Bell

- R2-2312158, PDU Set identification: definition and default behaviour, Intel Corporation

- R2-2312327, Remaining Issues on XR Awareness, Apple

- R2-2312470, Discussion on PDU sets and data burst awareness in RAN, Lenovo

- R2-2312534, On XR awareness, Google Inc.

- R2-2312601, Discussion on XR assistance information for UL, Huawei, HiSilicon

- R2-2313097, Stage-3 Details on XR - awareness, Ericsson

- R2-2313207, Remaining Issues of UAI for XR, CMCC

- R2-2311979, Discussing on XR-specific power saving, Xiaomi Communications

- R2-2312086, XR-Specific power saving enhancements, ZTE Corporation, Sanechips

- R2-2312225, Remaining Issues on DRX, Nokia, Nokia Shanghai Bell

- R2-2312249, Remaining issues for C-DRX enhancements for XR, Huawei, HiSilicon, Ericsson

- R2-2312390, Remaining issues on DRX enhancement for XR, LG Electronics Inc.

- R2-2312471, Discussion of DRX enhancement, Lenovo

- R2-2312510, Remaining issues of C-DRX enhancement for XR, NEC  Corporation

- R2-2312541, XR-specific power saving enhancement, Google Inc.

- R2-2312657, Discussion on the DRX enhancement, CMCC

- R2-2312733, Discussion on remaining issue of power saving scheme for XR, Samsung

- R2-2312867, Remaining issues for C-DRX in XR, MediaTek Inc.

- R2-2313095, Discussion on XR-specific power saving, Ericsson

- R2-2313349, Non-integer DRX cycle preference indication, China Telecom

- R2-2313440, Discussion on various frame rates supported for XR-specific power saving, III

- R2-2311770, Remaining issues on BSR, Qualcomm Incorporated

- R2-2311771, Remaining issues on DSR, Qualcomm Incorporated

- R2-2311825, Discussion on Delay status report, CANON Research Centre France

- R2-2311905, Discussion on DSR contents, vivo

- R2-2311906, Discussion on remaining issues on BSR for XR, vivo

- R2-2311907, Discussion on DSR transmission, vivo

- R2-2311947, Consideration on BSR, CATT

- R2-2311948, Consideration on DSR, CATT

- R2-2311977, Discussing on DSR enhancements for XR capacity, Xiaomi Communications

- R2-2312004, Discussions on DSR, Fujitsu

- R2-2312087, Open issues for BSR/DSR enhancements for XR, ZTE Corporation, Sanechips

- R2-2312097, Delay status reporting for XR, Lenovo

- R2-2312226, Remaining Issues on BSR and DSR, Nokia, Nokia Shanghai Bell

- R2-2312328, Views on Open Issues of BSR Enhancements for XR, Apple

- R2-2312329, Delay Status Reporting for XR, Apple

- R2-2312400, Discussion on delay status reporting for XR, FGI

- R2-2312414, Discussion on delay status reporting for XR, DENSO CORPORATION

- R2-2312472, Discussion on BSR enhancements for XR, Lenovo

- R2-2312508, Discussion on delay status reporting for XR, NEC  Corporation

- R2-2312589, Discussion on BSR enhancement for XR, OPPO

- R2-2312605, New BSR triggers and BSR MAC CE, NEC

- R2-2312613, Discussion on delay status report for XR, Google Inc.

- R2-2312668, Discussion on BSR and DSR enhancement for XR, CMCC

- R2-2312992, Remaining issue for DSR MAC CE, MediaTek Inc.

- R2-2313093, Discussion on BSR enhancements for XR, Ericsson

- R2-2313174, BSR enhancements for XR, InterDigital

- R2-2313267, Discussion on BSR enhancements for XR, III

- R2-2313290, Remaining issues on Delay Status report, LG Electronics Inc.

- R2-2313413, Discussion on DSR and BSR enhancements for XR, Huawei, HiSilicon

- R2-2313421, Remaining issues on DSR, Futurewei

- R2-2313422, Remaining issues on the new BS table and Refined BSR MAC CEs, Futurewei

- R2-2313434, Discussion on BSR enhancements for XR, Samsung

- R2-2313435, Discussion on DSR for XR, Samsung

- R2-2313459, Discussion on BS Table for one LCG with data available, LG Electronics Inc.

- R2-2313541, Remaining issues on BSR enhancements for XR, China Telecom

- R2-2313560, Remaining issues on BSR, Qualcomm Incorporated

- R2-2311772, Remaining issues on PDU discard, Qualcomm Incorporated

- R2-2311824, Discussion on packet discarding for XR, CANON Research Centre France

- R2-2311908, Discussion on discard operation for XR, vivo

- R2-2311909, Enhancement on Transmit/Receipt Operation for PDCP and RLC, vivo

- R2-2311946, PDCP discard notifications to receiving PDCP entity, CATT, CANON Research Centre France, Nokia, Nokia Shanghai Bell

- R2-2311949, Details of Discard Operation, CATT

- R2-2311978, Discussing on PDU discarding of XR traffic, Xiaomi Communications

- R2-2312005, Remaining issues on PDU Set discard, Fujitsu

- R2-2312088, Discard operation for XR, ZTE Corporation, Sanechips

- R2-2312098, Remaining details on discarding operation for XR, Lenovo

- R2-2312140, Remaining Issues in Discard Operation, Nokia, Nokia Shanghai Bell

- R2-2312159, Further details on open topics of discard enhancements, Intel Corporation

- R2-2312330, Remaining Issues on Discard Operations for XR, Apple

- R2-2312564, XR discard notification, Spreadtrum Communications

- R2-2312590, Discussion on discard operation for XR, OPPO

- R2-2312606, Discard operation for XR, NEC

- R2-2312612, Discussion on discard operation for XR, Google Inc.

- R2-2312717, Considerations on Discard Operation for XR, Samsung R&D Institute India

- R2-2312839, Remaining issues related to discard, Sony

- R2-2313096, Remaining issues on PSI and PDU Set discarding, Ericsson

- R2-2313175, Discard operation for XR, InterDigital

- R2-2313208, Discard operation for XR, CMCC

- R2-2313293, Discussion on the discard for XR, LG Electronics Inc.

- R2-2313295, Discussion on PDCP open issues, LG Electronics Inc.

- R2-2313408, Remaining Issues on PDU Discard Operation for XR, Meta

- R2-2313412, Discussion on PDU set discarding for XR traffic, Huawei, HiSilicon

- R2-2313437, Open issues on discarding, Futurewei

- R2-2313438, Introduction of signaling for notifying SDU discard, Futurewei

- R2-2313549, Discussion on discard operation for XR, Google Inc.

- R2-2313923, Report of [AT124][019] PDCP discard (CATT), CATT

- R2-2313946, Need for PDCP discard notifications to receiving PDCP entity, LG Electronics Inc.

- R2-2311773, Remaining issues on CG enhancements, Qualcomm Incorporated

- R2-2311783, Configured Grant enhancements for XR, Xiaomi

- R2-2311950, Leftover issues on configured grant, CATT

- R2-2312006, Discussions on unused CG PUSCH transmission occasions, Fujitsu

- R2-2312089, Configured Grant enhancements for XR, ZTE Corporation, Sanechips

- R2-2312099, CG enhancements for XR communications, Lenovo

- R2-2312227, Remaining issues on CG enhancements, Nokia, Nokia Shanghai Bell

- R2-2312250, Discussion on RAN2 impacts of multi-PUSCH CG, Huawei, HiSilicon

- R2-2312331, UTO-UCI for Multi-PUSCH Configured Grant, Apple

- R2-2312537, On Configured Grant enhancements for XR, Google Inc.

- R2-2312591, Discussion on configured grant enhancement for XR, OPPO

- R2-2312607, Set UTO-UCI, NEC

- R2-2312669, Discussion on CG enhancement for XR, CMCC

- R2-2312693, Discussion on CG enhancements, Samsung

- R2-2313269, Discussion on Configured Grant enhancements for XR, III

- R2-2313302, Configured Grant enhancements for XR, Ericsson

- R2-2313351, Discussion on configured grant enhancements for XR, China Telecom

- R2-2313460, Remaining issues on CG enhancement for XR, LG Electronics Inc.

- R2-2311784, UE capabilities for XR, Xiaomi

- R2-2311910, Discussion on CG enhancement for XR, vivo

- R2-2312090, UE capability aspects of XR, ZTE Corporation, Sanechips

- R2-2312141, UE capabilities for Rel-18 XR, Nokia, Nokia Shanghai Bell

- R2-2312157, Open topics on UE capabilities for Rel-18 XR WI, Intel Corporation

- R2-2312332, Views on UE Capability for XR, Apple

- R2-2312592, Discussion on UE capabilities for XR, OPPO

- R2-2312602, Discussion on UE capabilities for XR, Huawei, HiSilicon

- R2-2313094, Discussion on UE capabilities for XR, Ericsson

- R2-2313409, UE Capabilities for Rel-18 XR, Meta

RAN3#121bis

- R3-235027, LS Reply on Design of RTP Header Extension for PDU Set Handling, SA4(Lenovo)

- R3-235124, (BL CR to 37.483) Introducing enhancement for NR XR, Samsung, Ericsson, Nokia, Nokia Shanghai Bell, ZTE

- R3-235125, (BL CR to 38.300) for XR Enhancements, Qualcomm Inc, Ericsson, Nokia, Nokia Shanghai Bell, Huawei, ZTE

- R3-235126, (BL CR to 38.413) Support for NR XR, Nokia, Nokia Shanghai Bell, Ericsson, China Telecom, ZTE

- R3-235127, (XR BL CR to TS 38.415) Introduction of XR enhancements, ZTE, Ericsson, Nokia, Nokia Shanghai Bell, Qualcomm Inc

- R3-235128, (BL CR to TS 38.423) Introduction of XR enhancement, Ericsson, ZTE

- R3-235129, (BL CR to 38.425) Support for NR XR, CMCC, Nokia, Nokia Shanghai Bell, Ericsson, ZTE, Qualcomm Inc

- R3-235130, (BL CR to 38.473) Support for NR XR, Huawei, Qualcomm Inc, Ericsson, China Telecom, Nokia, Nokia Shanghai Bell, ZTE

- R3-235204, Discussion on the support of PDU Set handling, Samsung

- R3-235205, [TP for BLCR TS 38.413 TS 37.483 TS 38.415] Introducing enhancement for NR XR, Samsung

- R3-235206, [TP for BLCR TS 38.413, TS 38.423, TS 37.483] Introducing enhancement for NR XR ECN and discarding, Samsung

- R3-235255, Discussion on User Plane Protocol for PDU Set Information, Lenovo, Ericsson

- R3-235256, Discussion on PDU Set handling in non-homogenous cases, PDU Set based discard and data forwarding, Lenovo

- R3-235257, Discussion on ECN marking for L4S, Lenovo

- R3-235280, XR Enhancements for PDU Set Handling, Qualcomm Incorporated

- R3-235281, RAN Enhancements for DL PDU Set Discarding and ECN marking, Qualcomm Incorporated

- R3-235377, (TP to TS 38.413) Discussion on support of PDU Set Handling, ZTE

- R3-235378, TP for XR BL CR to TS 38.415, ZTE

- R3-235379, (TP to TS 38.415 and 38.413) Discussion on ECN marking and PDU Set discard, ZTE

- R3-235423, (TP for NR_XR_enh BL CRs): Add PDU set parameters for support NR XR, Huawei

- R3-235424, (TP for NR_XR_enh BL CR for TS38.413) Non-homogeneous PDU set handling and TSCAI handling, Huawei

- R3-235425, (TP for NR_XR_enh BL CRs) Discussion on open issues for support NR XR, Huawei

- R3-235457, Discussion on PDU set handling for XR, CATT

- R3-235458, Discussion on ECN Marking and others for XR, CATT

- R3-235459, (TP for 38.413 and 37.483) Support Enhancements on NR XR, CATT

- R3-235519, Work Plan for Rel-18 on XR Enhancements for NR, Nokia, Qualcomm (Rapporteurs)

- R3-235520, Discussion on support for PDU Set based QoS handling, Nokia, Nokia Shanghai Bell

- R3-235521, (TP for TS 38.413 BL CR) Support for NR XR, Nokia, Nokia Shanghai Bell

- R3-235522, Discussion on ECN marking for NR XR, Nokia, Nokia Shanghai Bell

- R3-235531, Discussion on open issues related to PDU Set handling, LG Electronics Inc.

- R3-235586, Discussion on XR PDU Set Handling, Ericsson

- R3-235587, (TPs to TSes 38.413 and 38.423 BL CRs): addition of NG-RAN capability support information to SMF, Ericsson

- R3-235588, [Draft] Reply LS to S2-2308252 = R3-233735 on Non-homogeneous deployment of PDU Set based handling (to: SA2, CT4; cc: RAN2; contact: Ericsson), Ericsson

- R3-235639, (TPs for TS 38.300 and TS 38.413) PDU set based handling for XR, Xiaomi

- R3-235646, (TP for TS 38.425) Support for NR XR, CMCC, Nokia, Nokia Shanghai Bell, ZTE

- R3-235647, Discussion on PDU Set handling, CMCC

- R3-235649, Discussion on XR Enhancement in Split Architecture, China Telecom

- R3-235650, (TP for BL CR for TS 38.401) Introduction of XR enhancements, China Telecom

- R3-235683, Support for L4S in NG-RAN, Ericsson, Orange, Deutsche Telekom, AT&T, Verizon Wireless

- R3-235684, (TP for XR CR for TS 38.300) ECN Marking for L4S, Ericsson, Orange, Deutsche Telekom, AT&T, Verizon Wireless

- R3-235685, (TP for XR CR for TS 38.415) ECN Marking for L4S, Ericsson, Orange, Deutsche Telekom, AT&T, Verizon Wireless

- R3-235686, (TP for XR CR for TS 38.425) ECN Marking for L4S, Ericsson, Orange, Deutsche Telekom, AT&T, Verizon Wireless

- R3-235687, (TP for XR CR for TS 38.473) ECN Marking for L4S, Ericsson, Orange, Deutsche Telekom, AT&T, Verizon Wireless

- R3-235688, (TP for XR CR for TS 38.413) ECN Marking for L4S, Ericsson, Orange, Deutsche Telekom, AT&T, Verizon Wireless

- R3-235719, (XR BL CR to 38.423) Introduction of XR enhancement, Ericsson, ZTE

- R3-235722, Summary of offline discussion CB PDUSethandling, Ericsson

- R3-235723, Summary of offline discussion CB XR_ECNMarking, ZTE

- R3-235802, (TP for BL CR TS 38.413) Addition of UL PDU Set QoS parameters, Huawei, Ericsson, Qualcomm

- R3-235824, [TP for BLCR TS 37.483] Addition of UL PDU Set QoS parameters, Samsung, Ericsson

- R3-235825, [TP for BLCR TS 38.423] Addition of UL PDU Set QoS parameters, ZTE, Ericsson

- R3-235826, [TP for BLCR TS 38.473] Addition of UL PDU Set QoS parameters, Nokia, Ericsson

- R3-235831, (TP to TS 38.415) support for ECN Marking, ZTE

- R3-235832, (TP to BL CR TS 38.473) support for ECN Marking, Huawei

- R3-235833, (TP to BL CR TS 37.483) support for ECN Marking, Samsung

- R3-235841, (TP to BL CR TS 38.425) support for ECN Marking, CMCC, ZTE

- R3-235842, (TP to BL CR TS 38.423) support for ECN Marking, Ericsson, ZTE

- R3-235843, TP to BL CR TS 38.413) support for ECN Marking, Nokia, Nokia Shanghai Bell, ZTE

- R3-235874, Draft LS on provisioning separate DL and UL PDU Set QoS Parameters to NG-RAN (to: SA2; cc: RAN2; contact: Qualcomm), Qualcomm, Ericsson

- R3-235875, (TP for NR_XR_enh BL CR for TS 38.300) Support for XR Enhancements, Qualcomm Incorporated, Nokia, Nokia Shanghai Bell, Ericsson, Huawei, ZTE

- R3-235876, (TP for XR CR for TS 38.423) ECN Marking for L4S activation/deactivation procedures, Ericsson

- R3-235890, LS on provisioning separate DL and UL PDU Set QoS Parameters to NG-RAN (to: SA2; cc: RAN2; contact: Qualcomm), RAN3

- R3-235891, (TP for NR_XR_enh BL CR for TS 38.300) Support for XR Enhancements, Qualcomm Incorporated, Nokia, Nokia Shanghai Bell, Ericsson, Huawei, ZTE, Samsung

- R3-235896, (TP to BL CR TS 37.483) support for ECN Marking, Samsung

- R3-235936, (TP to BL CR TS 38.423) support for ECN Marking, Ericsson, ZTE

- R3-235937, TP to BL CR TS 38.413) support for ECN Marking, Nokia, Nokia Shanghai Bell, ZTE, Ericsson

- R3-235938, (TP to BL CR TS 38.473) support for ECN Marking, Huawei, Samsung

- R3-235939, (TP to BL CR TS 37.483) support for ECN Marking, Samsung, Ericsson

- R3-236001, (BL CR to 38.300) for XR Enhancements, Qualcomm Inc, Ericsson, Nokia, Nokia Shanghai Bell, Huawei, ZTE

- R3-236002, (BL CR to 38.413) Support for NR XR, Nokia, Nokia Shanghai Bell, Ericsson, China Telecom, ZTE

- R3-236003, (XR BL CR to TS 38.423) Introduction of XR enhancement, Ericsson, ZTE, Qualcomm Inc., Nokia, Nokia Shanghai Bell

- R3-236004, (BL CR to 38.473) Support for NR XR, Huawei, Qualcomm Inc, Ericsson, China Telecom, Nokia, Nokia Shanghai Bell, ZTE

- R3-236005, (BLCR to 37.483) Introducing enhancement for NR XR, Samsung, Ericsson, Nokia, Nokia Shanghai Bell, ZTE

- R3-236006, (XR BL CR to TS 38.415) Introduction of XR enhancements, ZTE, Ericsson, Nokia, Nokia Shanghai Bell, Qualcomm Inc

- R3-236007, (BL CR to 38.425) Support for NR XR, CMCC, Nokia, Nokia Shanghai Bell, Ericsson, ZTE, Qualcomm Inc

RAN3#122

- R3-237092, (BL CR to 38.300) for XR Enhancements, Qualcomm Incorporated, Nokia, Nokia Shanghai Bell, Ericsson, Huawei, ZTE, Samsung

- R3-237093, (BL CR to 38.413) Support for NR XR, Nokia, Nokia Shanghai Bell, Ericsson, China Telecom, ZTE

- R3-237094, (XR BL CR to TS 38.423) Introduction of XR enhancement, Ericsson, ZTE, Qualcomm Inc., Nokia, Nokia Shanghai Bell

- R3-237095, (BL CR to 38.473) Support for NR XR, Huawei, Qualcomm Inc, Ericsson, China Telecom, Nokia, Nokia Shanghai Bell, ZTE

- R3-237096, (BLCR to 37.483) Introducing enhancement for NR XR, Samsung, Ericsson, Nokia, Nokia Shanghai Bell, ZTE

- R3-237097, (XR BL CR to TS 38.415) Introduction of XR enhancements, ZTE, Ericsson, Nokia, Nokia Shanghai Bell, Qualcomm Inc

- R3-237098, (BL CR to 38.425) Support for NR XR, CMCC, Nokia, Nokia Shanghai Bell, Ericsson, ZTE, Qualcomm Inc

- R3-237261, XR Enhancements for PDU Set Handling, Qualcomm Incorporated

- R3-237262, RAN Signaling Enhancements for Congestion Management, Qualcomm Incorporated

- R3-237331, (TP to BL CR for 38.413, 37.483, 38.423) Discussion on the support of PDU Set handling, Samsung

- R3-237332, (TP to BL CR for TS 37.483) Addition of UL PDU Set QoS parameters, Samsung, Ericsson, Nokia, Nokia Shanghai Bell, Qualcomm Inc., Xiaomi, China Telecom

- R3-237333, (TP to BL CR for 38.413, 38.423, 37.483) Introducing enhancement for NR XR ECN and discarding, Samsung

- R3-237340, (BL CR to 38.425) Support for NR XR, CMCC, Nokia, Nokia Shanghai Bell, Ericsson, ZTE, Qualcomm Inc

- R3-237359, (TP for NR_XR_enh BL CRs for TS38.413/38.423/38.473/38.415):PDU set handling for support NR XR, Huawei

- R3-237360, (TP for NR_XR_enh BL CRs forTS 38.413/38.423/37.483/38.473/ 38.415/38.425): Discussion on open issues for support NR XR, Huawei

- R3-237390, (TP for TS 38.423) Introduction of Direction Information for PDU Set QoS Parameters, Xiaomi, Ericsson, Qualcomm Inc., Nokia, Nokia Shanghai Bell, Samsung, China Telecom

- R3-237391, (TP for TS 38.300) Non-homogenous support of PDU set based QoS handling in NG-RAN, Xiaomi, Nokia, Nokia Shanghai Bell, ZTE

- R3-237392, (TPs for 38.473, 37.483 and 38.413) PDU set based QoS handling for XR, Xiaomi

- R3-237394, Discussion on open issues for ECN marking and others, LG Electronics Inc.

- R3-237421, (TP to BLCR for TS 38.415) User Plane Protocol for PDU Set Information, Lenovo, Ericsson

- R3-237422, On ECN Marking, PDCP Discard and Data Forwarding, Lenovo

- R3-237438, (TP for TS 38.413 BL CR) Discussion on support for PDU Set based QoS handling, Nokia, Nokia Shanghai Bell

- R3-237439, Discussion on ECN marking and PDU Set Discard for NR XR, Nokia, Nokia Shanghai Bell

- R3-237440, TP for TS38.413 BL CR, Nokia, Nokia Shanghai Bell, CMCC, ZTE

- R3-237441, TP for TS38.423 BL CR, Nokia, Nokia Shanghai Bell, CMCC, ZTE

- R3-237442, TP for TS38.473 BL CR, Nokia, Nokia Shanghai Bell, CMCC, ZTE

- R3-237470, Support for L4S in NG-RAN, Ericsson, Deutsche Telekom, BT, T-Mobile USA, Charter, Vodafone, Apple, Orange, Verizon Wireless, Telstra, Qualcomm

- R3-237471, (TP for NR_XR_enh BL CR for TS37.483) Support for ECN Marking, Ericsson, Deutsche Telekom, BT, T-Mobile USA, Charter, Vodafone, Apple, Orange, Verizon Wireless, Telstra, Qualcomm

- R3-237472, (TP for NR_XR_enh BL CR for TS38.413) Support for ECN Marking, Ericsson, Deutsche Telekom, BT, T-Mobile USA, Charter, Vodafone, Apple, Orange, Verizon Wireless, Telstra, Qualcomm

- R3-237473, (TP for NR_XR_enh BL CR for TS38.415) Support for ECN Marking, Ericsson, Deutsche Telekom, BT, T-Mobile USA, Charter, Vodafone, Apple, Orange, Verizon Wireless, Telstra, Qualcomm

- R3-237474, (TP for NR_XR_enh BL CR for TS38.423) Support for ECN Marking, Ericsson, Deutsche Telekom, BT, T-Mobile USA, Charter, Vodafone, Apple, Orange, Verizon Wireless, Telstra, Qualcomm

- R3-237475, (TP for NR_XR_enh BL CR for TS38.425) Support for ECN Marking, Ericsson, Deutsche Telekom, BT, T-Mobile USA, Charter, Vodafone, Apple, Orange, Verizon Wireless, Telstra, Qualcomm

- R3-237476, (TP for NR_XR_enh BL CR for TS38.473) Support for ECN Marking, Ericsson, Deutsche Telekom, BT, T-Mobile USA, Charter, Vodafone, Apple, Orange, Verizon Wireless, Telstra, Qualcomm

- R3-237539, (TP to F1-AP BL CR): introduction of UL UE XR Traffic assistance Information, Ericsson

- R3-237540, (TP to NG-AP BL CR): introduction of Direction Information for PDU Set QoS Parameters, Ericsson, Qualcomm Inc., Nokia, Nokia Shanghai Bell, Samsung, Xiaomi, China Telecom

- R3-237541, LS on defining new GTP-U Extension Header for PDU Set Information, Ericsson, lenovo

- R3-237591, (TP for XR 38.415 and 38.425) Discussion on PDU set handling for XR, CATT

- R3-237592, Discussion on ECN Marking and others for XR, CATT

- R3-237624, Discussion on support of PDU Set Handling, ZTE

- R3-237625, (TP to BL CR TS 38.415) Support for XR UP design using existing frame, ZTE, Nokia, Nokia Shanghai Bell, China Telecom, China Unicom, CMCC

- R3-237626, (TP to BL CR TS 38.415) Support for XR UP design using new container, ZTE, Ericsson, China Unicom, China Telecom

- R3-237627, (TP to BL CR TS 38.410) Support for XR UP design using new container, ZTE, Ericsson, China Unicom, China Telecom

- R3-237628, (TP to BL CR TS 38.420) Support for XR UP design using new container, ZTE, Ericsson, China Unicom, China Telecom

- R3-237629, (TP to BL CR TS 38.470) Support for XR UP design using new container, ZTE, Ericsson, China Unicom, China Telecom

- R3-237630, Discussion on ECN marking and PDU Set discard, ZTE

- R3-237631, (TP to BL CR TS 38.415) support for ECN Marking, ZTE, Nokia, Nokia Shanghai Bell, China Telecom, China Unicom, CMCC

- R3-237632, Enhancement for PDU Set Discard Operation, China Telecom

- R3-237633, Discussion on XR Enhancement in Split Architecture, China Telecom

- R3-237677, (TP for TS38.425) Support for XR PDU Set Handling, CMCC, Nokia, Nokia Shanghai Bell, Huawei, ZTE

- R3-237678, Discussion on PDU Set handling, CMCC

- R3-237679, (TP for TS38.425) Support for ECN marking, CMCC, Nokia, Nokia Shanghai Bell, ZTE

- R3-237680, Discussion on ECN marking and congestion exposure, CMCC

- R3-237774, (XR BL CR to TS 38.423) Introduction of XR enhancement, Ericsson, ZTE, Qualcomm Inc., Nokia, Nokia Shanghai Bell, China Telecom

- R3-237775, (BL CR to 38.473) Support for NR XR, Huawei, Qualcomm Inc, Ericsson, China Telecom, Nokia, Nokia Shanghai Bell, ZTE

- R3-237776, (XR BL CR to TS 38.415) Introduction of XR enhancements, ZTE, Ericsson, Nokia, Nokia Shanghai Bell, Qualcomm Inc

- R3-237777, (BL CR to 38.300) for XR Enhancements, Qualcomm Incorporated, Nokia, Nokia Shanghai Bell, Ericsson, Huawei, ZTE, Samsung

- R3-237840, (TP for TS 38.423 BL CR) support for PDU Set based QoS handling, Huawei, Ericsson, ZTE, Lenovo, Samsung, Nokia, Nokia Shanghai Bell, LGE

- R3-237841, (TP for TS 38.413 BL CR) support for PDU Set based QoS handling, Nokia, Nokia Shanghai Bell, Ericsson, ZTE, Huawei, Samsung

- R3-237842, (TP for TS 37.483 BL CR) support for PDU Set based QoS handling, Samsung, Ericsson, ZTE, Nokia, Nokia Shanghai Bell, Huawei, Lenovo

- R3-237843, (TP for TS 38.300 BL) Support for NR XR, Xiaomi, Nokia, Nokia Shanghai Bell, ZTE, Huawei, Ericsson, Qualcomm Inc.

- R3-237844, (TP for BLCR to TS 38.415) On User Plane Protocol for PDU Set Information, Lenovo, Ericsson, Samsung, Nokia, Nokia Shanghai Bell, ZTE, Huawei

- R3-237845, LS on defining new GTP-U Extension Header for PDU Set related information, RAN3(Ericsson)

- R3-237846, (TP to BL CR TS 38.410) Support for XR UP design using new container, ZTE, Ericsson, China Unicom, China Telecom, Nokia, Nokia Shanghai Bell

- R3-237847, (TP to BL CR TS 38.470) Support for XR UP design using new container, ZTE, Ericsson, China Unicom, China Telecom, Nokia, Nokia Shanghai Bell, Lenovo

- R3-237848, (TP for TS38.425) Support for XR PDU Set Handling, CMCC, ZTE, Nokia, Nokia Shanghai Bell, Huawei

- R3-237849, (TP for TS38.420) Support for XR PDU Set Handling, CMCC, Lenovo, Nokia, Nokia Shanghai Bell, ZTE, Ericsson

- R3-237850, (TP to BL CR TS 38.473) Support for UL jitter, Xiaomi

- R3-237851, (TP to BL CR TS 38.473) Support for N6 jitter, Huawei, Lenovo, ZTE, Nokia, Nokia Shanghai Bell

- R3-237922, (TP to BL CR TS 38.415) support for ECN Marking, ZTE, Nokia, Nokia Shanghai Bell, China Telecom, China Unicom, CMCC, Ericsson

- R3-237936, (TP to BL CR for 37.483) Support for ECN Marking, Samsung, Nokia, Nokia Shanghai Bell, ZTE, Ericsson

- R3-237938, (TP for NR_XR_enh BL CR for TS38.423) Support for ECN Marking, Ericsson, Deutsche Telekom, BT, T-Mobile USA, Charter, Vodafone, Apple, Orange, AT&T, Verizon Wireless, Telstra, Qualcomm, ZTE, Nokia, Nokia Shanghai Bell, Huawei, Samsung

- R3-237966, (TP for NR_XR_enh BL CR for TS38.473) ECN marking for L4S and congestion monitoring, Huawei, Ericsson, Samsung, ZTE, Nokia, Nokia Shanghai Bell

- R3-237969, (TP for TS38.413 BL CR) Support for ECN marking, Nokia, Nokia Shanghai Bell, CMCC, ZTE, Ericsson, LGE, Huawei, Samsung

- R3-237973, (TP for TS38.425) Support for ECN marking, CMCC, Nokia, Nokia Shanghai Bell, ZTE

- R3-238032, (TP for TS 38.300 BL) Support for NR XR, Xiaomi, Nokia, Nokia Shanghai Bell, ZTE, Huawei, Ericsson, Qualcomm Inc., Samsung

- R3-238123, (BLCR to 37.483) Introducing enhancement for NR XR, Samsung, Ericsson, Nokia, Nokia Shanghai Bell, ZTE

- R3-238124, (BL CR to 38.300) for XR Enhancements, Qualcomm Incorporated, Nokia, Nokia Shanghai Bell, Ericsson, Huawei, ZTE, Samsung

- R3-238125, (BL CR to 38.410) Support for XR UP design using new container, ZTE, Ericsson, China Unicom, China Telecom, Nokia, Nokia Shanghai Bell

- R3-238126, (BL CR to 38.413) Support for NR XR, Nokia, Nokia Shanghai Bell, Ericsson, China Telecom, ZTE

- R3-238127, (XR BL CR to TS 38.415) Introduction of XR enhancements, ZTE, Ericsson, Nokia, Nokia Shanghai Bell, Qualcomm Inc

- R3-238128, (BL CR to 38.420) Support for XR PDU Set Handling,  Lenovo, CMCC,Nokia, Nokia Shanghai Bell, ZTE, Ericsson

- R3-238129, (XR BL CR to TS 38.423) Introduction of XR enhancement, Ericsson, ZTE, Qualcomm Inc., Nokia, Nokia Shanghai Bell, China Telecom

- R3-238130, (BL CR to 38.425) Support for NR XR, CMCC, Nokia, Nokia Shanghai Bell, Ericsson, ZTE, Qualcomm Inc

- R3-238131, (BL CR to 38.470) Support for XR UP design using new container, China Telecom, ZTE, Ericsson, China Unicom, Nokia, Nokia Shanghai Bell, Lenovo

- R3-238132, (BL CR to 38.473) Support for NR XR, Huawei, Qualcomm Inc, Ericsson, China Telecom, Nokia, Nokia Shanghai Bell, ZTE

RAN1#114bis

- R1-2309081, PDCCH monitoring resumption after NACK, vivo

- R1-2308825, Reply LS on XR capacity enhancements, RAN2, MediaTek

- R1-2310501, Draft Reply LS on XR capacity enhancements, MediaTek

- R1-2308882, Maintenance of CG enhancements for XR capacity, Huawei, HiSilicon

- R1-2308936, Discussion on remaining issues of XR-specific capacity enhancements, FUTUREWEI

- R1-2308992, Remaining issues on XR-specific capacity enhancements, Spreadtrum Communications

- R1-2309082, Remaining issue on XR specific capacity enhancements, vivo

- R1-2309180, Discussion on remaining issues of XR, ZTE, Sanechips

- R1-2309273, Remaining issues on XR-specific capacity enhancements, NEC

- R1-2309297, XR-specific capacity enhancements, Nokia, Nokia Shanghai Bell

- R1-2309304, Remaining issues on XR-specific capacity enhancements, LG Electronics

- R1-2309382, Maintenance issues on XR, Samsung

- R1-2309463, Remaining issues on XR-specific capacity enhancements, xiaomi

- R1-2309533, Design of Multiple CG Occasions and unused CG occasion feedback, CATT

- R1-2309620, Discussion on XR specific capacity enhancements, OPPO

- R1-2309678, Maintenance on XR enhancements for NR, CMCC

- R1-2309732, XR specific capacity enhancements, TCL

- R1-2309788, Remaining issues on UTO-UCI and HARQ-ACK collision handling, Sharp

- R1-2309840, Remaining issues in XR-specific capacity enhancements, Apple

- R1-2309908, Remaining Issues on XR capacity enhancements, Sony

- R1-2309939, Remaining issues on XR-specific capacity enhancements, InterDigital, Inc.

- R1-2310002, Remaining issues on XR enhancements, MediaTek Inc.

- R1-2310148, Maintenance on XR Enhancements, Qualcomm Incorporated

- R1-2310255, On Maintenance of XR enhancements for NR, Ericsson

- R1-2310424, Moderator Summary#1 - Maintenance of XR Enhancements, Moderator (Ericsson)

- R1-2310425, Moderator Summary#2 - Maintenance of XR Enhancements, Moderator (Ericsson)

RAN1#115

- R1-2310832, Remaining issues of XR-specific capacity enhancements, FUTUREWEI

- R1-2310995, Discussion on remaining issues of XR, ZTE, Sanechips

- R1-2311104, Remaining issue on XR specific capacity enhancements, vivo

- R1-2311273, Remaining issues on XR specific capacity enhancements, OPPO

- R1-2311349, Design of Multiple CG Occasions and unused CG occasion feedback, CATT

- R1-2311408, Remaining issues on XR-specific capacity enhancements, xiaomi

- R1-2311489, Remaining issues on XR-specific capacity enhancements, CMCC

- R1-2311533, Remaining issues on XR-specific capacity enhancements, InterDigital, Inc.

- R1-2311628, Discussion on maintenance on XR enhancements, NTT DOCOMO, INC.

- R1-2311691, Remaining issues in XR-specific capacity enhancements, Apple

- R1-2311732, XR-specific capacity enhancements, Nokia, Nokia Shanghai Bell

- R1-2311851, Remaining issues on XR, Samsung

- R1-2311897, Remaining issues on XR-specific capacity enhancements, LG Electronics

- R1-2311905, On Maintenance of XR enhancements for NR, Ericsson

- R1-2311953, Clarification on UTO-UCI and HARQ-ACK multiplexing on PUSCH, Sharp

- R1-2312043, Maintenance on XR Enhancements, Qualcomm Incorporated

- R1-2312217, Maintenance of CG enhancements for XR capacity, Huawei, HiSilicon

- R1-2312385, Moderator Summary#1 - Maintenance of XR Enhancements, Moderator (Ericsson)

- R1-2312386, Moderator Summary#2 - Maintenance of XR Enhancements, Moderator (Ericsson)

- R1-2312387, Moderator Summary#3 - Maintenance of XR Enhancements, Moderator (Ericsson)