## Slide 1: 5G_AIS Telco @ Jan. 29th Agenda & Meeting Minutes
Rapporteur
2021.1.29

## Slide 2: Participants
Sudeep Vamanan
smvamanan@APPLE.COM
Madella Mario
mario.madella@TELECOMITALIA.IT
JJ HuangFu (皇甫建君)
JJ.HuangFu@mediatek.com
Stojanovski, Saso
saso.stojanovski@INTEL.COM
teniou(TeniouGilles)
teniou@tencent.com
Jinguo ZHU
zhu.jinguo@ZTE.COM.CN
LaeYoung Kim
laeyoung.kim@LGE.COM
zhuoyuzhang(张卓筠)
zhuoyuzhang@tencent.com
Lei Yixue
yixuelei@tencent.com
Sherry Shen 沈洋
shenyang6@xiaomi.com
Dario Serafino
Tonesi dtonesi@QTI.QUALCOMM.COM
rob.edwards@matrixx.com
Pudney, Chris, Vodafone Group Chris.Pudney@VODAFONE.COM
sunhaiyang (C)
sunhaiyang3@HUAWEI.COM
Zhendong Li
li.zhendong@ZTE.COM.CN
Chia-Lin Lai (賴家齡)
Chia-Lin.Lai@MEDIATEK.COM
chunshxiong(熊春山)
chunshxiong@tencent.com
Chandramouli, Devaki (Nokia - US/Dallas) devaki.chandramouli@NOKIA.COM
Gludovacz, Dieter
dieter.gludovacz@magenta.at
Huarui Liang
huarui_liang@apple.com
Tingfang TF1 Tang
tangtf1@LENOVO.COM
Thouraya Toukabri thouraya.toukabri@ORANGE.COM
'Yi Jiang’
jiangyi@CHINAMOBILE.COM
Fenqin, Zhu
zhufenqin@HUAWEI.COM
Xu Yang
xuyang@oppo.com
Vojislav Vucetic
vvucetic@infoblox.com

## Slide 3: Meeting Agenda with minutes
1. Work plan
- Proposed work plan for SA2#143e
https://www.3gpp.org/ftp/Email_Discussions/SA2/5G_AIS/proposed%20work%20plan%20for%20SA2%23143e-v3.pptx
Meeting minutes:
- Rapporteur proposes that for 5QI aspect, if there is no RAN1 LS response, no further discussion in SA2#143e. MTK supports the view. Sherry asks to add “and SA4” since SA2 also send LS to SA4 and rapporteur agreed. Updated proposed work plan provided as below:
https://www.3gpp.org/ftp/Email_Discussions/SA2/5G_AIS/proposed%20work%20plan%20for%20SA2%23143e-v4.pptx

## Slide 4: Meeting Agenda with minutes
2. Other QoS parameters including periodicity, burst etc. and CRs to 501/502/503.
- DPs
https://www.3gpp.org/ftp/Email_Discussions/SA2/5G_AIS/S2-200xxx1%20Discussion%20Paper%20for%20AIS%20v2.doc
https://www.3gpp.org/ftp/Email_Discussions/SA2/5G_AIS/QC%20S2-210xxxx%205G_AIS%20TSCAI%201%20DP.doc
- CRs
https://www.3gpp.org/ftp/Email_Discussions/SA2/5G_AIS/QC%20S2-210xxxx%205G_AIS%20TSCAI%202%20CR%2023501.doc
https://www.3gpp.org/ftp/Email_Discussions/SA2/5G_AIS/S2-200xxx2%2023.501%20AIS%20v2.doc
https://www.3gpp.org/ftp/Email_Discussions/SA2/5G_AIS/S2-200xxx3%2023.502%20AIS%20v2.doc
https://www.3gpp.org/ftp/Email_Discussions/SA2/5G_AIS/S2-200xxx4%2023.503%20AIS%20v2.doc
Meeting minutes:
There were discussions about the service pattern (I/B/P pictures and periodicity) and related parameters of AIS . Then people discussed the the principle to try to reuse TSCAI and also the common and different aspects of IIOT and AIS. There are discussions on how to define and document the service information between AF and PCF and between AIS and IIOT. AIS rapporteur propose that we can further discuss based on contributions and can offline discuss with IIOT rapporteur on how to make the coordination more efficient.

## Slide 5: Meeting Agenda with minutes
3. Any other proposals e.g. potential LSes out etc.
- DP & CR on 5QI
https://www.3gpp.org/ftp/Email_Discussions/SA2/5G_AIS/QC%20S2-210xxxx%205G_AIS%205QIs%201%20DP_v2.doc
https://www.3gpp.org/ftp/Email_Discussions/SA2/5G_AIS/QC%20S2-210xxxx%205G_AIS%205QIs%202%20CR%2023501_v2.doc
Meeting Minutes:
- This part is not discussed in the call. As in the beginning of telco people discussed that without RAN1 and SA4 LS back, it seems not necessary to rediscuss 5QI issues in SA2#143e. However, if RAN1 and SA4 LS can come back, then it is still possible to proceed this aspect. There are also questions on AIS schedule in Q2 and rapporteur said this will be decided by SA2 leadership.

## Slide 6: Disclaimer – referenced from Devaki’s meeting minutes for IIOT
Disclaimer: Notes are captured for informative purposes only and it does not capture any formal agreement nor any conclusion. It is captured to author’s best of ability. There may be inaccuracies and missing parts.
Disclaimer on the attendance list: I will try to get a snapshot from zoom attendance list thus captured based on who I knew actually attended thus it may not be a complete attendance list, if you attended the call and wish to be added, please drop me an email directly and I will update the notes.

## Slide 7: Thanks a lot!