Post SA2#148E e-meeting Email Discussion

Source: 	China Mobile, vivo

Title: 	Email discussion on Rel-18 FS_eNA_Ph3

# 1.	Work Tasks for Rel-18 FS_eNA_Ph3

## 1.1	Importance of Work Tasks

### 1.1.1	Work Tasks Description

The “ Study on Enablers for Network Automation for 5G - phase 3” (FS_eNA_Ph3) was approved at SA2#148E e-meeting in S2-2109361, which contains the following Work Tasks and TU estimation.

| Work Task ID | Work Task Description | RAN Dependency (Yes/No/Maybe) | TU Estimate (14 + 9 ) | Inter Work Tasks Dependency |
| --- | --- | --- | --- | --- |
| WT#1.1 | whether and how new types of output need to be provided by NWDAF and how would those outputs be defined | NO | 0.5+0.5 | WT#1.1 is self-contained |
| WT#1.2 | Study possible mechanisms for improved correctness of NWDAF analytics | NO | 0.5+0.5 | WT#1.2 is self-contained |
| WT#2.1 | Whether and how NWDAF can assist application detection | NO | 1+0.5 | WT#2.1 is self-contained |
| WT#2.2 | Whether and how to support data and analytics exchange in roaming case (including network sharing) | NO | 1+0.5 | WT#2.2 is self-contained |
| WT#3.1 | data collection and data storage enhancements (including DCCF and ADRF enhancements, e.g., DCCF relocation, ADRF selection, ML model storage) | NO | 0.5+0.5 | WT#3.1 is self-contained |
| WT#3.2 | Whether and how to enhance trained ML Model sharing for different vendors | NO | 1+0.5 | WT#3.2 is self-contained |
| WT#3.3 | UPF data report to NWDAF to support UPF data report for analytics as specified in R16/R17 and additional UPF data identified in R18 | NO | 0.5+0.5 | WT#3.3 is self-contained, but may coordinate with SID FS_UPCAS |
| WT#3.4 | Study whether and how interactions between NWDAF can leverage MDAS/MDAF functionality for data collection and analytics | NO | 1+0.5 | WT#3.4 is self-contained |
| WT#3.5 | Enhancements related to analytics subscription transfer between NWDAFs (i.e. when analytics are for a group of UEs) | NO | 0.5+0.5 | WT#3.5 is self-contained |
| WT#3.6 | Impact of non-typical situations (e.g. un-scheduled events, disaster) on data collection and analytics | NO | 0.5+0.5 | WT#3.6 is self-contained |
| WT#3.7 | NWDAF-assisted URSP | NO | 1+0.5 | WT#3.7 is self-contained |
| WT#3.8 | enhancements on QoS Sustainability analytics | NO | 1+0.5 | WT#3.8 is self-contained except that “Investigate QoS prediction in Multi-MNO/Cross-border environments” is related with WT#2.2. |
| WT#4.1 | Study whether and how to enhance architecture to support federated learning in the 5GC | NO | 2+1 | WT#4.1 is self-contained |
| WT#4.2 | NWDAF enhancements considering the finer granularity of location information than TA and cell level | NO | 0. 5+0.5 | WT#4.2 is self-contained |
| WT#4.3 | NWDAF enhancements considering inputs from SCP | NO | 0.5+0.5 | WT#4.3 is self-contained |
| WT#4.4 | Study whether and how UE consume data analytics from NWDAF | NO | 1+0.5 | WT#4.4 is self-contained |
| WT#4.5 | Study whether and how to enhance architecture to support online learning in the 5GC | NO | 1+0.5 | WT#4.5 is self-contained |

### 1.1.2	Companies View for the Work Tasks

Question 1: Whether or not WT#X is essential to be included in Rel-18 FS_eNA_Ph3 SID?

Please indicate the reason why you think the corresponding WT is not essential in case that Company View is marked as “NO”.

#### 1.1.2.1	WT#1.1

| Company Name | Company View (Yes/No) | Notes (View on importance of the particular Work Task and whether this task is required to be included in Rel-18. Provide the rationale and justification for the proposal e.g. deployment scenarios, design choices, etc.) |
| --- | --- | --- |
| Huawei | Neutral |  |

#### 1.1.2.2	WT#1.2

| Company Name | Company View (Yes/No) | Notes (View on importance of the particular Work Task and whether this task is required to be included in Rel-18. Provide the rationale and justification for the proposal e.g. deployment scenarios, design choices, etc.) |
| --- | --- | --- |
| Huawei | Yes | NF’s decision will be more useful if the NWDAF analytics’s correctness is improved. |

#### 1.1.2.3	WT#2.1

| Company Name | Company View (Yes/No) | Notes (View on importance of the particular Work Task and whether this task is required to be included in Rel-18. Provide the rationale and justification for the proposal e.g. deployment scenarios, design choices, etc.) |
| --- | --- | --- |
| Huawei | Yes | It is a Rel-17 leftover KI which will benefit for the encrypted packet’s application detection. |

#### 1.1.2.4	WT#2.2

| Company Name | Company View (Yes/No) | Notes (View on importance of the particular Work Task and whether this task is required to be included in Rel-18. Provide the rationale and justification for the proposal e.g. deployment scenarios, design choices, etc.) |
| --- | --- | --- |
| Huawei | Yes | It is useful to study how to support data and analytics exchange in network sharing or roaming case to help to improve the service experience. |

#### 1.1.2.5	WT#3.1

| Company Name | Company View (Yes/No) | Notes (View on importance of the particular Work Task and whether this task is required to be included in Rel-18. Provide the rationale and justification for the proposal e.g. deployment scenarios, design choices, etc.) |
| --- | --- | --- |
| Huawei | No | The current architecture is enough to fit for the current use cases, we don't see the value to extend the data collection/storage architecture in Rel-18. |

#### 1.1.2.6	WT#3.2

| Company Name | Company View (Yes/No) | Notes (View on importance of the particular Work Task and whether this task is required to be included in Rel-18. Provide the rationale and justification for the proposal e.g. deployment scenarios, design choices, etc.) |
| --- | --- | --- |
| Huawei | No | Solving the ML Model sharing for different vendors issues is out of 3GPP scope. |

#### 1.1.2.7	WT#3.3

| Company Name | Company View (Yes/No) | Notes (View on importance of the particular Work Task and whether this task is required to be included in Rel-18. Provide the rationale and justification for the proposal e.g. deployment scenarios, design choices, etc.) |
| --- | --- | --- |
| Huawei | Yes | In both Rel-16 and Rel-17, UPF information (such as QoS flow Bit Rate, QoS flow Packet Delay, Packet transmission and Packet retransmission) has already been collected by the NWDAF. However, it is unclear how NWDAF collects these information from the UPF. |

#### 1.1.2.8	WT#3.4

| Company Name | Company View (Yes/No) | Notes (View on importance of the particular Work Task and whether this task is required to be included in Rel-18. Provide the rationale and justification for the proposal e.g. deployment scenarios, design choices, etc.) |
| --- | --- | --- |
| Huawei | No | Rel-16 has defined how the data/analytics exchanges between the NWDAF and the OAM services, it is unnessesary to study the interactions between the NWDAF and MDAF/MDAS. |

#### 1.1.2.9	WT#3.5

| Company Name | Company View (Yes/No) | Notes (View on importance of the particular Work Task and whether this task is required to be included in Rel-18. Provide the rationale and justification for the proposal e.g. deployment scenarios, design choices, etc.) |
| --- | --- | --- |
| Huawei | No | Analytics subsctiption transfer in a single UE granularity has been defined in Rel-17. There is no scenario to define a UE group granularity in Rel-18. |

#### 1.1.2.10	WT#3.6

| Company Name | Company View (Yes/No) | Notes (View on importance of the particular Work Task and whether this task is required to be included in Rel-18. Provide the rationale and justification for the proposal e.g. deployment scenarios, design choices, etc.) |
| --- | --- | --- |
| Huawei | No | Suggest to focus on typical situation first. |

#### 1.1.2.11	WT#3.7

| Company Name | Company View (Yes/No) | Notes (View on importance of the particular Work Task and whether this task is required to be included in Rel-18. Provide the rationale and justification for the proposal e.g. deployment scenarios, design choices, etc.) |
| --- | --- | --- |
| Huawei | Neutral |  |

#### 1.1.2.12	WT#3.8

| Company Name | Company View (Yes/No) | Notes (View on importance of the particular Work Task and whether this task is required to be included in Rel-18. Provide the rationale and justification for the proposal e.g. deployment scenarios, design choices, etc.) |
| --- | --- | --- |
| Huawei | Yes | The QoS Sustainability analytics enhancement (e.g. support of extending to others existing QoS parameters) is a strong requirement from 5GAA. |

#### 1.1.2.13	WT#4.1

| Company Name | Company View (Yes/No) | Notes (View on importance of the particular Work Task and whether this task is required to be included in Rel-18. Provide the rationale and justification for the proposal e.g. deployment scenarios, design choices, etc.) |
| --- | --- | --- |
| Huawei | Neutral |  |

#### 1.1.2.14	WT#4.2

| Company Name | Company View (Yes/No) | Notes (View on importance of the particular Work Task and whether this task is required to be included in Rel-18. Provide the rationale and justification for the proposal e.g. deployment scenarios, design choices, etc.) |
| --- | --- | --- |
| Huawei | Yes | NWDAF in Rel-16 and Rel-17 only support to provide TA or cell level QoS sustainability analytics to help the V2X AF to adjust the application level parameters (such as inter-vehicle gap, video codec), but the area granularity for the adjustment is too coarse. |

#### 1.1.2.15	WT#4.3

| Company Name | Company View (Yes/No) | Notes (View on importance of the particular Work Task and whether this task is required to be included in Rel-18. Provide the rationale and justification for the proposal e.g. deployment scenarios, design choices, etc.) |
| --- | --- | --- |
| Huawei | Yes | SCP is a new scenario in eNA scope. |

#### 1.1.2.16	WT#4.4

| Company Name | Company View (Yes/No) | Notes (View on importance of the particular Work Task and whether this task is required to be included in Rel-18. Provide the rationale and justification for the proposal e.g. deployment scenarios, design choices, etc.) |
| --- | --- | --- |
| Huawei | Yes | UE can benefit from the network data analytics from the NWDAF e.g. the UE may use the UE mobility analytics from the NWDAF to determine if a cell will be selected. |

#### 1.1.2.17	WT#4.5

| Company Name | Company View (Yes/No) | Notes (View on importance of the particular Work Task and whether this task is required to be included in Rel-18. Provide the rationale and justification for the proposal e.g. deployment scenarios, design choices, etc.) |
| --- | --- | --- |
| Huawei | Neutral |  |

### 1.x.3	Summary

Editor’s Note: This clause should contain the brief summary of companies view e.g. n# of companies prefer to go with option A vs. m# of companies prefer to go with option B.

### 1.x.4	Proposed Way Forward

Editor’s Note: This clause should contain propose a way forward. For e.g. Given that majority of companies prefer to go with option A, it is proposed that Option A is agreed as way forward.