## Slide 1: SA WG3 Status report for ‘PROSESA’
Samir Ferdi
Interdigital

## Slide 2: ‘PROSESA’ status after SA3#112
General
  Work not completed (no agreement to convert the draft CR into CR)
Dependencies:
  Dependency on Relay PDU Session establishment/modification procedure (SA2)
Contentious Issue:
  See dependency above
Risks:
  None identified
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
970027 | 5G ProSe Secondary Authentication | PROSESA | Rel-18 | S3 | Sep-2023 | 90% | 90% | Draft CR not converted to CR to TS 33.503