## Slide 1: SA WG3 Status report for FS_SIV
Tim Evans
Vodafone

## Slide 2
Dependencies:
  None
  SA2/RAN impacts and dependencies:
  None
Contentious Issue:
  How to deal with Key issues that are related to non 3GPP areas
Focus for the Next Meeting :
  Complete Study
FS_SIV status after SA3#111
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
820007 | Study on Security Impacts of Virtualisation | FS_SIV | Rel-18 | S3 | Mar-2023 | 45% | 45% | Convert the living document to CR to TR 33.926.
Overall Plan:
  Time lost as docs noted from Berlin and updated specification withdrawn due to time constraints with rapporteur.
Risks:
  Dis-agreement between 1 company and a body of others has been stalling progress
  Rapouteur will need to change for the next meeting due to job role change.