## Slide 1: SA WG3 Status report for FS_eNPN_Ph2_SEC
Christine Jost
Ericsson

## Slide 2
Key Issues | Solutions | Conclusion status
Security of non-3GPP access for SNPN | Solutions on untrusted non-3GPP access trusted non-3GPP access NSWO N5CW devices available | Conclusions on untrusted non-3GPP access trusted non-3GPP access NSWO N5CW devices
Authentication for UE access to hosting network | Solutions available | Conclusion: Existing methods can be used
TR 33.858 v1.2.0 Summary
FS_eNPN_Ph2_SEC Status
SA3#110adhoc-e
Apr 17-21, 2023
Start normative work
Finalize conclusions
SA3#111 Berlin
May 22-26, 2023
Normative work
Clean up TR.
SA3#112 Gothenburg
Aug 14-18, 2023
Finalize normative work

## Slide 3
General
  TR 33.858 v1.2.0 contains two key issues. Both are concluded.
    Key Issue #1: Security of non-3GPP access for SNPN:
      Conclusions on
        untrusted non-3GPP access
        trusted non-3GPP access
        NSWO
        N5CW devices
    Key Issue #2: Authentication for UE access to hosting network
      Conclusion: Existing methods can be used.
  Remaining work: Send TR 33.858 to EditHelp and incorporate their feedback.
Dependencies:
  none
FS_eNPN_Ph2_SEC status after SA3#111
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
960033 | Study on security aspects of enhanced support of Non-Public Networks phase 2 | FS_eNPN_Ph2_SEC | Rel-18 | S3 | Mar-2023 | 78% | 99% | Open issues in the conclusions resolved.