## Slide 1: SA WG3 Status report for ‘PROSESA’
Samir Ferdi
Interdigital

## Slide 2: ‘PROSESA’ status after SA3#111
  SA2/RAN impacts and dependencies:
  None
Contentious Issue:
  usage of Remote UE Report to trigger the ProSe secondary authentication procedure
Focus for the Next Meeting :
  Address outstanding Editor’s Note on usage of Remote UE Report and multiple Remote User ID and other outstanding issues based on SA WG2 LS reply S2-2307743
Risks:
  None
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
970027 | 5G ProSe Secondary Authentication | PROSESA | Rel-18 | S3 | Sep-2023 | 80% | 90% | CR to TS 33.503