## Slide 1: SA WG3 Status report for eNPN_Ph2
Christine Jost
Ericsson

## Slide 2
General
    Security of non-3GPP access for SNPN:
      Normative text on
        untrusted non-3GPP access
        trusted non-3GPP access
        NSWO support in SNPN using CH with AAA server
        N5CW devices
    Authentication for UE access to hosting network
      Informative text
    Tasks which are not yet complete
      Missing Procedures for Security of NSWO support in SNPN without CH, Security of NSWO support in SNPN using CH with AUSF/UDM
      Resolve Editor’s Notes in the procedures
Dependencies:
  none
eNPN_Ph2 status after SA3#111
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
990043 | Security aspects of support of Non-Public Networks phase 2 | eNPN_Ph2 | Rel-18 | S3 | Sep-2023 | 0% | 65% |