## Slide 1: SA WG3 Status report for 5G_ProSe_Ph2
Wei Zhou
CATT

## Slide 2
February meeting (SA3#110, Feb20-24 , 2023):
  WID proposal
April meeting (110Bis, Apr17-21 , 2023):
  Start normative work
May meeting (111, May22-26 , 2023):
  Normative work
August meeting (SA3#112, Aug14-17 , 2023):
  Finalize normative work
Overall plan (new)
5G_ProSe_Ph2 Status

## Slide 3
General
  There are Editor’s Notes for 5G ProSe UE-to-UE Relay Discovery that need to be addressed.
  There Editor’s Notes for Security for emergency service from 5G ProSe Remote UE via 5G ProSe UE-to-Network Relay that need to be addressed.
  There are Editor’s Note for Security of 5G ProSe PC5 Communication for 5G ProSe Layer-3 UE-to-UE Relay with network assistance that need to be addressed.
  There is no content for Selection between mechanisms with or without network assistance.
  There is no content for Identity privacy for communication for 5G ProSe Layer-3 UE-to-UE Relay.
  There is no content for Security procedure for 5G ProSe Layer-2 UE-to-UE Relay.
  There is no content for Security for 5G ProSe UE-to-UE Relay Communication with integrated Discovery.
Dependencies:
  SA2’s normative work on 5G_ProSe_Ph2(TS 23.304)
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
990045 | Security Aspects of Proximity-based Services in 5GS Phase 2 | 5G_ProSe_Ph2 | Rel-18 | S3 | May-2023 | 5% | 40% | TR 33.740
5G_ProSe_Ph2 status after SA3#110

## Slide 4
  SA2/RAN impacts and dependencies:
  None for RAN and none determined yet for SA2
Focus of the Next Meeting :
  Normative work
Contentious Issues:
  Validity of protected discovery sets in Relay announcements messages.
  L2 U2U relay reselection security using pre-established keys and privacy of KNRP ID.
  Selection between mechanisms with or without network assistance.
  Security for 5G ProSe UE-to-UE Relay Communication with integrated Discovery.
Risks:
5G_ProSe_Ph2 status after SA3#110