## Slide 1: SA WG3 Status report for FS_5GSAT_Sec
Wei Lu
Xiaomi

## Slide 2
October meeting:
  Scope approved
  One key issue added with no security threats and requirements
November meeting:
  KI#1 updated with threat analysis
  Another proposed new KI is pending on the reply from CT1 to SA2’s LS
January meeting:
  Updated KI#1 with potential requirements
February meeting:
  No progress
April meeting:
  Added new solutions for KI#1
  Added conclusions for KI#1
May meeting:
  Updated the conclusions on KI#1
  Finalized the study
Overall plan
FS_5GSAT_Sec Status
Notes: Key issues added during June and August meetings should be concluded in November.
(e.g. Resolve the ENs in the agreed key issues)

## Slide 3
General
  TR 33.700-28 v1.0.0 contains one key issue and the conclusion on it
Dependencies:
  none
FS_5GSAT_Sec status after SA3#111
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
970028 | Study on Security Aspects of Satellite Access | FS_5GSAT_Sec | Rel-18 | S3 | Q3-2023 | 80% | 100% | TR 33.700-28

## Slide 4: FS_Ranging_SL_SEC status after SA3#111
  SA2/RAN impacts and dependencies:
  None
Contentious Issue:
  None
Overall Plan:
  See slide #2
Risks:
  None