## Slide 1: SA WG3 Status report for ‘FS_Id_Prvc’
Alec Brusilovsky
Interdigital

## Slide 2
General
Dependencies:
  Some (the SID may have RAN impacts)
‘FS_Id_Prvc’ status after SA3#110
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
940016 | Study of privacy of identifiers over radio access | FS_Id_Prvc | Rel-18 | S3 | Mar-2023 | 25 | 40 | TR 33.870

## Slide 3
Status after May 2023:
  KI#1 – Conclusions started
    Agreed on a compromise conclusion with an EN
  KI#2 not reviewed
    No KI#2 contributions reviewed due to the lack of time
  One pCR is approved (KI#1 Conclusions).
    At SA3#111, 18 contributions were not treated
Overall plan:
  In August - November ‘23 meetings:
    Focus on concluding for KI#1 and start concluding for KI#2
    review and start evaluating solutions for KI#2
  Prior to the August - November meeting have the following treatment for KI#1 and KI#2
    in the middle of June, a moderated email discussions and two conference calls where we can exchange on the Evaluation of the solutions and on the road to conclusions.
    For KI#2, all untreated contributions from SA3#111 to be discussed at dedicated calls
    For KI#1, follow the direction outlined in the approved SA3#111 Conclusions for KI#1 and discuss the ways and means to expand on it.
Overall plan
‘FS_Id_Prvc Status

## Slide 4
Key Issues | Solutions | Solution status
TR Summary
‘FS_Id_Prvc’ Status
SA3#107 Adhoc-3 Jun27-July1st 2022
Key Issues and Solution proposals
SA3#108
Aug 22-26, 2022
Refining of Key Issues and solutions
SA3#109
Nov 14-18, 2022
Refining for KI#1 solutions
SA3#110
Feb 20-24, 2023
Refining Conclusions for KI#1
Refining KI#2
New sol. For KI#2
KI #1
KI #2
Ten proposed solutions for KI #1
2+ proposed solutions for KI #2
SA3#111
May, 2023
Start concluding on KI#1,
SA3#112
August, 2023
Concluding on KI#1,
Concluding on KI#2,
KI #1 Conclusion
KI #2 Conclusion

## Slide 5: ‘FS_Id_Prvc’ status after SA3#110
  SA2/RAN impacts and dependencies:
  May be for RAN (KI #2) and none determined yet for SA2
Contentious Issue:
  Contention between the “configuration” and “padding” solution approaches for KI#1
Focus for the Next Meeting :
  Continue conclusions
  Finalise solutions
  Finalise evaluations
Overall Plan:
  See dedicated slide
Risks:
  None