## Slide 1: SA WG3 Status report for ‘FS_Id_Prvc’
Alec Brusilovsky
Interdigital

## Slide 2
General
Dependencies:
  None (SI is concluded)
‘FS_Id_Prvc’ status after SA3#112
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
940016 | Study of privacy of identifiers over radio access | FS_Id_Prvc | Rel-18 | S3 | Mar-2023 | 40 | 80 | TR 33.870

## Slide 3
Key Issues | Solutions | Solution status
TR Summary
‘FS_Id_Prvc’ Status
SA3#107 Adhoc-3 Jun27-July1st 2022
Key Issues and Solution proposals
SA3#108
Aug 22-26, 2022
Refining of Key Issues and solutions
SA3#109
Nov 14-18, 2022
Refining for KI#1 solutions
SA3#110
Feb 20-24, 2023
Refining Conclusions for KI#1
Refining KI#2
New sol. For KI#2
KI #1
KI #2
Ten proposed solutions for KI #1
2+ proposed solutions for KI #2
SA3#111
May, 2023
Start concluding on KI#1,
SA3#112
August, 2023
Partial Conclusions for KI#1,
No conclusions for KI#2,
KI #1 Conclusion
KI #2 Conclusion