## Slide 1: SA WG3 Status report for MBS Security Phase 2
Longhua Guo
Huawei

## Slide 2
Key Issues | Solutions status | Conclusion status
Handling in MOCN | 3 solutions, Stable | Concluded, normative work is required
TMGI protection | Two solutions were discussed but noted | Concluded, no normative work is required
TR Summary
MBS Security Phase 2 Status
In August meeting:
  CR to be agreed based on the conclusion of TR.
Work plan

## Slide 3
General
  TR 33.883 v1.0.0 contains two key issues (handling in MOCN and TMGI protection) and three solutions.
  The TR wil be sent for approval.
  WID proposal was agreed in SA3.
Dependencies:
  SA2 WID
    Normative work is already finalized
  RAN WID (Enhancements of NR Multicast and Broadcast Services)
    Normative work is already started
MBS Security Phase 2 status after SA3#108-e
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
960041 | Study on security enhancements for 5G multicast-broadcast services Phase 2 | FS_5MBS_SEC_Ph2 | Rel-18 | S3 | May-2023 | 55% | 100% | TR 33.883

## Slide 4
Contentious Issue:
  Normative work on handling in MOCN
Focus for the Next Meeting :
  CR on handling in MOCN
Overall Plan:
  See dedicated slide
Risks:
  none.
MBS Security Phase 2 after SA3#111