## Slide 1
SA WG3 Status report for eNA_Ph3
Chang Liu
China Mobile

## Slide 2
February meeting(SA3 #110):
  WID proposal
April meeting(SA3 #110adhoc):
  Skeleten of WID
May meeting:(SA3 #111)
  Add content of General description of KI#1
  Add content of procedure of KI#2
  Add content of procedure of KI#3
August meeting(SA3 #112)
  Add content of procedure of KI#1
  Resolve ENs
  Finalize normative work
Overall plan
eNA_Ph3 Status

## Slide 3: eNA_Ph3 status after SA3#111
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
990042 | Security aspects of enablers for Network Automation for 5G - phase 3 | eNA_Ph3 | Rel-18 | S3 | Sep-2023 | 0% | 65% | Add general description of KI#1 and procedure of KI#2/KI#3
General
  Add general description of KI#1 and procedure of KI#2/KI#3
Dependencies:
  Need to align with SA2
Contentious Issue:
  None
Focus for the Next Meeting :
  Add content of procedure of KI#1
  Resolve ENs
  Finalize normative work