## Slide 1: SA WG3 Status report for FS_PIN_Sec
Zhenhua Xie
vivo

## Slide 2
August meeting:
  Agree 5GS requirements on authentication KI
  Add key issues
  Add solutions for authentication KI
  NOTE: SA3#107e-Ad-Hoc meeting has no consensus on 5GS requirements, SA3#108e and SA2#152e will end at same day (26th Aug.), so no information from SA2 for this meeting and no solution proposal is allowed for this meeting
October meeting:
  Last meeting to add key issues
  Add solutions for key issues
November meeting:
  Solutions
  Solution evaluations
January/February meeting:
  Solutions
  Solution evaluations
  Initial conclusions for key issues
  Agree on WID
April meeting:
  Start normative work
  Conclusions for key issues
May meeting:
  Finalize normative study work
Overall plan
FS_PIN_Sec Status

## Slide 3
Key Issues | Solutions | Solution status
Key Issue #1: Authentication | 7 | 
Key Issue #2: Authorization of PIN capabilities | 4 | 
TR 33.882 Summary
FS_PIN_Sec Status
SA3#107 Adhoc-3 Jun27-July1st 2022
Key Issues
SA3#108
Aug 22-26, 2022
Key Issues and Solution proposals
SA3#108 Adhoc-e Oct 10-14, 2022
Deadline to introduce new Key Issues
SA3#110
Feb 20-24, 2023
Conclusions

## Slide 4
General
  TR 33.882 v1.0.0 contains 2 key issues and 11 solutions
  It is concluded no normative work for KI#1
  No consensus on conclusions for KI#2
Dependencies:
  SA2’s work on FS_PIN, TR 23.700-88
  SA2’s work on PIN
FS_PIN_Sec status after SA3#111
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
950024 | Study on personal IoT networks security aspects | FS_PIN_Sec | Rel-18 | S3 | Jun-2023 | 85% | % | TR 33.882

## Slide 5: FS_PIN_Sec status after SA3#111
  SA2/RAN impacts and dependencies:
  None for RAN and none determined yet for SA2
Contentious Issue:
  None
Next plan:
  Send coversheet and TR 33.882 v1.0.0 for information and approval to SA#100 plenary
Risks:
  None