## Slide 1: SA WG3 Status report for FS_MiBiDA
Noamen Ben Henda
Huawei

## Slide 2
Dependencies:
  None
  SA2/RAN impacts and dependencies:
  None
Contentious Issue:
  None
Focus for the Next Meeting:
  Completion of the evaluation of the solutions and conclusion
FS_MiBiDa status after SA3#115Adhoc-e and SA3#116
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
1020043 | Study on mitigations against bidding down attacks | FS_MiBiDa | Rel-19 | S3 | Sep-2024 | 20 | 85 | pCRs to TS 33.701 from SA3#115Ah-e and SA3#116
Overall Plan:
  A conference call will be held before the next meeting to discuss potential conclusions and decide on the general direction.
  The study will be closed by the next meeting.
Risks:
  None so far