## Slide 1: SA WG3 Status report for Milenage_256
Mireille PAULIAC
Thales

## Slide 2
TUs planned
  2 TUs
In SA3#117 meeting: -
  Get version of Milenage-256 selected for specification
In SA3#119 meeting -
  Finalize the different specifications
Overall plan
Milenage_256 overall plan

## Slide 3
General
  TSs contain introduction
Dependencies:
  Work based on ETSI SAGE outcomes
Contentious Issue:
  None
Risks:
  None identified
Milenage_256 status after SA3#116
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
1020036 | Addition of Milenage-256 algorithm | Milenage_256 | Rel-19 | S3 | Dec-2024 | 5% | 5% | 

## Slide 4
Pending issues
  Issue#1: selection of version of Milenage-256 algorithm to specify
Dependencies:
  Work based on ETSI SAGE outcomes
TUs consumed
  SA3#115- 0.5 TU
  SA3#115AdHoc-e- 0 TU
  SA3#116- 0 TU
TUs remaining
  SA3#117- 0.5 TU
  SA3#118- 0.5 TU
  SA3#119- 0.5 TU
Plan for completion
  SA3#117: selection of version of Milenage-256 algorithm to specify
  SA3#118: proposals for normative texts according to the selected version of Milenage-256 algorithm
  SA3#119: finalization of the specifications according to the selected version of Milenage-256 algorithm
Milenage_256 pending work and plan for completion