## Slide 1: SA WG3 Status report for ‘SCAS for SMSF’
Manjesh Kumar Hanawal
IIT Bombay

## Slide 2
TUs planned : to be filled SA3 chair
In SA3#117 meeting: -
  Get KIs agreed
In SA3#118 meeting -
  Finalise the normative text
Overall plan
‘SCAS for SMSF’ overall plan

## Slide 3
General
Dependencies:
  None
Contentious Issue:
  None
Risks:
  None identified
‘SCAS for SMSF’ status after SA3#116
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
1010011 | 5G Security Assurance Specification (SCAS) for the Short Message Service Function (SMSF) | SCAS_5G_SMSF | Rel-19 | S3 | Oct-2024 | 40% | 70% | 

## Slide 4
Pending issues
  None
Dependencies:
  Work based on other WGs study outcomes
TUs consumed
  SA3#xxx – (to be filled by SA3 chair)
TUs remaining
  SA3#xxx – (to be filled by SA3 chair)
Plan for completion
  SA3#117 (KIs agreed)
  SA3#118 (Finalise the normative text)
‘SCAS for SMSF’ pending work and plan for completion