## Slide 1: SA WG3 Status report for draft TS 33.530 UDR SCAS
Jörg Andreas
BSI Germany

## Slide 2
Dependencies:
  None
  SA2/RAN impacts and dependencies:
  None
Contentious Issue:
  None
Focus for the Next Meeting :
  Specific UDR test cases based on security requirements for UDR (33.501)
  Overall clause 4 SCAS content
WID UDR SCAS WP-status after SA3 #116 Jeju
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
1010010 | 5G Security Assurance Specification (SCAS) for the Unified Data Repository (UDR) | SCAS_5G_UDR | Rel-19 | S3 | Nov-2024 | 30 | 50 | pCR against 33.530 Sec. requirements at 33.501 clause 5.8b
Overall Plan:
  Define normative baseline for UDR SCAS Testcases
  Change in 33.501 regarding security requirements for UDR
  Further elaborate draft TS 33.530 (UDR SCAS)
  Defining the assets and threats for key transfer between UDR and other NFs (CR to 33.926)
  Defining specific UDR SCAS test cases regarding storage transfer security
Risks:
  None