## Slide 1: SA WG3 Work Plan for FS_CAT256
Yuto Nakano
KDDI
Ivy Guo
Apple

## Slide 2
In SA3#116 meeting: -
  Get updated Assumptions and Conclusion agreed
In SA3#117 meeting -
  Resolve Annex contribution
Overall plan
FS_CAT256 overall plan

## Slide 3
General
  Updated assumption and conclusion are added to TR 33.700-41
Dependencies:
  None
Contentious Issue:
  None
Risks:
  None identified
FS_CAT256 status after SA3#116
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
1020041 | Study on enabling a cryptographic algorithm transition to 256-bits | FS_CAT256 | Rel-19 | S3 | Dec 2024 | 0% | 90% | TR 33.700-41

## Slide 4
Pending issues
  Issue#1: Analysis of backward compatibility
Dependencies:
  None
TUs consumed
  SA3#115 – 0.5
  SA3#115 adhoc – 0.5
  SA3 #116 – 0.5
TUs remaining
  SA3#117 – 0.5
Plan for completion
  SA3#117: Resolve Annex contribution
FS_CAT256 pending work and plan for completion