## Slide 1
SA WG3 Status report for FS_Non3GPPMob_Sec
Saurabh Khare
Nokia

## Slide 2
TUs planned: 6
In SA3#115 meeting:
  KIs, Skeleton, Scope, security assumption (agreed)
In SA3#115-adhoc-e meeting:
  Add solutions (agreed)
  Last meeting to add KIs
In SA3#116 meeting:
  Add solutions (agreed)
  KI conclusions (2 KI concluded), WID approval (agreed)
In SA3#117 meeting :
  Concluded remaining KIs
  Start normative work
In SA3#118 meeting :
  Send TR for information & approval
  Continue Normative work
In SA3#119 meeting :
  Complete Normative work
FS_Non3GPPMob_Sec overall plan

## Slide 3
General
  TR 33.702 v0.3.0 contains 4 key issues and related 20 solutions.
  KI1 and KI3 is concluded with Fast BSS solutions with one ENs for other solutions. If the need of other solution is not agreed, then EN will be removed without any changes.
  WID is presented for approval so that normative work can be started from the next meeting for the agreed KIs
  KI2 and KI4 will be concluded in the next meeting.
Dependencies:
  None
Contentious Issue:
  None
Risks:
  None identified
FS_Non3GPPMob_Sec Status after SA3#116
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
1020045 | Security for mobility over non-3GPP access to avoid full primary authentication | FS_Non3GPPMob_Sec | Rel-19 | S3 | Dec 2024 | 60% | 80% | TR 33.702 V0.3.0 is updated

## Slide 4
Pending issues
  Resolves ENs in KI1 and KI2 conclusion
  Conclude KI2 and KI4
  Normative work
Dependencies:
  None
TUs consumed
  SA3#115 : 0.5
  SA3#115-adhoc-e : 0.5
  SA3#116 : 0.5
TUs remaining
  SA3#117 : 0.5 (TR and normative work)
  SA3#118 : 0.5 (TR and normative work)
  SA3#119 : 0.5 (Normative work)
Plan for completion
  SA3#116 proposed WID for approval with agreed KIs
  SA3#118 conclude study, send TR for information and approval
  SA3#119 conclude normative work
FS_Non3GPPMob_Sec pending work and plan for completion