## Slide 1: SA WG3 Status report for FS_5GFBS
Ivy Guo
Apple

## Slide 2
August meeting:
  Addressing Editor’s Notes in solutions.
  Adding evaluations for solutions.
October meeting:
  RAN2’s reply needs to be considered for further decisions or conclusions in key issue#2.
  If contentious situation still exist, a formal procedure needs to take place to deal with it.
  Addressing Editor’s Notes in solutions.
  Adding evaluations for solutions.
November meeting:
  Conclusions and decisions should be made based on consensus.
Overall plan
FS_5GFBS Status

## Slide 3
Key Issues | Solutions | Solution status
Security of unprotected unicast messages | #1, #2, #3, #9, #10, #11, #12, #13, #16, #17, #21, | #1 was adopted in R15 #17 was agreed as WA #49
Security protection of system information | #7, #11, #12, #14, #19, #20, #21, #26, #27, | 
Network detection of false base stations | #4, #6, #8, #18, #22, #23, #24, #25, | 
Protection against SON poisoning attempts |  | 
Mitigation against the authentication relay attack | #5, #15, #23, | 
Resistance to radio jamming | None | 
Protection against Man-in-the-Middle false gNB attacks | #23 | 
TR 33.809 Summary
FS_5GFBS Status
SA3#107 Adhoc-3 Jun27-July1st 2022
LS to RAN2 on KI2
Solution#4 evaluation
SA3#108
Aug 22-26, 2022
Polishing solutions
Contentious topics
SA3#108 Adhoc-e Oct 10-14, 2022
Polishing solutions
Contentious topics
Conclusions if possible
SA3#109
Nov 14-18, 2022
Conclusions

## Slide 4
General
  TR 33.809 is containing 7 key issues and 27 solutions. 2 solutions were approved into normative work (one of them is WA#49 )
Dependencies:
  Null.
FS_ 5GFBS status after SA3#107Adhoc-e
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
810032 | Study on 5G security enhancement against false base stations | FS_5GFBS | Rel-18 | S3 | Dec-2022 | 90% | 90% | TR 33.809

## Slide 5: FS_5GFBS status after SA3#107Adhoc-e
Contentious Issue:
  No consensus on technical approach of key issue#2, majority supporting the signature-based solutions, while minority was objecting.
  No consensus on technical approach of key issue#3. there are both supporters and object0rs for solution #4 addressing key issue#3.
Focus for the Next Meeting (August):
  Polishing solutions addressing Editor’s Notes.
  Adding evaluations on solutions.
Overall Plan:
  See page 2.
Risks:
  Way-forward is needed from procedure point of view on contentious issue, on which there are many supporters and a few objectors.