## Slide 1: SA WG3 Status report for FS_eNA_SEC_Ph3
Chang Liu
China Mobile

## Slide 2
The TR has 6 KIs and 6 solution, with 3 KIs don’t have any solution by now
August meeting:
October meeting:
  Last meeting to add key issues
  Add solutions for current key issues KIs(KI#2,KI#5,KI#6)
  Solution completion ( solution 1-6)
November meeting:
  Last meeting to add new solutions
  Solution completion(including evaluation and solving ENs)
  Begin to add conclusions.
  Send SID for information
  Prepare WID proposal
January/February meeting:
  Add conclusions
  Send SID for approval
  Start normative work
April meeting:
  Normative work
May meeting:
  Finalize normative work
Overall plan
FS_eNA_Ph2_SEC Status

## Slide 3
Key Issues | Solutions | Solution status
#1: Protection of data and analytics exchange in roaming case | Solution #5: Access control and anonymization for data and analytics exchange in roaming | 2 ENs
#2:Authorization of selection of participant NWDAF instances in the Federated Learning group |  | 
#3: Security for AI/ML model storage and sharing | Solution #1: Authorization of AI/ML model retrieving | 1 EN
 | Solution #2: Authorization and Authentication of ML model transfer | 4 ENs
 | Solution #3: AI/ML model authorization and retrieval | 4 ENs
 | Solution #4: AI/ML model storage and sharing security | 3 ENs
TR Summary
FS_eNA_SEC_Ph3 Status
SA3#107 Adhoc-3 Jun27-July1st 2022
Key Issues and Solution proposals
SA3#108
Aug 22-26, 2022
Deadline to introduce new Key Issues
SA3#108 Adhoc-e Oct 10-14, 2022
Deadline to introduce new Key Issues, solution proposals
SA3#109
Nov 14-18, 2022
Solution completion
Conclusions & Normative work

## Slide 4
Key Issues | Solutions | Solution status
#4: Anomalous NF behaviour detection by NWDAF (from R17) | Solution #6: Anomalous NF behaviour detection by NWDAF | 1 EN
#5: KI on Security for NWDAF-assisted application detection | New proposed KI in 107Adhoc | 
#6: Key issues on Cyber-attack detection(from R17) | New proposed KI in 107Adhoc | 
TR Summary
FS_eNA_SEC_Ph3 Status
SA3#107 Adhoc-3 Jun27-July1st 2022
Key Issues and Solution proposals
SA3#108
Aug 22-26, 2022
Deadline to introduce new Key Issues
SA3#108 Adhoc-e Oct 10-14, 2022
Deadline to introduce new Key Issues
SA3#109
Nov 14-18, 2022
Conclusions & Normative work

## Slide 5: FS_eNA_SEC_Ph3 status after SA3#107Adhoc-e
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
950021 | Study on security aspects of enablers for Network Automation for 5G - phase 3 | FS_eNA_SEC_Ph3 | Rel-18 | S3 | Mar-2023 | 10% | 35% | 2 new KIs and 6 new solutions of TR 33.738
General
  TR 33.738 v0.2.0 contains 6 key issues and 6 solutions, with 3 KIs don’t have any solution by now
Dependencies:
  SA3 solution procedure need to be aligned with SA2, no evaluations or conclusions in SA2 TR by now.

## Slide 6: FS_eNA_SEC_Ph3 status after SA3#107Adhoc-e
Contentious Issue:
  Need to discuss more about the necessity on end-to-end protection of ML model
Focus for the Next Meeting :
  Current solution completion( solution 1-6)
  Propose new solutions for current KIs(KI#2,KI#5,KI#6)
  Last meeting to add key issues
Overall Plan:
  See dedicated slide
Risks:
  Have risks on TR completion in November (due to late feedback from SA2)
  Request to include eNA topic in the agenda of November meeting