## Slide 1: SA WG3 Status report for FS_eNS_Ph3
Zander Lei
Huawei

## Slide 2
In August meeting:
  concentrate on key issues (new and updated)
  new solution are welcomed
In October meeting:
  concentrate on solutions
  new key issues are not expected after October meeting
In November meeting:
  completing solutions, concluding key issues, TR to be sent for information.
  WID proposal, if needed, for approval
In January/February meeting:
  normative work starts, if WID approved in November
  additional conclusions, revised WID proposal, if needed, for approval
  TR completed and sent for approval
In April meeting:
  normative work continues
In May meeting:
  normative work completed
Overall plan
FS_eNS_Ph3 Status

## Slide 3
Key Issues | Solutions | Solution status
#1 : providing VPLMN slice information to roaming UE (incomplete) | Nil | NA
#2 : temporary slice authorization and slice service area authorization | Nil | NA
#3: network slice admission control (NSAC) (Incomplete) | Nil | NA
TR Summary
FS_eNS_Ph3 Status
SA3#107 Adhoc-3 Jun27-July1st 2022
Key Issues and Solution proposals
SA3#108
Aug 22-26, 2022
Key Issues and Solution proposals
SA3#108 Adhoc-e Oct 10-14, 2022
Deadline to introduce new Key Issues
SA3#109
Nov 14-18, 2022
Conclusions & Normative work

## Slide 4
General
  TR 33.886 v0.1.0 includes three key issues (incomplete and missing threats and requirments)
Dependencies:
  SA2’s work on FS_eNS_Ph3
    TR 23.700-041 v0.3.0, completion rate 50%, end date Dec-2022.
    6 key issues and 37 solutions have been agreed
  Next SA2 meeting 17-26 August 2022
    No status update before SA3 August meeting
FS_eNS_Ph3 status after SA3#107Adhoc-e
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
960029 | Study on enhanced security for network slicing Phase 3 | FS_eNS_Ph3 | Rel-18 | S3 | Mar-2023 | 0 | 15% | TR 33.886

## Slide 5: FS_eNS_Ph3 status after SA3#107Adhoc-e
  SA2/RAN impacts and dependencies:
  None determined yet for RAN and SA2
Contentious Issue:
  Threats and potential security requirements for both KI#1 and KI#3 were not agreed in SA3#107Adhoc-e.
Focus for the Next Meeting :
  Complete most key issues in August
Overall Plan:
  See pg2
Risks:
  No agreement in SA3