SA3 work plan meeting notes

1. Opening

[Apple] asks whether this meeting has official power

[Chair] clarifies it is about work plan, no other official power.

1. Overview

[Chair] presents overview of SA3 R18 planning.

The work plan will be shown based on the sequence of Agenda #5

1. FBS work plan

[Apple] presents.

[Qualcomm] comments and questions value of key issue #2 & #3, and doesn’t think it can be limit on August and October as planned.

1. SIV work plan

[BT] gives brief introduction, without planning material.

1. Prose work plan

[CATT]] presents.

[Chair] comments plan normative starts too late

[CATT] if there is Feb meeting, it can be started earlier.

[Chair] replies May meeting would be a backup for extension. It should not be considered as a normal meeting for progress.

[Ericsson] comments most rapporteur considers to use each meeting for progress, however Chair announces that all SI will not be included in all meetings, will evaluate the meeting agenda based on the need. So work plans may have issues and need some fine tuning.

1. ID privacy work plan

[Interdigital] presents.

[Oppo] comments SA3 needs way to overcome the deadlock in some SIs.

1. certificate management work plan

[Nokia] presents

1. AKMA work plan

[CMCC] presents, and requests to have two meeting in last half year.

[Chair] replies it is possible to have two meetings.

1. Home Network Authentication work plan

[Huawei] presents, and also requests two meetings in last half year.

[Chair] comments not to wait to resolve the SBI impact till the lastmeeting, request to identify the possible impact as early as possible.

[Lenovo] requests to postpone 1st offline call after August meeting as most European are on vocation, before August meeting may have little help on the topic.

1. eNA work plan

[CMCC] presents, and also requests two meetings in last half year.

[Chair] questions about the key issues, as this SI is closely related with SA2

[CMCC] clarifies October meeting is planned as last meeting for key issue, but if SA2 has progress with security related issue after October, then it may still need to consider to introduce new key issue.

1. EDGE work plan

[Huawei] presents.

[Chair] asks to focus on contentious key issue and find a way to solve it, gives some suggestions/options to solve the issue.

[Huawei] replies the study is dependent with other group like SA2/SA6, so propose 1 meeting cycle to wait for other group progress.

[Ericsson] comments on overall plan. November meeting should be the last meeting for SI if WI wants to close on time.

1. PIN work plan

[Vivo] presents.

1. SNAAPP work plan

[NTT Docomo] presents

1. Network slicing work plan

[Huawei] presents.

[Chair] requests to finish the SI in Nov. Meeting. Not to push all work to May meeting.

[Huawei] agrees not to push all work to May meeting.

1. 5WWC work plan

[Nokia] presents.

[Qualcomm] comments about August meeting plan.

[CableLabs] shares similar opinion as Qualcomm.

1. RAN-AI/ML work plan

[Ericsson] presents.

[Chair] asks questions, that SI is dependent on RAN3, whether joint meeting helps.

1. RTC work plan

[Huawei] presents

1. NPN work plan

[Ericsson] presents, which is also dependent with other working group. (SA2)

[Nokia] comments it is strongly depending on SA2 progress, has concern

[Ericsson] replies.

1. UAS work plan

[Qualcomm] presents.

1. USIA work plan

[Lenovo] presents.

1. Ranging work plan

[Xiaomi] (absent)

1. (CN) AI/ML work plan

[Oppo] presents.

1. Zero trust work plan

[Lenovo] presents.

[Huawei] comments.

1. User consent work plan

[Huawei] presents.

1. MBS work plan

[Huawei] presents.

Chair summarize most of workplan schedule full meeting in last half year, but it is hard to schedule. Chair plans to have 4 meeting in 1st half of next year to complete the work.

[NTT Docomo] concerns on WI completion phase, would not be work as same way like SI.

Chair clarifies.

[Qualcomm] comments.

[Cisco] observes that Jan meeting is important and it may be better to schedule as F2F, as early as possible.

Chair clarifies Nov, 2022, Feb 2023 and May 2023 are expected to be F2F. Jan and Apr meetings expected to be online meetings.