## Slide 1: SA WG3 Status report for FS_5G_ProSe_Ph2
Wei Zhou
CATT

## Slide 2
August meeting:
  Add key issues
  Add solutions for existing key issues
October meeting:
  Last meeting to add key issues
  Add solutions for existing key issues
  Solution evaluations
November meeting:
  Last meeting to add solutions
  Solution evaluations
  Conclusions for key issues
  Agree on WID
January/February meeting:
  Start normative work
  Conclusions for key issues
April meeting:
  Normative work
May meeting:
  Finalize normative work
Overall plan
FS_5G_ProSe_Ph2 Status

## Slide 3
Key Issues | Solutions | Solution status
Key Issue #1: Security for UE-to-UE Relay discovery | None | 
Key Issue #2: Security of UE-to-UE Relay | None | 
Key issue #3: Authorization in the UE-to-UE Relay Scenario | None | 
Key Issue #4: Privacy of information over the UE-to-UE Relay | None | 
TR 33.740 Summary
FS_5G_ProSe_Ph2 Status
SA3#107 Adhoc-3 Jun27-July1st 2022
Key Issues
SA3#108
Aug 22-26, 2022
Key Issues and Solution proposals
SA3#108 Adhoc-e Oct 10-14, 2022
Deadline to introduce new Key Issues
SA3#109
Nov 14-18, 2022
Conclusions

## Slide 4
General
  TR 33.740 v0.1.0 contains scope and 4 key issues
Dependencies:
  SA2’s work on FS_5G_ProSe_Ph2, TR 23.700-33
FS_5G_ProSe_Ph2 status after SA3#107Adhoc-e
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
950024 | Study on Security Aspects of Proximity Based Services in 5GS Phase 2 | FS_5G_ProSe_Ph2 | Rel-18 | S3 | Mar-2023 | 5% | 15% | TR 33.740

## Slide 5: FS_5G_ProSe_Ph2 status after SA3#107Adhoc-e
  SA2/RAN impacts and dependencies:
  None for RAN and none determined yet for SA2
Contentious Issue:
  None
Focus for the Next Meeting :
  Add new key issues
  Add solutions for existing key issues
Overall Plan:
  See dedicated slide
Risks:
  None